## Slide 1: Implementation of LeadSquared Automation
By: Sri Harsha Kadimisetti

## Slide 2: Situations:-
LeadSquared is a email Automation tool, it automates the process of sending bulk emails.
We send every email manually to the prospects through Outlook.
We will mark responses and schedule follow ups manually.
Using LeadSquared we automated the whole process of sending and receiving emails and even we can schedule follow ups too accordingly.
This has saved lot of time and has increased efficiency.
We used to make EOD reports manually which might result in errors and lack transparency.
Lacks security in the existing system as employees might steal information.

## Slide 3: Problems:-
Sending emails manually consumed lot of time and efforts.
Some times we might miss on sending few emails in overlook and those potential opportunities might get lost.
Forgetting to follow-up with old prospects might result in loosing business.
Delayed follow-ups are not reaching prospects inboxes.
No proper conversation history and account management.
Manual report generation takes lot of time and might have errors.
Outers might steal my data.

## Slide 4: Opportunities:-
Saves lot of time and efforts. Leads to improved efficiency.
Less chances of missing potential business opportunities.
As we can schedule email sending tasks in background, we can focus on other tasks or areas.
Organises the responses properly and gives overall insights.
We can set follow up reminders, so that we can’t miss on any events.
Has proper conversation history and account management.
Automated EOD report generation with no errors.

## Slide 5: Purpose Statement (Goals): -
To automate the task of sending prospect mass emails with personalised fields and information.
To give a centralised platform to maintain specific accounts and their conversation history.
To schedule timely follow-ups with prospects and increase business relationships.
To map all the email responses and organise them accordingly.
To generate the EOD report with all the actual information and minimised errors.
To secure the data and information with proper user authentication login system.

## Slide 6: Project Objectives:
To create an cloud based application that automates the process of sending mass business emails to the prospects.
To develop and implement a unified platform to track conversation history, track & organize responses also generate EOD reports.
To improve the process of business account management, lead management.
To avoid duplicity of accounts and leads across all users.
To determine the ownership of specific accounts with respective users.

## Slide 7: Success Criteria:-
The task of sending mass business emails got successfully automated.
Abled to schedule follow-ups enhanced time management & efficiency.
Developed a single platform to view conversation history, track & organize responses also generate EOD reports, increased transparency and reduced duplicity.
Abled to set reminders to make sure not to miss on important notifications.
Implemented authenticated login to protect data.

## Slide 8: Methods/ Approach:-
For this implementation of LeadSquared Automation, waterfall methodology was used. This follows structured and sequential approach so, each phase is completed before moving to the next. Various stages in the project are:
  Requirement Analysis & Documentation:
    Brief requirement gathering sessions were conducted with various sales directors, managers, employees to understand the pain points in the current system.
    All the Functional and Non Functional requirements were documented, including various features that are to be embedded with in the platform like Automated report generation, Account assignment, setting up reminders and alerts.
    All the stakeholder approvals were taken before proceeding to the next stage.
  System and Database design:
    High level design and Low level design were created to determine the database schema, system architecture and component interactions.
    Entity Relationship diagrams were designed to understand all the users and systems that are associated.
    User Interface mockups were also developed to ensure proper navigation across platform for all the users.
  Development:
    Code development was done according to the design finalised above.
    The backend code part was developed separately prior to integrating with frontend.
    DB queries were optimised to handle large data records.
    Every module was developed sequentially, ensuring dependencies were resolved before moving to further phases.

## Slide 9: Methods/ Approach (cont.…):-
  Testing:
    Unit testing was conducted for all the individual features like Email sending, response tracking, reminders and more.
    Integration testing ensured data consistency across all modules.
    System testing validated the complete LeadSquared Automation platform functionality against the desired model and requirements.
  Deployment and Implementation:
    A phase based deployment was followed to reduce blockages.
    Data migration from manual records to LeadSquared was done in stages ensuring everything was moved.
    Live system monitoring was performed to ensure flaw less operation of the system post deployment..
  Training & Maintenance:
    All the users were trained on the new features through user manuals and workshop sessions.
    System monitoring was implied to identify all the performance issues.

## Slide 10: Resources involved:
Role | Responsibility | Phase involved
Business Analyst (1) | Req gathering & documentation | Requirement Analysis
Project Manager (1) | Planning, scheduling, execution | All phases
Developers (3) | Frontend & Backend development | Development
UI/ UX Designer (1) | Designing wireframes & UI improvements. | Design
DB admin (1) | DB structure and modifications | Design & Development
QA/ Testers (2) | Testing all functionalities & Features | Testing
IT support engineer | Deployment support | Deployment
Trainers | Training for users | Training & Maintenance
Human Resources:

## Slide 11: Resources involved (cont.…):-
Hardware Resources:
  Application Server: - To host the LeadSquared application.
  DB Server:- To store all the data and files.
  Backup Storage:- Cloud or On – Premises for data backup.
  Devices:- User Laptops.
Software Resources:
Phase involved | Software used
Requirements Gathering | MS Word, Excel, Confluence, Visio
Design | Figma, Adobe XD (Ui Design), Visio & Draw.io (UML Diagrams)
Development | Java/ Python/ .Net (Backend) HTML/ CSS/ JS (Frontend)
DB Management | MySQL/ PostgreSQL/ MongoDB
Testing | Selenium, Junit, Postman
Deployment | AWS/ Azure/ GCP (Cloud Hosting)
Training & Maintenance | User Manuals

## Slide 12: Resources involved (cont.…):-
Timeline (Waterfall Model Phases & Duration)
  Total Estimated Duration – 6 months
Phase | Estimated Duration
Requirement Analysis | 4 Weeks
System Design | 3 Weeks
Development | 8 Weeks
Testing | 4 Weeks
Deployment | 3 Weeks
Training & Maintenance | 2 Weeks

## Slide 13: Resources involved (cont.…):-
Estimated Budget
As this Project follows Waterfall Methodology, the budget is fixed.
Expenditure | Estimated Cost
HR Costs | $70,000
Hardware (Servers & Backups) | $15,000
Software & Licensing | $10,000
Training & Documentation | $5,000
Deployment & Maintenance | $10,000
Total Estimated Budget | $110,000

## Slide 14: Risk & Dependencies:-
Risks: -
  Change requests after deployment phase might leads to increased budget and delayed timeline.
  While replacing this over current process has few challenges like irregular Data base, False information and mismatched records.
  Few users might not be ready to learn and adapt to this new system.
  Integration challenges with Outlook like IMAP configuration might be risky as it leads to blockage of the whole mailbox.
  System downtime issues may be seen while in deployment.
  Unforeseen risks like unavailability of employees might be seen during the tenure.
Dependencies: -
  All features should be documented/ recorded and approved before getting into design phase.
  Servers, Storage & backups must be in place before going to deployment.
  Changes in workflows, processes, need validation approvals from higher management.
  End user training and support should be made available post deployment.
  The performance of the LeadSquared Automation platform is also dependent on old database files.
  Old database files should be error free and well structured.

## Slide 15: Thank You