## Slide 1: HUDLE
Presented by: Karan lingadal

## Slide 2: Situation
Hudle is a sports-tech platform that allows users to discover, book, and manage access to sports venues across India. The application is used by individual players, teams, and venue partners. While the platform has seen increased user adoption, feedback from users and partners has revealed friction points in user experience, booking efficiency, and partner management features.

## Slide 3: Problem
Booking Flow Inefficiencies: Users face difficulty in navigating the booking process, particularly when selecting time slots or managing group bookings.
Lack of Real-time Updates: Venue availability is sometimes not updated in real-time, causing booking conflicts and poor user experience.
Limited Partner Dashboard Functionality: Venue partners find the current dashboard lacks important insights like peak booking times, revenue tracking, or cancellation trends.
No Loyalty or Engagement Mechanism: There is no system in place to retain users through gamification, rewards, or loyalty points.

## Slide 4: Opportunity
Improve UX with Streamlined Booking Flow: Redesign the booking process to make it faster and more intuitive, incorporating filters, better calendar UI, and group booking support.
Introduce Real-time Slot Syncing: Implement backend changes to ensure live updates on venue availability, reducing double bookings and improving trust.
Enhance Partner Dashboard: Build advanced analytics and reporting tools for partners to track revenue, bookings, and user engagement.
Launch a Loyalty Program: Introduce a rewards-based system to improve user retention and increase repeat bookings through gamification or point systems.

## Slide 5: Purpose Statement (Goals):
The purpose of this project is to analyze, select, and implement functional and UI/UX enhancements to the Hudle mobile application for improved sports venue management and user engagement.
Reducing downtime
Increasing user satisfaction
Better reporting tool for partners

## Slide 6: Project Objectives:
Solution selection and feature enhancement based on design criteria, user feedback, and business requirements
Solution prototyping and iterative testing with users and venue partners
Streamline the venue booking process with smart filters and real-time updates
Improve operational visibility with dashboards and analytics for venue partners
Enhance user retention through loyalty, referral, and notification systems

## Slide 7: Success Criteria:
Improve availability and accessibility of venue information, booking slots, and digital collateral
Reduce booking process time, app latency, and system downtime Increase repeat bookings and user satisfaction by 25% over 3 months
Improve venue partner engagement and self-service capabilities

## Slide 8: Methods / Approach:
1. Requirement Gathering & Analysis
Stakeholder Interviews & Workshops: Engage users, venue partners, and internal teams to understand pain points and desired improvements.
User Surveys & Feedback Analysis: Collect direct user feedback via in-app surveys, app reviews, and NPS scores.
Usage Analytics: Analyze app usage patterns (e.g., heatmaps, session time, bounce rates) to identify problem areas.
Competitive Benchmarking: Study similar sports booking platforms to identify features and UX standards.

## Slide 9
2. Design & Planning
Prototyping (Low-Fidelity & High-Fidelity): Create wireframes and clickable mockups to visualize improvements before development.
User Journey Mapping: Define step-by-step user interactions for key flows (booking, managing events, partner dashboards).
Prioritization Frameworks (e.g., MoSCoW,): Prioritize features based on impact, effort, and stakeholder needs.
3. Development Approaches
Agile Methodology (Scrum/Kanban): Use iterative development with sprint planning, daily standups, and regular demos.
Modular Development: Build enhancements as reusable components or services to ease maintenance and scaling.
API Enhancements & Real-time Syncing: Improve backend services for live slot syncing, cancellation management, and partner data.

## Slide 10
4. Testing & Validation
User Acceptance Testing (UAT): Involve real users (players and venue partners) to validate enhancements before release.
A/B Testing: Test new features (like redesigned booking flow) on a subset of users to measure impact.
Regression Testing: Ensure new changes do not break existing functionality.
5. Deployment & Monitoring
Staged Rollouts: Gradually release new features to monitor performance and catch early issues.
Performance Monitoring Tools: Track crashes, load time, and user behavior post-deployment.
Continuous Feedback Loop: Keep channels open (like in-app feedback or chat support) to collect feedback on enhancements.

## Slide 11: Resources:
Project Manager: Oversee timelines, deliverables, and stakeholder alignment.
Business Analyst: Conduct research, gather requirements, and manage documentation.
UI/UX Designer: Improve interface and user experience through design thinking.
Development Team: Implement and test technical solutions.
QA Engineers: Ensure stability and performance through comprehensive testing.
Marketing/Customer Success Teams: Assist in user on boarding and feature adoption.
Time and budget: Approx. 4-5 months and budget of 30 lakhs.

## Slide 12: Risks:
Delays in requirement finalization due to diverse stakeholder inputs.
Resistance to change from venue partners or frequent users.
Technical debt from existing architecture limiting new implementations.
Budget or resource constraints affecting timelines.

## Slide 13: Dependencies
Timely feedback and access to end-users and venue managers.
API readiness and backend system support for new feature integration.
Coordination between product, tech, and operations teams.

## Slide 14: Thank you.