## Slide 1: Integra Portal
Prepared By: Shweta Garse
Date: 30-12-2024

## Slide 2: Situation/Problem
Wealth Management Clients wants to invest in Mutual funds, There is no portal from where client can do these transactions online or RM can facilitate the transactions on behalf of client
Post transaction Client needs various data points like what is the investment, when it’s done, when it’s redeemed, what is capital gain, what is the tax on it, is it long term, short tem, exempted etc.
RM on other hand needs to track all his mapped clients data and update details in excel with respect to portfolio reviews, client meeting updates, product kity each mapped client has etc.
Manager needs to review the RM data basis data updated by him which could have errors, could be forged, difficult to track

## Slide 3: Opportunity
Web based access to transact in mutual funds which will save on lots of paperwork
Ease of report generation with details like transaction report, capital gain reports etc for clients
Simplified updation of data by RM with respect to portfolio reviews, meeting with clients
One place to access mapped client data and analysing the same at portfolio level
Manager can easily track and focus where the work is not done

## Slide 4: Purpose statement
Purpose of this project is to
Make a Web based application for
- Easy transaction in mutual funds online
- Keep a track of investments done
- Easy report generation
- Easy Reporting of daily visit
- Easy access to portfolio level data
This application will help to maintain a database for
- RM wise Client list and details like contact details, portfolio review details
- Clients demographic data
- Portfolio wise growth year on year

## Slide 5: Project Objective
Secure handling of online mutual funds transaction
Secure access to accurate data
Generate real-time reports from the data executed
Managing RM meeting/ portfolio review reports.
Create a centralized repository for ease of use.
Set real-time reminders for the important tasks or for the scheduled like investment maturities, meeting due etc

## Slide 6: Success Criteria
Client can register with Net banking User ID and Password with link activation to transact in mutual funds and access reports online
RM/Manager can login with Emp Id and password
RM can execute transactions on behalf of clients with Minimal documentation
RM can generate reports on behalf of clients
Manager can select the RM and track his daly meeting/portfolio review on daily basis
Manager can analyze the portfolio growth year on year client wise as well as RM wise
All the reporting details can be extracted as database table at the end of Month/or date selected etc

## Slide 7: Method/Approach
We will use sequential or linear approach to complete the project.
Waterfall model will help us to achieve the objective in which each stage must be completed before next stage begins .
This will be helpful as requirements here are well defined, straightforward and sequential approach
ICICI has decided to give this project to Moneyware Software Solutions(MSS)
MSS have a Talent pool of Developers, and Project managers
MSS will complete this project in the span of 18 Months in the budget of 2 Cr.
Database will be updated and maintained by ICICI IT Solutions
Stakeholder analysis will be done using RACI matrix
Elicitation techniques can be used as focused group interviews, workshops etc
Few consultation with SME with respect to regulations and guidelines needs to be done.

## Slide 8: Resources
People
  Project Sponsor: Sandeep Batra
  Project Manager : Viswanath B
  Business analyst: Shweta Garse
  Developers : Akanksha, Vipul, Shubhangi, Dhaval, Moksh
  Testers: Pooja and Pratik
  Database and Network Admin: Indrayani
Time
  Project to be completed in 18 Months time span
Budget
  Budget allotted is 2 Cr.
Software and Hardware (Not to exceed. 1 Cr)
  Latest Version of JAVA for development and testing, Database infra for storage, UI and API integration
  Laptops, Firewalls and VPNs to protect Data, Router installation and maintenance

## Slide 9: Risk and Dependencies
Regulatory frameworks and dependencies
Obtaining necessary approvals on time
Real time data updation from external resources with respect to NAV etc
Timely deployment of orders executed
Changes in laws or norms with respect to investments
RM change related management

## Slide 10: To be completed by
Project Sponsor
Project Manager