## Slide 1
Talent Garden
Prepared By: Simran Sehgal | Date : 7th February 2025
Situation
Transcend Staffing Solutions' rapid growth has Surpassed its manual, spreadsheet-based HR processes. Inefficient onboarding, Unhandy time tracking, and scattered employee data delay productivity, create compliance risks, and limit HR's strategic focus.
Problem: The current manual HR processes are causing several key issues:
Data Entry Errors: Manual data entry into spreadsheets is prone to errors, which can lead to inaccurate employee records, payroll discrepancies, and compliance issues. Time-Consuming Processes: Tasks like onboarding new employees, processing payroll, and managing leave requests are extremely time-consuming, diverting HR staff from more strategic activities. Lack of Data Visibility: Employee data is scattered across multiple spreadsheets, making it difficult to generate reports, analyze trends, and gain insights into workforce dynamics. Limited Accessibility: Employees have limited access to their information, such as pay stubs, leave balances, and company policies, resulting in frequent HR inquiries. Scalability Challenges: The current system is not scalable and will struggle to handle the increasing volume of data as the company continues to grow.
Opportunity
Streamline HR processes, enabling automation and efficiency gains. Develop insightful HR reports and dashboards for data-driven decisions. Integrate HRMS with other systems for seamless data flow. Implement a robust change management plan for smooth user adoption. Create comprehensive training materials and user documentation. Elicit and manage HR stakeholder requirements effectively. Support project management activities for successful implementation. Manage vendors (if any) for seamless integration. Conduct post-implementation review and system optimization. Identify and implement process improvements within HR operations
Purpose Statement (Goals) : To implement a robust, in-house HRMS that streamlines HR operations, improves data accuracy, enhances employee self-service, and supports Transcend Staffing Solutions' continued growth.
Primary Objective: To successfully implement the in-house HRMS at Transcend Staffing Solutions, migrating from manual processes to a centralized, automated system.

## Slide 2
Improve HR operational efficiency by automating key processes (onboarding, payroll, time & attendance). Enhance data accuracy and integrity by eliminating manual data entry. Provide employees with self-service access to HR information (paystubs, leave balances, etc.). Ensure seamless integration with existing business systems (e.g., payroll, finance). Deliver comprehensive training and support to HR staff and employees. Minimize disruption during the transition and ensure user adoption of the new system. Establish a scalable HRMS platform to support future company growth. Improve HR reporting and analytics capabilities for data-driven decision-making. Reduce HR administrative costs through automation and streamlined processes.
Success Criteria : System Go-Live: The HRMS is fully functional and accessible to all users by the target date. Data Migration Accuracy: 99% of employee data is accurately migrated from spreadsheets to the HRMS. User Adoption Rate: 95% of HR staff and 90% of employees actively use the HRMS within one month of going live. Process Efficiency Improvement: Key HR processes (e.g., onboarding, payroll) are completed at least 25% faster after HRMS implementation. Employee Satisfaction: Employee satisfaction with HR services, measured through surveys, increases by at least 15% after HRMS implementation. HR Staff Productivity: Reduced manual tasks allow HR staff to dedicate at least 20% more time to strategic initiatives. System Stability: The HRMS operates with minimal downtime (less than 1%) in the first three months post-implementation. Training Effectiveness: 90% of users demonstrate proficiency in using the HRMS after training. Cost Savings: A demonstrable reduction in HR administrative costs within six months of going live. Compliance Adherence: The HRMS supports compliance with all relevant labor laws and regulations.
Method/Approach: Detailed requirements will be gathered through workshops, interviews, and document analysis with HR staff, employees, and stakeholders. Functional and non-functional requirements will be captured using user stories and use cases. The HRMS design, including database, UI, and integration architecture, will be developed in collaboration with the development team. This design will adhere to documented requirements and industry best practices. The development team will use an iterative process (e.g., Scrum) to build and test HRMS modules. Regular sprints and daily stand-ups will facilitate progress tracking and roadblock management.

## Slide 3
VII. Multi-layered testing (unit, integration, system) and UAT with HR staff and employees will validate HRMS functionality and usability VIII. A structured data migration plan, encompassing cleansing, validation, transformation, loading, and data mapping, will ensure accurate transfer from spreadsheets to the HRMS. IX. A blended learning approach, including online tutorials, manuals, and hands-on sessions tailored for different user groups (HR staff, employees, managers), will be used for HRMS training. X. A comprehensive change management plan, encompassing communication, stakeholder engagement, and support, will address user concerns, promote adoption, and minimize resistance to the HRMS change. XI. The HRMS will be implemented in phases or via a "big bang" approach based on complexity and risk, with post-implementation support ensuring smooth operation. XII. Project management methodologies (Agile or Waterfall) will manage scope, timeline, budget, and resources, with regular status reports provided to stakeholders. Communication: Regular communication with stakeholders will be maintained throughout the project lifecycle. This includes project updates, progress reports, and risk assessments. Risk Management: A risk management plan will be developed to identify, assess, and mitigate potential risks to the project. This includes regular risk reviews and contingency planning. Integrated quality assurance activities, including code reviews, testing, and user feedback, will ensure the HRMS meets requirements and quality standards.
Resources: Project Manager: Oversees the entire project, and manages timeline, budget, and resources. Business Analyst(s): Gathers requirements, designs solutions, and facilitates communication. Development Team (Programmers): Builds and tests the HRMS software. Testing Team: Conducts various levels of testing (unit, integration, system, UAT). HR Staff: Participates in requirements gathering, testing, and training. Training Team/Facilitator: Develops and delivers training programs. Change Management Specialist: Develops and executes the change management plan. Data Migration Specialist: Handles data cleansing, transformation, and migration. Subject Matter Experts (SMEs): Provide expertise on HR processes and regulations.
Risk and Dependencies: Requirements Mismatch: Inaccurate or incomplete requirements gathering leading to an HRMS that doesn't meet business needs. Development Delays: Technical challenges, resource constraints, or scope creep causing delays in development. Data Migration Issues: Errors or inconsistencies in data during migration, leading to inaccurate employee records. Testing Gaps: Insufficient testing leading to undiscovered bugs and system failures after go-live. User Resistance: Lack of user adoption due to inadequate training or resistance to change. Integration Challenges: Difficulties integrating the HRMS with existing business systems.

## Slide 4
Budget Overruns: Unexpected costs or poor budget management leading to exceeding the allocated budget. Technical Issues: Hardware or software failures, security vulnerabilities, or performance issues. Project Management Issues: Poor project planning, communication, or risk management. Vendor Dependency (if applicable): Reliance on third-party vendors for software or services, leading to delays or quality issues. Change Management Failure: Inadequate change management resulting in low user adoption and project failure. Loss of Key Personnel: Departure of critical project team members impacting project continuity. Scope Creep: Adding new features or requirements after the project scope is defined, leading to delays and cost overruns. Lack of Stakeholder Buy-in: Insufficient support from key stakeholders, hindering project progress and adoption. Availability of Resources: Timely availability of project team members, hardware, software, and budget. Stakeholder Engagement: Active participation and feedback from HR staff, employees, and other stakeholders. Integration with Other Systems: Successful integration of the HRMS with existing payroll, finance, and other systems. Vendor Performance (if applicable): Timely delivery of software or services from third-party vendors. Data Quality: Accuracy and completeness of existing employee data for migration. IT Infrastructure: Reliable IT infrastructure to support the HRMS. Business Process Readiness: HR processes aligned with the new HRMS functionalities. Training Effectiveness: Successful training of HR staff and employees on the new system. Change Management Effectiveness: Successful implementation of the change management plan. Project Management Effectiveness: Effective project planning, execution, and monitoring.
To Be Completed by Appropriate Manager
Project Sponsor | Project Manager |