## Slide 1: Electronic Claims Library(ECL) Insights Pro Company name – Cotivity Pvt Ltd.
By:-Kavya Garg (BA)
Date-24-03-2025

## Slide 2: Problem
The existing ECL application lacks an integrated task tracking system, making it difficult for content analysts, coders, and managers to effectively manage their workload. Currently, tasks are assigned and monitored manually via emails, spreadsheets, or third-party tools, leading to inefficiencies, lack of real-time visibility, and difficulty in performance tracking.

## Slide 3: Purpose Statement
The purpose of integrating a Task Tracker in ECL Insights Pro is to streamline task management within the Medicaid content team, ensuring efficient workflow, better accountability, and improved productivity.
This feature will provide a centralized platform for users to create, assign, monitor, and track tasks related to research analysis. By offering real-time visibility into task progress, workload distribution, and individual/team performance, the Task Tracker will reduce manual efforts, eliminate external tracking tools, and enhance collaboration among stakeholders.

## Slide 4: Project Objective
The objective of integrating a Task Tracker into ECL Insights Pro is to enhance task management efficiency within the Medicaid content team . This feature aims to:
1. Improve Workflow Efficiency– Automate task assignments and tracking to reduce manual effort.
2. Enhance Visibility & Accountability– Provide real-time insights into task status, team workload, and individual contributions.
.

## Slide 5: Cont..
3. Streamline Collaboration – Enable seamless communication and coordination among team members.
4. Optimize Productivity– Reduce delays by ensuring timely task completion with clear priorities and deadlines.
5. Enable Data-Driven Decisions– Generate reports and dashboards to analyze team performance and workload trends

## Slide 6: Success Criteria
The success of the Task Tracker feature in ECL Insights Pro will be measured based on the following criteria:
1. Adoption & Usability
80%+ user adoption within the first three months.
Users can create, assign, and track tasks with minimal training.
Intuitive UI/UX with smooth navigation and clear workflows.
2. Improved Task Management Efficiency
Reduction in manual tracking efforts by at least 50%.
Task completion rate improves by 20% within six months.
Automated notifications/reminders for pending or overdue tasks.
3. Enhanced Visibility & Reporting
Real-time dashboards displaying individual and team workloads.
Managers can track task progress and identify bottlenecks.
Work log reports generate insights for productivity analysis.
4. System Integration & Performance
Seamless integration with existing ECL workflows and databases.
Task tracking does not affect system performance or loading time.
Minimal bugs and 99% uptime for the feature.

## Slide 7: Agile Methodology

## Slide 8
Agile Project Management
Scrum framework -, the project will be divided into sprints (2-4 weeks) with backlog refinement, sprint planning, daily stand-ups, sprint reviews, and retrospectives
Agile Approach for ECL insight Pro Project
Step 1: Requirement Gathering → User stories in Jira
Step 2: Backlog Prioritization → Moscow technique
Step 3: Sprint Planning → Select backlog items
Step 4: Sprint Execution → Develop, test, validate
Step 5: Sprint Review & Feedback → Stakeholder demo
Step 6: Deployment → Continuous integration & delivery

## Slide 9: Resources
People –
Business Analysts – Gather and document requirements.
QA/Testers – Ensure the application meets functional and performance criteria.
Project Manager – Oversees progress and ensures alignment with business goals.
Subject Matter Experts (SMEs) – Provide insights on Medicaid policies and payer guidelines.
End Users (Content Team & Claims Auditors) – Validate usability through testing and feedback
Time – implementation within 10 months.
Budget – hardware, software, training and services not to exceed Rs. 2.5 lakhs.

## Slide 10: Risks
Scope Creep- Additional features requested during development may lead to project delays.
User adoption challenges- End users may resist switching from existing methods to the new system.
Budget overturn -Unexpected costs in software, training, or third-party tools.
Integration Issues - The app may face challenges integrating with external repositories or claims systems.
Regulatory Compliance-The application must align with HIPAA, CMS, and Medicaid regulations.

## Slide 11: Dependencies
Workflow Design & Validation – SMEs provide insights into how research requests should be processed and help define task assignment rules.
Business Analysis & Requirement Gathering – BA needs to collect and document detailed requirements from SMEs, managers, and team leads to define workflows and user roles.
External System Dependencies – Integration with claims processing tools, reporting dashboards, and calendar APIs.
User Role Management – Needs authentication, role-based access, and permissions for analysts, team leads, SMEs, and managers.

## Slide 12: To be completed by appropriate Manager
Project Sponsor- Mr.Nareesh Ropulu
Project Manger-Mr.Ajiith Krishna
Business Analyst –Mrs. Kavya garg

## Slide 13: Thankyou