## Slide 1: BaNCS Enhancement
Prepared By:- Prathamesh B Lohar Date:- 24/12/2024
Situation:
Currently the organization currently operates on BaNCS which is the core banking software developed by co. which includes functions for Universal banking and Core banking.
As there are large number of features and functionalities the software has become complex.
New Business Requirement : As this is a new application there are request/enhancement coming in from customer.
Due to complexity, it is hard for processor to get use to the application and training arranged too takes time to complete.
BaNCS which is a complex application and to configure it in new system takes time.
Now, the team handling this project will need to understand the existing BaNCS application and its environment.
Stakeholder has been identified, timeline and budget has been assigned.
Methodology has been chosen and even risks has been assessed.
Communication plan is in place and stakeholders has been identified.

## Slide 2: Problem
As BaNCS has been developed & launched a year before by collaborating 10-12 different Life and Pension system, migrating more than four million policies and customer records across product lines. Below could be the problem while enhancing…
Scope Creep: Lot of enhancement/changes can lead to budget overruns and .delays.
Technical Issue: Technical challenges may arise during development, testing, and implementation, such as integration issues performance
Resource Constraints: Availability of people such as developers and testers, can impact project timelines and quality.
Testing Challenges: Thorough testing of the enhancements can be complex and time-consuming; this may require earlier test data and rigorous testing.
Change Management Issues: User may find it difficult to accept the change or enhancement as already application is complex to understand.
Steep Learning Curve: The software can have a steep learning curve for users, requiring extensive training and support.

## Slide 3: Opportunity
Agile Development: Adopting Agile methodologies can improve flexibility, responsiveness to change, and collaboration among stakeholders.
Continuous Integration and Delivery : Implementing this practices can accelerate development cycles and quality.
Automation : Automation and addition of enhancement can improve efficiency and reduce the risk of human error
Effective Communication & Collaboration: This will help develop positive rapport with stakeholders can improve project outcomes.
User Involvement: Being Agile every stakeholder will be involved throughout the project lifecycle, techniques such as user stories and design thinking, will help this project and improve user experience and usability
Project Monitoring and Control by using Jira will help track progress, monitor risks, and make necessary adjustments.
Continuous feedback and improvement will help identify areas for improvement can help enhancement.

## Slide 4: Project Objectives & Success Criteria
Objective of this project is to Enhance the BaNCS application…
The new application objective is to provide the following…
Addition of new features and functionality based on user/processors experience and feedback.
Improved flexibility for user and customer experience.
Improve user experience
Upgrade Infrastructure – While delivering or implementing the application need to check underlying technology, infrastructure to support new capabilities and improve performance.
API Integration: Enhance API capabilities to enable seamless integration with other systems and applications.
Lowering the operating cost.

## Slide 5: Success Criteria
Business Objective: The primary goal is to ensure the enhancement project delivers the intended business value. This may involve improved efficiency, reduced costs, increased revenue and enhanced customer experience.
User Satisfaction: The enhancement will result in satisfied end-users. This includes ease of use, functionality that meets their needs, and adequate training and support.
Quality and Stability: The enhancement will be implemented without introducing new bugs or errors. The system should remain stable and reliable after the changes are made.
Customization: Thorough testing would be done to ensure customized features and function as expected and integrate seamlessly with the core system.
Learning Curve: Comprehensive training will be provided along with support materials and implementation of enhancements which will be done in phased manner to allow users to adapt gradually.
Integration Issue: Conducting thorough testing of BaNCS and other system and developing clear data mapping plan with supported documents.
Dependency on company: By preparing a clear service level agreements (SLAs) with company for support dependency issue can be resolved. This can be addressed by exploring alternative support options, such as knowledge bases and online communities.

## Slide 6: Method/Approach
As BaNCS is complex application, the project have received the request for enhancement and the requirements are evolving – Scrum method will be effective.
The Key elements of Scrum which we would be using would be as below…
Sprints: Which are short, timeboxed and reduces risk of scope creep.
Daily stand-up meetings: Where teams progress, roadblock and plans are discussed.
Sprint Planning: A meeting were how the sprint will work is planned.
Sprint review: Where work done is checked to gather feedback on the completed sprint.
Sprint Retrospective: Where past sprints are revisited to identify improvement areas for future sprints
How Agile will be used to enhance BaNCS
Break down the project into smaller, manageable sprints: This allows for faster feedback and reduces the risk of scope creep.
Prioritize features and functionalities: Focus on delivering the most valuable features first based on user needs and business priorities

## Slide 7: Method/Approach Cont’d
Use iterative development: Continuously gather feedback from users and stakeholders, and use this feedback to refine the application.
Embrace collaboration: Foster close collaboration between development teams, business analysts, and users.
Focus on continuous improvement: Regularly review the development process and identify areas for improvement.

## Slide 8: Resources
Budget
Design & Development – 1.5cr
Data Migration – 23 lacs
Software License – 10 lacs
Training & Support – 20 lacs
Hardware & Infrastructure – 10 lacs > Total = 2.18cr
Time
Planning – 2 months
Design & Development – 4 months
Integration & Testing – 2 to 3 months
Deployment & Rollout – 1.5 months
Maintenance – 2-3months > Total = 13.5 months
People
Core Team
  PM - 1FTE
  BA – 1 FTE
  Architect – 1 FTE
  Developer – 2 FTE
  UX/UI Designer – 1 FTE
  Migration expert – 1 FTE > Total = 7 FTE
Other/Support Role
  QA Tester – 1 FTE
  Training Specialist – 1 Part time
  System Admin – 1 FTE > Total = 2 FTE, 1 Part time

## Slide 9: Resources Cont’d
Hardware
Development & Testing – 10-20 lacs
Production server (Web, Application, File)– 50-60 lacs
Networking equipment (Router, switch, modem) – 10 lacs
Firewall patch and upgradation (Cisco ASA, Fortinet) – 3 lacs
Software
Testing tools – 8 lacs
Bug tracking system (Jira, Bugzilla, Trello) – 4 lacs
Project management tool (Jira, Trello, Monday.com) – 10 lacs
Data migration tool (Talend, AWS)– 20 lacs

## Slide 10: Constraint, Risk & Dependencies
Constraint
Timeline – The project must be completed within the given timeline.
Integration – Integrating the enhancement into the current application can be complex & challenging.
Resources – Limited availability of resources may pose challenge to complete in given timeline.
Risk
Project Delay – Any unforeseen technical/non-technical challenge.
Compatibility/Integration Risk – Whether it fits in the current state of application
Budget – The provided budget for enhancement may or may not get approved and can cause delayed project till the approvals.
Scope creep – Natural disaster, technical issue etc…
Security Vulnerabilities – Breach if not addressed properly
Regulatory – Failure to meet the regulatory standard
Dependency
Upgrades – Hardware and Software
Personnel – Availability of people (Developer, tester, analyst etc)
Stakeholder – Approvals and Timely decisions
Training – Additional arrangement for effective and timely training to end user.

## Slide 11: Requirements
Auto premium assigning
Issue letter button
Multiple heads for issuing letter (Death/Maturity/Surrender)
Design dedicated page for letter preparation.
Requirement Gathering
Study & Analysis of current system
Analysis of additional feature and functionality provided for enhancement
Stakeholder Interview and their feedback
Feasibility study of technical requirements, infrastructure & integration needs (Tools, hardware, software etc…).
Feasibility study of budget for developing, implementing & maintaining new application.
Timeline & Resource allocation.