## Slide 1: ICICI Securities
CRM Trigger & notification automation

## Slide 2: Project Title – CRM Trigger and Notification Automation
Prepared By – Nahidd Anjum Date – 17/08/2025

## Slide 3: Situation
ICICI Securities operates in a highly competitive financial market where timely engagement is crucial.
The sales team currently receives manual or delayed notifications regarding critical client events (e.g. birthdays, expiring plans, upcoming investment opportunities).
The lack of automation results in –
  Missed client touchpoints
  Reduced personalization
  Delayed responses to client needs
  Lower sales conversion and customer retention

## Slide 4: Problem
Inefficient manual processes – Triggers are not centralized or automated
Missed sales opportunities – Delays or lack of visibility into key client events
Lack of personalization – Communication is not always timely
Inconsistent customer experience – Some clients receive attention, others don’t
Regulatory oversight risks – KYC and compliance alerts not always followed up on

## Slide 5: Opportunity
By automating notification via CRM –
  Improve sales productivity with real time triggers
  Enhance customer experience through timely, personalized communication
  Boost revenue by capitalizing on investment opportunities (IPO, NFO, MTF)
  Ensure compliance by reminding sales teams of KYC and nominee requirements
  Strengthen customer retention via consistent follow-up (e.g. birthdays, expiring brokerage plans)

## Slide 6: Purpose Statement - Goals
Purpose statement – To design and implement an automated CRM-based notification system that proactively alerts the sales team about key client events and opportunities – such as brokerage plans, investment launches, compliance reminders and personalized client milestones – thereby improving sales efficiency, customer engagement and regulatory compliance
Goals –
  Automate sales triggers
  Increase sales efficiency
  Ensure regulatory compliance
  Personalize client communication
  Improve data-driven decision making
  Enhance client experience

## Slide 7: Project Objectives
Automate CRM triggers – Create dynamic, rule based notifications for predefined client events
Increase sales efficiency – Deliver timely and relevant prompts to sales teams
Improve customer engagement – Ensure proactive outreach by sales representatives
Support regulatory compliance – Automate alerts for KYC/nominee follow ups
Enable scalability – Design system to accommodate future events (e.g. new financial products)

## Slide 8: Success Criteria
100% of identified triggers
Sales response rate increased by 30% within 3 months
Customer engagement measured via follow ups rates and customer feedback
95%+ follow up on due alerts
Positive feedback in internal survey post-implementation
Time to contact client after event reduced by 50%

## Slide 9: Methods
This project followed the Agile scrum framework, promoting iterative delivery, cross-functional collaboration and early feedback
Sprint duration – 2 weeks
Team structure – scrum team – product owner, scrum master, business analyst, development team and tester
Continuous feedback from stakeholders like sales team, business users

## Slide 10: Methods
Scrum Team
Product Owner (PO): Sales/Business Head (defines requirements, sets priorities)
Scrum Master: Ensures Agile practices, removes blockers, facilitates meetings
Development Team: CRM developers, automation engineers, QA testers, integration specialists

## Slide 11: Methods
Requirement Gathering
Conduct workshops with Sales & Client Relationship Teams
Gather critical client engagement events:
  Birthdays
  Expiring plans / policies
  Investment opportunity alerts
  Client onboarding follow-ups
Capture current pain points → missed touchpoints, delays, low personalization
Convert business needs into user stories

## Slide 12: Methods
Product Backlog –
  As a sales manager, I want birthday notifications automated so that clients feel valued
  As a sales executive, I want expiring plan alerts so I can proactively contact clients
  As a relationship manager, I want investment opportunity triggers so I can suggest timely investments
  As a sales team member, I want consolidated notification dashboards to track pending actions
  As an admin, I want configurable workflows so rules can be updated easily

## Slide 13: Methods
User Stories -
ID | User Story | Business Value (1-5) | Complexity Points | Acceptance criteria
US-01 | As a sales executive, I want automated birthday notifications so that I can send timely wishes and build stronger client relationships | 4 | 3 | System triggers notification 1 day before birthday Sent via email+sms Displayed in CRM dashboard
US-02 | As a sales manager, I want expiring investment plan alerts so that I can proactively contact clients for renewal or upsell | 5 | 5 | - Trigger generated 30 days before expiry Notification appears in CRM + email - Client details linked to alert
US-03 | As a relationship manager, I want investment opportunity triggers so that I can pitch relevant products to clients at the right time | 5 | 8 | Trigger configured for market events or product launches Matched with client risk profile Actionable link provided in CRM
US-04 | As a sales executive, I want a daily digest of upcoming client events so that I can prioritize my client calls effectively | 4 | 5 | Digest email generated every morning Summarizes all key events Accessible in CRM dashboard
US-05 | As a team lead, I want a notification dashboard so that I can monitor my team’s pending and completed client engagements | 4 | 8 | Dashboard displays real-time alerts Filters by event type, client, date Exportable report option available

## Slide 14: Methods
User Stories -
ID | User Story | Business Value (1-5) | Complexity Points | Acceptance criteria
US-06 | As an admin, I want configurable workflows for triggers so that rules can be easily updated without code changes | 4 | 8 | Admin can add/modify trigger rules UI available for configuration Changes reflect in CRM within 1 hour
US-07 | As a sales executive, I want multi-channel notifications like email, sms, app, watsapp, so that I can reach clients on their preferred channel | 5 | 8 | Channel preferences stored in CRM Notification sent only on allowed channels Delivery logs maintained
US-08 | As a compliance officer, I want audit logs of all notifications so that regulatory requirements are met | 4 | 5 | Log entry created for every notification Captures timestamp, channel, user, client ID Logs accessible to compliance team
US-09 | As a business analyst, I want reporting & analytics on notification effectiveness so that I can measure conversion impact | 3 | 8 | Reports show open, click through rate Sales conversion tracked per notification Export available in excel/pdf
US-10 | As a relationship manager, I want client segmentation-based notifications so that high-value clients receive priority engagement | 5 | 8 | Client tagged by value segment High value clients receive priority alerts Verified in test cases with sample data

## Slide 15: Methods
Sprint Meetings –
  Sprint planning – selected top-priority stories for delivery
  Daily stand ups – quick 15 min updates on progress, blockers and next steps
  Sprint review – showcased working CRM triggers and notifications to sales team
  Sprint retrospective – captured lessons learned, improved collaboration and testing in the next sprint

## Slide 16: Methods
Change request handling –
  New requirements like Whatsapp notification, additional triggers were added to the product backlog
  Product owner – re-prioritized based on business urgency
  Incorporated in future sprints without disturbing ongoing work

## Slide 17: Resources
Software tools
  Programming Languages
  Database Systems
  Reporting tools
  Frameworks
  PDF generation and financial data APIs
Hardware
  Server or cloud infrastructure for data storage
  Local development machines like laptops and desktops

## Slide 18: Resources
Human Resources
  Project Owner – Sachin
  Business Analyst – Nahid Anjum
  Scrum Master – Devi Menon
  Technical Lead - Jaideep
  Developers – Bikram, Shefali, Neeraj
  Testers – Kumar Amit

## Slide 19: Resources
Information Resources
  Bank documents about bank
  Sales team for understanding the real pain points of clients
  Operation Team for backend operation work and processes of clients’ requests
  Arranged a few sessions with top regular customers to understand how this app would help them and what problem it resolves for them
  Discussed with compliance Team for understanding compliance and other rules
  Customer account data
  Transaction logs
Testing tools
  Unit test frameworks

## Slide 20: Risks and Dependencies
Risks –
  Compliance risks
  Clients expectations
  On time project delivery
  Budget constraints
Dependencies –
  On sales team key managers for their availability
  Operations team involvement
  Budget – 25 lakh and time limit – 1 year for project delivery

## Slide 21: Completed by Appropriate Manager
Project Sponsor – Neelkantan Shroff Project Manager - Sachin