## Slide 1: DCF-Digital Claim File
Prepared By- Dr Madhumita Sahoo
Date-12/02/2025

## Slide 2: Situation
To enhance operational efficiency, improve customer experience, and ensure regulatory compliance.
With the increasing complexity of healthcare claims processing, medical underwriting, and risk assessment, a robust system is crucial for integrating patient data, improving decision-making, and reducing fraud.
Currently, the organization relies on disparate systems that require manual intervention, leading to inefficiencies in claim verification, increased turnaround times, and challenges in maintaining accurate medical records for policyholders.
The lack of a centralized digital system has also resulted in fragmented customer data, making it difficult to provide seamless and personalized insurance services.

## Slide 3: Problem
Data Fragmentation: Medical records of policyholders are stored in multiple systems, leading to inconsistencies, redundancies, and difficulty in accessing patient history during claim verification and underwriting.
Inefficiencies in Claims Processing: Manual handling of medical records results in increased processing time, higher operational costs, and potential errors in claims assessment.
Regulatory Compliance Challenges: Compliance with healthcare regulations (such as HIPAA and local data protection laws) is difficult due to the absence of a structured and auditable electronic medical record system.
Limited Fraud Detection Capabilities: Lack of centralized medical records makes it challenging to detect fraudulent claims, increasing financial risks for the company.
Challenges in managing Patient's medical records
Gap between Medical Analyst, Adjuster, Developers, SMEs, QAs.
Need for data-driven decision making.
Issues related to data security , privacy, interoperability.

## Slide 4: Opportunity
An expanded set of online tools designed to allow agents and customers to access information and perform tasks associated with the claims process.
Focused on a modern claims system implementation and focus on reducing the time and improve the customer experience.
Customers would be well aware of their claim timelines and who would be handling it.
Operational Cost Reduction: Automation and digitization of medical records will reduce manual workload, lowering administrative costs and improving overall business efficiency.
Enhanced Data Accuracy and Integrity
Improved Regulatory Compliance
Seamless Interoperability.

## Slide 5: Purpose statement (GOALS)
The purpose of this project is to analyze, select , create and implement a new flatform in a healthcare insurance setting. Its primary purpose is to ensure a structured approach to digitalizing health records while enhancing efficiency, security and accessibility for a smooth settlement of claims.
Adhere to regulations (HIPAA, GDPR, etc.) for data privacy
Implement secure access controls and encryption.
Enable seamless data exchange between healthcare providers
.Integrate with other hospital management systems (HMS)

## Slide 6: PROJECT OBJECTIVES
Ensure seamless data integration across all business units to improve accessibility and consistency.
Leverage AI and automation to expedite decision-making and reduce manual intervention.
Enhance Data Security and Compliance
Utilize AI-driven analytics to identify potential fraudulent claims and mitigate financial risks.
Reduce turnaround times for claims processing and approvals, leading to improved customer satisfaction.

## Slide 7: SUCCESS CRITERIA
System Implementation and Adoption
Reduction in Claims Processing Time: At least a 30% decrease in the time taken to process and approve insurance claims.
Improved Data Accuracy and Accessibility: Elimination of data discrepancies and improved access to real-time medical records for underwriting and claims verification.

## Slide 8: METHODS/CRITERIA
Waterfall Methodology:
Requirement Analysis: Detailed documentation of all system requirements before development begins.
Requirement Gathering and Analysis: Define detailed system requirements through workshops, interviews, and industry best practices.
Implementation: Development and coding of the system in a sequential manner.
Testing: Comprehensive system testing to ensure all functionalities work as expected.
Deployment: Full deployment of the system across all relevant departments.
Maintenance: Ongoing monitoring and support to address any issues that arise post-deployment.
The Waterfall approach is useful for regulatory compliance and structured implementation, ensuring that all business and legal requirements are met before deployment.

## Slide 9: RESOURCES
Implementing an EMR/EHR system in the Health Insurance MNC is a strategic initiative that will address existing challenges while unlocking significant business opportunities.
As a Business Analyst, the focus will be on requirement gathering, stakeholder alignment, workflow optimization, and system integration to ensure a seamless transition and successful implementation of the new system.
People : PM ; SME, QA , Developers, BA , Adjustors, AM
Time- Implementation within 2 months.
Budget : Hardware, software, training and services not to exceed Rs- 5 lakhs.
Other : Third party software.

## Slide 10: RISKS AND DEPENDENCIES
Data Quality and availability.
Server failure.
Ethical and Legal concerns.
Scalability and performance issue.
The medical document would be easily accessible to stakeholders for easy processing of analysis and claims process.

## Slide 11: DCF-Digital claim file
Project Sponsor : Allstate
Project Manager: XYZ