## Slide 1: Project Overview
Lead Management System - Waterfall model| Macrotech Developers Ltd | Presenter Name – Shivam Mehrotra Date: 24.02.2025

## Slide 2: Situation:
A leading real estate company Macrotech Developers Ltd.(LODHA) is experiencing rapid growth and handling thousands of property inquiries every month. Their sales team is responsible for managing leads from multiple sources, including website forms, social media ads, through agents and direct walk-in customers.
As the business expands, the increasing volume of leads has made it challenging to track, qualify, and nurture potential buyers effectively. Sales representatives are struggling to track leads and follow-ups manually, leading to delays in response time. Additionally, the lack of a structured and user friendly system results in missed opportunities, and an overall decline in business. Creating Lead Management System can help overcome this situation.

## Slide 3: Problem:
Due to the lack of a centralized Lead Management System (LMS), the company is facing the following challenges:
Leads are not being tracked efficiently resulting in delay in follow-ups and missed opportunities.
Sales person manually maintain excel for following up with leads, leading to delays and inconsistencies.
There is no clear visibility of lead progress, making it difficult for management to measure performance.
Duplicate leads and poor lead qualification are leading to wasted efforts and decline in sales.

## Slide 4: Opportunities:
There is a growing demand of advanced Lead Management System in Real Estate Industry. This can increase efficiency of firm and control declining sales.
LMS can be tailored according to company needs and aims to improve lead conversion rates, optimize sales efforts, and enhance customer engagement. This project will serve as a benchmark in the real estate industry and open new opportunities for scaling operations efficiently.

## Slide 5: Purpose Statement (Goals):
The purpose of the Lead Management System (LMS) is to streamline, organize, and optimize the process of capturing, tracking, and converting leads with user friendly interface in the real estate industry. It ensures that potential customers are efficiently managed from the initial inquiry stage to the final deal closure, reducing manual effort and improving sales performance.

## Slide 6: Project Objectives:
Identify and implement the most suitable Lead Management System based on business needs and operational goals.
Automate Lead Tracking and Management – Streamline the process of capturing, qualifying, and assigning leads to improve efficiency.
Enhance Sales Team Productivity – Provide a centralized platform for better lead distribution, task assignment, and follow-up management.
Improve Lead Conversion Rates –Automate lead scoring and follow-ups to increase customer engagement and conversions.

## Slide 7: Success Criteria:
Improve records availability and accessibility of information, collateral, forms, and documents with user friendly Interface – Ensure all lead-related data is centralized, easily retrievable, and securely stored for quick access by the sales team.
Reduce system downtime, related wait time, and system response times – Implement a reliable and high-performance system to ensure uninterrupted access and quick lead processing.
Increase Lead Conversion Rate – Enhance lead tracking, follow-up, and engagement strategies to improve conversion rates.
Enhance Sales Team Efficiency – Reduce manual effort through automation, enabling sales representatives to focus on high-priority leads.
Ensure Seamless Integration – Successfully integrate the LMS system with existing CRM, marketing, and communication tools for a smooth workflow.
Improve Customer Experience – Reduce response time, offer personalized follow-ups, and provide a more structured approach to customer interactions.

## Slide 8: Methods/Approach:
Waterfall model is used to develop this application. The Waterfall model follows a linear and sequential approach where each phase is completed before moving to the next. This approach is well-suited for projects with well-defined requirements, minimal expected changes such as implementing a Lead Management System for the Real Estate Industry.
Requirement Gathering:
Analyze current lead management challenges and identify pain points.
Identify Stakeholders and document.(RACI matrix will be prepared)
Conduct stakeholders meetings, Use elicitation techniques like brain storming ,document analysis, reverse engineering,interviews,focus groups, observations to derive Business Requirement Documents(BRD)(Lead registration, auto allocation, lead follow-ups reminders, lead qualification etc.)
Sort and gather requirements
Prioritize Requirement- MoSCoW
Validate Requirements- FURPS
Requirement Analysis:
Identify Functional Requirements(FRS) (CRM integration, lead tracking, reporting, dashboards).
Define Non functional Requirements(SSD) (performance, security, scalability)
Solution Requirement Specification(SRS) is derived
RTM is prepared.
Design: Technical architecture, database structure, UI/UX, and system workflows is designed.
High-Level Design Document (HLD) (system architecture, API specifications, data flow diagrams)is prepared
Low-Level Design Document (LLD) (detailed database schema, component-level design)is prepared
Prototyped UI/UX screens for stakeholder approval is ready.

## Slide 9: Methods/Approach:
Coding: Build the Lead Management System as per design specifications with fully functional LMS modules(lead capture, scoring, distribution, tracking, reporting)
Frontend Development is done for lead forms, dashboards, and user interfaces. Implement responsive design for compatibility.
Backend Development: Develop lead management logic will be applied, implementing business rules for lead routing, automated follow-ups, and notifications.
Set up an API layer for integration with CRMs, email automation tools, and SMS services.
External platforms integration with CRM systems like Salesforce will be done.
Testing: Identify and resolve defects to ensure system reliability and performance. Test reports covering all functional and non-functional aspects is prepared.
Deployment: MS is deployed for real-world use while ensuring minimal disruptions.
Fully functional Lead Management System will move to production.
Training manuals and user guides for end-users will be prepared
Maintenance & Support:
Ensure LMS stability, security, and feature enhancements post-launch.
Long-term support and continuous LMS improvement will be take care.

## Slide 10: Resources:
PEOPLE- SME who will provide insights into real estate lead generation and process involved for Macrotech Developers Ltd. Other than this Skilled Developers(Front End and Back End),DB Admin,NW Admin,PM and BA are the people involved behind development of LMS. Since Waterfall demands thorough documentation, testing, and debugging before deployment, skilled resources are crucial.
Role | No. of People | Reason for Requirement
Delivery Head | 1 | Ensures overall project execution and timely delivery.
Project Manager | 1 | Manages scope, timeline, and coordination of Waterfall phases.
BA | 1 | ensures clear requirement gathering, stakeholder alignment, and documentation, bridging the gap between business needs and technical implementation.
Developers | 4 | Build features like lead capture, scoring, automation, and reporting.
Network Admin | 1 | Manages system infrastructure and networking.
DB Admin | 1 | Handles lead storage, query optimization, and database security.
Testers | 2 | Ensure a bug-free, high-performance system.
Phase | Time in Weeks | Time in Days
RG& RA(BA(main role,PM) | 8 | 55
Design(DB Admin,NW Admin,PM) | 6 | 40
Coding | 6 | 40
Implementation | 22 | 155
Testing | 10 | 75
 | 52 | 365

## Slide 11: Resources:
Time- As Waterfall model follows sequential approach and the final delivery is done only after the completion of last stage hence Duration of 12 months is required to develop LMS as we are following Waterfall methodology and its required to complete each stage before moving to another out of which min 15% of the total time will be dedicated to BA for requirement gathering and analysis stage.
Budget- Total of 50 lakhs budget is minimum required as Waterfall model follows sequential structured approach where each phase is fully completed before moving to next which requires skilled resources and careful planning.
Category | Resources | Allocation (₹ in Lakhs) | % of Total Budget
Human Resources (Trained Manpower) | Delivery Head, PM, Developers, Admins, Testers | ₹36 Lakhs | 72%
Software | Development tools, licenses, hosting | ₹7 Lakhs | 14%
Hardware | Servers, networking, security | ₹5 Lakhs | 10%
Contingency & Miscellaneous | Training, support, unexpected costs | ₹2 Lakhs | 4%
Total | - | ₹50 Lakhs | 100%

## Slide 12: Risks and Dependencies:
Risk: Incomplete or Changing Requirements-In the Waterfall model, requirements are locked early, making it difficult to accommodate changes later
Design & Development Risks:Choosing the wrong database or backend architecture can lead to performance bottlenecks.
Integration Risk: LMS often integrates with CRMs, marketing tools, and payment gateways. Issues in API compatibility can arise.
Testing happens late in the Waterfall model, leading to the risk of uncovering major defects when most of the development is complete.

## Slide 13
Technologies:
Frontend (User Interface) Angular, React.js
Backend (Business Logic & API):Node.js, Python
Database (Lead Storage & Management):RDBMS- PostgreSQL , MySQL; DBMS-MongoDB
Cloud Hosting & Deployment: AWS (Amazon Web Services)

## Slide 14: TEAM INVOLVED
Business Stakeholders |  |  | 
S.No. | Name | Position | Company
1 | Mr. LODHA | Owner-Sponsor | LODHA
2 | Mr.Anant | Finance Head | LODHA
3 | Mr. Tikam | CEO | LODHA
4 | Mr. Jaiswal | Site Head | LODHA
5 | Ms. Payal | Lodha Closing Head | LODHA
6 | Mr.Kishore | Sourcing Head | LODHA
7 | Mr.Vikas | Site MIS Team | LODHA
8 | Mr.Sudhanshu | Marketing Head | LODHA
Project Stakeholders |  |  | 
S.No. | Name | Position | IT Company
1 | Mr.Jain | Delivery Head | LMS Tech
2 | Mr. Vaibhav | Project manager | LMS Tech
3 | Mrs. Jaya | Sr. Java developer | LMS Tech
4 | Mr. Prashant | Java developers | LMS Tech
5 | Mr. Vibhor | Java developers | LMS Tech
6 | Mr. Tutu | Network Admin | LMS Tech
7 | Mr. Rakshit | DB Admin | LMS Tech
8 | Mr.Rohit | Tester | LMS Tech
9 | Mr.Vikas | Tester | LMS Tech
10 | Mr. Shivam | BA | LMS Tech

## Slide 15: THANK YOU