## Slide 1: Learning Management System Implementation
PREPARED BY- EKTA KUMARI
DATE – 16/3/25

## Slide 2: Situation/Problem/Opportunity
Our organization utilizes an outdated Learning Management System (LMS) that has been in place for over 10 years.
While the existing system is intuitive to current users, it lacks modern features, scalability, and integration capabilities.
So situation presents an opportunity to enhance the learning and development processes by implementing a more efficient, user-friendly.

## Slide 3: Purpose Statement (Goals)
The goal of this project is to select, prototype, and implement a new Learning Management System that meets design criteria, specifications, and requirements.
The purpose of a Learning Management System (LMS) is to provide a centralized platform for efficient course administration, personalized learning experiences, collaboration, tracking learner progress, generating insights through analytics, and facilitating compliance training.

## Slide 4: Project Objectives
Select a solution according to design criteria, specifications, and requirements.
Develop and test a prototype of the selected solution.
Implement the new LMS and ensure it is fully operational.
Train users and provide ongoing support.
Ensure the new LMS integrates seamlessly with existing systems.

## Slide 5: Success Criteria
Successful selection of an LMS that meets all specified criteria.
Completion of a prototype that demonstrates the LMS's capabilities and meets testing requirements.
Full implementation of the new LMS within the designated timeframe and budget.
High user satisfaction as measured by surveys and feedback.
Improved metrics in ease of use, quality of information, speed of accessibility, and ease of support and maintenance compared to the previous system.

## Slide 6: Methods/Approach:
Requirement Gathering: Collect detailed requirements from all stakeholders, educators, and administrative staff.
Solution Research and Selection: Conduct market research to identify potential LMS solutions. Evaluate them against the collected requirements and select the most suitable one.
Prototyping: Develop a prototype based on the selected solution.
Testing: Perform comprehensive testing, including usability testing, functional testing, and performance testing.
Implementation: Roll out the LMS in phases, ensuring continuous support and training for users.

## Slide 7: Resources
People: Project manager, LMS specialists, Software Developer, IT support, trainers, end-users
Time: Estimated project timeline of months
Budget:
Other: Necessary hardware and software, training materials

## Slide 8: Risks and Dependencies
Transitioning to a new system may face resistance from users accustomed to the old system.
Ensuring the new system provides measurable improvements in these areas is crucial for justifying the investment.
By addressing these risks and leveraging the opportunity to modernize our LMS, we can enhance the learning and development experience for all users, ultimately contributing to the growth and success of our organization.

## Slide 9: THANKYOU