## Slide 1: Bank of cyprus
Prepared By: Roopshree S.
Date: 29 June 2025

## Slide 2: Situation
Customer onboarding process is partially manual and inconsistent across channels.
Account opening forms required multiple verifications and signature.
Signature process is not digitalized which relies on wet-ink or scanned copies.
Legacy system lacks integration with compliance checks and CRM.

## Slide 3: Problem
Delays in onboarding leading to poor customer experience.
High dependency on manual data entry and physical signatures.
Compliance risks due to lack of audit trails and automation.
No centralized system for tracking customer onboarding progress.

## Slide 4: opportunity
Implement a unified digital onboarding platform.
Enable eKYC, e-signature and auto-populated forms.
Reduce turnaround time and improve data accuracy.
Enhance compliance tracking and document management.
Create a scalable foundation for future digital services.

## Slide 5: Purpose statement
The purpose of this project is to evaluate, design, and implement a robust, secure, and user-centric digital solution that streamlines the customer onboarding, account opening, and signature processes at the Bank of Cyprus.
This initiative aims to address existing process inefficiencies, enhance compliance adherence, and deliver a seamless digital experience to both new and existing customers. The project will align with the bank’s strategic goals of digitization, customer satisfaction, and operational excellence.
Key focus areas:
1. Customer Onboarding.
2. Account Opening.
3. Digital signature management.

## Slide 6: Project objectives
The key objectives of this project are to:
Select an Optimal Solution – Based on functional and non-functional requirements, user needs, regulatory guidelines, and future scalability.
Design & Prototype the Solution – Create mockups for onboarding forms, digital signatures, and process flows to gather early feedback and reduce design rework.
Ensure Regulatory Compliance – Align with EU directives, KYC/AML policies, and data privacy standards like GDPR.
Enhance Customer Experience – Provide faster, more intuitive onboarding through mobile and web channels with minimal manual input.
Standardize Signature Capture – Implement secure digital/e-signature options for all account-related documentation.

## Slide 7: Success criteria
The project's success will be measured through:
Process Efficiency - Reduce onboarding and account opening time by 40–50%. Decrease physical paperwork by at least 80%.
User Experience - Achieve at least 90% satisfaction score from customers using new onboarding process. Enable 24/7 self-service onboarding via mobile/web
Compliance & Risk - 100% adherence to KYC, AML, and signature validation protocols. Full audit trail for every onboarding and signature transaction
Operational Gains - Reduce manual errors and rework by over 70%. Increase straight-through processing (STP) rate to 85%+

## Slide 8: Waterfall model-method & approach
Requirements Gathering - Conduct stakeholder interviews (Business, Compliance, IT). Document current workflows and pain points.
Deliverables:- Stakeholder Interview Notes, BRD/FRD
Design Phase - Develop wireframes, form templates, and process maps and review design with legal/compliance for validation.
Deliverables:- Architecture document, UI wireframes/prototypes,
Implementation - Engage selected vendor for solution setup and configure APIs, signature tools, document templates.
Deliverables:- Configured solution environment dev/test, unit testing and test case result, code review report.

## Slide 9: Waterfall model-method & approach
Testing - Perform unit, integration, UAT, and regulatory testing and conduct mock onboarding sessions.
Deliverables:- Defect logs, test summary report, UAT scripts & execution logs
Deployment - Go-live in controlled rollout phases and ensure backup and rollback plans are in place.
Deliverables:- Production environment setup, data migration, deployment checklist
Support & Training - Train users and support teams. Set up helpdesk and SOPs.
Deliverables:- Final user guide, feedback & enhancement tracker, issue tracker, final closure report

## Slide 10: resources
People –
Architect - Antu Singh
Project Manager - Biren Shah
Developer - Jitendra Navghire, Kavita Kamble, Bhausaheb Kasal, Piyu Sharma
Tester - Sanskar Nema, Pravin Kote, Neha Shinde, Anand Joshi
Timeframe – 3 months
Budget – CSR funded

## Slide 11: Risk & Dependencies
The existing legacy system has been in user for years and is intuitive for users, making change management and user adoption a potential challenge.
Justifying the project cost through qualitative improvement like ease of use, faster onboarding, and better compliance may be difficult to quantify for upper management.
Data migration from legacy systems carries risks of data loss or inconsistency without proper validation.
Continuous compliance with evolving regulatory standards requires active monitoring and legal involvement throughout the project.
The success of implementation depends heavily on vendor reliability, support, and integration capabilities.

## Slide 12: To Be Completed by Appropriate Manager
Project Sponsor – Christos Nicolaou
Project Manager – Biren Shah