## Slide 1: Drupal Project
Prepared By : Manish Talreja
Date: 27th Feb 2025

## Slide 2: Situation:
Our customer was an US based Pharmaceutical company who wanted us to develop web pages so that he can sell his products through those websites.
The customer also wanted the post development support from us in terms of raising the Change Requirement(CR) tickets.
The Customer wanted to develop this web pages using core Drupal Modules & core Drupal Themes.

## Slide 3: Problem Definition:
Requirements: Changes in requirements for few web pages.
Feasibility: Check the feasibility of the requirements share by customer.
SLA: Resolve the issues in the given time period with breaching the service level agreements.
CR Priority: Identify which CR needs immediate attention i.e. which needs to be resolved first.

## Slide 4: Opportunity:
There is a growing demand for the website development using Drupal Modules & Themes. This development of web pages can open up opportunities for market penetration & growth in turn helping us get more customers.
Developing Web pages can provide/open up opportunities for post development support for customer in turn help in increasing our overall revenue from this customer.
If we successfully develop applications for this large US based Pharma customer, we can open our doors for more pharmaceutical customers.

## Slide 5: Purpose Statement
The main purpose of developing the web pages for the customer so that the customer can sell its own Vets & pets product through this web pages.
Second purpose for developing the web pages with help of Drupal tool was because of its quick & easy to design with Low code no code capabilities.

## Slide 6: Project Objectives:
The main purpose of developing the web pages for the customer so that the customer can sell its own Vets & pets product through this web pages.
Second purpose for developing the web pages with help of Drupal tool was because of its quick & easy to design with Low code no code capabilities.

## Slide 7: Success Criteria
Development of the web pages as per the customers requirements & specifications.
Customer should ask for minimal or no changes in the web pages once they are developed.
All the Development & Change request should be solved within the given timelines.
SLA’s should not be breached.

## Slide 8: Methods And Approaches
Waterfall Methodology is used to develop the web pages. It is a linear and sequential approach to software development that consists of several phases.
Sequential Approach: The waterfall model involves a sequential approach to software development, where each phase of the project is completed before moving on to the next one.
Requirement Gathering where the elicitation techniques have been applied like Workshop, JAD(Joint Application Development) to identify & gather the requirement for web page development.
Once the requirement were identified we prioritized the requirements using MosCow & MVP techniques to and also by calculating the BV & CP points.
Design: After the requirement gathering we moved forward to Design phase where we developed the design specifications and prototypes of web pages of how it would look like.

## Slide 9: Methods And Approaches
Implementation: Executing the design and the overall project plan within defined timelines
Testing: Ensuring that deliverables are created according to specification
Maintenance: Ongoing support and improvements for the Change request that were generated by the customer for implementing the changes in the web pages.
If now the customer is raising any change request, we will take the request and do the feasibility study weather it is possible or not to make the changes if yes what all things would be affected such as cost, timelines etc.

## Slide 10: Methods And Approaches
The traditional Waterfall steps include:
Gathering requirements: Creating an extensive plan for project execution
Design: Developing design specifications and prototypes
Implementation: Executing the design and the overall project plan within defined timelines
Testing: Ensuring that deliverables are created according to specification
Maintenance: Ongoing support and improvements

## Slide 11: Resources:
People – Skilled developed with the update with recent technologies for the compliance and risk management platforms. People should have experience in the web development using Drupal technology.
Time – The web pages will be developed by Development team using waterfall methodology & hence the delivery will be at the end after completing all the phases of the Software development Life cycle. Overall, the SDLC phase will take 8 weeks to complete.
Budget – The web application development relies on most vulnerable project because it is including payment gateway for purchasing the pets & vets' products. So, the software & hardware is slightly higher and also the work involved is bit more because of database connectivity.
Training and Services – 30,00,000
Software – 10,00,000 (Drupal cost)
Hardware – 10,00,000

## Slide 12: Technologies:
Drupal Themes
Drupal Modules
MYSQL

## Slide 13: Risks and Dependencies:
Risk may arise if the people/resources working in developing the website are not well equipped or trained in Drupal technology.
If the requirements for the web pages start changing from customers end at later stages of the SDLC.
As the website include payment gateway which handle the sensitive data of the customer including Credit card or debit card details or net banking details so risk might arise if there is a weakness in authentication mechanisms, access controls, leading to data breaches and access.
Performance bottlenecks can lead to inefficiency in data processing & transactions.