## Slide 1: Prerna Centre for Excellence
By Harsh L.Zope
31/12/2024

## Slide 2: Situation
Over the past one year “Prerna Centre for Excellence” has seen increasing demand for the services of its motivational speakers. The growth in audience has highlighted the need for a platform to handle increasing event information, ticket sales and past show highlights and testimonials.
Problem –
Difficulty in Managing Event Information: The current system of manually managing events and show schedules is inefficient and prone to errors.
Ticket Booking Challenges: There's no streamlined process for ticket booking, causing confusion among potential attendees.
Limited Exposure for Past Shows: The motivational speaker's previous shows and content are not easily accessible or showcased for potential clients.

## Slide 3
Opportunity: Developing a website for the motivational speaker with advanced features like event details, ticket booking, and showcasing past shows will help improve engagement, increase ticket sales, and enhance the speaker's online presence.

## Slide 4: Purpose Statement
The goal is to create a highly functional and user-friendly website to serve as a centralized hub for event information, ticket booking, and past show highlights, ultimately enhancing audience engagement and business growth. The goals for the project are as follows:
Efficient Event Management: Provide an easy-to-use interface to list upcoming shows with detailed information.
Streamlined Ticket Booking: Offer a seamless ticket booking process with payment integration.
Showcase Past Shows: Allow visitors to view highlights or full content from past motivational events.
Improved Brand Presence: Position the "Prerna Centre for Excellence" as a top choice for motivation and inspiration.

## Slide 5: Project Objective
Develop a Functional Website: Design and develop a website with an easy-to-navigate interface and intuitive booking system, display future event details (location, date, venue and duration), and highlight past events with videos, images and testimonials.
Implement Advanced Features: Introduce features like automated ticket booking, payment gateway integration, and a section dedicated to past shows.
Enhance User Experience: Create an engaging and responsive design that adapts to all devices (mobile and desktop).
Improve Audience Engagement: Provide interactive features (e.g., event reminders, past show reviews) to boost audience engagement.

## Slide 6: Success Criteria
Technical Performance
Page loads quickly in < 3seconds
Compatibility with all major browsers and devices
99% uptime after launch.
Business Impact
Increased ticket sale by 30% in first quarter.
Enhanced social media traffic and visibility.
Expanded reach to global audience.

## Slide 7: Success Criteria
User Satisfaction
Achieve a user satisfaction rate of least 90% from feedback surveys
75% of visitors use the ticket booking platform within the first 30 minutes of visiting the site.

## Slide 8: Methods
1. Project Planning:
Define the scope of the website, including key features such as event information, ticket booking, and past shows.
2. Requirements Gathering and Analysis:
Collaborate with the motivational speaker and stakeholders to gather detailed requirements.
Create user stories to define how users will interact with the website.
3. System Design
Design the user interface and overall architecture of the website.
Create wireframes, flowcharts, and database schemas to illustrate the design.

## Slide 9
4. Implementation:
Develop and integrate front-end and back-end functionalities (event management, ticketing system).
5. Testing:
Conduct rigorous testing (unit, system, and integration) to ensure all features work seamlessly.
6. Deployment:
Deploy the website to a live environment and ensure its scalability and security.
7. Maintenance and Support:
Monitor the website post-launch for any bugs, performance issues, and gather user feedback for future improvements.
8. Project Documentation:
Maintain thorough documentation for development and future updates.

## Slide 10: Resources
Tools –
Frontend: HTML, CSS, and JavaScript
Backend: PHP
Database: MySQL
Payment Integration: Razorpay
People –
Business Stakeholders and Project Stakeholders, Project Manager, Business Analyst, UI/UX Designer, Web Developers, QA Testers, Support Teams, Technical Support.
Time –
The project aims to be completed within 6 months.

## Slide 11
Budget –
The total budget for the project is Rs. 60 Lakh.
Including the expenses of salaries, website development tools, frameworks, design software, website hosting services, domain registration and payment gateway integration.
Ensure the cost does not go beyond the budget.

## Slide 12: Risks and Dependencies
Technical Risks
Delay in feature integration and potential cybersecurity vulnerabilities.
Problems with the website’s compatibility on different browsers or mobile devices.
Possible issues with integration of 3rd party payment gateway.
Project Risks
Scope creep due to additional feature requests.
Some users may resist using the online ticketing system, preferring traditional method
Limited timeline for development and testing.
Team members leaving the company in between project.

## Slide 13: Dependencies
Event details and media content must be provided in time for development.
Reliance on external services such as payment gateway for smooth functionality.

## Slide 14: Thank You