## Slide 1: Tata.com Website Enhancement Project
Prepared By: Nilesh Bhambure
Date: 11/03/2025

## Slide 2: Core Value Proposition & Stakeholder Expectations
- Improving user engagement & accessibility
- Enhancing job postings & content discoverability
- Seamless UX across platforms
- Performance optimization & media integration
- Implement AI-driven personalization for user experience
- Introduce gamification elements to boost engagement
- Ensure compliance with global accessibility standards (WCAG)
- Integrate analytics for real-time user behavior tracking
- Develop a multilingual support system for global users

## Slide 3: Executive Summary
- Upgrade Tata.com to improve UX & job application experience
- Enhance UI/UX, Dark Mode, SEO optimization
- Benefits: Increased engagement, retention, and performance
- Introduce a mobile-first design approach
- Add a chatbot for instant user support
- Implement A/B testing for UI/UX improvements
- Provide a seamless transition for existing users
- Ensure cross-browser compatibility for all features

## Slide 4: Situation
Tata.com is a comprehensive platform showcasing Tata Group’s products, services, and job postings.
It serves as a central hub for sharing company updates, articles, and multimedia content.
The website aims to enhance the digital experience for customers, employees, and stakeholders.
With the growing digital presence, regular updates and optimizations are essential.
The team is focused on delivering a seamless, user-friendly, and visually appealing interface.

## Slide 5: Problem
The current website lacks certain interactive features and user engagement elements.
Navigation inefficiencies and outdated content structure hinder the user experience.
Limited accessibility and inconsistency in the dark mode feature affect usability.
The website requires better content organization and streamlined job application flows.
Performance issues, including slow loading times, reduce user retention.

## Slide 6: Objective
Enhance the website’s functionality by introducing interactive and user-centric features.
Improve navigation flow and optimize the content presentation for clarity.
Implement a consistent and accessible dark mode to enhance visual comfort.
Increase website performance and loading speed for a smoother experience.
Deliver a modern, aesthetically pleasing, and responsive platform.

## Slide 7: Guidelines
- UI/UX: Intuitive navigation, responsive design
- Content: Clear job categorization
- Performance: SEO-optimized, fast loading
- Security: Data protection compliance
- Conduct regular usability testing with real users
- Implement a content management system (CMS) for easy updates
- Ensure GDPR compliance for user data protection
- Optimize media files for faster loading times
- Provide training for internal teams on new features

## Slide 8: Project Background
- Current Challenges: Limited job visibility, poor media integration
- Need for Enhancement: Align with modern trends, improve usability
- Address user feedback from previous versions of the site
- Improve mobile responsiveness for job applications
- Integrate social media sharing options for job postings
- Enhance search functionality with advanced filters
- Ensure scalability for future growth

## Slide 9: Proposed Solution
- UI/UX Enhancements: Dark Mode, navigation improvements
- Job Posting: Filters, job alerts
- Agile implementation for continuous improvements
- Introduce a user-friendly dashboard for job seekers
- Add a feature for saving job searches and applications
- Implement a feedback mechanism for job postings
- Enhance the employer branding section
- Provide a seamless onboarding experience for new users

## Slide 10: Deliverables & Success Criteria
- Redesigned job posting & product pages
- SEO-optimized site, improved response time
- Success: Increased engagement, reduced bounce rate
- Deliver a comprehensive user guide for new features
- Ensure 99.9% uptime post-launch
- Achieve a 20% increase in job applications within 6 months
- Reduce page load time to under 2 seconds
- Provide monthly performance reports to stakeholders

## Slide 11: Project Overview
- Project Title: Tata.com Website Enhancement Project
- Prepared By: Nilesh Bhambure
- Date: XX/XX/XXXX
- Situation: Improve UX & job portal
- Purpose: Implement enhancements for usability
- Objectives: New job tracking system, improved media features
- Align the project with Tata’s digital transformation goals
- Ensure the site is future-proof with modular architecture
- Provide regular updates to stakeholders
- Conduct a post-launch review for lessons learned
- Set up a feedback loop for continuous improvement

## Slide 12: Success Criteria & Approach
- Success: Improved accessibility, reduced downtime
- Approach: Agile, prototyping, stakeholder feedback
- Measure success through key performance indicators (KPIs)
- Conduct user satisfaction surveys post-launch
- Ensure all features are tested across devices
- Provide a rollback plan in case of issues
- Document all processes for future reference

## Slide 13: Methods/Approach (Agile-Based)
- Sprint Planning & Requirement Gathering: Establish Agile team, create backlog with user stories
- Vendor & Solution Selection: Iterative selection via RFPs, demos, and stakeholder feedback
- Incremental Implementation & Training: Develop & test in short sprints, continuous training
- Continuous Integration & Feedback Loops: Deploy in phases, collect feedback, refine iteratively
- Go Live & Ongoing Iterations: Release incrementally, ensure continuous improvement post-launch
- Conduct daily stand-ups for team alignment
- Use JIRA or similar tools for task management
- Prioritize features based on user feedback
- Ensure all team members are trained in Agile methodologies
- Conduct retrospectives after each sprint

## Slide 14: Required Resources
Business Analyst: Nilesh Bhambure Leading requirement gathering and analysis.
Project Manager: Priya Mehta – Overseeing project execution and delivery.
Developers: Rahul Sharma (Frontend) and Ankit Verma (Backend) – Handling website development.
Designers: Sneha Kulkarni (UI/UX) and Aman Kapoor (Graphics) – Enhancing visual appeal.
Testers & Support: Riya Patel (QA), Vishal Nair (Automation), Arjun Roy (System Admin), and Deepak Joshi (Network) – Ensuring quality, performance, and security.
- Tech: HTML, CSS, React, PHP, MySQL
- Budget: Rs. 2000000.00, Timeline: 6 months
- Hire UX/UI designers for prototyping
- Allocate budget for ongoing maintenance
- Include contingency funds for unforeseen challenges
- Provide training resources for the development team
- Assign a dedicated QA team for testing

## Slide 15: Risks
Delayed Deliverables: Potential delays due to unforeseen technical issues or resource unavailability.
Scope Creep: Frequent changes in requirements may lead to project expansion and inefficiencies.
Compatibility Issues: New features might face compatibility challenges with existing systems.
Performance Risks: Website speed and responsiveness could be impacted by heavy content updates.
Security Concerns: Risk of data breaches or vulnerabilities during enhancement implementation.

## Slide 16: Dependencies
Third-Party Integrations: Reliance on external APIs or services for specific functionalities.
Content Team Availability: Timely content updates are essential for project progress.
Design Team Input: Dependency on designers for UI/UX improvements and asset delivery.
Testing Feedback: QA team’s validation is crucial for identifying and fixing issues.
Infrastructure Support: Dependence on system admins and network engineers for server stability.