## Slide 1
Project Title: Fly Ease Airline Reservation System Prepared By: Janhavi Karia Date: 31/12/2024

## Slide 2: Agenda:
Introduction
Situation
Problem
Opportunity
Purpose Statement
Project Objectives
Success Criteria
Methods/Approach
Resources
Risks and Dependencies

## Slide 3: Situation -
Air travel is a complex process, involving various steps such as booking tickets, managing customer data, and handling payment transactions. Customers often face challenges due to manual systems and outdated processes . Airlines and travel agencies deal with inefficiencies in flight booking and customer service, impacting overall business performance and customer satisfaction :
Manual Booking Processes: Relying on offline agents and airline offices, leading to time-consuming and error-prone bookings.
Lack of Real-Time Updates: No access to real-time flight information, causing confusion and inconvenience.
Limited Accessibility: Existing systems are not user-friendly or mobile-optimized.
Fragmented Payment and Services: Cumbersome payment processes and lack of integrated services like baggage or meal preferences.
Administrative Challenges: Difficulty in managing flight schedules, fares, and customer data due to decentralized systems.

## Slide 4: Problem -
Manual flight reservation systems lead to errors, delays, and difficulties in managing customer data.
The existing process lacks automation, resulting in longer waiting times, inefficient data management,
and poor customer service.
Difficulty in providing real-time information regarding flight status, availability, and customer service responses
Limited payment options for travelers.
High dependency on offline agents for booking and cancellations.

## Slide 5: Opportunity -
By automating flight reservations, airlines can streamline operations, reduce manual errors, and offer a faster, more efficient booking experience.
Real-time flight updates ensure customers are informed about delays, cancellations, or gate changes, enhancing transparency and trust.
Offering diverse payment methods simplifies transactions for customers, increasing convenience and boosting overall satisfaction.
A secure system protects sensitive customer data while enabling personalized services, fostering loyalty and trust.
Value-added features like baggage tracking and customized meal options enhance the travel experience, leading to happier customers and repeat bookings.

## Slide 6: Purpose Statement -
To develop a comprehensive Airline Reservation System that automates flight booking, payment processing, and customer data management, ensuring a smooth and efficient experience for both customers and airlines.

## Slide 7: Project Objectives -
Develop a fully functional Airline Reservation System that automates flight booking and customer management.
Integrate real-time flight status updates, including delays, cancellations, and gate changes.
Offer multiple payment options (online and offline) and ensure secure transactions.
Enhance customer experience through a user-friendly interface and personalized services.
Provide 24/7 access to flight-related information and updates.
Enable admin-level management for flight schedules, pricing, and customer support.

## Slide 8: Success Criteria -
Centralized data storage ensures quick and easy access to essential information, improving operational efficiency and decision-making.
A robust system minimizes interruptions, enhances response speed, and ensures smooth service delivery to customers.
A user-friendly system with real-time updates simplifies travel planning, creating a hassle-free experience for customers.
Automation eliminates repetitive tasks, reducing errors and allowing staff to focus on more critical activities.

## Slide 9: Methods/Approach -
For this project, we selected the Waterfall Model due to its sequential structure, clarity in phase-wise deliverables,
and suitability for projects with well-defined requirements.
Conducted stakeholder interviews, document analysis , and questionnaire to gather functional and non-functional requirements, ensuring alignment and insights into usability preferences.
Delivered a Business Requirement Document (BRD), Use Case Diagrams, and a Requirements Traceability Matrix (RTM) to document and track requirements comprehensively.
Designed Wireframes and Mockups for the user interface using tools like Balsamiq to visualize the application's design, created an ER Diagram to define database relationships and structure.
Then collaborated with the team to validate the design based on business needs and technical feasibility.
Developers build and integrate modules using technologies like React/Angular (front-end), Java/Spring (back-end), and APIs, ensuring functionality aligns with design specifications and business requirements. The Database Administrator (DB Admin) optimizes and configures the database to support these modules.
The BA provides clarifications and ensures the development aligns with the agreed requirements, while reviewing progress to ensure it meets business goals.
.

## Slide 10: Methods/Approach -
Testers/QA Engineers conduct UAT to ensure the system meets business requirements, works seamlessly, and does not disrupt existing functionality.
The Business Analyst (BA) participates in UAT by preparing test scenarios based on business requirements, reviews test results, and approves the system for deployment once all business objectives are met.
The Project Manager ensures a smooth deployment and Go-Live readiness, while the Database Administrator optimizes performance and handles data migration, and the Network Administrator ensures infrastructure support.
Testers/QA Engineers perform post-deployment testing, and the Business Analyst (BA) validates results, ensures requirements are met, and provides user training.
The Project Manager monitors post-launch system performance and addresses issues, while the Business Analyst (BA) gathers feedback from users and stakeholders to identify improvements and supports change requests or new requirements.

## Slide 11: Resources-
Time: 18 months (from project initiation to completion).
Budget: ₹2 Crores (fixed).
  Hardware: ₹50,00,000
  Software: ₹40,00,000
  Other (Miscellaneous): ₹20,00,000.
  Training Services: ₹15,00,000.
  Licensing: ₹25,00,000
  Contingency: ₹20,00,000
People Resources:
  Project Manager
  Business Analyst
  UI/UX Designers
  Developer
  Database Administrator
  Network Administrator
  Testers/QA Engineers
.

## Slide 12: Resources-
Technologies :
  Frontend: React.js or Angular, HTML5, CSS3, JavaScript, Bootstrap/Material UI
  Backend: Java (Spring Boot) or Node.js, RESTful APIs
  Database: MySQL/PostgreSQL, MongoDB
  Payment Gateway: Razorpay, Stripe, PayPal API
  Notifications: Twilio (SMS), SendGrid (Email), WebSocket
  Cloud: AWS, Azure, GCP, Docker, Kubernetes
  Version Control: Git, GitHub/GitLab
  Mobile App: React Native or Flutter
  Security: OAuth 2.0, JWT, SSL/TLS
  CI/CD: Jenkins, GitLab CI
.

## Slide 13: Risks and Dependencies -
Risks :
Risk of delays due to lack of clarity or changes in regulatory requirements, leading to compliance issues.
Inaccuracy in accessing and processing transaction data from internal or external sources can affect the quality of operations.
Using outdated or unsupported technologies could cause compatibility issues between components and third-party services.
Risk of delays or failures from unresponsive or unreliable vendors and third-party service provider

## Slide 14: Risks and Dependencies -
Dependencies :
Integration of payment gateways, real-time updates, and external APIs for flight status.
Dependencies on aviation and government authorities for legal permissions and certifications.
Availability of robust hosting servers or cloud infrastructure for application deployment.
Timely availability of accurate flight schedules and customer data from airlines

## Slide 15: Thank you !!!
Project Sponsor – Harry Thomas
Project Manager – Kevin