## Slide 1: Optimizing Problem Identification and Solution for CRM
Prepared By: Tarun Pongallu
Date: 13-04-2025
Role: Business Analyst

## Slide 2: Situation
Customer relationship management (CRM) involves managing interactions with customers during the sales process. There are four main types of CRM systems: operational, analytical, collaborative, and strategic. Operational CRM uses automation to serve customer relationship strategies, analytical CRM collects data to increase satisfaction and retention, collaborative CRM enables communication between organizations regarding customer service, and strategic CRM aims to win and keep profitable customers. Benefits of CRM include personalization, increased customer retention and productivity, enhanced profitability, saving time and money, data security, and simplified collaboration. Challenges include siloed data between departments, lack of data entry time, ensuring data security, assessing time and costs, defining project scope, and integration issues.

## Slide 3: Problem
Current CRM lacks agility, user-friendly interface, and scalability
Department uses their preferred Modules, Confusion on process between Sales and Service Agent
Data Entry – No time to update the information on CRM system
Handling Data Security

## Slide 4: Opportunity
Implement an Agile-based CRM system that enhances customer engagement and operational efficiency
Quick iterative releases, improved user adoption, better customer insights
Aligns with business goals: faster response to customers, data-driven decision making

## Slide 5: Purpose Statement (Goals)
Implement an Agile-based CRM system that enhances customer engagement and operational efficiency
affecting customer satisfaction and team productivity
Optimize data accessibility and usability

## Slide 6: Project Objectives (Agile Adaptation)
Build a backlog of prioritized CRM features
Develop MVP in Sprint 1–3
Integrate customer feedback via demos and retrospectives
Optimize data accessibility and usability
Deliver working software every sprint

## Slide 7: Deliverables & Success Criteria
Key Deliverables: Product backlog, MVP CRM platform, Incremental releases
Success Criteria (SMART):
- 30% increase in task automation within 3 months
- Reduce customer response time by 20%
- Go live within 12 sprints

## Slide 8: Methods/Approach
Agile methodology is a project management approach, particularly used in software development, that emphasizes flexibility, collaboration, and continuous improvement
An Agile project team typically consists of 5 to 9 members. This size is considered optimal for efficient communication, collaboration, and adaptability, which are crucial for Agile methodologies.
Iterative Development Projects are broken down into smaller, manageable cycles (sprints), where work is completed in short bursts

## Slide 9: Methods/Approach
Scrum A popular framework that uses time-boxed sprints and roles like Product Owner and Scrum Master.
Kanban A visual workflow system that focuses on continuous delivery and workflow management.
Sprint is a short, time-boxed period (typically 1-4 weeks) where a team works to complete a set amount of work and deliver a potentially shippable product increment
Feedback and Adaptation Regular feedback from users and team members allows for continuous improvement and adaptation throughout the development process

## Slide 10: Methods/Approach
Agile Approach: Cross-functional Scrum team, Continuous stakeholder feedback
Iterative deliveries: sprints every 2–4 weeks
Tools: Jira for tracking, Confluence for documentation
Focus: MVP first, then enhancements

## Slide 11: Methods/Approach
Sprint Planning
Daily Standups
Sprint Review with Stakeholders
Retrospectives for Continuous Improvement
Use of visual board (e.g., Kanban/Scrum board)

## Slide 12: Resources
People: BA, Scrum Master, Developers, QA, Product Owner
Time: 6-month Agile timeline (12 sprints)
Budget: Rs. XXXX (breakdown available in appendix)
Tools: CRM Platform, APIs, Test Framework

## Slide 13: Risks and Dependencies
User Resistance → Early involvement & training
Scope Creep → Controlled via Product Backlog Grooming
Integration Issues → API-first approach, early testing
Legacy Data Migration → Plan in initial sprints, use spikes

## Slide 14: To Be Completed by Appropriate Manager
Project Sponsor – XYZ PVT LTD Project Manager – M Diwakar