| Q.01 | Functional Requirements |
| --- | --- |
| A.01 | Functional requirement: It defines the specific behaviours, functions or operations of a system. They describe what the system should do, outlining the necessary tasks, actions, or activities it must perform to achieve its objectives. Req. Id; Req. Name; Requirements description; Priority. FR0001; Farmer Registration; Farmers shall be able to register as a user onto online store; 08. FR0002; Farmer login; Farmers shall be able to login to their respective accounts after successful registration; 09. FR0003; Forgot Password; In case of forgot password, users shall receive an OTP on their registered cell phone or email id to reset the password; 05. FR0004; Search Products; Farmers shall browse through the product categories after login successfully; 07. FR0005; Filter Products; Farmers shall filter the products through various criteria like price, product category, brands etc.; 07. FR0006; Add products to cart; Farmers shall be able to add the products to the cart; 06. FR0007; Order execution; Farmers shall be able to place the orders through the cart; 08. FR0008; Payment execution; After placing the orders, the payment gateway shall be open to make the payment; 08. FR0009; Payment notification; Once the payment is successful, order confirmation shall be given to user through registered cell phone / email id and link shall be generated to track the order status for the delivery of the product; 08. FR0010; Linking to payment model; Various payment options shall be linked to the payment gateway like payment by credit card, debit card, UPI, online banking etc; 08. FR0011; Manufacturer registration; Manufacturers shall be able to register as manufacturers; 05. FR0012; Manufacturer login; Manufacturers shall be able to login to the website; 08. FR0013; Add or delete products; Manufacturers shall be able to add/delete products to the product category.; 08. |
|  | Non Functional Requirements: Non-functional requirement will describe the qualities and attributes of a system, focusing on how the system performs rather than specific behaviours or functions. Req. Id; Req. Name; Business requirements description; Priority. NFR0101; Usability; The application should have an intuitive and user friendly.; 08. NFR0102; Performance; The application must load pages within 3 seconds; 09. NFR0103; Security; The application must ensure secure user authentication; 08. NFR0104; Compatibility; The application should be compatible with major web browsers; 08. NFR0105; Response Time; The application should respond to user inputs within 2 seconds; 09. NFR0106; WCAG 2.1; The system meet web Content Accessibility Guidelines WCAG 2.1; 08. NFR0107; Session expiry; The application should be able to expire session if no response is received after 5 minutes; 08. |
| Q.2 | Make wireframe and prototypes |
| A.2 | Register wireframe Login wireframe Product Catalogue wireframe Add to cart wireframe Payment wireframe Register Prototype Login Prototype Products Catalogue Prototype Add to cart Prototype Payment Prototype |
| Q.3 | Tools (Visio, Balsamiq) |
| A.3 | MICROSOFT VISIO It is a diagramming and vector graphics application used to create diagrams, flowcharts, and other visual representations of complex information. It is used to draw various UML diagrams like Use case diagrams, activity diagrams, components diagrams, deployment diagrams etc. Its tools include shapes, templates, and connectors that allow users to build and share various diagrams for business processes, workflows, and data visualization. The key tools and functionality include Drag-and-Drop interface, Templates and stencils, connectors, Data linking and collaboration. In Drag-and-Drop interface, users can easily add and arrange shapes to build diagrams. Pre -built templates and collections of shapes provide a starting point for different diagram types, such as organizational charts or network diagrams. Connectors are tools to link shapes, creating logical flows and relationships within a diagram. Data linking tools have ability to link diagrams to external sources, making them dynamic and up-to-date. Collaboration features allow multiple users to work on a diagram together, enhancing teamwork. BALASMIQ It is a rapid wireframing tool used to to create mockups and prototypes of user interfaces. Balsmiq is a low-fidelity wireframing tool used to create digital sketches of user interfaces for websites and applications. It allows designers to rapidly generate, iterate on, and share low-fi prototypes by dragging and dropping simple UI elements, focussing on structure and interaction rather than visual design. The software facilitates early-stage communication and collaboration among product teams, saving time and resources by capturing ideas before extensive coding begins. The key characteristics are low-fidelity design, drag-and-drop interface, rapid prototyping, collaboration, and focus on structure. |

| Q.4 | RTM |
| --- | --- |
| A.4 | Req. Id; Req. Name; Requirements description; Design; D1; T1; D2; T2; D3; T3; D4; T4; UAT. FR0001; Farmer Registration; Farmers shall be able to register as a user onto online store; #; #; #; #; #; #; $; $; $; $. FR002; Farmer login; Farmers shall be able to login to their respective accounts after successful registration; #; #; #; #; #; #; #; $; $; $. FR0003; Forgot Password; In case of forgot password, users shall receive an OTP on their registered cell phone or email id to reset the password; #; #; #; #; #; #; $; $; $; $. FR0004; Search Products; Farmers shall browse through the product categories after login successfully; #; #; #; #; #; #; $; $; $; $. FR0005; Filter Products; Farmers shall filter the products through various criteria like price, product category, brands etc.; #; #; #; #; #; #; $; $; $; $. FR0006; Add products to cart; Farmers shall be able to add the products to the cart; #; #; #; #; #; #; $; $; $; $. FR0007; Order execution; Farmers shall be able to place the orders through the cart; #; #; #; #; #; #; $; $; $; $. FR0008; Payment execution; After placing the orders, the payment gateway shall be open to make the payment; #; #; #; #; #; #; $; $; $; $. FR0009; Payment notification; Once the payment is successful, order confirmation shall be given to user through registered cell phone / email id and link shall be generated to track the order status for the delivery of the product; #; #; #; #; #; #; $; $; $; $. FR0010; Linking to payment model; Various payment options shall be linked to the payment gateway like payment by credit card, debit card, UPI, online banking etc; #; #; #; #; #; #; $; $; $; $. FR0011; Manufacturer registration; Manufacturers shall be able to register as manufacturers; #; #; #; #; #; #; $; $; $; $. FR0012; Manufacturer login; Manufacturers shall be able to login to the website; #; #; #; #; #; #; $; $; $; $. FR0013; Add or delete products; Manufacturers shall be able to add/delete products to the product category.; #; #; #; #; #; #; $; $; $; $. Note: ‘#’ denotes complete, ‘$’ denotes incomplete |

| Req. Id | Req. Name | Requirements description | Design | D1 | T1 | D2 | T2 | D3 | T3 | D4 | T4 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| NFR0101 | Usability | The application should have an intuitive and user friendly | # | # | # | # | # | # | $ | $ | $ | $ |
| NFR0102 | Performance | The application must load pages within 3 seconds | # | # | # | # | # | # | # | $ | $ | $ |
| NFR0103 | Security | The application must ensure secure user authentication | # | # | # | # | # | # | $ | $ | $ | $ |
| NFR0104 | Compatibility | The application should be compatible with major web browsers | # | # | # | # | # | # | $ | $ | $ | $ |
| NFR0105 | Response Time | The application should respond to user inputs within 2 seconds | # | # | # | # | # | # | $ | $ | $ | $ |
| NFR0106 | WCAG 2.1 | The system meet web The system must meet Web Content Accessibility Guidelines WCAG 2.1 | # | # | # | # | # | # | $ | $ | $ | $ |
| NFR0107 | Session expiry | The application should be able to expire session if no response is received after 5 minutes | # | # | # | # | # | # | $ | $ | $ | $ |

Note: ‘#’ denotes complete, ‘$’ denotes incomplete

| Q.5 | 10 Test Case Documents |
| --- | --- |
| A.5 | Test case id; TI001; Test Case Name; Registration. Project ID; PM001; Project Name; Online Store. PM ID; PM00012; PM Name; THOMAS. Test Strategy ID; TI001S; Tester ID; 0123456. Test Schedule ID; TS001; Tester Name; XAVIER. Scenario; Registration. Link to that page; www.onlinestore.com/registration. Input data; Set 1; Set 2; Set3; Set 4; Set 5. Name; Harish Phone: 70145628 EMAIL-harish01@gmail. Com Password:xxxxxxxx Username: h1234; Name; Harsh Phone: 8888888 EMAIL-harsh01@gmail. Com Password:xxxxxxxx Username: h3456; Name; Harris Phone: 123458 EMAIL-harrish1@ gmail. Com Password :xxxxxxxx Username: H88888; Name; Rahul Phone: 4567899 EMAIL-rahul@gmail. Com Password :xxxxxxxx Username: h321458; Name; Raju Phone: 78889123 EMAIL-raju01@gmail. Com Password: xxxxxxxx Username: raju1234. Expected behaviour; User shall be registered. Actual behaviour; Registration successful; Registration successful; Registration successful; Registration successful; Registration successful. Comments; Nil; Nil; Nil; Nil; Nil. Result (Pass/Fail); Pass; Pass; Pass; Pass; Pass. Test case id; TI002; Test Case Name; Login. Project ID; PM001; Project Name; Online Store. PM ID; PM00013; PM Name; THOMAS. Test Strategy ID; TI002S; Tester ID; 0123456. Test Schedule ID; TS002; Tester Name; XAVIER. Scenario; Login. Link to that page; www.onlinestore.com/login. Input data; Set 1; Set 2; Set3; Set 4; Set 5. Name; Harish Username: h1234 Password :xxxxxxxx; Name; Harsh Username: h3456 Password :xxxxxxxx; Name; Harris Username: H88888 Password :xxxxxxxx; Name; Rahul Username: h321458 Password :xxxxxxxx; Name; Raju Username: raju1234 Password :xxxxxxxx. Expected behaviour; User shall be able to login to accounts. Actual behaviour; Login successful; Login successful; Login successful; Login successful; Login successful. Comments; Nil; Nil; Nil; Nil; Nil. Result (Pass/Fail); Pass; Pass; Pass; Pass; Pass. Test case id; TI003; Test Case Name; Forgot Password. Project ID; PM001; Project Name; Online Store. PM ID; PM0014; PM Name; THOMAS. Test Strategy ID; TI003S; Tester ID; 0123456. Test Schedule ID; TS003; Tester Name; XAVIER. Scenario; Forgot Password. Link to that page; www.onlinestore.com/Forgotpassword. Input data; Set 1; Set 2; Set3; Set 4; Set 5. Name; Harish Username: h1234 EMAIL-harish01@gmail. Com; Name; Harsh Username: h3456 EMAIL-harsh01 @gmail. Com; Name; Harris Username: H88888 EMAIL-harrish1@ gmail. Com; Name; Rahul Username: h321458 EMAIL-rahul@gmail. Com; Name; Raju Username: raju1234 EMAIL-rahul@gmail. Com. Expected behaviour; User shall be able to get password on their registered email id. Actual behaviour; Email received; Email Received; Email received; Email received; Email received. Comments; Nil; Nil; Nil; Nil; Nil. Result (Pass/Fail); Pass; Pass; Pass; Pass; Pass. Test case id; TI004; Test Case Name; Search products. Project ID; PM001; Project Name; Online Store. PM ID; PM0015; PM Name; THOMAS. Test Strategy ID; TI004S; Tester ID; 0123456. Test Schedule ID; TS004; Tester Name; XAVIER. Scenario; Search product. Link to that page; www.onlinestore.com/products. Input data; Set 1; Set 2; Set3; Set 4; Set 5. Search Fertilizers Brand; JFL Grade: Urea Price 1k to 5K; Search Pesticides Brand; KBL Grade M1 Price 10 to 15K; Search Seeds Brand; MFL Grade Cotton Price 2k to7K; Search Fertilizers Brand; Any Grade Any Price 3k to 12K; Search Seeds Brand; YRF Grade: any Price 15k to20K. Expected behaviour; 15 Products shall appear; 25 Products Shall appear; 20 Products appear; 17 Proudcts Shall appear; 21 Products Shall appear. Actual behaviour; 15 products appeared; 25 products Appeared; 20 Products appeared; 17 Products appeared; 21 Products appeared. Comments; Nil; Nil; Nil; Nil; Nil. Result (Pass/Fail); Pass; Pass; Pass; Pass; Pass. Test case id; TI005; Test Case Name; Add products to cart. Project ID; PM001; Project Name; Online Store. PM ID; PM0016; PM Name; THOMAS. Test Strategy ID; TI005S; Tester ID; 0123456. Test Schedule ID; TS005; Tester Name; XAVIER. Scenario; Add products to cart. Link to that page; www.onlinestore.com/products. Input data; Set 1; Set 2; Set3; Set 4; Set 5. Search Fertilizers Brand; JFL Grade: Urea Price 1k to 5K Select Urea 25 Add to cart; Search Pesticides Brand; KBL Grade M1 Price 10 to 15K Select PF25 Add to cart; Search Seeds Brand; MFL Grade Cotton Price 2k to7K Select Seeds 125 Add to cart; Search Fertilizers Brand; Any Grade Any Price 3k to 12K Select urea 125 Add to cart; Search Seeds Brand; YRF Grade: any Price 15k to20K Select seeds 251 Add cart. Expected behaviour; Selected Product shall be added to cart. Actual behaviour; Product added to cart successfully; Product added to cart Successfully; Product added to cart Successfully; Product added to cart Successfully; Product added to cart Successfully. Comments; Nil; Nil; Nil; Nil; Nil. Result (Pass/Fail); Pass; Pass; Pass; Pass; Pass. Test case id; TI006; Test Case Name; Order execution. Project ID; PM001; Project Name; Online Store. PM ID; PM0017; PM Name; THOMAS. Test Strategy ID; TI006S; Tester ID; 0123456. Test Schedule ID; TS006; Tester Name; XAVIER. Scenario; User shall be able to place the order. Link to that page; www.onlinestore.com/products. Input data; Set 1; Set 2; Set3; Set 4; Set 5. Search Fertilizers Brand; JFL Grade: Urea Price 1k to 5K Select Urea 25 Add to cart Place order; Search Pesticides Brand; KBL Grade M1 Price 10 to 15K Select PF25 Add to cart Place order; Search Seeds Brand; MFL Grade Cotton Price 2k to7K Select Seeds 125 Add to cart Place order; Search Fertilizers Brand; Any Grade Any Price 3k to 12K Select urea 125 Add to cart Place order; Search Seeds Brand; YRF Grade: any Price 15k to20K Select seeds 251 Add to cart Place order. Expected behaviour; User shall be able to place order. Actual behaviour; Order placed; Order placed; Order placed; Order placed; Order placed. Comments; Nil; Nil; Nil; Nil; Nil. Result (Pass/Fail); Pass; Pass; Pass; Pass; Pass. |
| Q.6 | Test case id; TI007; Test Case Name; Payment execution. Project ID; PM001; Project Name; Online Store. PM ID; PM0018; PM Name; THOMAS. Test Strategy ID; TI007S; Tester ID; 0123456. Test Schedule ID; TS007; Tester Name; XAVIER. Scenario; Payment shall be debited after placing orders. Link to that page; www.onlinestore.com/products. Input data; Set 1; Set 2; Set3; Set 4; Set 5. Search Fertilizers Brand; JFL Grade: Urea Price 1k to 5K Select Urea 25 Add to cart Place order Payment gateway; Search Pesticides Brand; KBL Grade M1 Price 10 to 15K Select PF25 Add to cart Place order Payment gateway; Search Seeds Brand; MFL Grade Cotton Price 2k to7K Select Seeds 125 Add to cart Place order Payment gateway; Search Fertilizers Brand; Any Grade Any Price 3k to 12K Select urea 125 Add to cart Place order Payment gateway; Search Seeds Brand; YRF Grade: any Price 15k to20K Select seeds 251 Add to cart Place order Payment gateway. Expected behaviour; Payment shall be debited. Actual behaviour; Payment successful; Payment successful; Payment successful; Payment successful; Payment Successful. Comments; Nil; Nil; Nil; Nil; Nil. Result (Pass/Fail); Pass; Pass; Pass; Pass; Pass. Test case id; TI008; Test Case Name; Payment notification. Project ID; PM001; Project Name; Online Store. PM ID; PM0018; PM Name; THOMAS. Test Strategy ID; TI007S; Tester ID; 0123456. Test Schedule ID; TS007; Tester Name; XAVIER. Scenario; Payment notification shall be triggered. Link to that page; www.onlinestore.com/products. Input data; Set 1; Set 2; Set3; Set 4; Set 5. Place order Payment gateway Payment Notification; Place order Payment gateway Payment Notification; Place order Payment gateway Payment Notification; Place order Payment gateway Payment Notification; Place order Payment gateway Payment Notification. Expected behaviour; Payment notification shall be triggered. Actual behaviour; Payment notification triggered; Payment notification triggered; Payment notification triggered; Payment notification triggered; Payment notification Triggered. Comments; Nil; Nil; Nil; Nil; Nil. Result (Pass/Fail); Pass; Pass; Pass; Pass; Pass. |
| A.6 | Test case id; TI009; Test Case Name; Linking to payment models. Project ID; PM001; Project Name; Online Store. PM ID; PM0019; PM Name; THOMAS. Test Strategy ID; TI009S; Tester ID; 0123456. Test Schedule ID; TS009; Tester Name; XAVIER. Scenario; All payment models shall be linked. Link to that page; www.onlinestore.com/products. Input data; Set 1; Set 2; Set3; Set 4; Set 5. Place order Payment Link to UPI; Place order Payment link to netbanking; Place order Payment link to debit card; Place order Payment link to Credit card; Place order Payment link to finance app. Expected behaviour; Payment models shall be linked. Actual behaviour; Payment model linked; Payment model linked; Payment model linked; Payment model linked; Payment model Linked. Comments; Nil; Nil; Nil; Nil; Nil. Result (Pass/Fail); Pass; Pass; Pass; Pass; Pass. Test case id; TI010; Test Case Name; Addition or deletion of product. Project ID; PM001; Project Name; Online Store. PM ID; PM0020; PM Name; THOMAS. Test Strategy ID; TI010S; Tester ID; 0123456. Test Schedule ID; TS010; Tester Name; XAVIER. Scenario; Manufacturers shall be able to add or delete products. Link to that page; www.onlinestore.com/products. Input data; Set 1; Set 2; Set3; Set 4; Set 5. Add product Urea 302; Add product Grape seeds; Add product Pesticides x2f; Delete product Pesticides x2f; Add product Pesticides yrf2132. Expected behaviour; Products shall be added or deleted to product list. Actual behaviour; Product added successfully; Product added successfully; Product added successfully; Product deleted successfully; Product added successfully. Comments; Nil; Nil; Nil; Nil; Nil. Result (Pass/Fail); Pass; Pass; Pass; Pass; Pass. |
| Q.6 | DB Design |
| A.6 |  |
| Q.7 | Data flow diagram |
| A.7 | A data flow diagram is a graphical representation of the flow of data within a system. It visually shows how data moves from one process to another, how it’s stored, and where it ends up. It helps analyst and designers understand the flow of data within a system, identify potential bottlenecks or inefficiencies, and communicate system requirements to stakeholders. |
| Q.8 | Change Request Due to change in the Government Taxation structure. We should change the Tax structure How do you handle change requests in a project? |
| A.8 | A change request is a formal proposal to alter system, product, or project. It is important to understand the scope of change request and document the change request. Hence, the change the tax structure shall be documented. Once the change request is documented, impact analysis shall be done considering various aspects like project scope, schedule, budget, resources and risks. Prioritizing the change request based on its urgency, importance and impact on project are critical attributes to handle change request. The approval from project sponsor shall be taken for the change request. After approval, change request and its potential impact to all relevant stakeholders including the project team is necessary. |
| Q.9 | As the project is in process, Ben and Kevin have contacted you. The reason is to inform you that they want the Farmers to sell their crop yields through this application i.e. Farmers should be able to add their crop yields or products and display to general public and should be able to sell them. They also want to introduce Auction system for their Crop yields. As a BA, what will be your response? Is this a change request or an enhancement??? |
| A.9 | In this case, adding crop yields or products and display to general public and introducing auction system for their crop yields to the application would be considered an enhancement as it involves Adding new features to the system. As a BA, requirements shall be documented and feasibility and impact of the new features shall be determined. The potential benefits, risks, and costs associated with the enhancements should be considered before making any recommendations to the client. |
| Q.10 | Estimations Come up with estimations – How many Manhours required |
| A.10 | Man hour the required effort of the resources to complete a project. There are 3 types of projects Small: Upto 500 hours Medium:Upto 1000 hours Larger:Upto 1500 hours Analysis As per the case study, the duration of the project is 18 Months and the current team size is around 15. This will come under medium project. As the trained resources are available, trainers are not required. As the structure of the project is available, new and enhanced infrastructure is not required. |
| Q.11 | UAT Project has finally completed all the stages i.e., design, development, testing etc. Now, it is the role of a business analyst to contact the client for testing of the final product and have to successfully complete it. How are you going to handle this situation? And once it is done, what will be the process to close the project? Explain UAT Acceptance process. |
| A.11 | UAT process is divided into planning, designing, UAT testers, Bug Fixing and sign off. Planning: In this step, Blue prints are made to implement UAT testing for every feature that needs to test and minimum standards for accepting the test. Designing: Here the test cases are designed to hide all the possibilities of software packages in a real world environment. UAT Testers: A testing team consists of end users that meet the criteria for implementing testing. They should know the test cases to run and understand the functionalities. Bug fixing: Whatever bugs are found in the UAT testing, the development team should work on them and make software error free. Sign off: After removing all the bugs, the testing team indicates acceptance of the completion of the bugs. In this phase, all the stakeholders come to conclusion that the software is ready to GO LIVE and sign it off. |
| Q.12 | Project Closure Document Explain Project closure document |
| A.12 | A project closure document also known as a project closure report is a formal document that summarizes the key outcomes, lessons learned and final details of a completed project. It serves as a comprehensive record of the project’s accomplishments, challenges, and overall performances, providing valuable insights for stakeholders and future projects. Points to be included in the project closure document are: Project overview Achievements Lessons learned Quality Assurance Resource utilization Risk Management Challenges |