Q1. Identify Business Process Model for Online Agriculture Store.

Ans: 1) Goal - is to develop application for online agriculture products store.

2) Input - Import and export of the agriculture products like Fertilizers, seeds and pesticides.

3) Resources –PM, Java developers, network admin team, DB admin, Tester, BA.

4) Output- Online agriculture products store application.

5) Activities – Requirements gathering, business analysis, feasibility analysis, develop application, testing and deployment.

6) Value created to the end Customer- customer will get user friendly application, product home delivery, can check product information and customer can connect directly to the manufacture company.

Q2. Mr Karthik is doing SWOT analysis before he accepts this project?

Ans: SWOT analysis as per below

Strengths:

* Direct communication between Farmers and Companies.
* User friendly application anyone can use.
* New in the Market

Weaknesses:

* Lack of information and awareness about application

Opportunities:

* Space to fill in the market.
* Increase supply to satisfy growing demand

Treats:

* Failure in the communication strategy towards the consumer

Q3. Feasibility study

Ans : After analysing all the concept related to economic, financial and technical that the project is feasible. We have all resources and technologies, budget which is required to complete the project.

Resources: Java developer, tester, PM, network admin, DB admin & BA.

Q4. Gap Analysis.

Ans: Current state- 1) Facing issues while buying the products.

2) No local store to buy agricultural products in a village.

Desire state – 1) customer can buy products online

2) Customer can directly connect to the manufacturing co. for their problems.

3) Increase supply to satisfy growing demand

Q5. Risk Analysis

Ans: An uncertain event or condition which can have an impact on cost, time, scope or quality.

Below are the points can occur in the project.

1. Payment frauds
2. Consumer disputes
3. Poor authentication methods
4. Low profile margin
5. Online security breach
6. Change in requirements

Q6. Stakeholder Analysis

Ans: RACI matrix as per below

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Name | Mr Vandanam | Ms. Juhi | Mr Mike | Mr John | Mr Jason | Archana |
| Position | Project Manager | Sr Java Developer | Network Admin | DB Admin | Testers | BA |
| Tasks |  |  |  |  |  |  |
| RG | \*/A |  |  |  |  | R |
| RA | \*/A |  |  |  |  | R |
| Design | \* | R | I | A |  | \*/A |
| Testing | \* | I | I |  | R | A |

Q7. Business Case Document

Ans: business case documents as per below

|  |  |
| --- | --- |
| Project Name | Online Agriculture products store |
| Project initiated | This project is initiated to solve the farmers issues by developing application for online agriculture products, as farmers are facing difficulties in procuring fertilizers, buying seeds & lack of knowledge pesticides. |
| Current problems | Farmers are facing difficulties in procuring fertilizers, buying seeds & lack of knowledge pesticides, due these problems they are able to make to good profit out of it. And no local store is available for buying the agricluture products |
| How many problems could be resolved | All problems can be resolved by developing the application and they can sales their crops as well |
| Resources required  Time Frame to recover ROI | Developer Team, Admin Team, Network Team, Tester, designer team  Time frame to recover ROI is more than 18 months. |

Q8. Four SDLC Methodologies.

Ans- SDLC stands for software development life cycle it is a continuous process, which starts from the moment when it is made a decision to launch the project and it ends at the moment of its full remove from the exploitation. There are four types of methodology as per below.

1. Waterfall methodology is a breakdown of the project activities into linear sequential phases where each phase depends on the deliverables of the previous one and corresponds to a specialization of the tasks.
2. Iterative and incremental development is any combination of both iterative design or iterative method and incremental build model for development.
3. Agile practices include requirements discovery and solutions improvement through the collaborative effort of self-organizing and cross functional team with customer / end user adaptive planning, evolutionary development, early delivery, continual improvement and flexible responses to changes in requirements, capacity and understanding of the problems to be solved.
4. V-model represents a development process that may be considered an extension of the waterfall model and is an example of the more general v-model. Instead of moving donw in a linear way the process steps are bent upwards after the coding phase to form the typical v shape.

Q9. Waterfall RUP Spiral and Scrum Models

Ans: a) waterfall model : Waterfall is a breakdown of the project activities into linear sequential phases where each phase depends on the deliverables of the previous one and corresponds to a specialization of the tasks. It works like below sequence

Requirements

Gathering

System design

Implementation

and unit testing

Implementation and

system testing

operation and Maintenance

1. RUP model: rational unified process is for object oriented models. It is an agile software development method, in which the life cycle of a project or the development of software is divided into four phases, there are various activities take place during these phases like modelling , analysis and design, implementation, testing and application. four phases are

Inception phase, elaboration phase, construction phase, transition phase.

1. Spiral model: spiral model is a risk driven software process model, it is based on the unique risk pattern of a given project , spiral model guides a team to adapt elements of one or more process models such as incremental, waterfall, or evolutionary prototyping.
2. Scrum model: this model suggests that projects progress via a series of sprints. In keeping with an agile methodology, sprints are timeboxed to no more that a long, most commonly two weeks. The scrum model sees daily scrums as a way to synchronize the work of team members as they discuss the work of the sprint.

Q10. Waterfall Vs V-Model

Ans- Difference between waterfall and v-model is that waterfall model the software testing is done after the completion of the development phase while in v-model each phase in the development cycle has a directly associated testing phase.

V-Model is the most important model that is used in the process of software testing. It is also known as verification and validation model. V-model is a sequential process in which the next phase begins only after the completion of the present phase. In this model, steps don’t move in a linear way while the steps are bent upwards.

It is similar to waterfall model because we follow v-model from left to right as well as follow a sequential path of execution of processes like as in waterfall model steps are followed as requirements, design, implementation, verification and finally maintenance. In the same waythe same steps are followed in v-model.

Q11. state your reason for choosing one model for this project

Ans: As a BA will choose waterfall model to develop the project, reason for choosing the waterfall model is that it is simple and easy to understand and use. It is easy to manage due to the rigidity and a review process. In this model phases are processed and completed one at a time. Phases do not overlap.

Question 12 – Gantt Chart

Q13. Fixed Bid Vs Billing.

Ans: A fixed bid project is billed using a flat amount regardless of the number of hours worked. This flat amount can be applied to the project as a whole or to each week or month of the Project.

A fixed bid or fixed priced contract is defined as an agreement to provide specific software services to the client , for a specific price. The price is set at the beginning of the engagement and does not change during the development of the product.

Q.14-20. Timesheets sample

Ans: Timesheets as per below

|  |  |  |  |
| --- | --- | --- | --- |
| Requirement Gathering | | | |
| **Time card** |  | | |
| **employee Name** |  | | |
| **Date( Enter 1st of period only)** | **Time In (HH:MM)** | **Time Out (HH:MM)** | **RG** |
| 27-12-2021 | AM 9:00:00 | PM 6:00:00 | 2 Hrs |
| 28-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 29-12-2021 | AM 9:00:00 | PM 5:00:00 | 2 Hrs |
| 30-12-2021 | AM 9:00:00 | PM 5:00:00 | 2 Hrs |
| 31-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 03-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 04-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 05-01-2022 | AM 9:00:00 | PM 5:00:00 | 2 hrs |
| 06-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 07-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
|  |  |  |  |
|  | Total Hours of RG | 8 Hrs |  |
|  |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Requirement Analysis | | | |
| **Time card** |  | | |
| **employee Name** |  | | |
| **Date( Enter 1st of period only)** | **Time In (HH:MM)** | **Time Out (HH:MM)** | **RA** |
| 27-12-2021 | AM 9:00:00 | PM 6:00:00 | 3 Hrs |
| 28-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 29-12-2021 | AM 9:00:00 | PM 5:00:00 | 3 Hrs |
| 30-12-2021 | AM 9:00:00 | PM 5:00:00 | 3 Hrs |
| 31-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 03-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 04-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 05-01-2022 | AM 9:00:00 | PM 5:00:00 | 3 hrs |
| 06-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 07-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
|  |  |  |  |
|  | Total Hours Of RA | 12 Hrs |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Designing | | | |
| **Time card** |  | | |
| **employee Name** |  | | |
| **Date( Enter 1st of period only)** | **Time In (HH:MM)** | **Time Out (HH:MM)** | Designing |
| 27-12-2021 | AM 9:00:00 | PM 6:00:00 | 3 Hrs |
| 28-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 29-12-2021 | AM 9:00:00 | PM 5:00:00 | 3 Hrs |
| 30-12-2021 | AM 9:00:00 | PM 5:00:00 | 3 Hrs |
| 31-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 03-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 04-01-2022 | AM 9:00:00 | PM 5:00:00 | 2 Hrs |
| 05-01-2022 | AM 9:00:00 | PM 5:00:00 | 3 hrs |
| 06-01-2022 | AM 9:00:00 | PM 5:00:00 | 4 Hrs |
| 07-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
|  |  |  |  |
|  | Total Hours OF Designing | 18 Hrs |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Development | | | |
| **Time card** |  | | |
| **employee Name** |  | | |
| **Date( Enter 1st of period only)** | **Time In (HH:MM)** | **Time Out (HH:MM)** | **Development** |
| 27-12-2021 | AM 9:00:00 | PM 6:00:00 |  |
| 28-12-2021 | AM 9:00:00 | PM 5:00:00 | 4 Hrs |
| 29-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 30-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 31-12-2021 | AM 9:00:00 | PM 5:00:00 | 3 Hrs |
| 03-01-2022 | AM 9:00:00 | PM 5:00:00 | 5 Hrs |
| 04-01-2022 | AM 9:00:00 | PM 5:00:00 | 5 Hrs |
| 05-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 06-01-2022 | AM 9:00:00 | PM 5:00:00 | 3 Hrs |
| 07-01-2022 | AM 9:00:00 | PM 5:00:00 | 2 Hrs |
|  |  |  |  |
|  | Total Hours of Development | 22 Hrs |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Testing | | | |
| **Time card** |  | | |
| **employee Name** |  | | |
| **Date( Enter 1st of period only)** | **Time In (HH:MM)** | **Time Out (HH:MM)** | **Testing** |
| 27-12-2021 | AM 9:00:00 | PM 6:00:00 |  |
| 28-12-2021 | AM 9:00:00 | PM 5:00:00 | 2 Hrs |
| 29-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 30-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 31-12-2021 | AM 9:00:00 | PM 5:00:00 | 2 Hrs |
| 03-01-2022 | AM 9:00:00 | PM 5:00:00 | 2 Hrs |
| 04-01-2022 | AM 9:00:00 | PM 5:00:00 | 1 Hrs |
| 05-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 06-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 07-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
|  |  |  |  |
|  | Total Hours | 7 Hrs |  |

|  |  |  |  |
| --- | --- | --- | --- |
| UAT | | | |
| **Time card** |  | | |
| **employee Name** |  | | |
| **Date( Enter 1st of period only)** | **Time In (HH:MM)** | **Time Out (HH:MM)** | UAT |
| 27-12-2021 | AM 9:00:00 | PM 6:00:00 |  |
| 28-12-2021 | AM 9:00:00 | PM 5:00:00 | 2 Hrs |
| 29-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 30-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 31-12-2021 | AM 9:00:00 | PM 5:00:00 | 3 Hrs |
| 03-01-2022 | AM 9:00:00 | PM 5:00:00 | 1 Hrs |
| 04-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 05-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 06-01-2022 | AM 9:00:00 | PM 5:00:00 | 1 hrs |
| 07-01-2022 | AM 9:00:00 | PM 5:00:00 | 2 Hrs |
|  |  |  |  |
|  | Total Hours | 9 Hrs |  |

|  |  |  |  |
| --- | --- | --- | --- |
| Development and Implementation | | | |
| **Time card** |  | | |
| **employee Name** |  | | |
| **Date( Enter 1st of period only)** | **Time In (HH:MM)** | **Time Out (HH:MM)** | D & I |
| 27-12-2021 | AM 9:00:00 | PM 6:00:00 |  |
| 28-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 29-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 30-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 31-12-2021 | AM 9:00:00 | PM 5:00:00 |  |
| 03-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 04-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 05-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 06-01-2022 | AM 9:00:00 | PM 5:00:00 |  |
| 07-01-2022 | AM 9:00:00 | PM 5:00:00 | 4 Hrs |
|  |  |  |  |
|  | Total Hours of D & I | 4 Hrs |  |