## Slide 1: Project Proposal: Customizable Delivery App
Prepared By: Tanisha Mohane
Date: 28/02/2025

## Slide 2: Situation
With the rise of e-commerce and urban logistics, customers demand fast and flexible delivery services.
Existing systems lack personalization and efficiency, leading to delays and dissatisfaction.

## Slide 3: Problem
Current delivery services are rigid and inefficient, causing delays and customer dissatisfaction.
There is no personalized delivery system that allows users to select their preferred delivery options.

## Slide 4: Opportunity
This project presents an opportunity to introduce a Customizable Delivery App that optimizes logistics,
enhances customer experience, and leverages AI-driven route optimization.

## Slide 5: Purpose Statement
The purpose of this project is to analyze, select, and implement a customizable delivery system
that meets user-specific needs, improves efficiency, and integrates AI-driven route optimization.

## Slide 6: Project Objectives
- Identify and select the best solution based on design criteria.
- Develop a prototype to validate UI, functionality, and efficiency.
- Integrate AI for intelligent route optimization.
- Ensure system security and compliance.
- Conduct system testing before deployment.

## Slide 7: Success Criteria
- Reduce average delivery time by 25% in 6 months.
- Achieve 90%+ customer satisfaction.
- Onboard 10,000 active users in the first year.
- Ensure 99% system uptime.

## Slide 8: Waterfall Model Implementation - Phase 1
Requirement Analysis:
- Define user needs, delivery options, and system features.
- Conduct market research and gather stakeholder input.

## Slide 9: Waterfall Model Implementation - Phase 2
System Design:
- Plan architecture, UI/UX, and database structure.
- Define workflow and security measures.
- Create detailed technical documentation.

## Slide 10: Waterfall Model Implementation - Phase 3
Implementation:
- Develop the app in sequential stages.
- Integrate AI-driven logistics and real-time tracking.
- Conduct internal testing for validation.

## Slide 11: Waterfall Model Implementation - Phase 4
Testing & Deployment:
- Perform system and user acceptance testing.
- Identify and resolve defects.
- Deploy the app for live usage.

## Slide 12: Waterfall Model Implementation - Phase 5
Maintenance & Updates:
- Gather user feedback for improvements.
- Release periodic updates.
- Monitor system performance.

## Slide 13: Resources
- Developers, UI/UX designers, logistics experts.
- Implementation within 6 months.
- Budget for app development, marketing, and customer acquisition.

## Slide 14: Risks
- Technical complexities in AI-driven optimization.
- Regulatory approvals and compliance delays.

## Slide 15: Dependencies
- User adoption rates impact success.
- Third-party vendor integration is crucial.

## Slide 16: Implementation Timeline
1. Requirement Analysis
2. System Design
3. Implementation
4. Testing & Deployment
5. Maintenance & Updates

## Slide 17: Conclusion & Call to Action
This project offers a scalable, AI-powered, and customer-centric solution.
Stakeholders are encouraged to approve the proposal for timely execution.