## Slide 1: Project Title: Tour Management System. Prepare By: Mayur Shiralkar. Date: 4.03.2025

## Slide 2: Agenda
Situation
Problem
Opportunity
Purpose Statement (Goal)
Project Objective
Success Criteria
Method/Approaches
Resources
Risk and Dependencies
Approvals

## Slide 3: Situation:
In today's fast-paced world, the travel and tourism industry is rapidly growing, and businesses must adopt digital solutions to stay competitive. Many travel agencies still rely on manual booking processes, leading to inefficiencies such as errors, delays, and customer dissatisfaction. Additionally, the lack of a centralized system makes it difficult to track tour availability, manage customer records, and handle payments seamlessly.

## Slide 4: Problem:
Manual Booking Process – Travel agencies rely on phone calls, emails, and spreadsheets, leading to errors and delays.
Limited Customer Engagement – Lack of an online platform prevents customers from easily exploring and booking tour packages.
Inefficient Data Management – No centralized database for managing customers, bookings, and payments, causing inconsistencies.
Lack of Automation – Time-consuming manual processes for payment collection, invoice generation, and report analysis.
Operational Bottlenecks – Difficulty in tracking tour availability, cancellations, and customer feedback.

## Slide 5: Opportunity:
Business Growth & Market Expansion
Digital Transformation & Automation
Customer Engagement & Experience
Competitive Advantage
Sustainability & Eco-Tourism Opportunity

## Slide 6: Purpose Statement (Goal):
As a Business Analyst, I propose the development of a Tour Management System to streamline the operations of travel agencies by automating the booking, package management, and customer engagement processes. This system aims to enhance customer experience, improve operational efficiency, and drive business growth by integrating modern digital solutions.
The proposed system will provide a user-friendly interface for customers to,
Browse
Book
Manage Tour Packages.
Payments, and Customer Interactions.
By implementing a structured Waterfall methodology, the project will progress through,
Sequential phases—Requirement Analysis.
System Design.
Implementation.
Testing.
Deployment.
Maintenance.
Ensuring a comprehensive and risk-mitigated development process.

## Slide 7: Project Objective:
Automating the booking and payment process to reduce manual workload.
Enhancing customer satisfaction through a seamless user experience.
Improving data accuracy and security with a centralized database.
Enabling business insights through reports and analytics for strategic decision-making.
This system will serve as a scalable solution for travel agencies, helping them adapt to evolving customer expectations and market demands. By leveraging technology-driven automation, we aim to foster efficiency, boost revenue, and provide a competitive edge in the travel industry.

## Slide 8: Success Criteria:
To ensure the successful implementation and adoption of the Tour Management System, the following measurable success criteria will be used to evaluate the project’s performance:
Functional Success
User Experience & Satisfaction
Business Impact
System Performance & Security
Reporting & Analytics

## Slide 9: Methods/Approach: As a Business Analyst, a structured approach is essential for ensuring the successful development and implementation of the Tour Management System. The Waterfall model will be used as the primary project methodology, ensuring a sequential and well-documented process
Methods:
Requirement Gathering & Analysis
System Design & Planning
Implementation & Development
Testing & Quality Assurance
Deployment & Training
Maintenance & Continuous Improvement
Approaches & Technique:
SWOT Analysis
MoSCoW Prioritization
Gant Chart & Roadmaps
Prototyping

## Slide 10: Resources:
Human Resources:
Business Analyst
Project Manager
UI/UX Designer
Frontend Developer
Backend Developer
Database Administrator
Software Tester
DevOps Engineer
Customer Support
Technical Resources:
Development Tools & Software:
Frontend Development: React, Angular
Backend Development: Node Js, Python, PHP, Java
Database Management: MySQL, Mongo DB
Cloud & Hosting: AWS, Microsoft Azure or Firebase.
Version Control: GitHub, GitLab or Bitbucket.
Payment Integration: Paypal, Razorpay, credit/debit.
Manual & Automated Testing: Selenium, Jmeter.

## Slide 11: Resources:
Infrastructure Resources:
Workstation & Development PC’s
Servers & Cloud Storage
Internet & Networking
Financial Resources:
Software Development Cost: 20,00,000/-
Cloud Hosting & Domain: 16,000/- Per Month.
API & Third-Party Services: 40,000/-
Marketing & Training Cost: 1,60,000/-
Ongoing Maintenance: 80,000/- Per Year

## Slide 12: Risk and Dependencies:
Risk:
Requirement Risk
Scope Creep
Technical Risak
Integration Risk
Security Risk
Operational Risk
Financial Risk
Project Timeline Risk
Compliance Risk
Dependencies:
Third-Party API
Technology Stack
Hosting & Cloud Services
Legal & Compliance
Stakeholder Availability

## Slide 13: To be completed by Appropriate Manager:
Project Sponsor: Krishna Dwarkadish.
Project Manager: Kailash Shankar.

## Slide 14: Thank you