## Slide 1: Implementation of Front Running Alert in ATS (Automated Trade Surveillance)
Prepared By: Rahul Ramesh O Prepared On: 03/01/2025

## Slide 2: Problem/Opportunity
Reserve Bank of India (RBI) has issued revised guidelines for the operation of safe deposit lockers under circular number below dtd 18th August 2021, Circ No is (RBI/2021-2022/86,DOR.LEG.REC/40/09.07.005/ 2021-22)
Key requirements which are not available in the existing locker module includes:
Generating a waitlist number when lockers are unavailable.
Sending email/SMS notifications to customers during specific locker operation events.
2.1 when the Customer comes to operate their lockers
2.2 when the customer forgot to close the locker properly
2.3 when the locker is to break open due to rent overdue
2.4 when the locker is need to be attached and to recover the contents as per the order of any law enforcement authorities in India

## Slide 3: Problem/Opportunity
At present, the CBS locker module does not support waitlist number generation and SMS/Email notifications in scenarios outlined in the circular (Previous slide).
These gaps require enhancements to ensure compliance with the RBI directive.

## Slide 4: Goal
The purpose of this project is to implement functionalities in CBS that:
Enable waitlist number generation and management.
Facilitate automatic email/SMS notifications for critical locker-related events.

## Slide 5: Project Objectives
Develop a new waitlist generation feature in CBS for unavailable lockers.
Automate email/SMS notifications for the following scenarios:
  Locker operation by customers.
  Customer forgets to properly close their locker.
  Locker break-open due to overdue rent.
  Locker attachment under law enforcement orders.
Integrate enhancements seamlessly into the existing locker module.
Ensure compliance with the RBI circular’s requirements.

## Slide 6: Success Criteria
Successful implementation of a waitlist generation and management in CBS.
- New screen in CBS to generate the waitlist number based on customer id and locker size
- New screen in CBS to remove the waitlist number from the waitlist upon confirmation of customer
- Accommodate new field for waitlist number in the locker allotment page and change of logic with this new field
2. Automatic notifications triggered for all four defined events.
3. Reduced manual intervention for compliance-related tasks.
4. Positive feedback from branch staff and customers.

## Slide 7: Methods/Approach
1. Identify the stakeholders:
Bank (Users and IT Team), Vendor Team (Project Team consists of PM, BA, QA, Network, DB and Deployment Team)
2. Requirement Gathering:
Conduct workshops with Bank Users and Bank IT Team to finalize requirements.
3. Design and Development:
Design new screen/page for waitlist generation.
Design new screen/page to cancel the waitlist number manually.
Enhance the existing locker allotment page to accommodate waitlist functionality.
Configure triggers for notifications for various events in Locker process.
Provide reports on Locker waitlist management

## Slide 8: Methods/Approach
4. Testing:
Perform unit, integration, and user acceptance testing (UAT).
5. Training:
Conduct training sessions for branch staff.
6. Go-Live:
Deploy enhancements in production environment and monitor performance.

## Slide 9: Resources
People:
Project team (2 Dev, 1 BA, 1PM, 1QA, 1DB, 1 NETWORK)
Time:
Estimated project timeline: 1.5-2 months
Budget:
Development, testing, and training costs (Up to 10 lakhs)
Other:
SMS gateway configuration (Vendor)
Email service configuration (Internal)

## Slide 10: Risk & Dependencies
Delays in requirement finalization could impact the timeline.
Dependencies on external vendors for SMS gateway integration.
Resistance from branch staff to adopt new workflows.
Potential technical challenges during integration with existing CBS functionalities.

## Slide 11: Approval
Project Sponsor
Project Manager

## Slide 12
THANK YOU!!