## Slide 1: Project Proposal – In-house Ticket Management System Prepared By: KIRTY ShARMA Date: 5th September 2025 Project Sponsor: COEPD Project Manager: KIRTY

## Slide 2: Situation
Company currently relies on a third-party ticketing tool for managing support requests.
Increasing dependency on vendor for upgrades, fixes, and customization.
High recurring subscription/licensing costs.
Limited flexibility in customizing workflows and reports.

## Slide 3: Problem
High dependency on vendor → limited control over features, performance, and data.
Data security concerns since sensitive support data is stored on third-party platforms.
Recurring licensing & subscription costs increase operational expenses.
Integration challenges with internal applications (ERP, ITSM, etc.).
Customization limitations → cannot fully adapt workflows to company-specific processes.
Outages: Downtime should be given to employees in case of outages.
Limited Knowledge: People have limited knowledge on the features and functionality

## Slide 4: Opportunity
Develop an in-house Ticket Management System (TMS) tailored to organizational needs.
Full control over features, workflows, and data security.
Cost savings in the long run by eliminating recurring third-party subscription fees.
Seamless integration with existing in-house systems (HR, IT, Finance).
Scope to add custom reporting, automation, and AI-driven analytics for future scalability.
Enhances employee experience and service quality with faster resolution and transparency.
Provide more employment
Cost and Time effective

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to analyze, design, build, test, and implement a secure, scalable in-house Ticket Management System to replace the current third-party tool, ensuring full data ownership, lower total cost of ownership, and seamless integration with internal systems.

## Slide 6: Project Objectives
Develop an in-house Ticket Management System (TMS) to replace the current third-party tool.
Ensure data security and compliance with internal IT policies.
Provide customizable workflows according to organizational needs.
Reduce operational costs by eliminating recurring licensing fees.
Improve integration with other in-house applications (ERP, IT support).
Enable real-time tracking and reporting for better decision-making.

## Slide 7: Deliverables & Success Criteria
Deliverables:
Fully functional in-house Ticket Management System.
User manuals and training materials.
Reports and dashboards for monitoring KPIs.
Post-implementation support plan.
Already created Templates

## Slide 8
Success Criteria:
Improved ticket resolution time by at least 30%.
100% data security with internal hosting.
Reduced operational cost compared to current vendor solution.
Seamless integration with in-house applications.
High user adoption rate (≥ 85% of employees actively using system)
Reducing Down.

## Slide 9: Methods / Approach
Requirement Definition: Form a selection committee, gather detailed functional & technical requirements from stakeholders.
System Design: Create architecture, workflows, and UI wireframes for ticket lifecycle (logging, assignment, escalation, closure).
Development & Customization: Build modules tailored to organizational needs; ensure integration with HRMS, ERP, and ITSM.
Testing & Quality Assurance: Perform unit testing, integration testing, and User Acceptance Testing (UAT).
Training & Documentation: Train employees, IT staff, and administrators; provide manuals and knowledge base.
Implementation: Roll out the in-house TMS across departments in phased manner.
Go-Live & Support: Launch production system, provide post-implementation support, monitor KPIs.

## Slide 10: Resources Required
People:
Project Manager
Business Analyst
Developers (Frontend, Backend)
QA Testers
IT Support Team
Time:
Estimated duration: 6–8 months (Waterfall approach)

## Slide 11
Budget:
Development & Testing costs
Hardware & infrastructure setup
Training & support expenses
Other Resources:
Access to legacy data from third-party tool for migration.
Reference reports, site visits, best practices documents.

## Slide 12: Risks & Dependencies
Risks:
Data migration challenges from third-party tool.
Resistance from employees used to existing system.
Possible cost overruns if requirements change mid-project.
Technical challenges in integration with existing in-house systems.
Dependencies:
Availability of skilled technical team.
Timely input from stakeholders during requirements phase.
Management approval for budget and resources.
Vendor cooperation for data export from current tool.

## Slide 13: Conclusion
Moving from a third-party ticketing system to an in-house solution provides cost savings, flexibility, and security.
Project ensures better integration, customized workflows, and improved user experience.
With proper planning, stakeholder involvement, and Waterfall execution, the project will deliver long-term value to the organization.
Approval of this project will allow the company to gain control over its ticketing processes and reduce external dependencies.

## Slide 14: Thank you
Kirty Sharma
Business Analyst