- Identify BPM (Business Process Model) for Online Agriculture Store

Goal - To bridge a gap between Farmers and Companies (seeds, fertilizers manufacturing companies)

Inputs – Product details, Customer data, marketing

Resources – Software, Warehouse, Office space

Outputs – Sales revenue, Efficiency

Activities – Connect to Companies via internet to buy agriculture products, solving farmer’s issues

Values – Farmer’s satisfaction, Farmers can communicate with Companies directly for products

- SWOT

Strength – Convenient access to available products, Streamlines daily activities

Weakness - Dependence on thirty party vendors, Supply chain disruptions, Inventory management issue

Opportunities - Expansion into a different product segment, Growth across markets

Threats – Financial downturns, Increase in product price, Competition of similar product store

- Feasibility Study

Technology – Based on the database servers, payment gateway, security and API’s.

Programming Language – Java

Database Server – MySQL

Hardware – Based on storage, backup system, Network Infrastructure

Storage devices -  Dell Equal logic, HP 3PAR

Software – Bases on shopping cart software, content management and payment gateway

Content management – Wordpress, Magento

Payment gateway – Paypal

Resources – Project management team, business analyst , software developer

Project management team, BA, Java developer

Budget – Various cost involved in project – 2 Crores

Time frame – Based on resources, No of features – 18 months

- Gap Analysis

Current state:

Limited online product listings, no real time inventory

Manual orders via phone or whatsup

No tracking, delivery time not predictable

No digital marketing presence

Future state:

Catalog with real-time stock update

Fully automated online order system with cart, checkout

Integrated delivery tracking, estimate delivery time shown at checkout

Social media, email marketing and SMS campaigns

- Prepare Risk Analysis?

Internal Risks:

Dependence on external vendors for product supply and inventory management

High operating expenses due to investments in technology and marketing

Technical issues and system downtime that can affect the customer experience

External Risks:

Competition with other companies

Changes in government regulations and policies that affect e-commerce industry

BA Risks:

Incomplete requirements

Domain

Change in requirement

Project Risks:

Scope risks

Stakeholder risks

- Stakeholder Analysis (RACI Matrix)

Responsible – Those who do the work to achieve task

Accountable – The one answerable for decision

Consulted – SME, Advisors

Informed – Those kept up-to date on progress

Project sponsor – Accountable for final decision and funding

Project manager – Responsible for execution of project

Business Analyst – Gather requirements, consult users

HR – consulted for compliance and policy alignment

- Prepare a business case document

Why is this project initiated?

To digitalized sales and distribution of agricultural products.

To expand customer base  including farmers in remote areas.

What are the current problems?

Orders are handled manually via phone or whatsup.

Payments are limited to cash on delivery

No real time inventory or product visibility.

With this project how many problems get solved?

Automated order placement and inventory updates.

Multiple digital payment options available.

Delivery tracking enabled for customers.

What are the resources required?

Technology, Budget, Training, Marketing.

How much organizational change required to adopt this technology?

Training required for new system changes.

Staff must be shift from manual to digital processes.

Change management and onboarding sessions will be needed for smooth transition.

How to identify stakeholders?

Decision makers – Sponsor

System users – Sales, Inventory teams

System supporter – IT support, customer service.

- SDLC Methodologies

Sequential – Waterfall model

Iterative – RUP

Evolutionary – Spiral

Agile – Scrum

- SDLC Models

Waterfall – It is a traditional model. Waterfall model works well for smaller projects where requirements are very well understood

V Model – V model means Verification and Validation model.Each phase must be completed before the next phase begins.

Spiral – It is a risk driven process model for software projects.it consists of four phases – Planning,Risk Anaysis,Engineering and Evolution

RUP – Rational Unified Process

In RUP phase wise application is developed, hence we can track defets at early stages.This model has multiple phases which require more resources and more budget.

- Difference between Waterfall and V- Model

Waterfall Model –

Low cost

Testing activities starts at the later stages

Move in linear way

Less Customer involvement

V-Model-

Expensive

Testing activities start at the first stage

Do not move in linear way

More customer involvement

- Which model best suited for this project?

Waterfall Model is suitable for this project

It is suitable for small projects

Every process is reviewed well

- Gantt Chart

RG (Requirement Gathering)

Understand the clients need – PM, BA

RA (Requirement Analysis)

Analyze and validate requirements – BA

Design

High level and Low level system design – BA, Java Dev , DB Admin

D1 (Development phase 1)

Core Backend team – Java Dev, DB Admin

T1 (Testing phase 1)

Unit testing of D1 – Testers

D2 (Development phase 2)

Module 2 - Java Dev, DB Admin

T2 (Testing phase 2)

Unit testing of D2 – Testers

D3 (Development phase 3)

Module 3 - Java Dev, DB Admin

T3 (Testing phase 3)

Integration testing – Testers, NW Admin

D4 (Development phase 4)

Final refinements - Java Dev, DB Admin

T4 (Testing phase 4)

System testing – Testers

UAT (User Acceptance Testing)

Final client validation – PM, Testers

- Fixed Bid Vs Billing

| Feature | Fixed Bid | Billing |
| --- | --- | --- |
| Cost | Fixed total | Based on actual hours |
| Scope | Fixed | Flexible |
| Risk | Vendors bears most of the risk | Shared between client and vendor |
| Client Control | Lower | Higher |
| Use Case | Clear, stable requirements | Uncertain, long term work |

- Prepare Timesheets of BA in various stages of SDLC

Design Timesheet of BA

| Sr,No | Task | Activity | Hours |
| --- | --- | --- | --- |
| 1 | Team Meeting | Participate in design discussion | 2 |
| 2 | Review HLD/LLD | Review and validate design documents | 3 |
| 3 | Process Map/ Use case flow | Create process / workflow diagrams | 4 |
| 4 | Design validation checklist | Align with business rules | 2 |

Development Timesheet of BA

| Sr.No | Task | Activity | Hours |
| --- | --- | --- | --- |
| 1 | Clarification Logs | Clarify business logic for developers | 2 |
| 2 | Review user stories | Review user stories | 3 |
| 3 | Update RTM | Update traceability matrix | 2 |
| 4 | Change request documentation | Handle change requests | 2 |

Testing Timesheet of BA

| Sr.No | Task | Activity | Hours |
| --- | --- | --- | --- |
| 1 | Feedback on test cases | Review test cases | 3 |
| 2 | Requirement clarification | Support testers in understanding requirements | 2 |
| 3 | Identify defects | Participate in defect meeting | 2 |
| 4 | Update RTM | Update RTM with test outcome | 3 |

UAT Timesheet of BA

| Sr.No | Task | Activity | Hours |
| --- | --- | --- | --- |
| 1 | UAT test plan | Prepare UAT plan and scenario | 3 |
| 2 | UAT schedule | Coordinate with users for testing | 2 |
| 3 | UAT issue log | Capture feedback and issues | 3 |
| 4 | Resolution document | Support in issue resolution | 3 |

Deployment and Implementation Timesheet of BA

| Sr.No | Test | Activity | Hours |
| --- | --- | --- | --- |
| 1 | Deployment checklist | Final sign –off and checklist review | 3 |
| 2 | Go live communication email | Communicate go live details to users | 2 |
| 3 | Cutover plan updates | Support cutover activities | 3 |
| 4 | User feedback summary | Post deployment monitoring and feedback | 2 |