## Slide 1: T&S Compliance Dashboard
Prepared By: BA Tejas Yadav
Date: 10-Feb-2025

## Slide 2: Project Background
We have started this work task from November, 2024.
Currently Team in working on Google sheet with the extracted data from database.
Real time updated data cannot be feed in particular sheets.
Productivity of Agents in not up to the mark.
Particular task is consuming more time than expected.
As current work flow is 100% Manual, accuracy is less than 90%.
Minor mistake make cause whole work to be re-check.
Working on Google sheet may cause data to leak or manipulation.
Project will help to transform the current workflow into fully functional Dashboard.

## Slide 3: Current Situation
Agents are currently working on Google sheet data.
Agents are manually updating the data.
Refreshed data cannot be updated.
TL’s need to manually extract the data to generate reports.
Data are not mapped as per database.

## Slide 4: Problem Statement
Organization’s data on Google sheet is at Risk.
Google Sheet is unable to handle heavy data.
Data cannot be refreshed automatically.
Agents are mostly doing manual work.
Accuracy of Agents cannot be track.
Individual Agents Productivity can be track.
TL’s required huge time to generate reports.

## Slide 5: Purpose Statement
Purpose of the project to develop new Dashboard for T&S Team.
New Dashboard will eliminate most of the manual work of Agents.
Work will be automatically assigned to Agents.
Most of the manual work will be transform in automation work.
Live Data will be refresh automatically.
All data can be view in one place.
All details will be saved in single database.
New Features will be introduced to ease work flow.
All heads can view the ready reports and take decision on time to regulate workflow.
Only permissioned agents can access to the Dashboard.

## Slide 6: Project Objectives
Deliver fully functional dashboard.
All data and campaigns details should be view on Dashboard.
Real time data should be visible on workflow.
Every moment should be stored in Logs.
Maintain 100% accurate data.
Agent should be work with 100% Accuracy.

## Slide 7: Success Criteria
Improve records availability.
Accessibility to detailed data.
Reduce manual work and increase in productive TAT time.
Performance reports can be generated.
Effective decision making.
Real time data updates.
Integration between all other dashboards.
Full Access Control.

## Slide 8: Methods
As a BA I have Identified the TL’s and Managers as SME and Stakeholders.
Will schedule meeting with them for Gathering Requirements.
Using technique like Questionnaire, Interview and prototype to gather requirements.
Once the design and prototype is finalize, demonstration will be conducted in meeting for review.
After the development and Testing, SME will be the part of UAT.
With the help of UAT and feedback from SME, Manager will finally signoff.
Meeting will be conducted to train the Agents after Implementation.

## Slide 9: Resources
People – Developer Team(Internal DevOps), SME(TLs), BA(Me).
Time – Implementation within 6 Weeks.
Budget – Internal Hardware, Internal Software, Training will not exceed Rs. 000/-
Other – Merge Data from current google sheet, interlink all other dashboard.

## Slide 10: Risk Taking
Time overrun due to unexpected technical issues.
Failure in integration between dashboard and databases.
Unauthorized access if permission settings are misconfigured.
Delays in collecting UAT feedback could stall final sign-off.
Improper training may lead to slow the workflow.

## Slide 11: Dependencies
Timely availability of SME for requirement gathering, review, and UAT.
Internal hardware/software must be capable of supporting live updates and automation.
Development, testing, deployment, and dashboard integration rely on DeveOps bandwidth.

## Slide 12: To be Completed by Appropriate Manager
Project Sponsor: ImpactGuru Technology Ventures
Product Owner: BA Tejas Yadav