## Slide 1: Project Title :- Store Management System
Date – 16/02/2025
Domain : Inventory Management
Prepared By : Kunal Khadse

## Slide 2
Situations :
Current Scenario:
  Chains of malls and stores operate across multiple locations, often with fragmented systems for inventory, sales, customer data, and employee management.
  Manual or outdated systems lead to inefficiencies, lack of real-time data, and poor decision-making.
  Increasing customer expectations for seamless shopping experiences (both online and offline) require better integration and automation.
  Competition is intensifying, with retailers adopting advanced technologies to stay ahead.
Market Trends:
  Rise of omnichannel retailing (integrating online and offline operations).
  Growing demand for personalized customer experiences.
  Increased focus on data-driven decision-making and analytics.

## Slide 3: Problems :
Operational Inefficiencies:
  Lack of centralized control over multiple stores leads to inconsistent operations.
  Manual inventory tracking results in stockouts, overstocking, and revenue loss.
  Time-consuming processes for sales reporting, employee scheduling, and customer management.
Poor Customer Experience:
  Inability to provide real-time product availability or personalized offers.
  Long checkout times due to inefficient point-of-sale (POS) systems.
  Lack of loyalty program integration across stores.
Isolated Data and Limited Visibility:
  Disconnected systems prevent a unified view of sales, inventory, and customer behavior.
  Inability to analyze trends and make proactive business decisions.
High Operational Costs:
  Redundant processes and manual errors increase costs.
  Inefficient workforce management leads to higher labor expenses.

## Slide 4: Opportunities :
Centralized Store Management System:
  A unified platform to manage inventory, sales, employees, and customer data across all stores.
  Real-time visibility into operations for better decision-making.
Enhanced Customer Experience:
  Seamless omnichannel integration (online and offline).
  Personalized offers and loyalty programs based on customer data.
  Faster checkout and improved in-store experiences.
Cost Savings and Efficiency and Data Insights:
  Automation of repetitive tasks (e.g., inventory tracking, employee scheduling).
  Reduced manual errors and operational costs.
  Advanced analytics to track sales trends, inventory levels, and customer preferences.
Scalability:
  A system that can easily scale as the chain expands to new locations.
  Cloud-based solutions for flexibility and remote access.
Competitive Advantage:
  Adoption of cutting-edge technology to stay ahead of competitors.
  Improved brand reputation through better customer satisfaction and operational excellence.

## Slide 5: Purpose Statement :
In the era of digital transformation driven by 5G, IoT, M2M, and VR, businesses require efficient resource management to deliver superior services. Tecnotree Digital Resource Management (DRM) enables CSPs to streamline the acquisition, storage, and distribution of products and services with an intuitive interface, automated workflows, and predictive analytics. By optimizing inventory planning, forecasting, and multi-location stock management, DRM enhances operational efficiency, reduces costs, and ensures seamless service delivery across B2B & B2C markets
Goals :
Unify operations across all stores with real-time inventory, sales, and employee management.
Enhance customer experience through personalized offers, faster checkouts, and omnichannel integration.
Automate repetitive tasks to improve efficiency and reduce manual errors.
Enable data-driven decisions with advanced analytics for sales, inventory, and customer insights.
Reduce operational costs and boost revenue through optimized inventory and targeted promotions.
Build a scalable, cloud-based system to support future growth and market adaptability.

## Slide 6: Project Objectives :
Centralized System Implementation: Develop and deploy a unified platform to manage all stores, ensuring real-time synchronization of inventory, sales, and customer data.
Real-Time Inventory Management: Achieve 95% accuracy in inventory tracking across all stores, reducing stockouts and overstocking by 30%.
Enhanced Customer Experience: Increase customer satisfaction scores by 20% through personalized offers, faster checkouts, and seamless omnichannel experiences.
Operational Efficiency Improvement: Automate 80% of repetitive tasks (e.g., inventory updates, employee scheduling) to save 15% in operational costs annually.
Data-Driven Insights : Implement analytics tools to provide actionable insights, enabling a 10% increase in sales through better decision-making.
Cost Reduction and Revenue Growth: Reduce operational costs by 20% and increase revenue by 15% through optimized inventory management and targeted promotions.
Employee Productivity Enhancement: Improve employee productivity by 25% through streamlined workflows and automated scheduling.
Seamless Integration: Integrate the system with existing ERP, CRM, and e-commerce platforms within 6 months of deployment.

## Slide 7: Success Criteria :
The success of the Store Management System will be measured by its ability to deliver tangible outcomes across operational efficiency, customer satisfaction, and business growth. The system must be fully implemented across all stores within the planned timeline ( 12 months ) with 100% adoption and minimal disruptions.
Operational efficiency will be demonstrated by automating 80% of repetitive tasks, reducing operational costs by 15-20%, and improving inventory accuracy to 95%, thereby minimizing stockouts and overstocking by 30%.
Customer satisfaction is a key metric, with targets set at a 20% increase in satisfaction scores. The system should drive a 10-15% revenue growth within the first year, with personalized promotions contributing to 20% of total sales.
Data-driven decision-making will be validated by managers using analytics for 90% of strategic decisions and a 25% improvement in demand forecasting accuracy. Employee productivity is expected to increase by 25%, with a 50% reduction in time spent on manual tasks. The system must also demonstrate scalability, supporting a 25% increase in transaction volume and store locations, while ensuring compliance with data protection regulations and robust security measures.
Finally, user satisfaction scores for the system should exceed 85%, with a 30% reduction in training time for new users. These success criteria will ensure the project delivers measurable value and aligns with the organization’s strategic goals.

## Slide 8: Methods And Approaches :
1. Requirements Gathering and Validation:
Conduct sprint planning meetings to prioritize requirements for each iteration.
Use iterative requirements gathering techniques like user stories and backlog refinement sessions instead of a one-time, upfront requirement collection.
Validate requirements continuously with stakeholders through sprint reviews and demos, ensuring alignment with business needs.
2. Change Management:
Embrace changes even late in development, as Agile is designed to accommodate evolving requirements.
Use a prioritized product backlog to manage new requests, ensuring high-value features are addressed first.
Changes are incorporated into upcoming sprints without formal Change Requests (CRs), but with stakeholder approval during backlog grooming.
3. Development Process:
Development is iterative and incremental, with features delivered in sprints (2-4 weeks).
Instead of a strict timeline, progress is tracked using burndown charts and sprint goals.
Daily stand-up meetings replace milestone tracking, ensuring continuous communication and issue resolution.

## Slide 9: Methods and Approaches :
4. Quality Assurance (QA):
QA is integrated into every sprint, not conducted only after development is complete.
Testers work alongside developers to ensure features are tested as they are built.
Automated testing and Continuous Integration (CI) ensure early detection of bugs.
5. Bug Tracking and Resolution:
Bugs are tracked using tools like Jira but are resolved within the same sprint or the next, depending on priority.
Immediate resolution of critical bugs is prioritized, avoiding structured maintenance cycles.
6. User Acceptance Testing (UAT):
UAT is conducted at the end of each sprint, allowing stakeholders to provide feedback on delivered features.
This ensures continuous validation and reduces the risk of major issues at the end of the project.
7. Deployment:
Deployment is done incrementally, with features released as they are completed (e.g., inventory management first, followed by POS integration).
A staging environment is used for testing before deploying to production, but deployments are smaller and more frequent.

## Slide 10: Methods and Approaches :
8. Progress Tracking and Reporting:
Progress is tracked using sprint burndown charts, velocity metrics.
Tools like Power BI or Tableau can still be used for high-level reporting, but with a focus on sprint-level progress.
9. Maintenance and Updates:
Bug fixes and patches are released as part of regular sprints, not in scheduled maintenance cycles.
Future updates are planned as part of the product backlog, ensuring continuous improvement rather than treating them as new projects.
10. Team Collaboration
Cross-functional teams collaborate daily through stand-ups, sprint planning, and retrospectives.
Stakeholders are involved throughout the project, ensuring alignment and quick decision-making.

## Slide 11: Resources :
1. People (Project Team Members):
Cross-Functional Agile Teams:
  Product Owner: Defines priorities and ensures alignment with business goals.
  Scrum Master: Facilitates Agile processes and removes blockers for the team.
  Development Team: Includes developers, database admins, and DevOps engineers to build and deploy the system.
  UI/UX Designers: Focus on creating intuitive and user-friendly interfaces.
  QA Testers: Work alongside developers to ensure quality through continuous testing.
  Stakeholders: Provide feedback during sprint reviews and demos.
  Support Team: Assists with post-launch user issues and training.
Team Size:
  3-4 Agile teams of 5-9 members each, based on our project scope and complexity.
  Total team size: 20-30 members, scaled as needed during the project.
2. Time (Project Duration):
Agile Sprints:
  The project will run in 2 week sprints, delivering incremental features.
  Initial MVP (Minimum Viable Product): Delivered within 3-4 months, covering core functionalities like inventory management and POS integration.
  Full System Rollout: Completed within 10-12 months, with continuous improvements based on feedback.

## Slide 12: Resources:
Key Phases:
  Sprint 0 (Planning): 1-2 weeks for backlog creation and initial planning.
  Development Sprints: 6-9 months for iterative development and testing.
  UAT and Final Deployment: 1-2 months for user acceptance testing and go-live.
  Post-Launch Support: Ongoing support and feature enhancements.
3. Budget
Budget Allocation:
  Cloud Hosting: AWS or Azure for scalable and secure infrastructure.
  Software Licenses: Tools for development, testing, and project management (e.g., Jira, Confluence).
  Payment Gateway Integrations: Razorpay, PayPal, or other payment solutions.
  Marketing: SEO, digital ads, and promotional campaigns to drive adoption.
  Training and Support: Onboarding for store employees and customer support tools (e.g., chatbots, helpdesk software).
Estimated Budget:
  MVP Phase: $2 Million for initial development and launch.
  Full Rollout: $8 Million for complete system deployment, marketing, and support.

## Slide 13
Category | Description | Allocated Funds
1. Technology & Infrastructure | Cloud hosting (AWS, Azure), software licenses, payment gateway integrations, and development tools. | $3,000,000
2. Team Costs | Salaries for developers, designers, QA testers, DevOps engineers, and project management. | $3,000,000
3. Marketing & Outreach | SEO, digital ads, influencer promotions, and customer acquisition campaigns. | $900,000
4. Training & Support | Employee onboarding, customer support tools (e.g., chatbots, helpdesk software), and post-launch support. | $500,000
5. Contingency | Buffer for unexpected expenses, scope changes, or additional resource needs. | $600,000
Total |  | $8,000,00
Budget Allocation Summary :
Technologies :
Java
REACT.js
MySQL
Apache Kafka
O Auth Or JSON Web Tokens
AWS
Microsoft Azure
Google Cloud Platform
GitHub and GitLab
Jenkins (Automated Deployment)

## Slide 14
Risks:
Technical Risk: System Performance & Scalability – The platform must handle high traffic and large datasets efficiently across multiple stores without lag or downtime.
Business Risk: Regulatory Compliance – Adhering to GDPR, PCI-DSS, and local tax laws is critical to avoid legal penalties and operational restrictions.
Project Risk: Scope Creep – Frequent requirement changes can delay delivery, increase costs, and impact overall project timelines.
Dependencies:
Technical Dependency: Cloud Infrastructure & Security – The system relies on AWS/Azure for hosting, ensuring scalability, security, and uptime.
Business Dependency: Third-Party Integrations – Payment gateways, ERP, and logistics services must be seamlessly integrated for smooth operations.
Project Dependency: Cross-Functional Team Coordination – Effective collaboration between business, development, QA, and DevOps teams is crucial for successful execution.
Risks and Dependencies :

## Slide 15: To Be Completed by Appropriate Manager :
Technotree Mr. Nagappan
Project Sponsor Project Manager