## Slide 1: Vidyalekha Application [School Management System]
Agile project
Prepared by Swapnali Jadhav
Date : 14.02.2025

## Slide 2: Situation
An accountant cum administrator of Ideal Public School is subjected to get and maintain all the students data, Teachers data and School administration data.
He has to take follow up for the unpaid fees and salaries delayed also.
All the job is done in Microsoft Excel Sheet.
The salary of the Teachers has to be calculated manually.
The Teachers and students attendance also have to be entered manually.
The Report card of the students also have to be made in excel sheet my entering the marks manually in an excel sheet.

## Slide 3: Problem
Accountant cum administrator have to maintain all the data in Microsoft excel sheet.
While generating reports like the salary report or students fees reports the data analysis had to be done manually and reports were generated in excel formats only .
Creating excel sheets with different formats was a problematic and tiring job.
Accountant cum administrator had to make different excel sheets for different reports as per the request from the Principal.
This caused delays in reports and few times errors in the reports.

## Slide 4: Opportunity
School wants all the administrative tasks to be streamlined.
School wants to get all the data to be centralised.
Manual tasks should be reduced and user friendly interface be established.
Reports should be automatically generated.
Data analysis should also be done automatically.
The delays in work and errors in the reports should be minimised.
Aim to improve the efficiency and communication within the institution

## Slide 5: Purpose Statement (Goals)
Streamline the administrative tasks.
Centralisation of the School data.
Establishment of user friendly interface.
Aim to improve the efficiency and communication between the teachers, parents and students.
Through digital means, making all the day to day operations of school more organised and accessible.

## Slide 6: Project Objectives
Improving communications between the school stakeholders like teachers, parents and students.
Streamlining the administrative tasks.
Manage student records efficiently.
Creating accessible reporting system
Efficiently manage teachers schedules, classes and attendance.
Finance management like the fees delayed, salaries delayed or payments delayed.

## Slide 7: Success Criteria
Accurate students data management.
Seamless payment tracking and fees collection.
Comprehensive reporting and analytics capabilities.
Easy navigation and data input process.
High user adoption.
Positive feedback from teachers and parents.
Reduced administrative workload.
Completion within budget and timeline.
Clear communication with the stakeholders through out the project.

## Slide 8: Methods/Approach
Requirement gathering: I held a meeting with the stakeholders of the project like the teachers, accountants, administrators, Principal and a few parents along with the development team and the technical team and gathered requirements using brain storming technique and interview technique.
User Stories: I prioritised the gathered requirements using the MOSCOW method and validated those with the FURPS method and then I converted those to the user stories in the user story workshop. Once the user stories workshop was completed client assigned the business value and acceptance criteria to the user stories. The scrum developer added complexity points to the user stories.
Product backlog: Once the business value and the complexity points and the acceptance criteria was assigned, these user stories were moved to the product backlog. Here user stories were assigned priority points.
Sprint planning: After giving prioritisation to the user stories in the product backlog sprint was started by the scrum team and the product back log was moved into the sprint backlog.
Design and development : In this stage the design and development team work together. The development team divided the user stories in the sprint backlog into smaller tasks and each task was took up by each development team member. Daily stand-up meetings were conducted by me with the available stakeholders and the scrum team and plans for the day was prepared during the sprints. At the end of each sprint, I would conduct a review meeting to present the completed features to the stakeholders for feedback and validation.
Demo: A potentially deliverable product was presented to the stakeholders and feedback was taken by me and the team regarding any discrepancies in the product or regarding any requirements were missed. With the help of the testers I checked if all the requirements are met and the product has no bugs etc.
Sprint retrospective: After the shippable increment was prepared the customer and the stakeholders were given to see and check the product as to do they meet their requirements or not. In sprint retrospective meeting the areas for previous unsuccessful sprint were discussed and like wise adjustments in the process were made by the scrum team members and me.
Deployment: After the UAT process finally the Student management system application was delivered to the School.

## Slide 9: Resources
People : Human resources will include members in the project who will be directly using the software. Also the people who will be indirectly using the software only for viewing. The technical team is also included. The accountant cum administrator will use the administrative features. The teachers also will be using the product to enter the student attendance and marks.
Database management system.
Reporting tools
Time : This project will be implemented by 1st April 2025.
The budget will not exceed Rs. 450000/-
Software : Rs. 200000/-
Computers : Rs. 150000/-
Services : Rs. 50000/-
Extras : Rs. 50000/-

## Slide 10: Risk and dependencies
Risk :
1. Improper training
2. There is a scope creep.
3. Data Quality issue.
4. Data security breach.
5. Implementation and integration risks
6. lack of stakeholder adoption and involvement.
Dependencies:
  1. network infrastructure
  2. system integration
  3. delay in data submission from the teachers
  4. payment gateway
  5. SMS service delays
  6. e-mail service delays
Project Sponsor :
Project Manager :