## Slide 1: WFT- Work Flow Tracker
Prepared By- Dr Madhumita Sahoo
Date-12/02/2025

## Slide 2: EXECUTIVE SUMMARY
Workflow Tracker – Agile Project
Project Overview
The Workflow Tracker is an Agile-based project designed to monitor and manage the number of insurance claims processed while assessing the complexity of each case. The system provides real-time tracking, analytics, and reporting to enhance operational efficiency and optimize resource allocation.
  Improve Claim Processing Efficiency: Monitor the volume of claims processed to identify bottlenecks and streamline workflows.
  Assess Case Complexity: Categorize claims based on complexity to allocate appropriate resources and reduce processing delays.
  Enhance Decision-Making: Leverage data-driven insights to optimize workforce distribution and claim resolution strategies.
  Ensure Compliance & Accuracy: Track key metrics to maintain regulatory compliance and improve claim accuracy.

## Slide 3: SITUATION
Current State
Claims processing teams currently lack real-time tracking of claims and complexity levels.
Manual or fragmented systems lead to inefficiencies, delays, and inaccurate workload distribution.
There is limited visibility into performance metrics, making it difficult to optimize resource allocation.
Complexity levels of claims are not systematically analysed, leading to inefficient case assignment.
Project Initiation & Timeline
Project Kickoff: Initial discussions and requirement gathering completed.
Sprint Planning in Progress: Features and backlog items being prioritized.
Development Phase: Agile sprints to deliver incremental functionality.
Pilot Testing & Feedback: User testing and refinements based on real-world usage.
Full Deployment: System rollout with user training and ongoing support.
Timeline- 3 months.

## Slide 4: PROBLEM
Challenges in Current Claim Processing
Lack of real-time visibility into claim volume and processing speed.
Inefficient workload distribution, leading to delays in resolving complex cases.
Difficulty in tracking case complexity, affecting resource allocation.
Limited data analytics for performance monitoring and optimization.

## Slide 5: OPPORTUNITY
Implement a centralized tracking system to monitor claim processing in real time.
Utilize complexity analysis to allocate claims efficiently based on skill level.
Generate data-driven insights to optimize workflows and enhance operational efficiency.
Improve compliance and reporting through automated tracking and documentation.

## Slide 6: PURPOSE STATEMENT
The Workflow Tracker is designed to enhance the efficiency, accuracy, and transparency of insurance claim processing.
By tracking the number of claims processed and analysing their complexity, the system aims to streamline workflows, optimize resource allocation, and improve decision-making.
This project will ensure better workload distribution, faster claim resolution, and compliance with industry regulations.

## Slide 7: PROJECT OBJECTIVES
Increased operational efficiency through optimized workflows.
Improved claim accuracy and reduced errors.
Enhanced visibility & reporting for management and stakeholders.
Better resource allocation based oncs claim complexity insights.
Track of how many claims processed per day.
Reduce TAT.

## Slide 8: SUCCESS CRITERIA
The project will be considered successful if it achieves the following measurable outcomes:
Efficiency Gains: Reduction in average claim processing time by 30%
Accuracy Improvement: Decrease in claim processing errors by 18 %
Enhanced Visibility: Real-time tracking of 100% of claims processed.
Balanced Workload Distribution: Improved claim allocation based on complexity, reducing backlog by 20%.
User Adoption: 80-90% of claims processing teams actively using the system within the first quarter.
Scalability & Integration: Seamless integration with existing insurance platforms and adaptability for future enhancements.

## Slide 9: METHODS/APPROACH
Agile Project Management
Sprint-Based Development: Delivering incremental updates every 2-4 weeks.
Daily Stand-ups: Continuous collaboration to address blockers and track progress.
Stakeholder Feedback Loops: Regular reviews with claim handlers, supervisors, and management to refine features.
User Training & Onboarding: Ensuring seamless adoption through workshops and documentation.

## Slide 10
Technology & Implementation Strategy
Real-time Dashboards: Providing insights on claim volume, complexity, and processing efficiency.
Automated Analytics & Reporting: Generating performance metrics for continuous improvement.
Role-Based Access Control: Assigning permissions based on user roles to enhance security.
API Integrations: Connecting with existing insurance claim systems for smooth data exchange.

## Slide 11: RESOURCES
Project Manager – Oversees project execution, timeline, and stakeholder communication.
Product Owner – Defines project vision, gathers requirements, and prioritizes backlog items.
Agile Development Team – Includes:
  Software Developers – Responsible for building and maintaining the workflow tracker.
  UI/UX Designers – Ensure an intuitive and user-friendly interface.
  QA Testers – Conduct testing to ensure system reliability and accuracy.
Business Analysts – Map existing claim workflows and define system requirements.
Insurance Claims Experts – Provide domain knowledge on claims processing and complexity categorization.
IT Support Team – Handles system integration, security, and technical support.

## Slide 12: RESOURCES
Technological Resources
Cloud-Based Platform – Hosting the workflow tracker for scalability and accessibility.
Database Management System – To store and retrieve claim data efficiently.
API Integrations – Connecting with existing insurance claims processing systems.
Analytics & Reporting Tools – For data visualization and performance tracking.
Security Frameworks – Ensuring compliance with data privacy and regulatory standards.
Financial & Other Resources
Budget Allocation – Covering development, infrastructure, training, and ongoing maintenance. Budget- $10000.
Training Materials – Documentation and workshops for end-user onboarding.
Workspaces & Collaboration Tools – Agile management tools (e.g., Jira, Trello) for sprint planning and tracking.

## Slide 13: RISKS/DEPENDENCIES
User Resistance: Conducting comprehensive training sessions to encourage adoption.
Data Security & Compliance: Implementing strict access controls and ensuring adherence to industry regulations.
Scalability Issues: Designing a flexible architecture to support future expansions.
This structured approach will ensure the Workflow Tracker delivers tangible benefits, drives efficiency, and supports informed decision-making in insurance claim processing.

## Slide 14: Project Sponsor : Allsate Project Manager : Mr AJAY KUMAR