## Slide 1: E-Treasury Bill Automation System
By Sunita Acharya

## Slide 2: SITUATION
Government treasury offices currently handle thousand of bills manually or with limited digitization.
The process involves multiple stakeholders such as DDOs (Drawing and Disbursing Officer), Treasury Officers (TO), Finance Departments, Banks which create dependencies and delays.
Paper-based submissions and approvals increase risks of error, fraud and data loss.
Stakeholders (DDOs, Tos, vendors) have limited visibility into bill status, leading to frequent follow-ups.

## Slide 3: PROBLEM
Bills are submitted and checked manually, causing delays and inefficiency.
Lack of real-time tracking results, where DDOs and vendors cannot see bill status, leading to repeated follow ups and frustration.
Manual data entry and handling of physical files often result in mistakes and audit risks.
Approval process is dependent on officers physically reviewing and signing documents which creates bottlenecks and reduce transparency.
There is no integration with banks for approved bill and payments which cause delays in funs transfers and higher chances of reconciliation errors

## Slide 4: OPPURTUNITY
Automating bill submission and approval will reduce turnaround time significantly.
Showing real-time tracking will give DDOs, vendors and treasury officers fully visibility of the bill’s status at each stage, reducing uncertainty and follow-ups.
Integration with banks secures faster and secure disbursement of funds.
Digital record provide a reliable audit trail, strengthen compliance with financial regulations and reducing risk of fraud.
Dashboard access will allow decision makers to monitor treasury operations anytime, anywhere.

## Slide 5: PURPOSE STATEMENT
The goal of this enhancement is to digitize and streamline the entire bill lifecycle from submission to disbursement. By enabling online submission, automated verification, online approvals and direct bank integration, the system will reduce delays, minimize errors and improve accountability. It will provide real time tracking, secure digital workflows and reliable audit trails, ensuring faster payments, stronger governance and better service delivery to stakeholders.

## Slide 6: PROJECT OBJECTIVES
To automate the end-to-end treasury bill process (submission -> verification -> approval -> disbursement).
To reduce manual effort, delays and paperwork in treasury operations.
To provide real-time tracking of bill status for all stakeholders (DDOs, Treasury Officers, Vendors)
To ensure secure and seamless integration with banks for faster payments.
To maintain digital records that support compliance, audit and transparency.
To enable scalability for future financial processes and schemes.

## Slide 7: SUCCESS CRITERIA
Bills can be submitted, verified, approved and disbursed completely online without manual intervention.
Average bill processing time reduced significantly compared to manual process.
Stakeholders (DDOs, Treasury Officers, vendors) can track bill status anytime with 100% transparency.
Secure and error free integration with banks ensures timely disbursement.
Digital audit trails available for compliance and reporting.
Positive user adoption and satisfaction from Treasury Officers and DDOs.

## Slide 8: METHODS / APPROACHES
In this project, Agile methodology is used to develop the e-Treasury Bill Automation System. Agile’s iterative approach ensures frequent collaboration with stakeholders and flexibility to adapt to evolving government financial requirements.
Scrum Team has been aligned for this project with 9-10 members, including the Scrum Master, Product Owner, Developers and Testers. The cross-functional team ensures smooth delivery of increments in every sprint.
Requirement gathering was carried out using elicitation techniques such as brainstorming sessions, use case specifications, JAD sessions and stakeholder workshops to capture treasury-specific needs like bill submission, approval workflows and payment integration.
Product backlog has been created in the form of user stories. Each user story represents a requirement collected from stakeholders (DDOs, Treasury Officers, Finance Department). These stories were refined and prioritized in the product vision board during backlog grooming sessions.

## Slide 9
In User Stories workshops, the Business value (BV), CP points and Acceptance criteria were defined.
Each sprint was planned for 2-3 weeks, delivering working features such as bill submission, approval workflow.
The Scrum team conducted daily stand up meetings to track progress and remove blockers and sprint reviews with stakeholder to gather feedback.
At the end of each sprint, retrospectives were help to discuss what went well, what could improve and action points for next sprint.
QA was integrated into each sprint with automated and manual testing, ensuring every increment met quality standards before release.
Documentation was maintained in JIRA for epics, user stories, acceptance criteria and sprint notes.

## Slide 10: RESOURCES
People: Skilled professional in Java, JavaScript, Bootstrap and SQL for development. QA testers for functional and performance testing along with treasury/finance domain experts for requirement validation and UAT.
Time: Estimated project duration of 4-5 months, following Agile methodology with iterative sprints of 2-3 weeks.
Budget: Approx Rs 20,00,000 covering development, testing, deployment and maintenance support.
Training & Services: Around Rs 3,00,000 for training Treasury officers, DDOs and departmental users on the automated bill processing system and dashboards.

## Slide 11
Software: Development IDEs, testing tools, collaboration platforms and integration middleware estimated at Rs 4,00,000. JIRA will be used for project management.
Hardware: Servers, secure storage, backup infrastructure and disaster recovery setup costing approx. Rs 6,00,000 for high availability and performance.
Other: Miscellaneous expenses around Rs 2,00,000
Technologies:
      Frontend: HTML5, CSS3, Bootstrap, JavaScript, jQuery
      Backend: Java (Spring MVC), Rest APIs
      Database: Oracle, SQL
      Server: WebLogic
      Testing: Selenium
      Project Tracking: JIRA
      Security: SSL Certificates

## Slide 12: RISKS AND DEPENDENCIES
The system handles sensitive financial data, so strong encryption, role-based access and regulatory compliance are critical.
Success depends on timely APIs and technical support from banks and existing treasury platforms. Delays or failures in integration can impact bill processing timelines.
Treasury Officers, DDOs and staff must adapt to the new digital process. Resistance to change is a risk, conducting training and stakeholder engagement is essential.
The project depends on stable servers, storage an backup systems. Any downtime or insufficient capacity can disrupt bill submission and payment cycles.

## Slide 13
Project outcomes depend on controlled scope and timely resource allocation. Scope creep, policy changes or underestimated effort could lead to budget overruns or delays.
Active participation of Finance Department experts, treasury staffs and third-party tool providers e.g., JIRA, SSL, testing tools is a dependencies for smooth development and rollout.