## Slide 1: Audit Page Enhancements
Prepared By : Parimal Waghmare Date : 24-04-2025

## Slide 2: Situation
Currently we are having two types of Audit Pages i.e., Audit Report & Audit Ratings.
We want to combine functionalities of both these pages and show in on one single page i.e., Audit Ops
Because user now had to switch between both these pages to find the data for one single Audit Blog .
So, it will because easy for the user use this feature and save his time & efforts.
Also, we will be providing the data visualization (Charts, Graphs, etc.) option here with the help of available data.
we are currently seeing lots of errors in the Files; we are aiming to reduce it and make the files more accurate.

## Slide 3: Problems:
As of Now we are having two pages related to a single Feature of Audit Research they are Audit Report & Audit Ratings.
Audit Reports helps us find all the details of all the Files which have been audited as per the selected months.
Details such as Company Name, Analyst Name, Audit Date, Audit Month, Analyst comment date, Scenario Name, Auditor Name, Audit Status, Blog Link etc.
Audit Rating helps us find the Average Rating as well as all the ratings of individual file as per the selected criteria.
Here we can see every analyst’s performance with respect to ratings for a duration of time. Along with all the details here we can see the Ratings details like Ratings by , Rated User, Rating Date, Read Blog in which Blog link is provided
But the problem here is we do not have both these pages information on a single page. We need to continuously switch between the two pages to see the data.
Due to this our analysis takes time and effort. As per the End-User we should bring everything at one place so that the Analysis becomes easy & accurate.

## Slide 4: Opportunities:
Data Availability & Accuracy
Ease of Access
Exploring the Estimated data points
& minimize the deviations
Leveraging Technological Advancements
Improving Decision-Making
Valuate and improve our performances
Quickly resolve Issues.

## Slide 5: Purpose Statement (Goals): The purpose of this project is combine two Audit pages in to a single page called as Audit Ops to display accurate data, analyse it, also to provide users with a quick and comprehensive overview of important information, making it easier to track progress, monitor performance, & make informed decisions.

## Slide 6: Project Objectives:
To combine two Audit Pages ( Audit Report, Audit Ratings Page into one.
Deploy a single Audit Page that is Audit Ops.
Display Audit Ops Details
Audit Ops report should contain all the data points from both the pages .
We are removing the unwanted data points and redesigning the page.
Re-Design the Audit Ops page and make it interactive and dynamic, user-friendly.
Find Areas of Improvements for Analysts files and make sure they do not repeat the same mistakes again.
To Improve the Files quality both quantitative and qualitative.
Improve forecasting and minimize the estimates deviations.

## Slide 7: Project Objective:
Data Visualization: Audit Ops Page should present data visually (through charts, graphs, gauges, etc.) so users can quickly understand trends and patterns without sifting through raw data.
Real-Time Monitoring: By showing live or frequently updated data, Audit Ops should allow users to monitor ongoing audited files.
Performance Tracking: Audit Ops should aggregate KPIs and other metrics to help Audit Team gauge progress against goals, identify issues early, and adjust plans as needed.
Decision Support: By consolidating data from two pages , Audit Ops should give decision-makers a holistic view, enabling them to make data-driven decisions more confidently and efficiently.
Goal Alignment: Audit Ops aligns team by focusing everyone on the same set of metrics and objectives, ensuring that efforts are targeted toward common goals.
Insights and Trend Analysis: Audit Ops should often offer historical data comparisons, helping users spot trends, anomalies, and areas for improvement over time

## Slide 8: Methods/Approach
Identify the key stakeholders & decision maker
Finding the organizational objective
Gather Clear, fixed Requirements
Analyze and Document the final requirements
Prioritize the requirements
Creating Business Requirement Document (BRD), User stories etc

## Slide 9: Methods/Approach
After prioritizing the requirements creating Product backlog, and sorting it according to business priority
Discussion with Team to select features for sprints in Sprint Planning meeting
Prepare different User Acceptance Criteria based of various user stories
Testing UAT to make sure that the software is working as intended or not. UAT can be considered as quality and assurance check that needs to fulfil and demonstration of the Application.
Documenting the bugs, issues faced during the UAT and tracking how many of them are resolved.
discussing with development team and business users to agree to the resolution options and “GO LIVE”

## Slide 10: Success Criteria:
Should provide accurate and consistent information, records.
Interpret information briefly without needing extensive training or guidance
Reduce the time & efforts to find the records.
Improve the forecast accuracy and reduce errors from the file and make it more accurate.
Reduce the Estimate accuracy deviations and aim at Error Less files.

## Slide 11: Resources:
Software Development Team
1 Software Developers will be involved
Project Manager
1 Project Manager
Business Analyst
1 Business Analyst
Testers
1 tester
People – Project team members from client community and IT

## Slide 12: Resources:
UI Developers
1 UI Developer
Database Admins
1 DBA
Support Systems
1 Support Systems
People – Project team members from client community and IT

## Slide 13: Time, Budget , Others:
Time: Time period required to build & implement this Dashboard Project will be within 02 Months.
Budget: After taking consideration of all the hardware, software, training and services, and resources required. This Project requires a total Budget of INR 10 Lakhs.
Others: Third party software evaluation, site visits, Dataquest reports requires a total Budget of INR 10 Lakhs.

## Slide 14: Risks:
Performance Issues
Data Security and Privacy
Scope Creep
User Adoption and Training
Data Security and Privacy
Scalability Limitations

## Slide 15: Dependencies:
Research Team
Audit Team
Global Leads
Portfolio Managers
Sector Leads
Support Team

## Slide 16: To Be Completed by Appropriate Manager:
Project Sponsor: APT IT Solutions
Project Manager: Mrs. Vandanam