## Slide 1: Project Title: College Management System Prepared By: Prathamesh Chaudhari Date: 01/01/2025

## Slide 2: Agenda
Situation
Problem
Opportunity
Purpose Statement
Project Objectives
Methods/Approach
Resources
Risks and Dependencies

## Slide 3: Situation
The current system relies on manual or semi-automated processes, leading to inefficiencies and delayed decision-making.
Data management is scattered across departments, making it difficult to maintain consistency.
This app will centralize data storage, ensuring seamless access to all stakeholders and improving operational efficiency.
The platform will address communication gaps and automate repetitive tasks, reducing errors and saving time.

## Slide 4: Problem
Data management across departments is highly fragmented, causing difficulties in accessing and maintaining updated records for students, staff, events, and administrative activities.
Alumni engagement and placement tracking are hindered by the absence of a centralized system, leading to missed opportunities for support and collaboration.
Communication gaps between students, staff, and administration result in delays and confusion in event scheduling and coordination.
The lack of automation for repetitive tasks increases administrative workload and reduces overall productivity.

## Slide 5: Opportunity
A centralized system will streamline operations and improve data accessibility.
Automation will reduce manual workloads, enhancing productivity across departments.
Improved communication will foster better collaboration among stakeholders.
Alumni support will be strengthened through organized placement and lecture initiatives.
Real-time tracking and updates will lead to more informed decision-making.

## Slide 6: Purpose Statement
The purpose of this project is to develop a robust College Management System that centralizes data management, automates repetitive tasks, and enhances communication among students, staff, and alumni. The system aims to streamline operational processes, improve efficiency, and provide a platform for managing all aspects of college activities, including events, placements, and alumni support

## Slide 7: Project Objectives
Centralize and unify data for students, staff, alumni, and departmental operations.
Automate placement tracking, event scheduling, and inventory management to improve accuracy and efficiency.
Provide secure, real-time access to critical information like fees, lab inventory, and academic records.
Foster alumni involvement in expert lectures and placement support to enhance college reputation.
Streamline administrative processes to reduce workload and ensure seamless operational management.

## Slide 8: Success Criteria
Ensure seamless data access across departments, reducing retrieval time and improving decision-making processes.
Achieve significant reduction in manual errors and administrative workload through automated processes and functionalities.
Gather positive feedback and high satisfaction ratings from users, including students, staff, and alumni.
Secure a high adoption rate among stakeholders, demonstrating system usability and reliability.
Enhance overall operational efficiency by streamlining workflows and minimizing redundancies.

## Slide 9: Methods/Approaches
For this project, we selected the Waterfall model due to its sequential structure, clarity in phase-wise deliverables and suitability for projects with well-defined requirements.
Conducted stakeholder interviews, document analysis and questionnaire to gather functional and non-functional requirements, ensuring alignment and insights into usability preferences.
Delivered Business Requirement Document(BRD), Use Case Diagram and a Requirements Traceability Matrix(RTM) to document and track requirements comprehensively.
Designed Wireframes and Mockups for the user interface using tools like Balsamiq to visualize the application’s design. Created an ER Diagram to define database relationships and structure.
Developers build and integrate modules using technologies like React/Angular (front-end), Java/Spring (back-end), and APIs, ensuring functionality aligns with design specifications and business requirements. The Database Administrator (DB Admin) optimizes and configures the database to support these modules.
The BA provides clarifications and ensures the development aligns with the agreed requirements, while reviewing progress to ensure it meets business goals.

## Slide 10: Methods/Approaches
Testers/QA Engineers conduct UAT to ensure the system meets business requirements, works seamlessly, and does not disrupt existing functionality.
The Business Analyst (BA) participates in UAT by preparing test scenarios based on business requirements, reviews test results, and approves the system for deployment once all business objectives are met.
The Project Manager ensures a smooth deployment and Go-Live readiness, while the Database Administrator optimizes performance and handles data migration, and the Network Administrator ensures infrastructure support.
Testers/QA Engineers perform post-deployment testing, and the Business Analyst (BA) validates results, ensures requirements are met, and provides user training.
The Project Manager monitors post-launch system performance and addresses issues, while the Business Analyst (BA) gathers feedback from users and stakeholders to identify improvements and supports change requests or new requirements.

## Slide 11: Resources
Time: 18 months (from project initiation to completion)
Budget: ₹2 Crores (fixed):
  Hardware: ₹50,00,000
  Software: ₹40,00,000
  Other (Miscellaneous): ₹20,00,000
  Training Services: ₹15,00,000
  Licensing: ₹25,00,000
  Contingency: ₹20,00,000
People Resources:
  Project Manager
  Business Analyst
  UI/UX Designers
  Developer
  Database Administrator
  Network Administrator
  Testers/QA Engineers

## Slide 12: Resources
Technologies :
  Frontend: React.js or Angular, HTML5, CSS3, JavaScript, Bootstrap/Material UI
  Backend: Java (Spring Boot) or Node.js, RESTful APIs
  Database: MySQL/PostgreSQL, MongoDB
  Payment Gateway: Razorpay, Stripe, PayPal API
  Notifications: Twilio (SMS), SendGrid (Email), WebSocket
  Cloud: AWS, Azure, GCP, Docker, Kubernetes
  Version Control: Git, GitHub/GitLab
  Mobile App: React Native or Flutter
  Security: OAuth 2.0, JWT, SSL/TLS
  CI/CD: Jenkins, GitLab CI

## Slide 13: Risks and Dependencies
RISKS:
  Data security breaches may compromise sensitive information.
  Stakeholder resistance could delay adoption of the new system.
  Integration with legacy systems may present technical challenges.
  Deployment delays could extend the project timeline significantly.
  Inadequate testing might result in system bugs after implementation.
DEPENDENCIES:
  Internet connectivity is essential for system accessibility and functionality.
  Timely availability of requirements and necessary data for smooth development.
  Stakeholder cooperation is critical for effective system deployment and use.
  Maintenance resources ensure continuous operation post-deployment.
  Skilled personnel are needed to manage and update the system regularly.

## Slide 14: THANK YOU!!!