## Slide 1: PORTFOLIO COMPLIANCE MANAGEMENT SYSTEM
By Yashwanth
Date: 26-03-2025

## Slide 2: INTRODUCTION
Bank is governed and regulated by Reserve bank of India (RBI).
The bank operates in accordance with the rules and regulations framed by the RBI.
Every Bank has to follow all the compliances imposed by regulatory authority RBI.

## Slide 3: SITUATION
Banks must adhere to stringent regulatory compliance standards to mitigate risks and ensure transparency in investment portfolios.
In accordance with the RBI regulatory compliances, some of the rules that banks has to follow:
  KYC verification.
  PMLA, bank statement analysis.
  Proper documentation
  Proper repayment
  Audits

## Slide 4: PROBLEM
Current systems lack integration and efficiency in managing compliance across portfolios.
The existing compliance management system is outdated, lacks automation, and struggles with scalability, leading to inefficiencies in monitoring, reporting, and decision-making.
Some of the problems bank experiences
  KYC verification multiple times for a single customer
  Manual bank statement verification
  Documentation updates
  Repayment alerts

## Slide 5: OPPORTUNITY
There’s an opportunity to implement a robust compliance management system to reduce risks and improve regulatory compliance adherence and enhance operational efficiency.

## Slide 6: PURPOSE STATEMENT
The purpose of this project is to analyze, select, and implement a Portfolio Compliance Management System that ensures regulatory adherence, improves monitoring capabilities, and enhances reporting efficiency for the bank’s investment portfolio.

## Slide 7: PROJECT OBJECTIVES
Identify and select a solution that meets regulatory compliance requirements and industry standards.
Develop a system with automated compliance monitoring and real-time alerts.
Ensure seamless integration with existing banking systems and data sources.
Improve reporting efficiency through customizable dashboards and analytics.
Enhance user accessibility and training for compliance officers and portfolio managers.

## Slide 8: SUCCESS CRITERIA
Improved accessibility and availability of compliance records, audit trails, and regulatory reports.
Reduction in system downtime, wait times, and response times for compliance queries.
Enhanced accuracy in compliance monitoring and timely identification of breaches.
Increased efficiency in compliance tracking, leading to faster decision-making.
Seamless user adoption and reduced manual intervention through automation.

## Slide 9: APPROACH
Waterfall method is used to develop this application, as the requirements are very clear and it is a sequential linear model.
Team size of 10 members are aligned for this project including 5 developers, 3 testers, a BA and PM.
Requirements gathered from different stakeholders of bank through elicitation techniques of document analysis, brainstorming and JAD.
The process completes in a linear way. Once all the requirements are gathered, documentation will be completed and communicate to developers, developers build the application and move to testing. Once all the test cases are passed, UAT will be conducted and finally deployment to live environment of bank.

## Slide 10: RESOURCES
People – Project team members from the bank’s compliance and IT departments.
Time – This application is developed using Waterfall model, to complete and integrate the complete compliances it would take 24 months.
Budget – The proposed application is most robust and takes care of whole bank compliances. The budget including hardware, software, trainings is Rs.10cr. (Hardware-Rs.2cr, Software-Rs.5cr, Training-Rs.2cr, contingency cost-Rs.1cr).
Other – Third-party software evaluation, site visits, compliance audit reports is Rs.2cr.

## Slide 11
Technologies:
  Oracle Flexcube
  Java
  JS
  XML
  PL/SQL
  Machine learning
  Blockchain

## Slide 12: RISKS AND DEPENDENCIES
The current compliance system has been in place for 3 years and is familiar to users and transitioning may face difficulty.
Cost justification in terms of ease of use, improved compliance tracking, and regulatory adherence is challenging to quantify for management.
Integration challenges with existing banking IT infrastructure and third-party data providers.

## Slide 13: Thank You