## Slide 1: PROJECT TITLE – CRM
Prepared by – Shubham Baheti

## Slide 2: Situation/ Problem / Opportunities
Sales staff is currently using the salesgo application where they can update their days activity.
The sales go application gives limited data of the distributor.
Sales staff is unable to track current movement of fund and distributors what they selling.
They sales staff is relying on the distributor what they are saying and what product are they selling of competitor.
Current application is not using AI and helping to track sales staff their time spent, priority of Distributors and outcome of the meet.

## Slide 3: Purpose
To provide edge on the current market scenario on the ground level and product distributor are selling for competitor.
This will lead to proper positioning of product.
Top management is able to look for the sales staff activities and meet turnover.

## Slide 4: Project Objectives
The application helps Quality discussion, tracking and clarity of distributors issues.
Application helps in reviewing data of the overall industry performance of the distributor.
The objective of the application is to provide smooth flow to the employees so that they can report their visits, look for their market share and products that distributor have commands in.
This application helps in tracking distributors and helping employees along with AI.

## Slide 5: Success Criteria
Hands-on with data and ,accessibility of information.
Adding AI to track meet criteria.
Tracking the Distributors current sales record of the industry to help sales employee to pitch that product.
Analyze the sales meet for the distributor of specific category.

## Slide 6: Method or Approach
Gather requirement from the stakeholder majorly sales staff.
Analyze stakeholder through questionnaire technique and look for the right stakeholder.
Application will use data from Registrar (Cams and Kfin)
Requirements include the application data points what are important for the daily routine activity.
After application is developed training should be conducted for the employees in frequent basis till they understand the details.
Application to live in a year. Till then sales staff will use Sales Go app.

## Slide 7: Resources
People - Project team members from Client community and It’s
Time – Implementation in 12 months.
Budget – Hardware , Software ,training and services not in excess of 4 cr.
Others – Third Party software evaluation site visits, Dataquest reports – not to exceed Rs 75 Lakhs.

## Slide 8: Risk and Dependencies
Users need to use Third party application for year the application gets developed
Developing the internal application may increase the cost at the starting but gradually cost will be recovered.
After development of the application internal hdfc IT helpdesk will help in solving grievances if any.

## Slide 9: To be completed by Appropriate Manager
Project Sponsor – N Murthy
Project Manager - N Natrajan.