## Slide 1: Digital Wealth Management Platform
Prepared by: Santosh Bilgunde
Date: 23.10.2025
Transforming traditional banking into smart, AI-driven wealth management.

## Slide 2: Executive Summary
ABC Bank plans to launch a Digital Wealth Management Platform inspired by WeInvest's modular architecture. The system automates advisory, investment, and reporting processes using AI-driven personalization and API-based integration.
Expected Impact:
- Reduce manual work by 60%
- Enable goal-based investment journeys
- Complete within 12 months using Waterfall.

## Slide 3: Situation
ABC Bank currently manages wealth services manually. Clients rely on branches or basic portals for portfolio updates.
Key Observations:
- No unified client/advisor dashboard
- Manual reports via spreadsheets
- Slow compliance tracking
- Lack of automation causing delays.

## Slide 4: Problem
1. Manual and Fragmented Investment Processes
Most banks and advisory firms still use manual spreadsheets or legacy tools for managing client portfolios.
➡️ Impact: It causes errors, delays in investment updates, and inconsistent client experiences.
2. Lack of Unified Digital Platform
Client on boarding, portfolio analysis, and reporting happen on different systems.
➡️ Impact: Advisors and clients need to switch between platforms, wasting time and reducing efficiency.
3. Limited Personalization
The existing systems offer generic investment options without intelligent recommendations.
➡️ Impact: Clients miss out on personalized wealth-building opportunities based on their goals and risk appetite.

## Slide 5: Problem
4. Compliance and Data Security Challenges
Manual data handling increases the risk of regulatory non-compliance and data breaches.
➡️ Impact: High potential for financial loss and reputational damage for financial institutions.
5. Poor Reporting and Insights
Current platforms fail to provide real-time analytics or performance dashboards.
➡️ Impact: Clients lack visibility, and advisors cannot make proactive investment decisions.
6. Operational Inefficiencies
With disconnected teams and processes, coordination between advisors, clients, and IT becomes difficult.
➡️ Impact: Leads to slower decision-making and lower overall productivity.

## Slide 6: Opportunity
The bank can modernize operations by building a WeInvest-inspired digital platform.
Opportunities:
- Unified system integrating investments, compliance, and advisory
- AI automation for strategy recommendations
- Modular API-based scalability
- Competitive differentiation and improved client loyalty.

## Slide 7: Purpose Statement (Goal)
To design and implement a secure, scalable, and intelligent digital wealth platform that enhances efficiency, enables personalized investment journeys, and supports ABC Bank's digital transformation.

## Slide 8: Project Objectives
1. Create modular Client, Advisor, and Compliance layers
2. Integrate AI for goal-based investing and portfolio rebalancing
3. Automate KYC, onboarding, and reporting
4. Support discretionary and advisory models
5. Implement 100+ strategy templates
6. Ensure data security and compliance
7. Deliver within 12 months (Waterfall).

## Slide 9: Proposed Solution
A Digital Wealth Management Platform inspired by WeInvest's structure:
Client Layer: AI-driven portfolio dashboard
Advisor Layer: Analytics, alerts, automation
Integration Layer: API connectivity for banking, CRM, and market data
Analytics Engine: Goal tracking and visualization.

## Slide 10: Success Criteria
✔ Improve reporting accuracy by 50%
✔ Reduce onboarding from 2 days to 30 mins
✔ Maintain 99.5% uptime
✔ Automate 80% back-office operations
✔ Ensure full audit traceability
✔ Increase client engagement by 30%.

## Slide 11: Methodology (Waterfall Model)
Requirement Phase
Conducted requirement sessions with Business, IT, Advisors, and Compliance teams.
Documented functional, non-functional, and regulatory requirements.
Prepared BRD and FRS, defining scope and success criteria.
Stakeholder reviews and sign-off completed.
Deliverables: BRD, FRS, Sign-off Sheet.
Design Phase
Converted requirements into technical and architectural design.
Created system diagrams, workflows, and UI mock-ups.
Defined database schema and API interfaces.
Addressed security and scalability at design level.
Deliverables: SRS, SDD, Architecture Diagrams, UI Mock-ups.

## Slide 12: Methodology (Waterfall Model)
Development Phase
Developed modules sequentially – Client Portal → Advisor Dashboard → Compliance Engine.
Integrated APIs for KYC, market data, and transactions.
Configured automation workflows and reports.
Performed unit testing and peer code review.
Deliverables: Source Code, API Docs, Unit Test Reports.
Testing Phase
Executed Unit, Integration, System, and UAT testing.
Verified functionalities against SRS & compliance rules.
Logged, tracked, and fixed all defects.
Performed regression testing before UAT sign-off.
Deliverables: Test Plan, Test Cases, Defect Logs, UAT Report.

## Slide 13: Methodology (Waterfall Model)
Deployment Phase
Set up production on secure cloud infrastructure (AWS/Azure).
Migrated legacy data and performed load validation.
Trained advisors and staff on new system.
Go-live executed with zero downtime.
Deliverables: Deployment Plan, Go-Live Report, Training Manual.
Maintenance Phase
Continuous monitoring, performance tuning, and security checks.
Provided post-deployment support and enhancements.
Logged issues and rolled out version upgrades.
Ensured ongoing compliance with RBI/SEBI standards.
Deliverables: Maintenance Logs, Enhancement Plan, Audit Reports.

## Slide 14: Resources
People:
Project Manager (1) | Business Analyst (1) | Developers (4) | QA (2) | UI/UX (1) | Compliance (1) | Cloud Architect (1)
Time:
Total ≈ 12 months (2 mo Req + 2 mo Design + 5 mo Dev + 2 mo Testing + 1 mo Deployment)
Budget : (₹ 1.20 Crore):Hardware/Infra 15 L | Software 25 L | Dev & Testing 45 L | Training 10 L | Contingency 12 L | Misc 13 L
Other Resources:
Third-party APIs, cloud hosting, market data feeds, Dataquest research, site visits.

## Slide 15: Risks and Dependencies
Risks:
- Integration complexity
- Security breaches
- User adoption challenges
- Vendor delays
Dependencies:
- Data feed availability
- Regulatory approval
- Infrastructure readiness
- Stakeholder involvement.

## Slide 16: Conclusion
This project transforms ABC Bank into a digital-first wealth institution. With Waterfall methodology, it ensures structured, transparent, and compliant delivery.
Empowering the future of digital wealth management.

## Slide 17: Sign-off
Appropriate Manager: Arun
Project Sponsor: XYZ Pvt Ltd
Project Manager: RAVI
Business Analyst: Santosh Bilgunde
Go-Live ate: 28 Dec 2025