Document 1: Definition of Done

The Definition of Done (DoD) is a formal agreement within the Agile team to ensure that every User Story, Feature, or Product Increment meets a consistent quality standard before being considered complete. This helps maintain transparency, accountability, and delivery of potentially shippable increments at the end of each sprint.

This DoD applies to:

- All User Stories in the backlog

- All Features planned in releases

- Any Product Increment delivered during a Sprint

Checklist for Definition of Done

A User Story, Feature, or Increment is considered Done only if all the following criteria are met:

Functional Completion

- Code is written for all presumed functionalities

- All assumptions defined in the User Story are met

- Feature behaves as expected in supported browsers/devices

- Feature aligns with UX specifications and is approved by the UX designer

Code Quality:

- Produced code for presumed functionalities.

- Refactoring completed to improve maintainability.

- Peer Code Review performed and approved.

Requirements & Assumptions

- Assumptions of User Story are met.

- Feature tested against defined Acceptance Criteria.

Build & Deployment

- Project builds without errors.

- Project deployed successfully in a test environment identical to the production platform.

- Any configuration or build changes are documented.

Testing

- Unit tests written and passing.

- QA performed and all issues resolved.

- Tests on devices/browsers listed in the project assumptions passed.

Validation & Approvals

- Feature ok-ed by UX Designer.

- Feature approved by Product Owner.

Documentation

- End-user documentation updated (if applicable).

- Technical documentation updated with relevant details.

Responsibility

- Developers: Code, unit tests, refactoring, documentation.

- QA/Testers: Verification against acceptance criteria, device/browser tests.

- UX Designer: UI/UX validation.

- Product Owner: Final approval before release.

- Scrum Master: Ensure adherence to DoD across the team.

Review & Continuous Improvement

This DoD will be reviewed at the end of each Release or when significant process changes occur. Continuous improvement practices will be applied to refine and enhance the DoD.

Sprint Level:

- All committed stories meet their DoD

- No open critical bugs

- Sprint retrospective completed

- Sprint demo conducted

Release Level:

- Regression testing completed

- Performance/load testing (if applicable) passed

- Release notes written and shared

- Deployment checklist reviewed and approved

Acceptance Criteria Met:

- User can input origin, destination, and travel dates

- Search results display airline, price, and flight time

- Filters (price, duration) work as expected

- No results message shown when needed

- Approved by Product Owner after demo

Quality Criteria Met:

- Code reviewed and merged

- Unit tests written (90% coverage)

- Works on all target browsers/devices

- Load time < 3 seconds for 95% of requests

- No critical defects from QA

- Documentation updated

- Deployed to test environment identical to production

Document 2- Product Vision

Scrum Project Details

- Name: Travel Aggregator Platform – Phase 1 (MVP)

- Venue: Conference Room B2, Company HQ / MS Teams

- Date: 2nd September 2025

- Start Time: 10:00 AM

- End Time: 12:30 PM

- Duration: 2 Hours 30 Minutes

- Client: XYZ Global Travel Solutions Ltd.

- Stakeholder List: Client Sponsor: Mr. Arjun Malhotra; Product Owner: Ms. Riya Kapoor; Technical Lead: Mr. Harsh Mehta; Marketing Lead: Ms. Ananya Bose; QA Manager: Mr. Kunal Singh; BA: Mohan Krishna

Scrum Team

- Scrum Master: Mr. Aditya Sharma

- Product Owner: Ms. Riya Kapoor

- Scrum Developer 1: Mr. Saurav Desai

- Scrum Developer 2: Ms. Tanya Bhargava

- Scrum Developer 3: Mr. Rajeev Nair

- Scrum Developer 4: Ms. Nidhi Verma

- Scrum Developer 5: Mr. Aman Sheikh

Vision:

To create a user centric travel aggregation platform that simplifies travel planning by integrating flights, hotels, and local experiences into a single interface. Providing users with personalized, cost effective and seamless travel solutions

Target Group:

- Solo Travelers:

Needs: Budget friendly options, safety info, local experiences, flexibility

Features they value: Custom itineraries, last – minute deals, travel community suggestions

- Family Travelers:

Needs: Family friendly accommodations, activities for kids, safety, comfort

Features they value: Package deals, kid safe filters, bulk bookings, travel insurance

- Business Travelers:

Needs: Fast bookings, loyalty programs, Wi – Fi availability, flexible rescheduling

Features they value: Invoice generation, booking history, corporate discounts, priority services

- Group Travelers / Friends

Needs: Group discounts, shared itineraries, collaborative planning

Features they value: Split payments, shared bookings, chat coordination tools.

- Luxury Travelers

Needs: Premium services, curetted experiences, exclusive access

Features they value: Concierge services, 5-star filters, private transfers, travel agents.

- Backpackers / Budget Traveler

Needs: Cheapest options, hostel listings, free activities, route optimization

Features they value: Fare comparison, budget filters, local transport guides.

Needs:

- Convenience: Easy-to-use interface, All-in-one platform, Mobile accessibility

- Personalization: Customized recommendations based on Budget, Travel history, Preferences (e.g., adventure, relaxation, business)

- Transparency & Trust: Accurate pricing (no hidden fees), Verified user reviews and ratings

- Affordability: Price comparison between providers, Alerts for best deals or last-minute discounts.

- Time Efficiency: Fast search and booking process, Real-time availability and updates

- Safety & Support: COVID/travel restriction updates, Emergency contact support (chat/call)

Product:

A web and/or mobile-based platform that aggregates travel-related services such as: Flights; Hotels; Local experiences (e.g., tours, events, food, activities).  It acts as a single point of access for travelers to plan, compare, book, and manage all aspects of their journey

These are value propositions:

- All-in-One Booking: Users can book flights, hotels, and experiences in one place — no switching platforms

- Smart Personalization: AI-based suggestions based on preferences, budget, and past behavior.

- Real-Time Aggregation: Live pricing, availability, and comparison from multiple vendors.

Value:

Business Benefits of the Conversion Canvas (Travel Aggregator):

- New Revenue Streams: Earn from commissions, ads, premium features, and affiliate partnerships

- High User Engagement: A comprehensive travel platform encourages frequent and longer usage.

- User Data Insights: Collect valuable insights about travel behavior, preferences, and trends

- Brand Positioning: Build a recognizable, trust-based travel tech brand in a competitive space

Business Goals:

- Short-Term Goals: Launch a MVP with core booking and search functionality, Onboard at least 2–3 major API partners

- Mid-Term Goals: Implement personalization engine and local experiences module; Establish affiliate relationships with travel service providers

- Long-Term Goals: Become a top-rated travel aggregator in a niche (e.g., budget travel, local tourism); Expand to international markets.

Business Model:

- Affiliate Commissions: Earn a 60% from each booking via partner APIs (flights, hotels, activities

- Pay-Per-Click (PPC): Travel providers pay for priority listings, ads, or higher visibility

- Lead Generation Fees: Sell leads to travel agents or services

Document 3: User stories

User story No: 01; Tasks: 03; Priority: Highest. User Story: As a traveler, I want to search and compare flight options so that I can choose the best price and time. BV: 500; CP: 03. Acceptance criteria: - User can input origin, destination, dates - Flight options load from API - Prices and durations are displayed - Sorting by price, duration, stops works

User story No: 02; Tasks: 02; Priority: High. User Story: As a traveler, I want to view and book hotels for my trip so that I can complete my itinerary.. BV: 500; CP: 03. Acceptance criteria: - User can see hotels for selected destination and date - Filters (price, stars, reviews) work - Booking redirects or processes via partner API

User story No: 03; Tasks: 03; Priority: Medium. User Story: As a user, I want to explore and book local experiences so I can plan unique activities during my trip. BV: 200; CP: 03. Acceptance criteria: - List of experiences based on destination - User can book or save them - Experience details (photos, reviews, cost) shown

User story No: 04; Tasks: 01; Priority: High. User Story: As a new user, I want to sign up and manage my profile so I can save preferences and bookings.. BV: 500; CP: 02. Acceptance criteria: - Sign-up via email or Google/Facebook - Profile page with editable info - Booking history is stored.

User story No: 05; Tasks: 02; Priority: Medium. User Story: As a user, I want to receive price alerts for flights or hotels so I can book at the lowest cost. BV: 200; CP: 03. Acceptance criteria: - User can set alert for specific route/destination - Notification is sent via email or app. - Price drop shown clearly in message

User story No: 06; Tasks: 03; Priority: Medium. User Story: As a traveler, I want to build and view my itinerary so I can organize my entire trip in one place.. BV: 200; CP: 05. Acceptance criteria: - Users can add flights, hotels, activities - Timeline view shows trip flow - Option to edit, remove, and share itinerary

User story No: 07; Tasks: 02; Priority: High. User Story: As a user, I want to receive a confirmation email and e-ticket after booking so I can travel with assurance.. BV: 500; CP: 02. Acceptance criteria: - Confirmation sent via email after booking - Ticket includes date, time, provider info - Booking appears in user's account.

User story No: 08; Tasks: 03; Priority: High. User Story: As a user, I want to securely pay for bookings within the app so I don't have to use multiple platforms.. BV: 500; CP: 05. Acceptance criteria: - Supports major cards and wallets (e.g., Stripe, PayPal). - Payment is processed securely. - Receipt and confirmation shown post-payment

User story No: 09; Tasks: 01; Priority: Low. User Story: As a traveler, I want to receive real-time flight or hotel changes so I can adjust my plans accordingly. BV: 100; CP: 02. Acceptance criteria: - Changes (flight delays, gate changes) trigger alerts - Push or email notification is sent to the user

User story No: 10; Tasks: 02; Priority: Medium. User Story: As a user, I want to read and submit reviews of hotels and experiences so I can make better choices and help others. BV: 200; CP: 03. Acceptance criteria: - Users can rate 1–5 stars and write comments - Reviews are shown on the relevant booking page. - Moderation or report abuse option available

Document 4: Agile PO Experience

Role of the Product Owner:

The PO plays a central role in Agile projects by maintaining the vision of the product, leveraging domain/industry knowledge, and ensuring that the solution aligns with market needs. The PO acts as a bridge between stakeholders and the Scrum Team to maximize product value and ROI.

Responsibilities of the Product Owner:

- Market Analysis

Conducts market need and demand analysis

Benchmarks product opportunities against existing similar products in the market

- Enterprise Analysis

Performs due diligence on the market opportunity.

Identifies business feasibility and potential risks.

- Product Vision and Roadmap

Defines the product vision aligned with need analysis and customer expectations.

Creates and maintains a product roadmap with high-level features and timelines

- Managing Product Features

Aligns and manages stakeholder expectations.

Prioritizes epics, features, and stories based on criticality and ROI

Agile Ceremonies Learned & Facilitated:

From this project, I have gained hands-on experience in facilitating and participating in Agile ceremonies:

- Sprint Planning Meeting: Defining sprint goals and selecting backlog items

- Daily Scrum Meeting: Monitoring progress and addressing blockers

- Sprint Review Meeting: Demonstrating completed work and gathering feedback

- Sprint Retrospective Meeting: Reflecting on process improvements

- Backlog Refinement Meeting: Updating, splitting, and reprioritizing backlog items

Product Owner as a Liaison:

In Scrum, the Product Owner acts as a liaison between business stakeholders and the Scrum Team. Responsibilities include:

- Communicating product goals to stakeholders.

- Translating business requirements into actionable backlog items.

- Ensuring continuous collaboration to maximize product value

Product Vision Development:

The PO develops and maintains a clear vision of the product’s purpose, functions, and operations. This enables the Scrum Team to:

- Understand the why behind the product.

- Define product features.

- Break down features into product backlog items  for incremental development

Document 5: Product and sprint backlog and product and sprint burn down charts

Product Backlog:

| User Story ID | User Story Description | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | User Login | Design UI, implement authentication, DB integration, testing | High | 500 | 4 | Sprint – 1 |
| 02 | Product Search | Build search bar, filters, backend queries | High | 500 | 3 | Sprint – 1 |
| 03 | Add to Cart | Implement cart, update, remove | Medium | 200 | 4 | Sprint – 2 |
| 04 | Secure Payment | Integrate gateway, confirm receipt, QA | High | 500 | 6 | Sprint – 2 |
| 05 | Profile Management | Edit user details, change password | Medium | 200 | 5 | Sprint – 2 |
| 06 | Product Details Page | Add description, images, reviews | High | 500 | 2 | Sprint – 3 |
| 07 | Order Tracking | Build order status updates & notifications | High | 500 | 5 | Sprint – 3 |
| 08 | Wishlist | Save items for later | Medium | 200 | 4 | Sprint – 3 |
| 09 | Notifications | Trigger events for order/payment updates | Medium | 200 | 2 | Sprint – 4 |
| 10 | Advanced Filters | Implement category, price filters | High | 500 | 5 | Sprint – 4 |
| 11 | Persistent Cart | Save cart across sessions | Medium | 200 | 3 | Sprint – 4 |
| 12 | Admin Dashboard | Manage users/products/reports | High | 500 | 5 | Sprint – 5 |
| 13 | Product Reviews | Ratings & comments for products | Medium | 200 | 6 | Sprint – 5 |
| 14 | Reports | Generate sales/user reports | Medium | 200 | 4 | Sprint – 5 |

Sprint Backlog (Sprint 1 )

| User Story ID | User Story | Tasks | Owner | Status | Estimated Effort (hrs) |
| --- | --- | --- | --- | --- | --- |
| 01 | User Login | UI design | Dev 1 | In Progress | 06 |
| 01 | User Login | Authentication logic | Dev 2 | To Do | 10 |
| 01 | User Login | DB integration | Dev 3 | To Do | 08 |
| 01 | User Login | Testing | QA | To Do | 06 |
| 02 | Product Search | UI search bar | Dev 2 | In Progress | 05 |
| 02 | Product Search | Backend query | Dev 4 | To Do | 09 |
| 02 | Product Search | Testing | QA | To Do | 06 |

Sprint 1 Estimated Total Effort = 50 hrs

Product Burndown Chart:

- Y-axis: Remaining Story Points (BV or CP)

- X-axis:Sprint Numbers (Sprint 1 → Sprint 5)

- Initial scope = 60 CP

- After each sprint, CP reduces as stories are completed

- By Sprint 5, total CP should reach 0

- This shows project-wide progress across multiple sprints.

Sprint Burndown Chart (for Sprint 1)

- Y-axis: Remaining Effort (hours)

- X-axis: Days of Sprint (Day 1 → Day 10)

- Start of Sprint 1 = 50 hours

- Each day, completed tasks reduce hours

- By Day 10, total effort should reach 0

- This shows daily progress within the sprint.

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 2nd September 2025 |
| --- | --- |
| Time | 10:00 AM – 12:00 PM |
| Location | Conference Room B2 / Microsoft Teams |
| Prepared By | Mohan Krishna, Business Analyst |
| Attendees | Scrum Master, Product Owner, Scrum Developers (1–5), Business Analyst |

Agenda Topics

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Review of Product Backlog | Product Owner | 20 min |
| Identify Sprint Goal | Scrum Master | 10min |
| Select Items for Sprint Backlog | Scrum Master | 30min |
| Break User Stories into Tasks | Scrum Developers | 40min |
| Final Q&A + Sprint Plan Confirmation | Scrum Master / Team | 20min |

Other Information

| Observers | QA Lead, UI/UX Designer |
| --- | --- |
| Resources | JIRA Board, Product Backlog, Sprint Planning Template, Estimation Poker Cards |
| Special Notes | Sprint 1 planned for 2 weeks (3rd Sept to 16th Sept). Goal: Flight Search & Booking MVP |

Meeting Type 2: Sprint review meeting

| Date | 16th September 2025 |
| --- | --- |
| Time | 4:00 PM – 5:00 PM |
| Location | Conference Room B2 / Microsoft Teams |
| Prepared By | Mohan Krishna, Business Analyst |
| Attendees | Scrum Team, Product Owner, Stakeholders |

| Sprint status | Completed all committed backlog items for Sprint 1 |
| --- | --- |
| Things to demo | - Search with filters - Search Results UI integration |
| Quick updates | - Two minor bugs found and resolved - Code integrated with QA pipeline |
| What’s next | - Begin Sprint 2 (Search + Booking feature) - Refractor flight results for mobile responsiveness |

Meeting Type 3: Sprint retrospective meeting

| Date | 17th September 2025 |
| --- | --- |
| Time | 11:00 AM – 12:00 PM |
| Location | Microsoft Teams |
| Prepared By | Mohan Krishna, Business Analyst |
| Attendees | Scrum Master, Product Owner, Scrum Developers, BA |

| Agenda | - Review team performance - Discuss blockers and improvements - Plan action items for next sprint |
| --- | --- |
| What went well | - Great collaboration between developers and QA - Backlog was well-groomed; sprint planning was smooth - Daily stand-ups kept everyone aligned |
| What didn’t go well | - Slight delay due to API integration with flight providers - Incomplete mobile testing on lower-end devices |
| Questions | - Should we include end-to-end automated tests in Sprint 2? - Can design team give mockups earlier? |
| Reference | - Sprint 1 Retrospective Board (Miro) - Sprint Burn-down Chart (JIRA) |

Meeting Type 4: Daily Stand-up meeting

Week 1: (03-09-2025 to 09-09-2025)

| Question | Name / Role | Monday | Tuesday | Wednesday | Thursday | Friday |
| --- | --- | --- | --- | --- | --- | --- |
| What did you do yesterday? | Dev 1 – Saurav | Set up API layer | Integrated search | Worked on filters | Bug fixes | Final testing |
| What will you do today? | Dev 1 – Saurav | Work on UI | Fix API response | UI integration | Resolve UI bugs | Push to QA |
| Any blockers? | Dev 1 – Saurav | None | API delay | None | Minor merge issues | None |
| What did you do yesterday? | Dev 2 – Tanya | UI wireframes | Component design | Page layout | Integrated filters | UX feedback fix |
| What will you do today? | Dev 2 – Tanya | Create layout | Refactor code | Mobile view | Resolve feedback | Review with UX |
| Any blockers? | Dev 2 – Tanya | None | Missing icon sets | None | Late mockup input | None |
| What did you do yesterday? | Dev 3 – Rajeev | Wrote unit tests | API test cases | DB integration | Code review | Final commit |
| What will you do today? | Dev 3 – Rajeev | DB model design | Write more tests | Optimize queries | Test deployment | Update documents |
| Any blockers? | Dev 3 – Rajeev | Test data issue | None | Local DB error | None | None |

Note:

- Weekends are Holiday so didn’t mentioned in this chart

- Developers 4 and 5 can be included in Week 2 log.