## Slide 1: STYLE STUDIO Elevate Your Style, Anytime, Anywhere.
Prepared by- K.V.CHARANI
Date- 15-02-2025

## Slide 2: SITUATION-
Limited Reach: Physical stores are constrained by their geographical location, limiting customer reach to nearby areas.
Inventory Management Issues: Managing stock, especially with seasonal fluctuations, can be complex and prone to human error.
Customer Experience: While personal service is available, customers may face limited selection and long checkout times.
Higher Operational Costs: Running a physical store incurs significant costs for rent, utilities, and staff.
Lack of Data Analytics: Insights into customer preferences and purchasing behavior are harder to gather compared to an online platform.
Limited Scalability: Expanding to new locations requires significant investment in physical infrastructure.

## Slide 3: PROBLEM-
Limited Reach – Physical stores have geographical constraints, limiting customer base and sales potential.
Inventory Management Issues – Manual tracking leads to overstocking or stockouts, causing losses.
High Operational Costs – Rent, staff salaries, and maintenance increase expenses.
Limited Business Hours – Sales are restricted to store timings, reducing potential revenue.
Inefficient Order Processing – Manual billing and tracking cause delays and errors.
Poor Customer Experience – Customers have to visit stores, wait in lines, and face limited product availability.
Lack of Personalization – Manual recommendations don’t cater to individual preferences.
Difficulty in Managing Returns/Exchanges – A slow and inefficient process leads to customer dissatisfaction.
Limited Marketing & Customer Engagement – Traditional advertising methods are costly and less effective.
No Real-time Sales Data – Lack of real-time insights makes decision-making slower and less data-driven.

## Slide 4: OPPORTUNITY
Wider Reach: Online platform allows global access, unlike physical stores with limited geography.
24/7 Availability: Customers can shop anytime, increasing sales potential.
Cost Efficiency: Reduces costs for rent, utilities, and in-store staff.
Personalized Shopping Experience: AI-driven recommendations enhance customer engagement.
Inventory Management: Automated stock updates reduce overstocking and shortages.
Data-Driven Decisions: Analytics help optimize pricing, marketing, and customer preferences.
Seamless Transactions: Multiple payment options enhance convenience and security.
Scalability: Easier expansion with lower investment compared to opening new physical stores.
Customer Convenience: Home delivery, easy returns, and virtual try-ons improve shopping experience.

## Slide 5: PURPOSE STATEMENT(GOALS)
Seamless Shopping Experience – Eliminates the need for customers to visit physical stores, providing an easy and efficient online shopping platform.
Faster Order Processing – Reduces the time required for order placement, payments, and fulfillment compared to manual billing and inventory management.
Real-Time Inventory Updates – Ensures accurate stock availability, preventing overselling or stockouts, unlike manual stock tracking.
Wider Market Reach – Enables sellers to reach customers beyond geographical limitations, unlike traditional brick-and-mortar stores.
Enhanced Customer Engagement – Provides personalized recommendations, reviews, and real-time assistance, which manual stores lack.
Secure and Multiple Payment Options – Offers various payment methods with encryption, unlike manual cash-based transactions.
Streamlined Order Management – Automates order tracking, returns, and exchanges, reducing errors from manual processes.
Data-Driven Insights – Uses analytics to understand customer preferences and optimize sales, unlike manual guesswork.
Cost Efficiency – Reduces operational costs such as rent and staffing for physical stores.
Scalability and Automation – Supports business expansion with minimal manual effort, ensuring a smooth growth trajectory.

## Slide 6: PROJECT OBJECTIVES
Digital Transformation – Shift the traditional clothing retail experience to an online platform, improving accessibility and convenience.
Seamless User Experience – Provide an intuitive and user-friendly interface for customers, vendors, and administrators.
Multi-Vendor Marketplace – Enable multiple sellers to list and manage their clothing products independently.
Efficient Order Management – Streamline the order placement, tracking, and fulfillment process for smooth transactions.
Personalized Shopping – Implement AI-driven recommendations and filters to enhance customer engagement.
Secure Transactions – Integrate robust payment gateways to ensure safe and reliable payments.
Inventory Management – Provide vendors with real-time stock updates and automated inventory tracking.
Scalability & Performance – Build a system capable of handling high traffic and multiple transactions simultaneously.
Mobile & Web Compatibility – Ensure the platform is accessible across devices for a seamless shopping experience.
Customer Support & Engagement – Implement chat support, FAQs, and feedback mechanisms for better service.

## Slide 7: SUCCESS CRITERIA
User Experience & Adoption : Seamless, intuitive, and enjoyable shopping experience on both desktop and mobile devices.
Scalability: The platform should handle increasing traffic and data without performance degradation.
Vendor Management: Easy onboarding and management for multiple vendors, allowing for smooth product listings and updates.
Speed & Efficiency: Fast load times and quick checkout process, minimizing user drop-off rates.
Security: Robust security measures for user data and payment transactions, ensuring privacy and compliance with industry standards.
Integration: Smooth integration with payment gateways, inventory management, and delivery systems.
Customer Support: Integrated and easily accessible customer service features, such as live chat and easy return processes.
Business Growth: Increased vendor participation and sales growth, aligned with project goals.
Agile Delivery: Successful implementation of features in regular sprints, with completed user stories and on-time delivery of milestones.

## Slide 8: METHODS/APPROACH
1. Product Backlog Creation (Requirement Gathering & Product Grooming)
The Product Owner, and stakeholders define the high-level features and requirements of the Style Studio platform.
Items include user stories, functional requirements, and business rules for different modules like:
Vendor onboarding
Product catalog management
User authentication
Payment gateway integration
Order tracking and customer service
Product Grooming: Regular sessions to refine backlog items with priority, estimated effort, and acceptance criteria.

## Slide 9
2. Sprint Planning
The Scrum team selects high-priority user stories from the backlog.
Tasks are broken into smaller work units with defined acceptance criteria.
Each sprint (typically 2 weeks) focuses on a shippable feature set, such as:
Sprint 1: User authentication (signup, login, role-based access)
Sprint 2: Vendor dashboard and product listing
Sprint 3: Shopping cart and checkout process
3. Sprint Execution & Development
Daily Standups: Developers, testers, and BAs sync up on progress, blockers, and planned work.
Technical Implementation:
Frontend: React.js for UI (Product display, shopping cart)
Backend: Node.js, Express.js (APIs, user authentication, payment processing)
Database: MongoDB/MySQL (User, product, and order management)
Microservices for scalability: Order management, Payment service, Notification service

## Slide 10
4. Product Design Document (PDD)
PDD Components for Style Studio:
Introduction: Scope and objectives (Multi-vendor platform, seamless shopping experience)
System Architecture: High-level design with microservices architecture
Database Schema: Tables for users, products, orders, payments
API Design: REST APIs for user authentication, product management, checkout
Security Considerations: OAuth-based authentication, encrypted payments
UI/UX Guidelines: Wireframes and interactive prototypes (Balsamiq/Axure)
5. Testing & Sprint Review
Testing Types:
Unit Testing (Mocha, Jest for API testing)
Integration Testing (Postman for API flow validation)
UI Testing (Selenium for automated UI verification)
UAT (End-user testing by vendors and customers)
Sprint Review: Demo of completed features to stakeholders, gathering feedback.

## Slide 11
6. Sprint Retrospective & Continuous Improvement
The Scrum team discusses:
  What went well?
  What needs improvement?
  Actionable changes for the next sprint.
Technical improvements like code optimization, performance tuning, and security enhancements.

## Slide 12: RESOURCES
1.People (Project Team Members)
The project team consists of stakeholders from both the client community and the IT services (ITS) team, including:
Product Owner (PO) – Responsible for gathering requirements, creating user stories, and ensuring alignment with business needs. Defines the product vision and backlog priorities.
Scrum Master – Facilitates Agile Scrum ceremonies and removes impediments.
UI/UX Designers – Design intuitive interfaces for the web and mobile platforms.
Frontend Developers – Implement the UI components and ensure a smooth user experience.
Backend Developers – Handle server-side logic, database interactions, and APIs.
Database Administrator (DBA) – Manages data storage, security, and performance.
Testers – Conduct manual and automated testing to ensure a bug-free system.
Security Analysts – Ensure data protection, payment security, and compliance with industry standards.

## Slide 13
Time
The Style Studio application is planned for implementation within 18 months following the Agile Scrum methodology. The project will be broken down into multiple sprints, each lasting 2-4 weeks, ensuring continuous development and feedback.
The timeline will be broken down into:
Sprint planning
Iterative development cycles (Sprints)
Regular sprint reviews and retrospectives
User acceptance testing (UAT)
Deployment and post-launch support
3. Budget
The total budget allocated for the project is Rs. 2 Crores, which covers:
Hardware: Servers, cloud storage, networking infrastructure.
Software: Development tools, database licenses, cloud services, security tools.
Training: Upskilling developers, testers, and client stakeholders.
Services: Third-party API integrations, payment gateway providers, and consultants.

## Slide 14: Risks and Dependencies:
Risks:
Scope Creep: Frequent changes in requirements from stakeholders may extend development time and increase costs.
Technical Challenges: Integration with multiple vendors, payment gateways, and third-party APIs may cause compatibility issues.
Data Security & Privacy Risks: Handling customer data requires compliance with security regulations.
Scalability Issues: The platform should handle a high number of concurrent users and transactions, which may require additional infrastructure.
Performance Bottlenecks: Slow page loads or checkout processes can lead to high bounce rates and cart abandonment.
Budget Constraints: Unforeseen expenses may exceed the allocated 2 Crores INR budget.
Regulatory Compliance: The application must adhere to e-commerce regulations and taxation policies in various regions.
Vendor Reliability: Third-party services such as payment processors, delivery partners, and hosting providers may have downtime or service disruptions.
Market Competition: Established brands may pose a challenge, making it difficult to gain market share.
User Adoption & Retention: Customers may be hesitant to switch from existing platforms, requiring strong marketing and promotional efforts.
Development Team Turnover: Key team members leaving could cause delays and knowledge gaps.
Testing & Quality Issues: Agile Scrum requires continuous testing; inadequate testing may lead to defects in production.
Delayed Feature Releases: Dependency on cross-functional teams may slow down the delivery of key features.
Customer Support Challenges: Handling customer inquiries, complaints, and returns efficiently can be complex.

## Slide 15
Dependencies:
Third-Party Payment Gateways: Integration with payment services is essential for transactions.
Logistics & Delivery Partners: Reliable shipping and return services must be in place for smooth order fulfillment.
Inventory Management System: Real-time stock updates from various vendors are required to prevent overselling.
Legal & Compliance Teams: Ensuring all terms, conditions, and data policies comply with industry standards.
Customer Support & CRM Tools: Integration with chatbots, ticketing systems, or helpdesk software for better customer service.
Vendor & Supplier Coordination: Effective communication with fashion brands and manufacturers to maintain product availability.

## Slide 16
To Be Completed by: K.V.CHARANI
Project Sponsor: KAMAL
Project Manager: VIJAY