## Slide 1: SunKey
Srikar
02/04/2025

## Slide 2
Situation
Sun Communities leases land to customers for Mobile Homes (MH) and Recreational Vehicles (RV). To facilitate the leasing process, we developed an application that allows customers to lease properties, view their ledgers, make payments, and access all related bills, including property, site, and home expenses.
Problem
Customers faced challenges in managing their lease agreements, tracking payments, and accessing property-related bills efficiently. The existing process lacked a centralized digital platform, leading to delays, manual errors, and a lack of transparency in lease and payment management.
Opportunity
Developing a user-friendly digital platform to streamline the leasing process for Mobile Home (MH) and Recreational Vehicle (RV) properties. By providing a centralized application, customers can easily manage leases, track payments, and access property-related bills, improving efficiency, transparency, and overall customer experience.

## Slide 3: Purpose Statement (Goals)
To develop a seamless and efficient digital platform that enhances the leasing experience for customers by enabling them to:
Easily lease Mobile Home (MH) and Recreational Vehicle (RV) properties.
Access and manage their lease details and payment history.
View and pay all property-related bills through a centralized system.
Improve transparency, reduce manual errors, and enhance user convenience.

## Slide 4: Project Objectives:
The objective of this project is to develop a digital platform that streamlines the leasing process for Mobile Home (MH) and Recreational Vehicle (RV) properties. The platform will enable customers to easily manage their leases, view their ledgers, and make payments efficiently. By integrating all property-related expenses, the system will ensure accurate and transparent billing, reducing manual errors and enhancing operational efficiency. A key focus of the project is to create an intuitive and user-friendly interface that improves the overall customer experience. Additionally, rigorous testing will be conducted to ensure the platform meets security, reliability, and scalability requirements before deployment.
Solution Selection: Identify and design a leasing platform based on predefined criteria, specifications, and business requirements.
Incremental Development: Break down the solution selection process into smaller iterations, refining the design based on feedback from each sprint.

## Slide 5
B. User-Centric Approach: Gather requirements through continuous stakeholder collaboration, ensuring the solution aligns with business needs and user expectations.
C. Adaptive Planning: Prioritize features based on business value and feasibility, allowing flexibility to accommodate evolving requirements.
Cross-Functional Collaboration: Involve product owners, developers, testers, and end-users in the decision-making process to ensure a well-rounded solution.
Lease Management: Enable customers to seamlessly manage MH/RV leases, view ledgers, and process payments.
Billing Transparency: Integrate all property-related expenses into a centralized system for accurate and transparent billing.
User Experience: Ensure an intuitive and user-friendly interface to enhance customer engagement and efficiency.
Scalability & Security: Implement rigorous testing and security measures to ensure a reliable and scalable platform.

## Slide 6: Success Criteria
Successful Implementation: The leasing platform is deployed and fully functional, meeting all business and user requirements.
User Adoption: Customers can easily navigate and utilize the platform for lease management, payment processing, and billing access.
Accuracy & Transparency: The system ensures accurate financial transactions, billing transparency, and real-time ledger updates.
Agile Execution: The project follows Agile principles, with continuous iterations, stakeholder feedback, and timely delivery of key features.
System Reliability & Security: The platform meets performance, scalability, and security standards, ensuring a seamless and secure user experience.

## Slide 7: Methods/Approach
Stakeholder Satisfaction: Positive feedback from business stakeholders, end-users, and internal teams validates the platform’s success.
Measurable Impact: Reduction in manual errors, improved operational efficiency, and enhanced customer satisfaction metrics
Establish Selection Committee & Define Requirements
Form a cross-functional Agile team including business stakeholders, product owners, and technical experts.
Conduct iterative requirement-gathering sessions (user stories, backlog refinement) to define business and technical needs.
Prioritize features based on business value and user impact, ensuring alignment with Agile sprints.

## Slide 8
Select Vendors and Finalists through RFP, Demonstrations, and Reviews
Develop an RFP based on Agile user stories and acceptance criteria, ensuring vendor solutions meet evolving requirements.
Conduct interactive vendor demonstrations with sprint-based evaluation, gathering stakeholder feedback in real time.
Use Agile decision matrices (MoSCoW prioritization) to shortlist vendors and select the best-fit solution iteratively.
Select and Implement Solution, Train Users and Technical Staff, Establish Support Processes
Implement the solution through Agile sprints, continuously integrating feedback from end-users and stakeholders.
Conduct incremental user training with sprint reviews, ensuring knowledge transfer in small, manageable sessions.
Establish a dedicated support backlog, incorporating user feedback into future sprint cycles for continuous improvement.

## Slide 9
Go Live with New System
Deploy the system incrementally using a phased rollout approach to minimize disruptions and validate performance.
Conduct post-deployment Agile retrospectives to gather user feedback and iterate on improvements in future sprints.
Monitor system performance and ensure continuous enhancements through an ongoing Agile backlog and support framework.
Resources
People: Cross-functional Agile team, including business stakeholders, product owners, developers, testers, and ITS specialists, collaborating iteratively throughout the project lifecycle.
Time: Implementation to be completed within 6 months, following Agile sprint cycles to ensure incremental delivery and continuous improvement.

## Slide 10
Budget: Allocation for hardware, software, training, and implementation services, not to exceed Rs. 15,00,000.00, with cost adjustments based on Agile prioritization.
Other: Third-party software evaluations, site visits, and industry reports (e.g., Dataquest) to support informed decision-making, with expenses not exceeding Rs. 2,50,000.00.
Risks and Dependencies:
User Adaptation Challenge: The current solution has been in place for N years, and existing users are accustomed to its interface and workflows. Resistance to change may impact adoption rates.
Cost Justification Complexity: Demonstrating ROI through ease of use, improved data quality, faster accessibility, and simplified maintenance may be challenging to quantify, making it difficult for management to see immediate value.
Integration Dependencies: The new system must seamlessly integrate with existing infrastructure and third-party applications, requiring careful planning and execution to avoid disruptions.

## Slide 11
Agile Implementation Risks: Frequent iterations and evolving requirements may impact timelines and budget if not managed effectively through backlog prioritization and sprint planning.
Data Migration & Accuracy: Transitioning data from the old system to the new platform may pose risks related to data integrity, completeness, and validation, necessitating rigorous testing and validation steps.
Conclusion
The successful implementation of this project will modernize the leasing process, providing customers with a seamless, user-friendly platform for lease management, payments, and billing transparency. By leveraging Agile methodologies, the project ensures continuous improvements, stakeholder collaboration, and adaptability to evolving business needs. While challenges such as user adaptation, cost justification, and integration complexities exist, proactive risk mitigation and iterative development will ensure a smooth transition. Ultimately, this solution will enhance operational efficiency, improve user experience, and drive long-term value for both the organization and its customers.

## Slide 12: Why Approve This Proposal?
Enhanced User Experience: The new system will provide a modern, intuitive interface, improving customer satisfaction and engagement.
Operational Efficiency: Automation of lease management, payments, and billing will reduce manual errors and administrative workload.
Data Accuracy & Transparency: A centralized system ensures accurate financial records, real-time ledger tracking, and clear billing information.
Scalability & Future-Readiness: The solution is designed to integrate with evolving business needs, ensuring long-term adaptability and growth.
Agile-Driven Innovation: Continuous feedback loops and iterative development will ensure that the system aligns with user needs and business goals.
Competitive Advantage: Implementing a streamlined digital platform will position the organization ahead of competitors in terms of efficiency and customer service.