## Slide 1: Hubble Enhancement on Sales Module
By Samuel John
Date: 10th October 2025

## Slide 2: SITUATION:
Miracle Software Systems uses an internal enterprise application named Hubble to manage various business operations across departments (Sales, Recruitment, Delivery, Payroll, etc.).
Within Hubble, the Sales Department utilized features such as Accounts, Opportunities, Requirements, and Activities to track client and sales information.
However, only the initial requirement and opportunity creation were performed in Hubble, while subsequent recruitment and delivery coordination were managed externally (via emails, meetings, and calls).
This resulted in fragmented operations and lack of full process visibility across teams.

## Slide 3: SITUATION:
Simultaneously, there was no centralized dashboard to track monthly performance KPIs for the sales team. KPI tracking was done manually, making it difficult to evaluate individual and team productivity.
To address both issues, the management initiated an Agile enhancement project to:
  Digitally streamline the end-to-end Requirement & Opportunity workflow inside Hubble.
  Implement a Sales KPI Dashboard to track and visualize performance metrics in real time.

## Slide 4: PROBLEM:
The existing Hubble system did not support full lifecycle tracking of requirements from creation to billing.
Manual and external communication channels (emails, calls) caused delays, duplication, and data loss.
Lack of transparency between Sales, Recruitment, and Delivery teams led to inefficiencies and accountability gaps.
Limited visibility for management — unable to monitor progress, bottlenecks, or workload distribution in real time.
No automated KPI tracking for the Sales team — performance metrics like calls made, opportunities created, and NDAs submitted were manually compiled.
Inconsistent performance evaluation due to absence of standardized measurement and categorization based on experience levels.

## Slide 5: OPPORTUNITY:
Build a fully integrated, end-to-end process within Hubble for managing requirements and opportunities, from initiation to billing.
Enable real-time collaboration and visibility among Sales, Recruitment, Delivery, and Payroll teams.
Improve accountability by clearly defining ownership and approval workflows for each stage of the requirement lifecycle.
Introduce a centralized Sales KPI Dashboard displaying key performance indicators (calls executed, opportunities created, requirements posted, NDAs submitted).

## Slide 6: OPPORTUNITY:
Facilitate data-driven performance tracking segmented by experience levels (0–1 year, 1–3 years, 3+ years).
Provide management-level insights for informed decision-making and performance-based incentive allocation.
Enhance overall efficiency, transparency, and motivation across the sales department through digital process automation.
Lay the foundation for future analytics, reporting, and predictive performance improvements within Hubble.

## Slide 7: PURPOSE STATEMENT:
The purpose of this project is to enhance the Sales Module of Hubble by streamlining the end-to-end Requirements and Opportunities workflow and implementing a real-time KPI Dashboard for the sales team. This enhancement aims to eliminate manual processes, improve transparency, and enable seamless collaboration among Sales, Recruitment, Delivery, and Payroll teams within a single integrated platform. Additionally, the KPI Dashboard will provide data-driven insights into individual and team performance, supporting effective decision-making, accountability, and performance-based incentives aligned with organizational goals.

## Slide 8: PROJECT OBJECTIVES:
To digitally streamline the complete Requirements and Opportunities process within Hubble, enabling end-to-end tracking from creation to billing.
To improve transparency and collaboration among Sales, Recruitment, Delivery, and Payroll teams through a unified workflow.
To eliminate dependency on external communication channels (emails, meetings, phone calls) by capturing all activities and updates within Hubble.
To implement a Sales KPI Dashboard that provides real-time visibility of key performance indicators for all sales team members.

## Slide 9: PROJECT OBJECTIVES:
To standardize KPI measurement criteria across different experience levels (0–1 year, 1–3 years, 3+ years) for fair and consistent evaluation.
To enable management to monitor progress and performance through data-driven insights and reports.
To enhance accountability and ownership by defining clear roles and responsibilities in the workflow.
To increase sales productivity and motivation through transparent KPI tracking and performance-based bonus calculation.
To build a scalable foundation for future enhancements such as advanced analytics, forecasting, and automation within the sales module.

## Slide 10: SUCCESS CRITERIA:
End-to-end Requirements and Opportunities workflow is fully automated and managed within Hubble without reliance on external tools or communication channels.
All stakeholders (Sales, Recruitment, Delivery, and Payroll teams) can view, update, and track real-time progress of each requirement and opportunity.
Reduction in process delays and improved turnaround time for requirement closures compared to the previous manual process.
KPI Dashboard is successfully implemented and accurately displays all key metrics (calls executed, opportunities created, requirements posted, NDAs submitted) in real time.

## Slide 11: SUCCESS CRITERIA
Performance data is categorized correctly based on experience levels (0–1 year, 1–3 years, 3+ years) and used for evaluation and bonus calculations.
Sales and management teams report improved transparency and ease of monitoring individual and team performance.
User adoption rate of the enhanced Hubble features (workflow and dashboard) meets or exceeds 90% within the first three months of implementation.

## Slide 12: SUCCESS CRITERIA
Error rate and duplicate data entries are significantly reduced due to centralized data entry and validation.
Positive stakeholder feedback indicating improved collaboration, visibility, and accountability across departments.
Measurable increase in sales productivity and process efficiency, aligning with organizational performance and revenue goals.

## Slide 13: METHODS & APPROACHES
Waterfall Methodology is used to develop this module. Each phase will be completed sequentially, with clear deliverables before moving to the next phase. This ensures proper planning, documentation, and controlled execution.
Project team has aligned to work for this project which has 9-10 members including Developers, Testers, PM, DB Admin, NW Admin.
Requirements Gathering & Analysis: Where the elicitation techniques like brainstorming, requirements workshop, JAD Session have been applied with school management, academic coordinators, teachers, and MyClassboard team and prepared BRD and RTM.
System Design: Convert business requirements into technical design specifications. Plan integration with Zoom and Microsoft Teams APIs. Will define DB structure for Classes, Sections, Schedules, Attendance records and Student Performance data. And will prepare System Design Document (SDD).

## Slide 14: METHODS & APPROACHES
Development: Set up the Development environment using MyClassboard's existing infrastructure and develop core modules like User Management, Class Scheduling, Video Conferencing Integration (Zoom API's into the LMS), Attendance Automation, Analytics Dashboards. And conduct Unit Testing to validate functionality of each component.
Testing: Will conduct different types of testing like Integration testing, System Testing, UAT, to ensure that system meets requirements with no defects before deployment. And then we get UAT sign-off document confirming the system is ready for deployment.
Deployment: Will Deploy the LMS module to live the production environment and migrate student & teacher data from existing ERP to LMS. Will generate and distribute secure login credentials for all users and conduct training sessions for teachers, coordinators and admins. Will create End User Manual for students and parents in both English & Telugu on how to access the Online Live Classes.
Monitor system performance and user adoption and provide helpdesk support for technical issues faced by teachers, students or parents.

## Slide 15: RESOURCES:
People: Requires a cross-functional team of 8-10 members from The Sun School and MyClassboard working collaboratively. Project Sponsor for budgeting, approvals and high level decision making. Business Analyst for requirement gathering, documentation, stakeholder communication and UAT Coordination. Skilled UI/UX designer to design, skilled and experienced developers to build and code LMS modules and integration. Testers for testing, bug tracking and QA. And technical team for post deployment and to conduct training.
Time: Since this is a Waterfall project, timelines for each phase must be clearly defined before starting the next phase. And the delivery of the software will be in 10 weeks and it might defer if there's any change request happens in the middle of the project.
Budget: The budget should cover the development, licensing, infrastructure and training costs.
  Development Cost:
  Licensing Fees: Zoom & Microsoft Teams integration licenses.
  Infrastructure Costs: Servers, Hosting, Cloud storage and backup.
  Training Costs: Sessions for teachers, coordinators and admins.

## Slide 16: RESOURCES:
Other Resources: Devices for stakeholders like laptops or PC with webcam and headsets. Cloud storage for storing attendance reports and assessment reports and video conferencing data. Training materials which includes User Manual, Tutorial videos and FAQ's to access Online Classes. Communication Tools like WhatsApp groups, email or school communication portal for updates.
Technologies Required:
  JavaScript
  Node.js
  MySQL
  Zoom & Microsoft Teams API
  Google Cloud Storage
  Custom BI Dashboards
  LMS Dashboards
  Google Docs

## Slide 17: RISKS AND DEPENDENCIES:
RISKS:
Poor adoption of LMS by teachers and students due to low technical skills.
Data security breach exposing student/teacher information
Technical issues with Zoom or Microsoft Teams APIs during integration
Internet connectivity issues during live classes, especially for rural students
System downtime during peak class hours
Mismanagement of class schedules leading to overlaps or conflicts

## Slide 18: RISKS AND DEPENDENCIES:
DEPENDENCIES:
Completion of student and teacher data intgration from the ERP before LMS go-live
Timely feedback from academic coordinators and teachers during UAT
Proper integration with MyClassboard’s existing ERP modules (Finance, Attendance, etc.)
Availability of Zoom and Microsoft Teams API keys and documentation
Internet bandwidth availability for live classes
Training materials readiness before deployment
Budget approval and fund release by school management

## Slide 19: THANK YOU