# Business Case Document

| Project Title | Delta Sales Operations Management Portal (SOMP) |
| --- | --- |
| Prepared By | CR Barath Narayanan (Lead Business Analyst) |
| Date | 11th July 2025 |
| Organization | Delta Healthcare |
| Reason for project initiation |  |
| This project is initiated to digitize and centralize sales operations at Delta Healthcare, which currently relies on multiple disconnected manual processes. The increasing scale of operations, the rising number of field personnel, and the need for faster, more accurate reporting have made it essential to implement a unified system to handle sales meetings, quotations, leave and expense requests, demo product dispatch, and travel bookings. The project is aligned with Delta Healthcare’s digital transformation roadmap and aims to enhance operational transparency, efficiency, and responsiveness across all sales zones in India. |  |
| Current problems |  |
| Delta Healthcare's sales team currently faces several challenges due to reliance on outdated methods: |  |
| Meeting Reporting | Field visit updates are delayed or lost due to manual WhatsApp/email entries. |
| Quotation Generation | Creating quotations is time-consuming, inconsistent, and prone to errors. |
| Travel and Leave Requests | Managed via phone calls or Excel forms, leading to approval delays. |
| Expense Claims | Lack of a streamlined workflow causes reimbursement delays. |
| Demo Product Dispatches | No centralized system to request or track demo units, affecting client demos. |
| Lack of Analytics | Management has no real-time visibility into field activity or performance data. |
| Problems That Could Be Solved |  |
| This project directly addresses and provides solutions for the following 6 critical problems: |  |
| Problem Area | Solution via Delta SOMP |
| Daily Meeting Reports | Structured digital reporting module with geo-tagging |
| Quotation Management | Automated, template-based quotation builder |
| Leave & Travel Requests | Online workflow with approvals & tracking |
| Expense Claims | Upload receipts, get approvals, and auto-track reimbursement status |
| Demo Product Requests | Request module with logistics tracking integration |
| Field Performance Data | Manager dashboards with daily/weekly reports |
| In total, over 85% of manual, repetitive, and high-friction sales coordination processes will be automated and optimized. |  |
| Resources Required |  |
| People | Project Sponsor, Project Manager, Business Analyst, Frontend & Backend Developers, QA Tester, Sales Reps, IT Support |
| Technology | Web-based platform (responsive design), Database (SQL/Cloud), Authentication (role-based), Hosting (AWS/Azure) |
| Training | 3 live sessions + LMS-based video tutorials for 60+ users |
| Time | 6-month waterfall model cycle |
| Estimated Budget | ₹24,50,000 INR (including development, training, and contingency) |
| Organizational Change Required to Adopt This Technology |  |
| - Low to Moderate change effort required. - Sales reps and managers will need to shift from manual methods to the online portal for: - Meeting entries - Quotation uploads - Expense/leave/travel workflows - Training will ensure smooth transition. - A 2-week pilot in one region will help iron out usability issues before full rollout. Resistance is expected to be minimal due to: - Mobile accessibility - Simplified UX Time-saving benefits for end users |  |
| Time Frame to Recover ROI |  |
| - Break-even expected within 12–15 months post-deployment. - Cost savings will be realized in: - Reduced manual data entry and corrections - Faster approval turnaround (quotation, travel, expenses) - Increased customer satisfaction due to quicker responses Efficiency gains may boost field productivity by 20–30%, adding intangible returns like stronger client relationships and better CRM discipline. |  |
| Identifying Stakeholders |  |
| Stakeholders are identified based on direct impact, process ownership, and technical integration roles. These include: |  |
| Stakeholder Group | Role in Project |
| Sales Team (Field Reps) | End users of reporting and quotation modules |
| Sales Managers & Regional Heads | Approvers, dashboard viewers |
| Finance Department | Users of expense and reimbursement data |
| HR Department | Leave request monitoring |
| IT Department | Platform hosting, support, and maintenance |
| Top Management (CXOs) | Strategic oversight and ROI monitoring |
| Logistics Team | Coordinators for demo product dispatch workflows |
| This project is a strategic investment in operational efficiency and digital scalability. It will bring measurable improvements in productivity, communication, and response time while building a data-driven foundation for future sales enablement. The return on investment is both financial and functional, making this initiative a high-priority approval case. |  |

# BA Strategy

| Project | Delta Sales Operations Management Portal |
| --- | --- |
| Prepared By | CR Barath Narayanan (Lead Business Analyst) |
| Date | 11th July 2025 |

## Elicitation techniques to apply:

To gather complete and accurate requirements from all relevant stakeholders, the following elicitation techniques will be used:

| Technique | Purpose |
| --- | --- |
| Stakeholder Interviews | One-on-one sessions with Sales Reps, Managers, Finance, HR, and IT to gather detailed insights |
| Workshops | Cross-functional workshops to map workflows, identify pain points, and build consensus |
| Surveys/Questionnaires | Scalable input gathering from remote or large teams (e.g., sales reps across India) |
| Observation/Shadowing | Watching real-life workflows in action to understand actual challenges and inefficiencies |
| Document Analysis | Reviewing existing Excel forms, email templates, and SOPs to ensure no requirement is missed |
| Prototyping | Early screen mockups and wireframes to gather feedback visually and functionally |

## Stakeholder Analysis Approach:

Stakeholder analysis will be done using the following steps:

- Identify Stakeholders: From departments such as Sales, HR, Finance, Logistics, IT, and Top Management.

- Classify Stakeholders: Using a Power/Interest Grid.

- Analyze Needs and Expectations: Document needs, influence level, communication preferences, and pain points of each group.

## RACI Matrix:

| Task | BA | PM | Sales | Finance | HR | IT | Sponsor |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements Gathering | R | A | C | C | C | C | I |
| Wireframe Design | R | A | C | I | I | C | I |
| UAT Planning | R | A | C | C | I | C | I |
| Go-Live Signoff | I | A | C | C | C | C | A |

## ILS (Information Lifecycle Strategy):

- Creation

  - Requirements, Use Cases, User Stories created by BA

- Review

  - Reviewed by stakeholders in workshops

- Approval

  - Formal document sign-off via email & meeting signoffs

- Update

  - Maintained in version-controlled repositories

- Archive

  - Stored in internal document management system (e.g., SharePoint or Confluence)

## Key Documents to Be Prepared

| Document | Purpose |
| --- | --- |
| Business Case Document | Justify the project and expected ROI |
| Stakeholder Analysis Matrix | Classify and prioritize stakeholder involvement |
| Requirement Specification Document (BRD) | Capture and validate business needs |
| Functional Requirements Specification (FRS) | Translate BRD into system functionalities |
| Process Flow Diagrams | Visualize existing and future workflows |
| Wireframes / Mockups | Visual representation of user interface screens |
| RACI Matrix | Clarify responsibilities in the project lifecycle |
| UAT Plan & Test Cases | Ensure all scenarios are covered during testing |
| Change Request Log | Capture scope changes and their impact |
| Meeting Minutes & Action Trackers | Document all discussions and agreed points |

## Signoff Process for Documents

- Initial Draft by BA

- Internal Review with PM and Project Sponsor

- Review Meeting with all concerned stakeholders

- Comments Consolidation by BA

- Final Version Circulation with version number and changelog

- Formal Approval via:

  - Email confirmation (with approval wording)

  - E-signatures on document (PDF/Word)

  - Approval noted in project tracking system (JIRA/Asana)

No document moves to development without official sign-off.

## Approval Strategy from Clients

- Present final versions of BRD, FRS, and mockups in a walkthrough session.

- Capture any additional suggestions in a change log.

- Get formal email confirmation or e-signature from:

  - Project Sponsor (Sales Head)

  - IT Manager

  - Other department leads, if required (e.g., Finance, HR)

- Update project tracker and communicate to development team post-approval.

## Communication Channels to Establish and Implement

| Channel | Purpose | Frequency |
| --- | --- | --- |
| Microsoft Teams/Zoom | Weekly project sync-ups and UAT demos | Weekly |
| Email | Approvals, formal communication, document distribution | As needed |
| WhatsApp Group (Internal) | Urgent clarifications, field team updates | Real-time |
| Project Dashboard (JIRA) | Status tracking, task assignment, milestone progress. | Continuous |
| Meeting Minutes (Shared Folder) | Record and circulate meeting discussions and decisions | After every meeting |
| Confluence/SharePoint | Central document repository | Continuous |

## How to Handle Change Requests

| Step | Action |
| --- | --- |
| Submit Request | Stakeholder submits a Change Request Form (CRF) via email or project portal |
| Log the Change | BA logs it in the Change Request Register with a unique ID |
| Analyze Impact | BA & PM assess the change for impact on scope, timeline, budget, and dependencies |
| Review with Stakeholders | Present change impact to key stakeholders (including IT, Sales Head) |
| Approval Decision | Change approved or rejected by Project Sponsor & Project Manager |
| Update Documents | Update BRD/FRS and wireframes if change is accepted |
| Notify Development Team | Include change in sprint/release planning with new timelines |
| Track and Test | Ensure testing team is aware and UAT covers the new change |

## How to Update the Progress of the Project to Stakeholders

| Tool/Channel | Frequency | Details |
| --- | --- | --- |
| Weekly Status Reports (Email) | Weekly | Summary of completed tasks, risks, pending items |
| Milestone Presentations | Bi-weekly or Monthly | Visual walkthrough of what's been completed (e.g., prototypes, demo builds) |
| Trello/JIRA Dashboard Access | Continuous | Stakeholders can track assigned tasks, blockers, and status updates |
| Progress Review Meetings | Fortnightly | Slide-based or live demo to show module completion |
| Feedback Loops | As needed | Collect stakeholder feedback at key stages (Design, UAT, Pre-Go Live) |

## How to Take Sign-Off on UAT (User Acceptance Testing)

| Step | Action |
| --- | --- |
| Prepare UAT Plan | Define entry/exit criteria, test environment, UAT scenarios, and responsibilities |
| Draft UAT Test Cases | Collaborate with Sales/Finance/HR to define test steps, expected outputs |
| Train UAT Testers | Give testers a brief session or manual on how to execute test cases and log bugs |
| Execute UAT | Testing done on staging environment using real or sample data |
| Log Bugs/Defects | Use shared tracker (Excel or JIRA) to log and fix issues |
| Re-test | Re-execute failed test cases after fixes |
| UAT Sign-off Form | Stakeholders review results and sign UAT Acceptance Form (digitally or physically) |
| Archive UAT Documents | Store signed forms, test logs, and reports in project documentation repository |

# Functional Specifications

| Project Name | Delta Sales Operations Management Portal |
| --- | --- |
| Customer Name | Delta Healthcare |
| Version | DSOMP0.1 |
| Project Sponsor | Mr Ramesh Krishnan – Director of sales and operations |
| Project Manager | Mr Barath – IT systems head |
| Project Initiation Date | 11th June 2025 |

| Requirement ID | Requirement Name | Requirement Description | Priority |
| --- | --- | --- | --- |
| FR0001 | Daily Meeting Report Module | Allow sales team to log client meetings with date, time, location, customer name, meeting purpose, notes, photo upload, and GPS tagging. | 10 |
| FR0002 | Quotation Generator | Allow users to create quotations using templates, auto-fill customer details, calculate taxes, and export/download PDFs. | 9 |
| FR0003 | Leave Application Workflow | Allow users to apply for leave, route for approval, and notify HR. Approvals must be tracked with status and comments. | 8 |
| FR0004 | Expense Claim Module | Enable uploading of bills with category selection, automated total calculation, and approval workflow to Finance. | 9 |
| FR0005 | Demo Product Request System | Allow users to request demo products and track dispatch and delivery status through integration with logistics. | 8 |
| FR0006 | Travel Request & Booking | Allow users to submit travel ticket and hotel booking requests, routed to travel admin for processing. | 7 |
| FR0007 | Manager Dashboard | Managers can view team performance, submitted reports, pending tasks, and trends with drill-down filters. | 9 |
| FR0008 | Admin Panel for Master Data Control | Admins can manage customer list, product catalog, pricing, regions, and sales targets from a central console. | 7 |
| FR0009 | Role-Based Access Control | System restricts modules and permissions based on user role (Sales Rep, Manager, Admin, Finance, HR). | 10 |
| FR0010 | Real-Time Notifications & Alerts | Users receive alerts for pending approvals, follow-up reminders, rejected claims, or missed reporting deadlines. | 6 |
| FR0011 | Document Upload & Repository | Users can upload and store receipts, quotations, travel proofs, and other supporting documents in their profile. | 7 |
| FR0012 | Audit Trail & Activity Logs | System logs all actions by users including submissions, approvals, edits, deletions with timestamps for auditing. | 8 |
| FR0013 | Reports & Analytics Module | Managers/Admins can generate downloadable reports on visits, expenses, quotations, and demo usage over time. | 9 |
| FR0014 | Mobile Responsive Portal | Portal is fully functional and optimized for mobile and tablet screen sizes with touch-friendly interface. | 10 |
| FR0015 | Integrated Calendar View | View meetings, travel, leaves, and follow-ups on a calendar interface with color-coded statuses. | 6 |
| FR0016 | Commenting System | Allow approvers to add comments on leave/expense/quotation requests for transparent communication. | 7 |
| FR0017 | Export to Excel/PDF Functionality | Enable users to export reports, lists, or entries into Excel or PDF formats for offline use. | 6 |
| FR0018 | Bulk Upload of Meeting Reports | Allow uploading of multiple meetings (e.g., from spreadsheet) at once for high-activity sales reps. | 5 |
| FR0019 | Search and Filter Options | Search by customer, date, region, product, approval status across all modules (reports, expenses, quotations, etc.). | 8 |
| FR0020 | Approval Hierarchy Configuration | Admin can configure and modify multi-level approval hierarchies for different modules (e.g., leave, expenses, demo requests) based on region/role. | 8 |

# Requirement Traceability Matrix

| Requirement ID | Requirement Name | Requirement Description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Daily Meeting Report Module | Capture meeting details with GPS and customer info | YES | YES | YES | YES | YES | PENDING |
| FR0002 | Quotation Generator | Auto-generate and send quotations using prefilled templates | YES | YES | YES | YES | PENDING | PENDING |
| FR0003 | Leave Application Workflow | Online leave request with manager/HR approval | YES | YES | YES | PENDING | PENDING | PENDING |
| FR0004 | Expense Claim Module | Submit expense claims with receipts and category mapping | YES | YES | YES | YES | YES | YES |
| FR0005 | Demo Product Request System | Request demo units and track delivery | YES | YES | YES | YES | YES | YES |
| FR0006 | Travel Request & Booking | Request travel tickets and hotel bookings | YES | YES | YES | YES | YES | YES |
| FR0007 | Manager Dashboard | Dashboard for managers to track team performance | YES | YES | YES | YES | YES | PENDING |
| FR0008 | Admin Panel for Master Data Control | Centralized control for products, customers, and users | YES | YES | PENDING | PENDING | PENDING | PENDING |
| FR0009 | Role-Based Access Control | Control user access based on role | YES | YES | YES | YES | YES | YES |
| FR0010 | Notifications & Alerts | Real-time alerts for pending approvals and tasks | YES | YES | PENDING | PENDING | PENDING | PENDING |
| FR0011 | Document Upload & Repository | Upload and retrieve related files (bills, receipts, etc.) | YES | YES | YES | YES | PENDING | PENDING |
| FR0012 | Audit Trail & Logs | Track and store all user activity and approvals | YES | YES | YES | YES | YES | YES |
| FR0013 | Reports & Analytics Module | Downloadable and filterable performance reports | YES | YES | YES | YES | YES | YES |
| FR0014 | Mobile Responsive Portal | Full functionality and layout optimization on mobile/tablet | YES | YES | YES | YES | YES | YES |
| FR0015 | Integrated Calendar View | Calendar to view tasks, events, and meetings | YES | YES | YES | PENDING | PENDING | PENDING |
| FR0016 | Commenting System | Allow comments from approvers on any action | YES | YES | YES | YES | YES | YES |
| FR0017 | Export to Excel/PDF | Export any report or list into Excel or PDF formats | YES | YES | YES | YES | PENDING | PENDING |
| FR0018 | Bulk Upload of Meeting Reports | Upload multiple meeting entries at once | YES | YES | YES | YES | YES | YES |
| FR0019 | Search and Filter Options | Search and filter data by multiple parameters | YES | YES | YES | YES | YES | YES |
| FR0020 | Approval Hierarchy Configuration | Configure multi-level approvers for workflows | YES | YES | YES | YES | PENDING | PENDING |

CR Barath Narayanan

Delta healthcare

Business requirement document

Delta Sales Operations Management Portal

DSOMP

DSOMP0.1

CR Barath Narayanan

# Contents

| 1 | Document Revisions…………………………………………………………………………………. | 16 |
| --- | --- | --- |
| 2 | Approvals………………………………………………………………………………………………… | 17 |
| 3 | RASCI Chart for this document…………………………………………………………………… | 18 |
|  | Codes Used in RASCI Chart……………………………………………………………………….. | 18 |
|  | RASCI Chart…………………………………………………………………………………………….. | 18 |
| 4 | Introduction ……………………………………………………………………………………………. | 19 |
| 4.1 | Business Goals………………………………………………………………………………………… | 19 |
| 4.2 | Business Objectives…………………………………………………………………………………. | 19 |
| 4.3 | Business Rules………………………………………………………………………………………… | 21 |
| 4.4 | Background……………………………………………………………………………………………… | 22 |
| 4.5 | Project Objective……………………………………………………………………………………… | 23 |
| 4.6 | Project scope…………………………………………………………………………………………… | 24 |
| 4.6.1 | In scope functionality………………………………………………………………………………… | 24 |
| 4.6.2 | Out scope functionality……………………………………………………………………………… | 25 |
| 5 | Assumptions……………………………………………………………………………………………. | 26 |
| 6 | Constraints………………………………………………………………………………………………. | 27 |
| 7 | Risks……………………………………………………………………………………………………….. | 28 |
| 7.1 | Technological Risks…………………………………………………………………………………… | 28 |
| 7.2 | Skill Risks………………………………………………………………………………………………… | 28 |
| 7.3 | Political Risks…………………………………………………………………………………………… | 29 |
| 7.4 | Requirements Risks…………………………………………………………………………………… | 29 |
| 7.5 | Other Risks………………………………………………………………………………………………. | 30 |
| 8 | Business Process Overview………………………………………………………………………… | 31 |
| 8.1 | Legacy Systems (AS-IS)……………………………………………………………………………… | 31 |
| 8.2 | Proposed recommendations (TO-BE)…………………………………………………………… | 31 |
| 9 | Business Requirements……………………………………………………………………………… | 32 |
| 10 | Appendices……………………………………………………………………………………………… | 33 |
| 10.1 | List of acronyms……………………………………………………………………………………….. | 35 |
| 10.2 | Glossary of terms……………………………………………………………………………………… | 35 |
| 10.3 | Related documents…………………………………………………………………………………… | 35 |

# Document Revisions

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 07-Jul-2025 | v1.0 | Initial |
| 09-Jul-2025 | v1.1 | Added Assumptions and Constraints |
| 11-Jul-2025 | v1.2 | Documented Risks: Technological, Skills, Political, Business, Requirements, Other |
| 13-Jul-2025 | v1.3 | Included Business Process Overview: Legacy System (AS-IS) and Proposed (TO-BE) |
| 16-Jul-2025 | v1.4 | Updated Project Objective and refined Business Goals |
| 18-Jul-2025 | v1.5 | Added Business Rules section and validated Project Scope |
| 20-Jul-2025 | v1.6 | Inserted Detailed Business Requirements |
| 23-Jul-2025 | v1.7 | Enhanced Risk Assessment – Added Mitigation Strategies |
| 25-Jul-2025 | v1.8 | Updated AS-IS and TO-BE diagrams with stakeholder feedback |
| 27-Jul-2025 | v2.0 | Finalized all sections and submitted for formal approval |

# Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Mr. Ramesh Krishnan | Director, Sales & Operations |  | 29-Jul-2025 |
| Business Owner | Mr. Batavia | CEO |  | 29-Jul-2025 |
| Project Manager | Mr. Barath | Senior Project Manager |  | 29-Jul-2025 |
| System Architect | Mr. Rahul Menon | IT Systems Architect |  | 29-Jul-2025 |
| Development Lead | Mr. Amit Sharma | Lead Backend Developer |  | 29-Jul-2025 |
| User Experience Lead | Ms. Nithya Suresh | Senior UX Designer |  | 29-Jul-2025 |
| Quality Lead | Ms. Aarti Sharma | Quality Assurance Lead |  | 29-Jul-2025 |
| Content Lead | Ms. Priya Raghavan | Product Documentation Specialist |  | 29-Jul-2025 |

# RACI Chart for This Document

Codes Used in RACI Chart:

| * | Authorize | Has ultimate signing authority for any changes to the document. |
| --- | --- | --- |
| R | Responsible | Responsible for creating this document. |
| A | Accountable | Accountable for accuracy (for example, the project manager). |
| S | Supports | Provides supporting services in the production of this document. |
| C | Consulted | Provides input (such as an interview). |
| I | Informed | Must be informed of any changes. |

RACI Chart:

| Name | Position | * | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Barath | Lead Business Analyst |  |  |  |  |  |  |
| Ramesh | Project Sponsor |  |  |  |  |  |  |
| Barath | Project Manager |  |  |  |  |  |  |
| Rahul | System Architect |  |  |  |  |  |  |
| Amit | Development Lead |  |  |  |  |  |  |
| Nithya | User Experience Lead |  |  |  |  |  |  |
| Aarti | Quality Lead |  |  |  |  |  |  |
| Priya | Content Lead |  |  |  |  |  |  |

# Introduction

## Business Goals

Delta Healthcare aims to be the leading provider of simulation-based medical training solutions across India by delivering not only cutting-edge simulation equipment but also seamless customer support, academic collaboration, and post-sale service. To support its expanding footprint and maintain competitive advantage, the organization seeks to:

- Streamline Sales Operations: Automate and standardize the sales reporting, quotation generation, expense claims, and demo equipment logistics to enhance field team productivity.

- Improve Operational Visibility: Enable real-time monitoring and data-driven decision-making through centralized dashboards for sales leadership and support teams.

- Enhance Customer Experience: Ensure timely response to customer needs — from quotes to demo deployments — by reducing internal process delays.

- Support Scalability: Establish a digital infrastructure that can scale with business growth across new regions, verticals (like nursing and paramedical institutions), and geographies.

- Drive Compliance and Documentation: Maintain complete and auditable records of all sales and service activities, aligned with regulatory and internal policy requirements.

Organizational Need:

Delta Healthcare’s sales and support teams are handling a large volume of daily activities — including customer meetings, quotation requests, demo shipments, and expense management — mostly through fragmented channels like WhatsApp, email, and spreadsheets. This has resulted in:

- Lack of centralized data for leadership review

- Delayed customer responses due to manual workflows

- Inefficiencies in tracking demo kits, leaves, and reimbursements

- Inconsistent documentation for compliance and audit

To overcome these gaps, the organization needs a unified, secure, and mobile-accessible platform that can digitize, track, and optimize all frontline sales and operations workflows. This digital transformation will align Delta Healthcare’s internal operations with its mission to lead simulation-based training innovation across India.

## Business Objectives

To provide an integrated IT solution that streamlines and digitizes the daily operational workflows of the sales, support, and admin teams at Delta Healthcare, enabling faster decision-making, better customer response, and improved internal coordination.

The Solution Will Include the Following Functionalities:

- Daily Meeting Reporting Module

  - Capture customer meeting details with time, location, discussion summary, and geo-tagging

  - Photo upload of location/meeting documents

- Quotation Generator

  - Auto-generate sales quotations using pre-defined templates

  - Include product descriptions, tax fields, pricing logic, and auto PDF download/send

- Leave Application Workflow

  - Allow employees to apply for leaves

  - Multi-level approval flow (Reporting Manager → HR)

- Expense Claim Module

  - Upload bills and submit claims

  - Category-wise segregation (Travel, Food, Stay, etc.)

  - Approval by finance department

- Demo Product Request System

  - Request demo manikins/devices for customer trials

  - Track movement, location, and return status

- Travel & Hotel Booking Requests

  - Request for ticket bookings and hotel stays for official travel

  - Notification to admin/office coordinator for fulfilment

- Manager Dashboard

  - Region-wise, user-wise performance insights

  - Pending approvals, activity heat maps, and meeting outcomes

- Admin Panel

  - Control master data (users, products, pricing, regions, roles)

  - Modify approval hierarchies and access levels

- Notifications & Alerts

  - Auto-reminders for pending actions (approvals, reports, travel, etc.)

  - Email and in-app push alerts

- Document Upload & Repository

  - Upload and retrieve documents (bills, letters, quotes, etc.)

  - Central repository by module and user

- Role-Based Access Control (RBAC)

  - Role-specific access and permissions (Sales, Manager, Admin, Finance)

- Audit Trail & Activity Logs

  - Full traceability of user actions (submit, approve, reject)

- Calendar view

  - Show planned meetings, travel, leaves, and demos in calendar format

- Search & Filter Engine

  - Quick filtering of reports, meetings, claims by date, person, or region

- Excel/PDF Export

  - Export reports, claims, and quotes into downloadable formats

- Mobile-Friendly UI

  - Optimized for smartphones and tablets used by sales team on the field

- Approval Hierarchy Configuration

  - Admins can set different approval levels for various workflows (leave, claims, etc.)

## Business Rules

This IT system must align with Delta Healthcare’s internal policies and procedures. The following business rules must be implemented and respected across all relevant modules:

- User Access and Role Management:

  - Access to modules and data must be granted based on predefined roles (e.g., Sales Executive, Manager, Admin, Finance, HR).

  - Only Admins can create, modify, or delete users and roles.

  - Users cannot access or modify data outside their assigned region unless permission is explicitly granted.

- Meeting Reports Submission:

  - All Sales Executives are required to submit a daily report for every customer interaction.

  - Reports must include date, time, location (GPS-enabled), discussion summary, and customer name.

  - The system must prevent submission of backdated entries without managerial override.

- Quotation Generation:

  - Quotations must follow the company’s standard format, including:

    - Product Name, Model, HSN Code

    - Unit Price (pre-defined), Taxes, and Delivery Terms

  - Pricing is auto-fetched from the master database. Manual price entry is restricted to managerial roles.

  - Once generated, a quote is assigned a unique quote ID and is archived.

- Leave and Travel Approval Workflow:

  - Leave requests must go through a two-level approval: Manager → HR.

  - Travel and hotel bookings must be requested at least 48 hours in advance (rule enforcement via date check).

  - Users cannot apply for leave and travel simultaneously unless categorized as "Work Travel."

- Expense Reimbursements:

  - All expense claims must be supported by valid digital receipts.

  - Claims must be submitted within 7 days of expense date; otherwise, they require special approval.

  - Each claim goes through a Manager → Finance approval flow.

- Demo Product Request and Tracking:

  - Demo units can be requested only by Sales Executives or Managers.

  - Only one demo item per product category can be assigned per user at a time.

  - All demo product movements must be tracked with pickup/drop location and logistics reference.

- Notifications and Reminders:

  - Users will receive reminders for:

    - Unsubmitted reports (daily)

    - Pending approvals (instantly & daily summary)

    - Return deadlines for demo equipment (3 days before due)

- Data Integrity and Security

  - All actions (submit, edit, approve, reject) must be logged for audit.

  - Users cannot delete previously submitted data — only Admins can request purging via compliance procedure.

  - Files uploaded (e.g., bills, quotations) must be scanned for malware.

- Document Retention and Compliance:

  - All records must be retained for a minimum of 5 years.

  - The system must be compliant with relevant IT security and audit standards (ISO/IEC 27001 or equivalent).

  - Access to confidential documents (e.g., pricing, salary-linked reimbursements) is restricted to authorized users.

- Reporting & Audits:

  - The system must support monthly, quarterly, and annual reporting for sales, finance, and operations teams.

  - Audit trails must be available on demand to authorized auditors and management.

  - Reports exported must include a timestamp and username for traceability.

## Background

Delta Healthcare, a leading provider of simulation equipment to medical and nursing institutions across India, has experienced rapid expansion in its business operations over the past few years. With over 600 installations nationwide and a growing customer base, the organization’s sales, support, and operations teams are constantly on the move — meeting clients, conducting product demonstrations, handling logistics, generating quotations, and managing travel and reimbursements.

However, as business volume increased, several operational inefficiencies and coordination challenges began to surface:

- Fragmented Reporting: Sales reports, travel requests, and expense claims were being shared through WhatsApp, Excel, and emails — making it difficult for management to consolidate, track, and act on the data in real-time.

- Delayed Customer Responses: Quotations and demo requests were getting delayed due to manual workflows and lack of centralized coordination.

- Tracking Gaps: There was no visibility into the real-time movement of demo equipment or the travel plans of field executives.

- Limited Accountability: Approvals and submissions were not traceable, making audits difficult and compliance harder to enforce.

As a result, the leadership identified the urgent need for a dedicated IT platform that could unify and digitize all core field operations. This led to the proposal of a Sales Operations Management Portal (SOMP) that would centralize and automate key functions such as:

- Meeting reporting

- Quotation generation

- Leave and expense workflows

- Travel and demo coordination

- Document management

- Role-based dashboards and alerts

The expected benefits of this project include:

- Increased operational efficiency and accountability

- Faster customer response and improved service quality

- Better management visibility into field performance

- Audit-ready, standardized, and traceable workflows

- Enhanced scalability to support national and international growth

The project was officially initiated in July 2025 under the leadership of the Business Analyst and Project Manager, following internal discussions and consultations with key stakeholders in Sales, IT, and Administration.

## Project Objective

The primary objective of this project is to design, develop, and deploy a centralized Sales Operations Management Portal (SOMP) that streamlines the daily activities of the sales, support, and administrative teams of Delta Healthcare. The system is aimed at improving productivity, enhancing accountability, and ensuring timely and accurate data flow across departments.

High-Level Product Description:

The SOMP will be a secure, web-based and mobile-responsive platform that will:

- Enable sales executives to report customer meetings with geo-tagging and attach relevant documentation

- Allow quotation generation using standardized templates with automated pricing and product info

- Facilitate submission and approval of leave requests, expense claims, and travel bookings

- Support demo product dispatch requests and track demo unit movements in real-time

- Provide managers and admins with dashboards, notifications, and reports for better oversight

- Include role-based access control, an audit trail, and document repository for compliance

- Be accessible across devices by field teams, while ensuring performance, security, and scalability

Alignment with Business Objectives:

The portal directly supports Delta Healthcare's business goals by:

- Reducing turnaround time for customer-facing processes such as quotations and demos

- Enhancing internal collaboration between field teams and back-office support staff

- Enabling data-driven decision-making through real-time visibility into operations

- Supporting scalability by standardizing workflows across regions and teams

- Improving regulatory and audit compliance through structured documentation and traceability

Interaction with Other Systems:

To ensure seamless integration and scalability, the SOMP will be designed with capabilities to interact with:

- CRM or ERP systems (if implemented in the future) via APIs for syncing customer data and order histories

- Email servers for automated alerts, approvals, and status notifications

- Cloud storage platforms for secure file upload and access

- Mobile devices through responsive design and push notifications

- Admin control interfaces for managing user roles, master data, and business rules

By addressing key operational pain points and aligning tightly with strategic goals, this project aims to create a robust digital foundation for Delta Healthcare's future growth and service excellence.

## Project scope

The scope of this project is to design, develop, and implement a Sales Operations Management Portal (SOMP) tailored to the needs of Delta Healthcare’s sales, support, and administrative teams. The portal will automate core field operations, improve process visibility, and streamline communication between departments.

### In-Scope Functionality

The following features and modules are included in the current phase of development:

- Daily Meeting Reporting

  - Submit customer interaction details with GPS, photos, and summary

- Quotation Generation

  - Auto-generate standard quotations using preloaded templates and product pricing

- Leave Management Workflow

  - Submit leave requests and route through reporting manager and HR for approval

- Expense Claim Submission

  - Upload expense receipts, categorize claims, and track approval status

- Demo Product Request & Tracking

  - Request demo units, track their usage, return, and logistics

- Travel & Hotel Booking Requests

  - Submit requests for official travel, notify admin team for ticket/hotel booking

- Manager Dashboard

  - View team performance, pending actions, and reports

- Role-Based Access Control (RBAC)

  - Provide users access based on designation and role (Sales, Manager, Admin, Finance, etc.)

- Notifications & Alerts

  - Real-time email and in-app alerts for approvals, pending tasks, and reminders

- Audit Trail

  - Log all user actions (create, modify, approve) for transparency and compliance

- Document Repository

  - Upload, store, and retrieve related documents (bills, quotes, approvals, etc.)

- Calendar View

  - Display events such as meetings, travel, leaves, and demos in a unified calendar

- Mobile Responsive Interface

  - Ensure usability across mobile devices for field teams

- Search, Filter, and Export

  - Powerful filters and ability to export reports in Excel and PDF format

### Out-of-Scope Functionality

The following features and integrations are not included in this phase but may be considered for future enhancements:

- Integration with external CRM or ERP systems (e.g., automatic sync of order and customer records)

- Payroll Processing or HRMS Module (e.g., salary calculations, performance reviews)

- Inventory and Warehouse Management (e.g., stock levels, product dispatch logistics)

- Customer-facing Portal or Feedback Module (e.g., allowing customers to log in or provide direct feedback)

- AI-based Predictive Analytics or Recommendations (e.g., sales forecasting or auto-suggest features)

- Multilingual Interface (System interface will be in English only)

- Offline Functionality (System will require internet access to function)

# Assumptions

The following assumptions have been made during the requirements gathering and project planning phase. These assumptions form the basis for defining the scope, timeline, and resource allocation for the development of the Sales Operations Management Portal (SOMP).

General Assumptions

- Stakeholder Availability: Key stakeholders from Sales, Admin, HR, and IT teams will be available during requirement elicitation, design validation, UAT, and sign-off stages.

- Business Processes Are Stable: Existing sales, demo, expense, and leave processes are mature and will not undergo major changes during the development cycle.

- Centralized Operations: The platform will serve all regional teams uniformly, and there will be no need for region-specific customization in phase 1.

- English as the Primary Language: The system will be developed and used in English only. No multilingual support is planned for this phase.

- Connectivity Assumption: All users will have access to mobile data or Wi-Fi to use the platform; no offline access will be required.

Technical Assumptions

- Devices and Browsers Compatibility: Users will access the system using modern web browsers and updated mobile devices, ensuring compatibility with responsive design.

- Hosting Environment: The portal will be hosted on a secure, scalable cloud platform (e.g., AWS, Azure) with uptime SLAs of 99.9%.

- Integration with Email Server: The system will use Delta Healthcare’s existing email infrastructure (SMTP) for sending alerts and notifications.

- Security Policies: The system will follow standard enterprise security guidelines (HTTPS, RBAC, audit trails) already in place within Delta Healthcare’s IT policy.

- User Load: The expected number of concurrent users in the first year will not exceed 100, and system performance is planned accordingly.

Project execution assumptions

- Change Control: Any changes to scope, features, or processes after the sign-off of the Business Requirement Document (BRD) will follow a formal Change Request (CR) process.

- Training and Adoption: End-user training will be conducted internally by designated trainers from Delta Healthcare post-deployment.

- Content Responsibility: Product descriptions, quotation templates, approval hierarchies, and demo tracking rules will be provided by business stakeholders.

- Testing Responsibility: Business users will participate in User Acceptance Testing (UAT) and validate requirements before Go-Live.

- Single Sign-On (SSO): If required, SSO integration will be handled in a future phase. The current version will have standalone login credentials.

# Constraints

The following constraints have been identified and must be considered throughout the design, development, and implementation of the Sales Operations Management Portal (SOMP). These constraints may affect project scope, timeline, resources, and technical decisions.

Business Constraints:

- Fixed Budget Allocation: The project must be executed within a predefined budget cap, limiting the ability to scale beyond agreed scope or incorporate additional third-party tools during this phase.

- Time-Bound Delivery: The system must be developed, tested, and deployed within the scheduled timeline to meet internal operational deadlines and field team readiness.

- Resource Availability: The internal stakeholders and SMEs (Sales Heads, Finance, HR) are engaged in ongoing operations and may have limited availability for feedback, UAT, or change discussions.

- Defined Process Framework: The portal must align with Delta Healthcare’s existing SOPs for sales reporting, expense processing, and demo tracking — redesigning core workflows is not within scope.

Technical Constraints:

- Web and Mobile Responsiveness Only: The system will not include native iOS or Android apps in this phase — it must function well across mobile browsers.

- No Third-Party CRM/ERP Integration: The current version must function independently without dependency on external CRM, ERP, or inventory systems.

- Server and Hosting Policy: Hosting must comply with Delta Healthcare's IT policy, including data locality (if required), approved cloud vendors, and use of HTTPS encryption.

- Limited External API Usage: External APIs or services (for maps, OTP, emails, etc.) must be cost-effective and require no separate licensing arrangements.

Operational Constraints:

- User Training Resources: Limited time and personnel are available to conduct training, so the system must be intuitive and require minimal onboarding.

- Document Format Restrictions: All reports, quotations, and uploads must comply with predefined formats and templates already in use by Delta Healthcare.

- Approval Hierarchy Limitations: The approval workflows must follow current organizational hierarchy without customization for each region/team unless centrally configured.

# Risks

This section outlines potential risks that could impact the success of the SOMP project. Each risk is assessed by its likelihood, impact (cost to the project), and the chosen risk response strategy. Regular monitoring of these risks will be critical throughout the project lifecycle.

| Technological Risks |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Risk ID | Description | Likelihood | Impact | Strategy | Response Plan |
| T001 | Compatibility issues with older mobile phones or browsers | Medium | Medium | Mitigate | Communicate supported devices upfront; perform cross-browser testing |
| T002 | Hosting or server downtime impacting availability | Low | High | Transfer | Choose cloud providers with SLA-backed uptime (AWS/Azure) and regular backups |
| T003 | Security vulnerabilities during data transmission or storage | Low | High | Avoid | Enforce HTTPS, RBAC, encryption, and penetration testing |
| Skills Risks |  |  |  |  |  |
| Risk ID | Description | Likelihood | Impact | Strategy | Response Plan |
| S001 | Internal team lacks experience using or managing digital workflow systems | Medium | Medium | Mitigate | Conduct short, focused user training and appoint internal champions |
| S002 | Development team lacks domain-specific knowledge (healthcare sales processes) | Low | Medium | Mitigate | Continuous consultation with business SMEs during design and testing |
| S003 | Over-reliance on a few key personnel | Medium | High | Transfer | Cross-train team and maintain updated project documentation |
| Political Risks |  |  |  |  |  |
| Risk ID | Description | Likelihood | Impact | Strategy | Response Plan |
| P001 | Resistance from regional leaders to adopt standardized workflows | Medium | Medium | Mitigate | Involve regional heads early and demonstrate value via pilot runs |
| P002 | Conflicting priorities between departments (Sales, Admin, IT) | Medium | Medium | Accept | Escalate unresolved conflicts to project sponsor for alignment |
| Business Risks |  |  |  |  |  |
| Risk ID | Description | Likelihood | Impact | Strategy | Response Plan |
| B001 | Failure to meet Go-Live deadline affecting business planning | Medium | High | Avoid | Set realistic timelines, include buffers, and track weekly milestones |
| B002 | Difficulty in demonstrating ROI immediately post-deployment | Medium | Medium | Accept | Define success metrics clearly and track improvements over 6-month periods |
| B003 | Poor user adoption due to manual habit persistence | High | Medium | Mitigate | Introduce soft enforcement like mandatory daily reporting & usage-based incentives |
| Requirements Risks |  |  |  |  |  |
| Risk ID | Description | Likelihood | Impact | Strategy | Response Plan |
| RQ001 | Incomplete or ambiguous requirements leading to rework | High | High | Avoid | Conduct detailed requirement workshops and get sign-off at every stage |
| RQ002 | Frequent scope changes from stakeholders post sign-off | Medium | High | Mitigate | Implement strict change control with impact analysis and formal CR process |
| RQ003 | Lack of alignment between IT capabilities and business expectations | Medium | Medium | Mitigate | Regularly validate requirements with prototypes and stakeholder walkthroughs |
| Other Risks |  |  |  |  |  |
| Risk ID | Description | Likelihood | Impact | Strategy | Response Plan |
| O001 | Data quality issues in initial upload (user lists, product catalog) | High | Low | Mitigate | Use standardized templates and assign one person per department for validation |
| O002 | Internet issues in remote areas affecting field staff access | Medium | Low | Accept | Keep app lightweight and mobile-optimized; consider offline support in future phases |
| O003 | UAT delays due to unavailability of testers | Medium | Medium | Mitigate | Schedule UAT in advance and get commitment from regional heads |
| Risk Strategy Key |  |  |  |  |  |
| Avoid | Eliminate the root cause |  |  |  |  |
| Mitigate | Reduce likelihood or impact |  |  |  |  |
| Transfer | Shift responsibility to another team/entity |  |  |  |  |
| Accept | Acknowledge and prepare for consequences |  |  |  |  |

# Business Process Overview

This section outlines how Delta Healthcare currently handles its sales operations and support functions (AS-IS), and how the proposed Sales Operations Management Portal (TO-BE) will optimize these processes for efficiency, traceability, and scalability.

## Legacy System (AS-IS)

In the current environment, most sales and support workflows are handled manually or via non-integrated platforms such as email, WhatsApp, Excel sheets, and phone calls.

AS-IS Challenges:

- Fragmented tools and no unified portal

- Manual approval processes (e.g., leave, travel, claims) are slow and untraceable

- Lack of real-time data visibility for management

- No structured reporting or documentation for audits

- No centralized tracking of demo product usage

- Delays in quotation generation and dispatch

- Repetitive data entry and human error risk

## TO-BE

The Sales Operations Management Portal (SOMP) will unify and automate all key workflows. It will serve as a central platform for Sales Executives, Managers, Admins, and Finance teams to interact, approve, and track activities in real time.

How TO-BE Improves Legacy System:

- Eliminates manual reporting by offering in-app meeting submission

- Automates approvals (leave, claims, travel) via configurable workflows

- Enables instant quotation generation from master data

- Tracks demo product requests and logistics centrally

- Provides dashboards for insights and decision-making

- Reduces back-and-forth communication and delays

- Maintains digital records for audit-readiness and compliance

# Business Requirements

This section outlines the specific business requirements gathered from stakeholders during the elicitation phase. These requirements are categorized by functional area, prioritized on a scale of 1 to 10, and aligned with the organization’s business goals. Each requirement has been designed to enhance operational efficiency, traceability, and user adoption.

| Req ID | Requirement | Priority | Type | Use Case Reference |
| --- | --- | --- | --- | --- |
| Category: Meeting Reporting |  |  |  |  |
| FR0001 | Allow field executives to log meetings with GPS | 10 | Functional | UC-001: Log Meeting |
| FR0002 | Upload photos, notes, and follow-up status | 9 | Functional | UC-001: Log Meeting |
| NFR0001 | Must work on mobile browsers with poor networks | 8 | Non-Functional | NFR-001: Mobile Compatibility |
| Category: Quotation Management |  |  |  |  |
| FR0003 | Auto-generate PDF quotations from product catalog | 10 | Functional | UC-002: Generate Quotation |
| FR0004 | Enable approval flow for discounts | 9 | Functional | UC-002: Generate Quotation |
| NFR0002 | Must generate quote in under 5 seconds | 7 | Non-Functional | NFR-002: System Performance |
| Category: Leave and Travel Management |  |  |  |  |
| FR0005 | Submit leave requests with start and end dates | 8 | Functional | UC-003: Apply Leave |
| FR0006 | Route travel requests to Admin for booking | 9 | Functional | UC-004: Request Travel |
| FR0007 | Alert user and manager via email/app notification | 7 | Functional | UC-005: Alerts & Notifications |
| Category: Expense Claims |  |  |  |  |
| Req ID | Requirement | Priority | Type | Use Case Reference |
| FR0008 | Upload bills with category-wise breakdown | 9 | Functional | UC-006: Submit Expense Claim |
| FR0009 | Auto-calculate claim totals and taxes | 8 | Functional | UC-006: Submit Expense Claim |
| NFR0003 | Must support .JPG, .PDF, and .PNG formats for upload | 7 | Non-Functional | NFR-003: File Format Support |
| Category: Demo Product Tracking |  |  |  |  |
| Req ID | Requirement | Priority | Type | Use Case Reference |
| FR0010 | Allow sales to request demo product dispatch | 10 | Functional | UC-007: Request Demo Product |
| FR0011 | Track demo product location and return status | 9 | Functional | UC-007: Request Demo Product |
| NFR0004 | Must show current status on dashboard in real-time | 8 | Non-Functional | NFR-004: Dashboard Performance |
| Category: Reporting and Dashboards |  |  |  |  |
| Req ID | Requirement | Priority | Type | Use Case Reference |
| FR0012 | Provide role-based dashboards for Sales, Managers, Admin | 9 | Functional | UC-008: View Dashboard |
| FR0013 | Enable filters for date, status, and location | 8 | Functional | UC-008: View Dashboard |
| NFR0005 | Dashboard must load within 3 seconds | 7 | Non-Functional | NFR-005: Load Time |
| Category: System & Security |  |  |  |  |
| FR0014 | Implement role-based access control | 10 | Functional | UC-009: Login & Permissions |
| FR0015 | Maintain audit logs of all approvals and changes | 9 | Functional | UC-010: Audit Trail |
| NFR0006 | Support 99.9% uptime with secure HTTPS communication | 10 | Non-Functional | NFR-006: Hosting Standards |

# Appendices

## List of Acronyms

| Acronym | Full Form |
| --- | --- |
| BRD | Business Requirements Document |
| SOMP | Sales Operations Management Portal |
| UAT | User Acceptance Testing |
| CR | Change Request |
| ROI | Return on Investment |
| RBAC | Role-Based Access Control |
| SLA | Service Level Agreement |
| SOP | Standard Operating Procedure |
| PDF | Portable Document Format |
| UC | Use Case |
| API | Application Programming Interface |
| NFR | Non-Functional Requirement |
| FR | Functional Requirement |

## Glossary of Terms

| Term | Definition |
| --- | --- |
| Business Requirement | A condition or capability needed by the business to meet objectives |
| Functional Requirement | A feature or behavior of the system that defines a specific function |
| Non-Functional Requirement | System attributes such as performance, usability, scalability, etc. |
| UAT | Final phase of testing where end users validate the system meets requirements |
| Change Request (CR) | A formal proposal to modify a document, system, or deliverable |
| Stakeholder | Any individual or group impacted by or with an interest in the project outcome |
| Audit Trail | A record that shows who has accessed a system and what operations were performed |
| Dashboard | A graphical interface that displays data in visual formats like charts or tables |
| Approval Workflow | A sequence of steps through which a request is routed and approved |
| Demo Product | A sample or test product unit used for customer demonstrations |

## Related Documents

| Document Title | Document ID / Version | Description |
| --- | --- | --- |
| Project Charter – SOMP | DOC-PC-SOMP-V1.0 | High-level overview and sponsorship declaration |
| Use Case Specifications (UC001 to UC010) | DOC-UC-SOMP-V1.0 | Detailed functional use cases for key modules |
| Requirements Traceability Matrix | DOC-RTM-SOMP-V1.0 | Linkage between business requirements and test cases |
| Risk Management Register | DOC-RISK-SOMP-V1.0 | Identified risks with strategies and ownership |
| Change Control Plan | DOC-CCP-SOMP-V1.0 | Process for managing changes to scope or requirements |
| Stakeholder Analysis & RACI Chart | DOC-RACI-SOMP-V1.0 | Stakeholder roles, responsibilities, and influence |
| Project Timeline and Milestones | DOC-TIMELINE-SOMP-V1.0 | Gantt chart and release plan |