## Slide 1: Project title – Human machine interface
Prepared by : V.Niharika Date : 28/08/2025

## Slide 2: Situation
In amazon fulfillment centres, associates need to verify whether products are correctly placed in bins. Currently, video and image feeds are used, but the system faces challenges such as unclear visuals, lack of proper tagging options (single/multiple/empty bins), and no way to report poor-quality media. Supervisors also lack detailed dashboards for monitoring.
This creates operational inefficiencies, delays, and errors in product placement validation. To address these challenges, an agile project was initiated to build and continuously enhance the HMI tool with tagging, quality feedback, dashboards, and version upgrades every 6–12 months.

## Slide 3: Problem
The current HMI system used in amazon fulfillment centres lacks accurate tagging options for bin verification (single, multiple, no stow), has issues with poor-quality videos/images, and provides no feedback mechanism or dashboards for supervisors. This results in errors, delays, and reduced efficiency in validating product placement.

## Slide 4: Opportunity
By enhancing the HMI tool with tagging options (single, multiple, no stow), video/image quality feedback, and supervisor dashboards, the project creates an opportunity to improve accuracy, reduce errors, and speed up product placement verification. Regular version upgrades through agile change requests also ensure continuous improvement, scalability, and better user experience in fulfillment centre operations
Enhance video and image clarity
Add tagging options (single, multiple, no stow)
Introduce feedback for poor-quality media
Provide supervisor dashboards & reports
Improve system performance and upgrade process

## Slide 5: Purpose Statement (Goals)
The purpose of this project is to enhance the HMI tool used in amazon fulfillment centres by enabling accurate bin verification through tagging options (single, multiple, no stow), improving video and image quality, introducing user feedback for poor media, and providing dashboards for supervisors. This ensures higher accuracy, efficiency, and continuous improvement through agile-driven version upgrades and change requests.
Proposed features:
Bin tagging options – ability to tag bins as single product, multiple products, or no stow (empty bin).
Video & image feedback – option to dislike/report poor-quality videos and images for improvement.
Dashboards & reports – real-time dashboards for supervisors to track tagging accuracy and video quality issues.
Improved video & image quality – enhanced clarity and resolution with every version upgrade.
System performance enhancements – faster video loading, smoother processing, and reduced errors.
Version upgrades & change requests – structured updates every 6–12 months for continuous improvement.

## Slide 6: Project objectives
To provide accurate bin verification by introducing tagging options for Single Product, Multiple Products, and No Stow (empty bins).
To improve video and image quality for better clarity in product placement checks.
To implement a feedback mechanism that allows associates to report/dislike poor-quality videos and images.
To develop supervisor dashboards and reports for monitoring tagging accuracy and media quality.
To ensure continuous improvement through Agile change requests and version upgrades every 6–12 months.
To enhance system performance by improving video loading speed, processing, and compatibility with new formats.

## Slide 7: Success criteria
The project will be considered successful if all modules are functional, user adoption is high, and the system reduces effort by at least 90%.
Tagging Accuracy → Associates should achieve 95% accuracy in tagging bins as Single Product, Multiple Products, or No Stow.
Media Quality → 90% of videos and images should meet clarity and quality standards for verification.
Feedback Usage → At least 80% of associates should actively use the feedback/dislike option for poor- quality media.
Supervisor Reporting → 100% of supervisors should have access to real-time dashboards and reports.
Version Upgrades → 100% of planned upgrades delivered within the 6–12 month cycle using Agile sprints.

## Slide 8: Methods and approaches
Agile methodology – use scrum framework with sprint cycles (2–3 weeks) for iterative development and continuous improvement.
Sprint planning & execution – define backlog items (new features, enhancements, change requests) and deliver them incrementally.
Daily stand-ups – short meetings to track progress, discuss blockers, and keep the team aligned.
Incremental releases – deliver features like tagging options, video quality improvements, and feedback mechanisms in phases.
Continuous feedback – collect feedback from associates and supervisors after each release for refinement.
Testing approach – perform unit testing, functional testing, and user acceptance testing (uat) before deployment.
Version control & deployment – use git and ci/cd pipelines (jenkins, github actions) to ensure smooth releases.
Retrospectives – conduct sprint retrospectives to identify improvement areas in process and team collaboration.
Documentation – maintain updated user stories, test cases, and sprint reports for transparency.

## Slide 9: resources
People: Scrum team (PO, BA, Dev, QA, UI/UX, SME) Compliance officers, Marketing Managers
Time:3-month phased Agile delivery (6 sprints)
Budget: Tools (Jira, Axure), development cost, cloud infra – not exceeding ₹50,00,000 lakhs
Other: Existing HMI, Business Suite APIs, AI validation modules.
Training and services – 30,00,000
Software-15,00,000
Hardware10,00,000

## Slide 10: Technologies Used
Frontend (user interface)
HTML5, CSS3, javascript → to design and build the HMI interface.
React.Js / angular → for interactive tagging screens and dashboards.
Backend (processing & logic)
Java / python / node.Js → to handle tagging logic, media validation, and business rules.
Rest apis / graphql → to connect the hmi portal with amazon fulfillment centre systems.
Database (storage)
Mysql / postgresql → to store tagging data, feedback, and reports.
Mongodb → for unstructured data like media logs and metadata.

## Slide 11: Risks and Dependencies
Risks
Video/image quality risk – poor clarity may reduce tagging accuracy.
Integration risk – delay or failure in receiving media from the amazon fulfillment centre.
Change request overload – frequent version upgrades (6–12 months) may cause resource strain.
User adoption risk – associates may resist adapting to new tagging or feedback features.
System performance risk – large video files may slow down processing and affect productivity.
Data security risk – handling videos/images must comply with privacy and security policies.

## Slide 12: Risks and Dependencies
Dependencies
Amazon fulfillment centre – must provide timely and accurate videos/images for processing.
Cloud infrastructure (aws/azure) – reliable hosting and storage for media files.
Agile team availability – developers, testers, scrum master, and product owner must be consistently engaged.
Stakeholder feedback – continuous input from associates and supervisors is critical for improvements.
Third-party tools/libraries – dependence on opencv, ffmpeg, and jira for processing and project management.

## Slide 13: Thank you
To be completed by appropriate manager :
Project sponsor :
Project manager: