## Slide 1: Project Title : VWFS
( Volkswagen Financial Services )
Prepared By : Purbhaji Bharkad
Date : 05/08/2022

## Slide 2
Situation :
Volkswagen Financial Services (VWFS) provides financing and leasing solutions for Volkswagen dealerships and customers.
The current POS (Point-Of-Sale) application is a critical tool used by dealerships to process financing applications, but it faces challenges in efficiency, user experience, and system integration. As digital transformation reshapes financial services, VWFS must modernize its POS application to remain competitive and enhance service delivery.

## Slide 3
Problem :
Slow and complex financing process : Lengthy approval times reduce dealership sales efficiency.
Limited system integration : Poor connectivity with dealership management systems affects seamless data exchange.
User experience issues : The existing interface is not intuitive, leading to inefficiencies in loan application processing.
Regulatory compliance challenges : Managing documentation and ensuring adherence to financial regulations is cumbersome.
Lack of real-time status updates : Customers and dealerships face uncertainty due to delays in financing approvals.

## Slide 4
Opportunity :
Automation and digital transformation : Implementing AI-driven credit assessments and automated workflows to speed up loan processing.
Seamless system integration : Connecting the POS application with dealership CRM and ERP systems for real-time data exchange.
Enhanced user experience : Developing an intuitive, mobile-friendly interface for quick and easy financing applications.
Regulatory compliance improvements : Incorporating automated compliance checks and digital document management.
Real-time tracking and transparency : Providing instant updates on financing applications to customer and dealerships.

## Slide 5
Purpose Statement ( Goals ) :
The purpose of this project is to analyze, upgrade, and implement enhancements in the Volkswagen Showroom POS system using Agile methodologies to improve transaction speed, generate quotations, generate contract, integration, and user experience.

## Slide 6
Project Objectives :
Identify and address current system limitations based on user feedback.
Enhance POS functionalities while ensuring alignment with Volkswagen’s global standards.
Improve integration between POS, inventory, finance, and customer relationship management (CRM) systems.
Reduce transaction processing time and improve system reliability.
Generate quotations while customer comes for inquiry with customer’s basic details and requirement of vehicle.
Implement Agile-driven continuous enhancements and system optimization.

## Slide 7
Success criteria :
Faster and more efficient transaction processing for vehicle sales and service payments.
Improved availability and real-time synchronization of sales, inventory, and customer data.
Reduced system downtime, transaction failures, and technical issues.
Enhanced reporting accuracy for financial transactions and business insights.
High user adoption rate and positive feedback from showroom staff.

## Slide 8
Methods / Approach (Agile Methodology)
1. Agile Requirement Gathering & prioritization :
From an Agile team including showroom managers, IT staff, and POS vendors.
Conduct requirement workshops to gather user feedback and create a backlog.
Prioritize backlog items based on business impact and feasibility.
2. Sprint-Based Enhancement & Development :
Enhance POS features iteratively in Agile sprints.
Conduct usability testing and continuous feedback integration.
Ensure each sprint delivers a functional and tested improvement.

## Slide 9
3. Vendor Collaboration & Evaluation :
Work closely with POS vendors to implement enhancements efficiently.
Conduct A/B testing to compare performance improvements.
Ensure security and compliance standards are met.
4. User Training & Change Management :
Provide hands-on training for showroom staff on new POS enhancements.
Implement an Agile-driven feedback loop for continuous improvement.
5. Go Live & Continuous Improvement :
Deploy enhancements in phases, starting with pilot showrooms.
Monitor performance, gather feedback, and optimize further.

## Slide 10
Resources
People : Agile project team, showroom staff, IT support, and POS vendors.
Time : Implementation within 06 months using Agile sprints.
Budget : Hardware, software, training, and services not to exceed
Rs. 8000000.00
Other : Third-party software evaluation, site visits, and industry reports not to exceed Rs. 2000000.00

## Slide 11
Risks :
Technical Risks : Integration challenges with existing dealership systems (CRM, ERP).
Performance issues due to high transaction volumes.
Regulatory & Compliance Risks : Failure to comply with financial regulations and data protection laws.
Operational Risks : Training challenges for dealership employees on the new system.
Financial Risks : High development and maintenance costs.
Loss of business if the system launch is delayed or poorly implemented.
Customer Experience Risks : Delays in loan approvals leading to customer dissatisfaction.

## Slide 12
Dependencies :
System Integration Dependencies : Seamless connectivity with existing Volkswagen dealership systems (CRM, ERP).
APIs and third-party financial service providers for credit checks.
Regulatory & Compliance Dependencies : Adhering to financial regulations, consumer lending laws, and data security policies.
Technology Dependencies : Cloud infrastructure and hosting providers for scalability and reliability.
Stakeholder Dependencies : Coordination with dealerships for implementation and training.
Data & AI Dependencies : Reliable credit scoring models for loan approvals.

## Slide 13
To be completed by Appropriate Manager
Project Sponsor : Volkswagen
Project Manager : Mr. S. M. Joshi