CRM TOOL MANAGEMENT SYSYEM

Document 1- Business Case Document :

➢ Why is this project initiated?

Vyapar is a fast-growing user friendly app catering to the invoicing, billing, and stock management needs of Small and medium scale business in India. While the app excels in operational functionalities, it lacks a dedicated CRM (Customer Relationship Management) tool to help businesses manage customer interactions, follow-ups, credit reminders, and sales insights.

The project will aim to improve the existing CRM tool by adding key functionalities like – keeping track of Customer business type (retail or wholesale) , keep record of last interaction and feedbacks, manage customer interactions, follow-ups, credit reminders, and sales insights. This will enhance customer experience and increase the value of the product.

➢ What are the current problems ?

Currently, Vyapar sales and customer service team face several challenges:

1 . Current CRM software lacks to understand deeper customer insights and streamline processes across sales, service, and e-commerce.

2. Delay in resolving customer queries if new executive receives the call

3. No centralized place to track past customer interactions or history.

4. Difficulty in managing customer segmentation, follow-ups and understanding customer experiences in vyapar application .

5. Missed opportunities in upselling/cross-selling due to lack of insightful customer data. Sales team fail to identify stronger Lead.

6. Poor customer retention strategies because of limited engagement automation.

➢ With this project how many problems could be solved?

By implementing a comprehensive CRM tool, Vyapar Application can:

Differentiate itself from competitors by offering advanced features.

Increase customer satisfaction and loyalty.

Drive sales growth through better lead management and customer insights.

Provide users with valuable analytics to improve their business strategies.

Have Faster query resolving and business specific suggestions to the customers

➢ What are the resources required?

1 . HUMAN RESOURCES : (from Vyapar apps pvt. Ltd)

1-2 Business Analysts to understand user needs, define the CRM features clearly and create documentation.

1 Project Manager Keep the team on track, remove roadblocks, coordinate with leadership.

2 UI/UX Designers to design easy-to-use screens for CRM – customer profiles, reminders, history, etc .

2 Frontend developers to Implement CRM UI in the Android app and Web

2 Backend developers to build the backend logic to store & retrieve CRM data.

2 QA/ Testers  to test each features .

FROM Indiamart pvt. Ltd ( our marketing  and distribution partner) :

1 sales and 1 Marketing manager to provide their business insights for making CRM App market friendly and having competitive edge against competitors.

2. Technical Resources:

Hardware:

Dedicated servers for hosting the application and database

Backup and disaster recovery systems like Cloud and external HDD.

Software :

Android studio, VS code etc for app development and developers .

Tools like Postman, Jira etc for testers and project management .

Database management tools like my SQL for analysts and backend team .

Network & Cloud Infrastructure :

High speed internet connection

Data backup service

Financial Resources:

Budget for development, testing, deployment, and promotion .

➢ How much organizational change is required to adopt this technology?

Implementing a new CRM tool necessitates some organizational adjustments:

- Training & Upskilling: Staff will need training on the new CRM features.

- Process Adaptation: Sales and customer service processes may need updating to incorporate CRM workflows.

- Change Management: Communicate benefits clearly; involve key users early.

- Leadership Support: Active endorsement from management to drive adoption.

- Data Governance: Establish protocols for data entry, privacy, and security.

➢ Time frame to recover ROI?

Estimated Timeline:

Development & Deployment: 4-6 months

Initial Adoption & Optimization: 2-3 months post-deployment

ROI : Typically within 9 to 12 months after launch

Factors Influencing ROI :

Increased sales due to better customer engagement.

Reduced churn and improved customer retention.

Efficiency gains in sales and follow-up processes.

Cost savings from automated reminders.

➢ How to identify Stakeholders?

Stakeholders should be identified through empathetic engagement, understanding both user needs and internal capabilities.

Internal Stakeholders :

Sales & Customer Support Teams: Daily users will benefit from streamlined workflows.

Management & Leadership: Interested in sales insights and ROI.

IT & Development Teams: Responsible for deployment and maintenance.

Training & Support Staff: Ensuring smooth adoption .

External Stakeholders :

Existing Customers: Will experience more personalized and timely communication.

Potential Customers: Improved engagement could lead to new sales .

MSME Owners and Accountants: Understand their business rhythms and how a CRM could simplify their customer dealings.

Document 2: BA Strategy

A Business Analyst (BA) Approach Strategy is a structured plan that outlines how a Business Analyst will carry out their responsibilities in a project. It defines the processes, techniques, and tools the BA will use to gather requirements, analyse needs, engage stakeholders, and ensure the solution aligns with business goals. The strategy helps streamline BA activities and provides clarity on how to achieve project objectives effectively .

1. Steps to Complete the Project

- Understand current pain points from Vyapar users through interviews and surveys.

- Define business requirements for the CRM: customer follow-ups, credit alerts, insights.

- Work closely with tech, design, and QA teams to define functional specs.

- Validate feasibility and prioritize features with stakeholders (PM, developers, support).

- Document clear user stories and use cases.

2 . Elicitation Techniques Used

a) Interviews with MSME users

b) Workshops with Vyapar’s product and support teams

c) Observation of user behavior on the app

d) Questionnaires to collect broad feedback .

3. Stakeholder Analysis (RACI / ILS)

RACI :

a) Responsible: Business Analyst, Development Team

b) Accountable: Project manager, Product manager

c) Consulted :  Sales and support team , Quality analysts

d) Informed : Leadership , Marketing Team

ILS :

High Interest/High Influence :  Product manager, End users

High Interest/Low Influence :  BA, QA, Customer support

Low Interest/High Influence : Senior Leaderships , Developers

Low Interest/Low Influence : Marketing and distribution team

4. Key Documents to Write

- Business Requirement Document (BRD)

- Functional Specification Document (FSD)

- Use Case Diagrams and User Stories

- RACI Matrix

- UAT Plan

- Change Request Form

- Final Sign-off Document

5. Sign-off Process

- Submit BRD/FSD to stakeholders

- Walkthrough meetings for clarity

- Collect feedback and revise if needed

- Secure formal email/DocuSign confirmation from project sponsor/client

6. Approvals from Client

- Set checkpoints: After requirement finalization, UAT, and before go-live

- Use documented approval logs (signed BRD, UAT completion report)

7. Communication Channels

- Weekly project updates via email or MS Teams/Slack

- Monthly stakeholder meetings

- Daily scrum or stand-ups for internal teams

- Shared documentation via Google Drive or Confluence

8. Handling Change Requests

- Formal CR template

- Impact analysis (time, cost, effort)

- Re-prioritization with sponsor approval

- Update documentation and timelines

9. Progress Updates to Stakeholders

- Bi-weekly summary reports with progress, blockers, next steps

- Live dashboards (Jira if used)

- Monthly review presentations

10. UAT & Sign-off

- Conduct UAT with a pilot group of Vyapar users

- Document issues and feedback

- Obtain sign-off via UAT Completion Form from business sponsor/client

Document 3- Functional Specifications

| Project Name | CRM tool management system |
| --- | --- |
| Customer Name | HIMANSHU KUMAR SINGH |
| Project Version | 1.0 |
| Project Sponsor | Mr. S.K das |
| Project Manager | Mr V.K singh |
| Project Initiation Date | 10/05/25 |

Functional Requirement specifications:

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | Login | User should be able to log in to the CRM module using existing Vyapar credential | 10 |
| FR0002 | Add Customer | Users should be able to add customer name, contact, and business details. | 9 |
| FR0003 | Reminder setup | Users should be able to set payment follow-up and call reminders. | 9 |
| FR0004 | Credit Alert system | Automated credit alerts via WhatsApp/SMS for pending payments. | 8 |
| FR0005 | Sales dashboard | Display customer-wise sales insights and performance trends. | 8 |
| FR0006 | Activity Log | Users can view past interactions like follow-ups, notes, and reminders. | 7 |
| FR0007 | Integration with Billing | Link CRM with existing Vyapar invoices and stock modules. | 9 |
| FR0008 | Export customer data | Ability to export customer list and interaction logs as PDF or Excel. | 6 |
| FR0009 | UAT feedback capture | Interface for users to submit feedback before final rollout. | 5 |

Document 4- Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login. | User must be able to login to access the CRM system | Yes | Yes | No | Yes | Yes | Yes |
| FR0002 | Add customer | User should be able to add new customers with details | Yes | Yes | Yes | Yes | Yes | Yes |
| FR0003 | Set reminders | User can set follow-up & payment reminders for customers | Yes | Yes | No | Yes | Yes | Yes |
| FR0004 | Send Alerts | System should send WhatsApp/SMS alerts for credit follow-up | Yes | Yes | Yes | Yes | Yes | Yes |
| FR0005 | Sales dashboard | Business should see customer-wise sales summary & trends | Yes | Yes | No | No | Yes | Yes |
| FR0006 | Activity Log | Each customer profile should show all past interactions & notes | Yes | Yes | No | Yes | Yes | Yes |
| FR0007 | CRM billing link | CRM data should be integrated with Vyapar billing module | Yes | Yes | No | No | Yes | Yes |
| FR0008 | Export Customer data | Customer data should be exportable in PDF/Excel format | Yes | Yes | Yes | Yes | Yes | Yes |
| NFR0001 | Performance | Dashboard should load in under 2 seconds for 5000+ records | Yes | WIP | No | Yes | No | No |
| NFR0002 | Security | All data should be encrypted at rest and in transit | Yes | WIP | No | Yes | Yes | No |

Document 5 – BRD Template

Project Name - CRM tool Management System

Project ID - CRM002

Version ID- 1.0

Author – Himanshu Kumar Singh

Document revisions

| Date | Version | Document change |
| --- | --- | --- |
| 12/05/25 | 1.0 | Initial draft for CRM tool management system |
| 19/05/25 | 1.1 | Added detailed features for reminder and alerts |
| 22/05/25 | 1.2 | Incorporated feedback on new sales dashboard feature |
| 27/05/25 | 1.3 | Enhanced activity log and other workflows |
| 01/06/25 | 1.4 | Reviewed & finalized for approval |

2- Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project sponsor | Mr S.K Das | Senior Executive |  | 01/01/2025 |
| Business Owner | Mr H.R Shetty | CEO |  | 10/02/2025 |
| Project Manager | Mr VK Singh | Senior PM |  | 08/03/25 |
| Tech Lead | Ms Kavya Maran | Head of Development Team |  | 15/04/25 |

3- RACI Chart

| NAME | POSITION | R | A | S | C | I |
| --- | --- | --- | --- | --- | --- | --- |
| Mr H R shetty | PM |  |  |  |  |  |
| Mr HK Singh | BA |  |  |  |  |  |
| Mr SK Das | Project sponsor |  |  |  |  |  |
| Mr Shashank jha | Quality Lead |  |  |  |  |  |
| Ms Kavya maran | Development Team |  |  |  |  |  |
| Mr Umesh patel | End user |  |  |  |  |  |

R – Responsible

A – Accountable

S – supports

C – consulted

I - informed

INTRODUCTION

Vyapar is a leading SME billing & inventory app in India. Users need CRM features to manage customer relationships, track credit, and personalize service. Currently, users rely on third-party tools or manual tracking, which causes inefficiency and data loss. Introducing a built-in CRM module will strengthen customer retention, drive sales growth, and provide new business insights which can be used to expand and improve the business .

Business Goals

- Help Vyapar users manage customer relationships better.

- Enable follow-ups, reminders, alerts, and sales insights in-app.

- Improve customer retention, communication, and collection tracking.

Business Objectives

- Integrate CRM functionalities like customer profiles, notes, alerts, and interaction logs.

- Enable businesses to set reminders for calls, payments, visits.

- Provide analytics and insights on customer-wise sales and interactions.

- Allow export of customer data for offline marketing or reporting.

Business Rules

- Only authenticated users can access CRM functions.

- Customers must have a unique mobile number or email ID.

- Reminders cannot be set in the past.

- Sales insights are auto-updated based on billing data.

- Only Admin can delete customer data

BACKGROUND:

Vyapar is a fast-growing user friendly app catering to the invoicing, billing, and stock management needs of Small and medium scale business in India. While the app excels in operational functionalities, it lacks a dedicated CRM (Customer Relationship Management) tool to help businesses manage customer interactions, follow-ups, credit reminders, and sales insights.

Project Scope

In Scope:

- Customer master profiles

- Follow-up/credit reminders

- Sales tracking per customer

- Alerts via SMS/WhatsApp

- Integration with billing data

- Export & reports

Out of Scope:

- Full marketing automation

- Loyalty rewards modules

- Lead scoring or funnels

Assumptions :

- Existing billing data is accessible for integration.

- Users are mobile-first and prefer intuitive design.

- Notifications can be integrated with third-party APIs.

- Business users have minimal training needs.

Constraints

- Limited mobile screen space for complex dashboards.

- Strict timeline: 3 months go-live.

- Third-party SMS/WhatsApp APIs may have cost implications.

- Legacy billing data may not be 100% clean.

7.  VARIOUS RISKS:

Technological Risks

Project delay due to integration

API failure for alerts

Skill based Risks

Insufficient training for staff could lead to errors

Dependence on IT staff for troubleshooting

Political/Regulatory Risks

Non-compliance with  IT regulations or data protection laws .

Changes in government policy suddenly can impact as various third party are involved .

Business Risks

Poor user adoption for the new CRM features

Data privacy concern and project delays due to integration .

Business Process Overview :

Current state (AS-IS)

- Users maintain customer notes manually or outside Vyapar.

- Follow-ups via phonebooks or paper diaries.

- No automated reminders.

- No view of past interactions or customer-specific sales insights

Business Process – TO-BE (After CRM Integration)

- Customers added directly into CRM module.

- Reminders and notes added against customer.

- Automatic alerts/reminders via system.

- View of all past sales, credits, and communications under profile.

- Better communication = better retention & timely collections

PROCESS FLOW DIAGRAM :

Current state  (AS-IS)

TO-BE (After CRM Integration) :

9- Business Requirements

Functional requirements :

Existing customer data from billing module to be linked

Integration with existing vyapar application

Schedule, track, and send follow-up reminders via WhatsApp, SMS, or app notifications Record customer interactions (calls, meetings, notes) Visual sales dashboard showing top customers, sales trends, and pending payments Tag and segment customers based on industry, location, or sales volume Non-Functional Requirements: CRM should work seamlessly with existing Vyapar app UI/UX . CRM should support Hindi and 2+ Indian regional languages CRM should support offline mode with auto-sync Data must be encrypted and securely stored 10- Appendices: List of Acronyms CRM : Customer relationship management SME : small and medium enterprises

ROI : return on investment

UI : user interface

UX: user experience

Glossary of Terms :

Follow-up: A reminder or message sent to a customer to maintain engagement or complete a pending action.

Sales Insight: Data-driven visualization and analysis showing sales trends, customer value, etc.

Credit Reminder: Notification sent to a customer for pending payment.

Customer Segmentation: Grouping customers based on shared characteristics for marketing or sales purposes.

Related Documents :

CRM Use Case Document – "Vyapar_CRM_UseCases.pdf"

Initial Stakeholder Interview Notes – "Stakeholder_Inputs_CRM.docx"

Current System Overview – "Vyapar_SystemFlow_2024.pptx"