Document 1- Business case document

Business Case Document for MEDsights (Medical Insights Platform)

1. Why is this project started?

MEDsight is being created to help medical professionals share their knowledge in a structured and easy way. Currently, there is no dedicated platform where doctors, researchers, and healthcare experts can publish important medical insights for others to see. This project will solve that problem by giving users a space to share and learn from each other.

2. What problems exist right now?

- Medical professionals don't have a central place to share insights.

- It’s difficult to organize and manage medical information.

- Stakeholders and researchers may struggle to collaborate efficiently.

- There are no proper roles for managing who can post insights and who can review them.

- Users may need clear templates to format their insights easily.

- Some users may only need to view insights but not create them.

3. What problems will this project solve?

MEDsights will help by:

- Creating a dedicated platform for medical insights.

- Making information easy to find and well-organized.

- Allowing users to publish insights so others can learn.

- Giving admins the ability to review and manage insights properly.

- Providing templates to help users create insights in a structured way.

- Offering different user roles, such as read-only users who can view insights but not publish them.

4. What resources are needed?

To build and maintain MEDsights, we need:

- Technology: Cloud based hosting, Database management and User-friendly interface.

- People: Product Owner, Business analyst, UI designer, Project manager, Medical experts, and Administrators.

- Legal approvals: Compliance with medical data laws to ensure security and privacy.

5. How much will organizations need to change to use this platform?

- Instead of sending insights via email or messaging apps, users will publish insights directly on MEDsights.

- Insights will be structured and categorized rather than scattered across emails.

- The system will allow role-based access, ensuring admins can manage insights effectively.

- Users familiar with emails and channels may need training to navigate the platform.

- Organizations should provide guidelines on posting insights and using platform features.

- Transition plans should focus on gradual adoption alongside existing channels initially.

6. How long will it take to recover the investment (ROI)?

- Short-term (6-12 months): Setting up the platform and initial user adoption.

- Mid-term (1-2 years): Growing user engagement and improving efficiency.

7. How do we identify stakeholders?

Stakeholders are people or groups involved in or affected by the project:

RACI Matrix for MEDsights Development

| Task/Responsibility | Project Manager | Business Analyst | Developers | UI/UX Designers | Testers | Security Team | Compliance Team |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Requirement Gathering | A | R | C | C | I | I | C |
| System Architecture Design | C | C | R | I | I | C | I |
| UI/UX Design | I | C | I | R | C | I | I |
| Application Development | I | C | R | C | I | C | I |
| Testing & Bug Fixing | I | I | C | C | R | C | I |
| Security Implementation | I | C | C | I | C | R | A |
| Compliance & Legal Reviews | I | I | I | I | I | C | R |
| Deployment & Maintenance | R | C | A | I | C | C | I |

Explanation of Roles:

- Responsible (R): The person/team who does the work.

- Accountable (A): The decision-maker who ensures completion.

- Consulted (C): Experts or advisors providing input.

- Informed (I): Individuals who need updates but are not directly involved.

Document 2: BA Approach Strategy

BA Approach Strategy for MEDsights (Medical Insights Platform)

1. Requirements Gathering & Elicitation Techniques: Apply elicitation techniques such as:

- Interviews: Direct conversations with stakeholders (Admins, Users, Compliance team).

- Workshops: Group discussions to define features & workflows.

- Surveys & Questionnaires: Gather broader feedback from medical professionals.

- Document Analysis: Review existing medical reports, email communications, and insight-sharing methods.

- Prototyping: Validate requirements with basic wireframes/mockups before documentation.

2. Stakeholder Analysis (RACI/ILS Matrix): Identify stakeholders involved in the project.
Create a RACI Matrix:

- R (Responsible): People executing the task (Developers, Admins).

- A (Accountable): Decision-makers (Product Owner, Project Manager).

- C (Consulted): Experts providing guidance (BA, Compliance team).

- I (Informed): People receiving updates (Investors, End Users).

Apply ILS (Interest, Level of Influence, Support) for further categorization:

- High Influence, High Interest - Product Owner, Admins.

- High Influence, Low Interest - Compliance Team, Investors.

- Low Influence, High Interest - Medical Professionals.

- Low Influence, Low Interest - External Observers.

3. Documentation Preparation

Documents to Write:

- Business requirement document (BRD): It’s a document explaining what the business needs or the goal you want to achieve. Outlines functional and non-functional requirements

- Functional Requirement Document (FRD): This tells developers how the system should work to meet the needs of the BRD. It’s like a detailed instruction manual for building the software.

- Use Case Documents: This document shows how a user interacts with the system to get something done

- Test Case Document: Used by testers to check if the system is working correctly. It includes specific tests, what to look for, and whether things pass or fail.

- Requirement Traceability Matrix (RTM): Ensures requirements align with deliverables

- Change Request Log: Documents and tracks changes requested during the project

4. Document Sign-off Process: Steps to Follow

Conduct a document review meeting with stakeholders.
Gather feedback & incorporate necessary updates.
Obtain formal approval & signatures from key stakeholders:

- Product Owner - Business requirements

- .

- Project Manager - Scope & timeline approval.

- Admins & Compliance Team - Regulatory validation.

Store signed documents in a centralized repository (e.g., SharePoint, Confluence).

5. Approval from the client:

- Understand their needs and expectations clearly.

- Present your materials professionally, highlighting key details and aligning with their goals.

- Request feedback and show willingness to adjust based on their input.

- Set a polite deadline for approval to ensure the project stays on track.

- Confirm approval in writing for documentation and clarity.

6. Communication Channels to Establish and Implement:

To facilitate seamless collaboration, need to implement

- Weekly status report: Sent via emails or dashboards

- Stakeholder meetings: Biweekly virtual calls

- Project management tools: Use platforms like Jira or Trello for Tracking progress

- Instant Messaging Forums: Teams or Slack for real time discussion

7. Handling Change Requests (CRs):

- Document change request: Capture details with justification.

- Impact analysis: Assess effects on timeline, budget and scope.

- Approval workflow: Review with stakeholders before implementation.

- Update system and notify stakeholders: Implement the change and communicate updates.

8. Update the progress of the project to Stakeholders:

- Provide bi-weekly status reports summarizing completed milestones.

- Conduct feature demonstrations with key stakeholders.

- Use a traceability matrix to ensure all requirements are implemented.

- Gather continuous feedback to refine project direction.

9. User Acceptance Testing (UAT) & Client Sign-Off:

Steps to Follow:

- Prepare a UAT Test Plan with test cases covering all functionalities.

- Conduct UAT sessions involving admins and medical professionals.

- Capture feedback and resolve necessary fixes before deployment.

- Obtain UAT Sign-off & Client Project Acceptance Form, ensuring the final system is approved.

Document 3- Functional Specifications

Project Details:

| Project Name | MEDsights – Medical Insights Platform |
| --- | --- |
| Customer Name | Global Health Solutions Pvt. Ltd. |
| Project Version | 1.0 |
| Project Sponsor | Dr. Rajesh Verma |
| Project Manager | Mr. Ankit Sharma |
| Project Initiation Date | 15th April 2025 |

Functional Requirement Specifications:

| Req ID | Req Name | Req Description | Priority |
| --- | --- | --- | --- |
| FR0001 | Login | Users should be able to log in using email & password authentication. | 10 |
| FR0002 | Publish Insight | Users should be able to publish their insights on the platform. | 9 |
| FR0003 | Manage Insights | Fire Admin should be able to review, approve, edit, and delete insights. | 9 |
| FR0004 | Manage Templates | Users should be able to create and update predefined templates for insights. | 8 |
| FR0005 | Read-Only Access | Certain users should have view-only access without publishing rights. | 7 |
| FR0006 | Search Insights | Users should be able to search insights using keywords, author, or medical category. | 8 |
| FR0007 | User Profile | Users should be able to update their personal and professional details in their profile. | 6 |
| FR0008 | Settings | Users should be able to modify their preferences under Profile, About, and Manage Templates sections. | 6 |
| FR0009 | Notifications | Users should receive alerts on new insights. | 7 |
| FR0010 | Compliance & Audit | The system should log all activities and ensure compliance with medical regulations. | 9 |
| FR0011 | Role-Based Access | The system should support different user roles (Admin, Meta Admin, Fire Admin, Read-Only User). | 9 |
| FR0012 | Approve/Reject Insights | Fire Admin should be able to approve or reject insights before publishing. | 9 |
| FR0013 | Comment on Insights | Users should be able to add comments and engage in discussions on published insights. | 8 |
| FR0014 | Export Insights | Admin should be able to export insights in PDF and CSV formats. | 7 |
| FR0015 | Dashboard Analytics | Admins should have a dashboard displaying insight trends and user engagement statistics. | 8 |
| FR0016 | Tagging & Categorization | Users should be able to tag insights under relevant medical categories (Cardiology, Neurology, etc.). | 7 |
| FR0017 | Access Control Logs | Admins should be able to view audit logs that track user activities. | 9 |
| FR0018 | Access Control Logs | Admins should be able to view audit logs that track user activities. | 9 |
| FR0019 | Recently Viewed Insights | Users can see viewed insights under Recently viewed sections | 6 |
| FR0020 | Heard it too | Users can select/click on Heard it too for Insights published | 7 |

Document 4 – Requirement Traceability Matrix

| Req ID | Req Name | Req Description | Design | D1 | T1 | D2 | T2 | UAT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FR0001 | Login | Users should be able to log in using email & password authentication. | Completed | Completed | Completed | Completed | Completed | Pending |
| FR0002 | Publish Insight | Users should be able to publish their insights on the platform. | Completed | InProgress | Pending | Pending | Pending | Pending |
| FR0003 | Manage Insights | Fire Admin should be able to review, approve, edit, and delete insights. | InProgress | Pending | Pending | Pending | Pending | Pending |
| FR0004 | Manage Templates | Users should be able to create and update predefined templates for insights. | InProgress | Pending | Pending | Pending | Pending | Pending |
| FR0005 | Read-Only Access | Certain users should have view-only access without publishing rights. | Completed | InProgress | Pending | Pending | Pending | Pending |
| FR0006 | Search Insights | Users should be able to search insights using keywords, author, or medical category. | Completed | InProgress | InProgress | Pending | Pending | Pending |
| FR0007 | User Profile | Users should be able to update their personal and professional details in their profile. | Completed | InProgress | InProgress | Pending | Pending | Pending |
| FR0008 | Settings | Users should be able to modify their preferences under Profile, About, and Manage Templates sections. | Completed | InProgress | InProgress | Pending | Pending | Pending |
| FR0009 | Notifications | Users should receive alerts on new insights. | InProgress | Pending | Pending | Pending | Pending | Pending |
| FR0010 | Compliance & Audit | The system should log all activities and ensure compliance with medical regulations. | InProgress | Pending | Pending | Pending | Pending | Pending |
| FR0011 | Role-Based Access | The system should support different user roles (Admin, Meta Admin, Fire Admin, Read-Only User). | Competed | Pending | Pending | Pending | Pending | Pending |
| FR0012 | Approve/Reject Insights | Fire Admin should be able to approve or reject insights before publishing. | InProgress | Pending | Pending | Pending | Pending | Pending |
| FR0013 | Comment on Insights | Users should be able to add comments and engage in discussions on published insights. | Completed | InProgress | InProgress | Pending | Pending | Pending |
| FR0014 | Export Insights | Admin should be able to export insights in PDF and CSV formats. | Completed | Pending | Pending | Pending | Pending | Pending |
| FR0015 | Dashboard Analytics | Admins should have a dashboard displaying insight trends and user engagement statistics. | InProgress | Pending | Pending | Pending | Pending | Pending |
| FR0016 | Tagging & Categorization | Users should be able to tag insights under relevant medical categories (Cardiology, Neurology, etc.). | Completed | InProgress | InProgress | Pending | Pending | Pending |
| FR0017 | Access Control Logs | Admins should be able to view audit logs that track user activities. | InProgress | Pending | Pending | Pending | Pending | Pending |
| FR0018 | Access Control Logs | Admins should be able to view audit logs that track user activities. | InProgress | Pending | Pending | Pending | Pending | Pending |
| FR0019 | Recently Viewed Insights | Users can see viewed insights under Recently viewed sections | Completed | InProgress | InProgress | Pending | Pending | Pending |
| FR0020 | Heard it too | Users can select/click on Heard it too for Insights published | Completed | InProgress | InProgress | Pending | Pending | Pending |