Question 1 – Identify minimum 20 functional requirements

| Requirement ID | Requirement Name | Requirement Description | Priority |
| --- | --- | --- | --- |
| FR001 | User registration and login | Farmers should register and login | high |  |
| FR002 | Product catalog | Products should be displayed with full description | high |  |
| FR003 | Search | Main option to get into application | high |  |
| FR004 | Product category | To segregate products like seeds, pesticides and fertilizers | medium |  |
| FR005 | Product availability | Based on stock products will be displayed | medium |  |
| FR006 | Payment process | Processing payment option as per user | high |  |
| FR007 | Cart | Adding products to cart | medium |  |
| FR008 | Rating of product | Reviews help to pruchase the product | low |  |
| FR009 | Seller details | Details of the manufacturer | medium |  |
| FR010 | Shipping and delivery | Provide delivery related information | high |  |
| FR011 | Order Tracking System | Real-time order status updates for farmers. | medium |  |
| FR012 | Email / SMS Notifications | Alerts for order confirmation, delivery, offers | Medium |  |
| FR013 | Wishlist | Farmers can save products for future purchase. | low |  |
| FR014 | Discount | Apply discounts at checkout. | medium |  |
| FR015 | Order History | Farmers can view past orders and their details | low |  |
| FR016 | Forgot / Reset Password | Users can retrieve or reset their password via email. | high |  |
| FR017 | Logout Option | Users can log out of their account. | low |  |
| FR018 | FAQs Page | A page answering common user questions. | medium |  |
| FR019 | Language Selection Option | Users can choose their preferred language. | high |  |
| FR020 | Terms & Conditions | Display platform policies to users. | low |  |

Question 2-Minimum 5 page designs - Make wireframe and prototypes

- Create account

- Login

- Add to cart

- Buy

- Payment

Question 3 - Make a note of the Tools, which you are using for above concepts. (Tools-Visio, Balsamiq)

Microsoft Visio :

It is a diagramming and vector graphic application Used to create diagrams, flowcharts, org charts, and other visiual representation of complex information.

Mainly used for technical reference and business documentation.

Viewed by and understood by Technical professionals and it supports data links and logic.

Balsamiq :

It is a rapid wire framing tool used to create mockups and prototypes of user interfaces.

Mainly used for early-stage app or website design.

It is simple and fast to use — no technical skills required.

Beneficial for prototyping and feedback gathering.

Question 4 – Prepare RTM

RTM.xlsx

Question 5: Prepare 10 Test Case Documents

| Test case Id | TC021 | Test case Name | User registration |
| --- | --- | --- | --- |
| Project ID | P003 | Project Name | AgriStore |
| PM ID | PM303 | PM Name | Mr Vandanam |
| Test strategy ID | TS201 | Tester ID | T013 |
| Test plan ID | TP003 | Tester Name | Ms Alekya |
| Test schedule ID | SCH020 | Date of Test | 2025-10-19 |
| Scenario | farmer signs up using mobile number |  |  |
| Link to the page | https://agristore.com/product/123 |  |  |
| Input data | Mobile no:9874561230 |  |  |
| Expected behavior | user account created |  |  |
| Actual behavior |  |  |  |
| Comments |  |  |  |
| Results(Pass/Fail) |  |  |  |

| Test case Id | TC022 | Test case Name | User login |
| --- | --- | --- | --- |
| Project ID | P003 | Project Name | AgriStore |
| PM ID | PM303 | PM Name | Mr Vandanam |
| Test strategy ID | TS201 | Tester ID | T014 |
| Test plan ID | TP003 | Tester Name | Mr Jason |
| Test schedule ID | SCH020 | Date of Test | 2025-10-19 |
| Scenario | A registered farmer logs in with correct contact number |  |  |
| Link to the page | https://agristore.com/product/555 |  |  |
| Input data | Mobile no:9874561230 |  |  |
| Expected behavior | Login successful |  |  |
| Actual behavior |  |  |  |
| Comments |  |  |  |
| Results(Pass/Fail) |  |  |  |

| Test case Id | TC023 | Test case Name | Manufacturer adds product |
| --- | --- | --- | --- |
| Project ID | P003 | Project Name | AgriStore |
| PM ID | PM303 | PM Name | Mr Vandanam |
| Test strategy ID | TS201 | Tester ID | T013 |
| Test plan ID | TP003 | Tester Name | Ms Alekya |
| Test schedule ID | SCH020 | Date of Test | 2025-10-19 |
| Scenario | manufacturer logs in and adds product with full details |  |  |
| Link to the page | https://agristore.com/ manufacturer/addproduct |  |  |
| Input data | Product ,category,price,manufacturer |  |  |
| Expected behavior | Product list created |  |  |
| Actual behavior |  |  |  |
| Comments |  |  |  |
| Results(Pass/Fail) |  |  |  |

| Test case Id | TC024 | Test case Name | Product catalog |
| --- | --- | --- | --- |
| Project ID | P003 | Project Name | AgriStore |
| PM ID | PM303 | PM Name | Mr Vandanam |
| Test strategy ID | TS201 | Tester ID | T013 |
| Test plan ID | TP003 | Tester Name | Mr Jason |
| Test schedule ID | SCH020 | Date of Test | 2025-10-19 |
| Scenario | farmer views the product catalog |  |  |
| Link to the page | https://agristore.com/catalog |  |  |
| Input data | Product catalog |  |  |
| Expected behavior | Displays list of products with image, name, category, price, manufacturer details. |  |  |
| Actual behavior |  |  |  |
| Comments |  |  |  |
| Results(Pass/Fail) |  |  |  |

| Test case Id | TC025 | Test case Name | Search product by category |
| --- | --- | --- | --- |
| Project ID | P003 | Project Name | AgriStore |
| PM ID | PM303 | PM Name | Mr Vandanam |
| Test strategy ID | TS201 | Tester ID | T013 |
| Test plan ID | TP003 | Tester Name | Ms Alekya |
| Test schedule ID | SCH020 | Date of Test | 2025-10-19 |
| Scenario | farmer searches for “seeds” |  |  |
| Link to the page | https://agristore.com/product/555 |  |  |
| Input data | Category : seeds |  |  |
| Expected behavior | Search results show products in category “seeds” |  |  |
| Actual behavior |  |  |  |
| Comments |  |  |  |
| Results(Pass/Fail) |  |  |  |

| Test case Id | TC026 | Test case Name | Check product availability |
| --- | --- | --- | --- |
| Project ID | P003 | Project Name | AgriStore |
| PM ID | PM303 | PM Name | Mr Vandanam |
| Test strategy ID | TS201 | Tester ID | T014 |
| Test plan ID | TP003 | Tester Name | Mr Jason |
| Test schedule ID | SCH020 | Date of Test | 2025-10-19 |
| Scenario | farmer checks the stock details |  |  |
| Link to the page | https://agrishop.com/product/123 |  |  |
| Input data | Product123 |  |  |
| Expected behavior | In stock or out of stock |  |  |
| Actual behavior |  |  |  |
| Comments |  |  |  |
| Results(Pass/Fail) |  |  |  |

| Test case Id | TC027 | Test case Name | Add product |
| --- | --- | --- | --- |
| Project ID | P003 | Project Name | AgriStore |
| PM ID | PM303 | PM Name | Mr Vandanam |
| Test strategy ID | TS201 | Tester ID | T013 |
| Test plan ID | TP003 | Tester Name | Ms Alekya |
| Test schedule ID | SCH020 | Date of Test | 2025-10-19 |
| Scenario | farmer adds a product to buy later |  |  |
| Link to the page | https://agristore.com/product/add-to-cart |  |  |
| Input data | Added to cart |  |  |
| Expected behavior | Product is added to cart |  |  |
| Actual behavior |  |  |  |
| Comments |  |  |  |
| Results(Pass/Fail) |  |  |  |

| Test case Id | TC028 | Test case Name | Payment process with card |
| --- | --- | --- | --- |
| Project ID | P003 | Project Name | AgriStore |
| PM ID | PM303 | PM Name | Mr Vandanam |
| Test strategy ID | TS201 | Tester ID | T014 |
| Test plan ID | TP003 | Tester Name | Mr Jason |
| Test schedule ID | SCH020 | Date of Test | 2025-10-19 |
| Scenario | farmer completes purchase using card |  |  |
| Link to the page | https://agrishop.com/product/555 |  |  |
| Input data | Payment method: card, Amount: ₹2000 |  |  |
| Expected behavior | Payment success, order confirmed |  |  |
| Actual behavior |  |  |  |
| Comments |  |  |  |
| Results(Pass/Fail) |  |  |  |

| Test case Id | TC009 | Test case Name | View seller/manufacturer details |
| --- | --- | --- | --- |
| Project ID | P003 | Project Name | AgriStore |
| PM ID | PM303 | PM Name | Mr Vandanam |
| Test strategy ID | TS201 | Tester ID | T013 |
| Test plan ID | TP003 | Tester Name | Ms Alekya |
| Test schedule ID | SCH020 | Date of Test | 2025-10-19 |
| Scenario | farmer views the manufacturer details |  |  |
| Link to the page | https://agrishop.com/product/555 |  |  |
| Input data | Product ID: 555 |  |  |
| Expected behavior | Manufacturer name, contact info, rating displayed |  |  |
| Actual behavior |  |  |  |
| Comments |  |  |  |
| Results(Pass/Fail) |  |  |  |

| Test case Id | TC010 | Test case Name | Order tracking |
| --- | --- | --- | --- |
| Project ID | P003 | Project Name | AgriStore |
| PM ID | PM303 | PM Name | Mr Vandanam |
| Test strategy ID | TS201 | Tester ID | T014 |
| Test plan ID | TP003 | Tester Name | Mr Jason |
| Test schedule ID | SCH020 | Date of Test | 2025-10-19 |
| Scenario | farmer checks the status of their placed order via tracking page |  |  |
| Link to the page | https://agristore.com/order/track/orderid12345 |  |  |
| Input data | Order-orderid12345 |  |  |
| Expected behavior | Show the status of the order |  |  |
| Actual behavior |  |  |  |
| Comments |  |  |  |
| Results(Pass/Fail) |  |  |  |

Question 6 – After the requirements are thoroughly explained to the entire project team by business analyst, the Database architects have decided to do the database design and also to represent the in-flow and out-flow of data. Draw database schema and ER diagram

Question 7 – What is a data flow diagram? Draw a data flow diagram to represent the in-flow and out-flow of data when a Farmer is placing an order for the product

It helps understand system logic and useful for requirement gathering and system design. Mainly for better understanding of business stakeholders and developers.

A Data Flow Diagram (DFD) is a picture that shows how data moves through a system.

It shows where the data comes from and where it goes.

Question 8 - Due to change in the Government Taxation structure . we should change the Tax structure. How do you handle change requests in a project?

Whenever a change request comes, BA first should check if the change is a defect from the previous installation or not. If it is due to previous defect, it should be communicated to the technical team/support team to handle it. Else BA handles the change request by going through the following steps:

1. BA should first understand the scope of change.

2. He needs to analyze whether the change is inside/outside the scope of the project

3. BA then should do the analysis via:

a). Impact analysis: How many documents and programs are getting impacted due to the change

b). Feasibility study: Whether the change is possible or not, or whether we have required manpower/skill set or not

c). Effort estimation: What are the extra efforts in terms of man hours required to carry out the change.

4. Approve or reject the change request: After doing the analysis the data should be sent to Change Control Board (CCB) to approve or reject the change.

5. Communicate and implement the approved change request: The change request should be taken approval from the Project Manager, after approval log this change request into Change tracker.

Question 9 –As the project is in process, Ben and Kevin have contacted you. The reason is to inform you that they want the Farmers to sell their crop yields through this application i.e. Farmers should be able to add their crop yields or products and display to general public and should be able to sell them. They also want to introduce Auction system for their Crop yields. As a BA, what will be your response? Is this a change request or an enhancement?

The application is mainly built considering the farmer as a user but as farmer he himself wants to sell his own crop yields & go for auction, farmer here will become the seller. This is entirely a new change request as the goal of the project is only make agricultural products like seeds, pesticides and fertilizers available to farmers.

1. Description of the change: Enabling farmers to sell crop yields & introduce auction system

2. Change Request ID: A unique identifier (e.g., CR-001)

3. Date of Request: Date the change was requested on 21-10-2025.

4. Requested By: Name(s) of stakeholders (e.g., Ben and Kevin)

5. Description of Change: Allow farmers to sell their own crop yields and introduce an auction-based sale system.

6. Reason for Change: Why the change is needed to empower farmers and create a marketplace for their produce.

7. Impact Analysis: How it affects scope, cost, timeline, resources, and system design

8. Feasibility Assessment: Yes the change is possible with current tech resources.

9. Effort Estimate: Approximate time, cost, and resource impact

10. Priority: Medium

11.Approval Status: Approved

12. Approver: Names of stakeholders or steering committee members

Question 10 - estimations – How many Man hours required

Man hours are the required effort of the resources to complete a project. As per the case study, the duration of the project is 18 months and the current team size is around 11. As the trained resources are available, trainers are not required. As the structure of the project is available, new and enhanced infrastructure is not required.

The estimated project completion time = 18 months, which includes all phases from requirement analysis to deployment.

Man-hours = total number of working hours required from all team members to complete the project.

To calculate this:

Total Manhours=Number of Team Members×Working Hours per Day×Working Days per Month×Project Duration in Months

| Number of Team Members | 11 |  |
| --- | --- | --- |

| Working Hours per Day | 8 hrs |
| --- | --- |

| Working Days per Month | 22 days |
| --- | --- |

| Project Duration | 18 months |
| --- | --- |

Total Man-hours =  11×8×22×18= Total Estimated Effort = 34,848 Man-hours

Question 11 - Explain UAT Acceptance process

Planning: In this step, Blue Prints are made to implement UAT testing for every feature that needs to test and minimum standards for accepting the test.

Designing: Here the Test cases are designed to hide all the possibilities of software packages in a real world environment.

UAT Testers: A Testing team consists of a end users that meet the criteria for implementing testing. The end user must have expertise in subject matter, the ability to report the problems.

Bug Fixing: Whatever Bugs are found in the UAT Testing, the development team should work on them and make it software error free.

Sign Off: After removing all the bugs, the testing team indicates acceptance of the completion of the bugs. In this phase, all the stakeholders come to a conclusion that the software is ready to GO LIVE and sign it off.

Question 12 - Explain Project closure document

| S.No. | Points to include | Details | Reference link |
| --- | --- | --- | --- |
| 1 | Did the client signed off on the UAT Testing |  | Business scope document |
|  | Date of the signoff: | 20th Oct 2025 |  |
|  | Name of the resource: | xxxx |  |
| 2 | Objectives of the project |  |  |
|  | User friendliness | Achieved |  |
|  | Customer satisfaction | ROI in 6 months |  |
|  | More categories | Achieved |  |
| 3 | Functionalities worked on |  |  |
|  | Secure payment processing | Achieved |  |
|  | Categories | Achieved |  |
| 4 | Infrastructure |  |  |
|  | Softwares Installed | Achieved |  |
|  | Laptops purchased | Achieved |  |
| 5 | Funding |  |  |
|  | Amount approved | Rs.1 crore |  |
|  | Amount used | Rs. 95 Lakhs |  |
| 6 | Overall project Information |  |  |
|  | Escalations | 50 |  |
|  | Customer satisfaction | High |  |
| 7 | Value to the company |  |  |
|  | 1:16:18/1:17:Negative | Positive-90% - Company has gained an edge over the competitors - Increased clients Trained employees -New project in pipeline |  |