## Slide 1: Customer Order Information (COI)
Prepared By: Akshay Kumar Date: 04-Mar-2025

## Slide 2: Situation
Growing Demand for Online Food Delivery services across all age groups.
Customer expect real-time tracking , reliability, and 24*7 service.
Existing platforms dominate but have service gaps.
Food Businesses need cost-effective solutions with better service integration.
Customers face issues like delayed deliveries and lack of instant customer support.
Need for innovation in customer experience and service handling.

## Slide 3: Problem
Customers face long waiting time at restaurants, delayed direct deliveries from restaurant side, and unresponsive support.
Tracking limitations: lack of real-time insights into order status.
High commission fees affecting restaurants profitability.
Customer service gaps leading to higher customer dissatisfaction rate.
Smaller food businesses struggle to integrate with major platforms.
Limited service options for hyperlocal delivery services.

## Slide 4: Opportunity
Faster and customer-friendly food delivery services.
Dedicated 24/7 customer support using chat / call / Email options through Customer Order Information (COI) application.
Competitive pricing with lower commission fee.
Advanced real-time order tracking system for transparency.
Expanding market reach into all rural and urban areas.
Offering unique food categories and discounts using restaurant collaboration.

## Slide 5: Purpose Statement or Goals
Develop a user-friendly online food ordering and delivery platform.
Provide real time order tracking for customer and restaurants.
Ensure 24/7 customer support using online ordering application or Customer Order Information (COI) tool for quick resolutions.
Offer a cost-effective solution with lower commission rates or discounts for customers.
Enhance customer satisfaction through seamless order management and faster delivery.

## Slide 6: Project Objectives
Build a scalable and robust food delivery system.
Ensure an intuitive and seamless customer experience.
Implementation of real-time order tracking system for customers and restaurants.
Provide 24/7 customer service through Customer Order Information (COI) tool.
Enable easy onboarding for restaurant partners.
Maintain a cost-effective business model.

## Slide 7: Success Criteria
High customer satisfaction through positive customer reviews and ratings.
Efficient order fulfilment with minimal delays or errors.
Seamless customer support using the Customer Order Information (COI) tool.
Strong partnership with restaurants across and delivery partners / providers.
Continuous growth in user adoption.
Stable system performance even in peak load or high time.

## Slide 8: Methods / Approach
Methods:
Traditional Sequential & structured development model (Waterfall Model).
Requirement driven approach before implementation.
Clear milestones and well-defined deliverables.

## Slide 9: Methods / Approach
Approach (waterfall Phases):
Requirements Gathering: Collect and document business needs from stakeholders.
Requirements Analysis: Analyse the gather requirements ensuring clarity in Functional & Non-Functional requirements.
Design: Prepare Business Requirement Document (BRD), Functional Requirement Specifications (FRS) and assist in system design by working with architects and UI/UX designers.
Development – Coding: Ensure developers & programmers understand requirements and provide clarifications to avoid gaps in implementation.

## Slide 10
Testing: Support the QA team by reviewing test cases and validating that requirements are met through Unit Testing (UT), System Testing (ST), System Integration Testing (SIT) and User Acceptance Testing (UAT).
Deployment & Implementation: Assisting in release planning, change management, and training end-users or stakeholders.
Maintenance: Gather feedback post deployment, handle change requests and ensuring continuous improvement.

## Slide 11: Resources
People: Development team (Developers & Programmers), UI/UX designers, Customer Support, Marketing, Restaurants and Partners.
Time: This will be developed by the developers using the traditional development method which is waterfall model and the estimated duration would be 6-8 months.
Budget: This application requires a significant investment as it integrates multiple components, including real-time tracking, secure payment gateways, and 24/7 customer support.
The budget is planned to ensure smooth development, testing, development, deployment and maintenance.

## Slide 12
The estimated cost ranges between ₹1,20,00,000 and 1,50,00,000 considering all operational and technical requirements.
Training and Services – 40,00,000
Software - ₹50,00,000
Hardware - ₹30,00,000
Others - ₹10,00,000 - ₹20,00,000
Technology: To build a robust, scalable and high-performing food delivery application, the following technologies will be used:

## Slide 13
Payment gateways like Razorpay, PayU etc.,
Google maps API
Other: Other resources like:
Vendor partnerships
security compliance and
Maintenance costs.

## Slide 14: Risks and Dependencies
Risks:
Potential system failures and downtime.
Customer dissatisfaction due to service delays.
High Competition from existing players / restaurants.
Reliance on restaurants and delivery partners.

## Slide 15
Dependencies:
Third party integrations (Payments, maps, logistics).
Successful restaurants onboarding.
Strong customer engagement and retention.
Efficient logistics and delivery network.
Reliable technology infrastructure.

## Slide 16
Thank you!