## Slide 1: Hr Chatbot- Glory

## Slide 2: agenda
Situation/Problem/Opportunity Purpose Statement (Goals) Project Objectives Success Criteria Methods/Approach Resources Risks and Dependencies Technologies

## Slide 3: Situation/Problem/Opportunity- Why Do We Need AN HR CHatbot? Current Situation: Many employees struggle to find relevant information in the Employee Handbook and HR Policies, leading to frequent HR queries, delays in responses, and inefficiencies in HR operations. Traditional methods of accessing these documents are time-consuming and often require manual intervention from HR teams. Problem Statement: Employees face difficulties in quickly retrieving answers related to HR policies and employee guidelines. This results in: -Increased workload for HR teams -Delays in addressing employee concerns -Reduced productivity due to inefficient information access Opportunity: By integrating GenAI (Glory) within Microsoft Teams, employees can receive instant, AI-driven responses to their queries, ensuring: -Seamless access to HR policies and Employee Handbook -Reduced dependency on HR personnel for routine queries -Enhanced employee experience and operational efficiency

## Slide 4: Purpose Statement (Goals)
This project aims to initiate successful integration of Employee Handbook and HR Policies using GenAI in Microsoft Teams so that GenAI (Glory) can help the employees with all their queries limited to their Employee Handbook and Policies.

## Slide 5: Project Objectives
GenAI integration on teams for employee handbook and HR policies.
If the user put any query, the AI chatbot will be retrieving data from the knowledge base and providing it to the user.
Accessibility at convenient time for handbook or policies related queries.
To have all these Employee handbook data and HR policies data at one place.

## Slide 6: Success Criteria
To measure the success of integrating GenAI (Glory) within Microsoft Teams for Employee Handbook and HR Policies, the following criteria will be used:
Response Accuracy & Relevance
  At least 90% of employee queries receive accurate and relevant responses from GenAI.
Reduction in HR Workload
  A measurable decrease (e.g., 50%) in repetitive HR queries directed to HR personnel.
Employee Engagement & Satisfaction
  Positive feedback from employees, with at least 80% satisfaction in surveys regarding ease of access to HR policies.
Response Time Improvement
  Queries answered instantly by GenAI, reducing the average response time from hours/days to seconds.
Adoption Rate
  At least 70% of employees actively use the AI assistant for HR-related inquiries within the first 3 months.
Policy Compliance & Updates
  GenAI provides up-to-date policy information, ensuring compliance and reducing misinformation.

## Slide 7: Methods/Approach
To ensure a smooth and efficient integration of GenAI (Glory) within Microsoft Teams, the Agile Scrum methodology will be followed. This approach allows for iterative development, continuous feedback, and adaptability to evolving business needs.
1. Sprint Planning
Define key deliverables, backlog items, and user stories related to employee queries and HR policy integration.
Prioritize tasks based on business value and technical feasibility.
2. Sprint Execution (2-Week Sprints)
Development: Build and refine the AI model, ensuring accurate retrieval of HR policies.
Integration: Connect GenAI (Glory) with Microsoft Teams for seamless employee interaction.
Testing: Conduct unit tests, integration tests, and user acceptance tests (UAT).
3. Daily Standups
Monitor progress, address blockers, and ensure alignment with sprint goals.
4. Continuous Feedback & Iteration
Gather feedback from employees and HR teams to refine AI responses.
Adjust based on real-world usage, ensuring accuracy and relevance.
5. Sprint Review & Retrospective
Demonstrate working features and gather stakeholder input.
Analyze sprint performance and identify areas for improvement.
6. Deployment & Monitoring
Roll out GenAI (Glory) in phases, starting with a pilot group before full deployment.
Monitor AI interactions, measure success criteria, and fine-tune for ongoing enhancements.

## Slide 8: Resources
1. Human Resources
AI Team: Developers, ML engineers, data scientists.
HR SMEs: Validate policy responses.
IT & Microsoft Teams Admins: Integration and security.
Scrum Master & QA Team: Agile execution and testing.
2. Technology & Tools
GenAI Framework: Azure OpenAI, GPT-based models.
Microsoft Teams Integration: APIs, bots, connectors.
Cloud & Storage: Azure/AWS for secure deployment.
DevOps Tools: GitHub, Jenkins, CI/CD pipelines.
3. Budget & Infrastructure
AI licensing, cloud hosting, and training costs.

## Slide 9: Risks and Dependencies
The project requires seamless integration between GenAI (Glory) and
Microsoft Teams. Any delays or issues with Teams integration may affect the
project timeline.
The accuracy of AI chatbot responses depends on an up-to-date HR policy
knowledge base. The HR team must ensure regular updates to the content.
Changes or updates to the Employee Handbook or HR policies must be
communicated promptly to ensure Glory is always providing accurate
information.

## Slide 10: Technologies
1. AI & NLP
GenAI Framework: Azure OpenAI, GPT-based models.
Natural Language Processing (NLP): Transformers, vector search for contextual understanding.
2. Cloud & Infrastructure
Cloud Services: Azure/AWS/GCP for hosting and scaling.
Database & Knowledge Base: Secure document storage (SharePoint, SQL, NoSQL).
3. Microsoft Teams Integration
APIs & Bots: Microsoft Bot Framework, Power Automate.
Authentication & Security: Azure Active Directory (AAD), role-based access control (RBAC).
4. Development & DevOps
Programming Languages: Python, Node.js for backend AI logic.
CI/CD: GitHub Actions, Jenkins, Azure DevOps for continuous deployment.

## Slide 11: Thank you