## Slide 1: Customer Relationship Management
Waterfall project
Prepared by Swapnali Jadhav
Date : 22.01.2025

## Slide 2: Situation
A sales team working in Quick heal Technologies Limited which is antivirus company as a CRM.
This team keeps data of all the customers intact as to what purchase they have done and when was it purchased and what are the difficulties they are facing or have faced.
They need to maintain the record of their calls and emails also.
All the job is done in Microsoft Excel Sheet.

## Slide 3: Problem
Team have to maintain all the data in Microsoft excel sheet.
While reporting it to the reporting manager team have to give this data in excel formats only .
Creating excel sheets with different formats is a problematic and tiring job.
Team have to make different excel sheets for different types or requirements from the manager.
This also caused late feedback long response time to the end users.

## Slide 4: Opportunity
Now the company wants to get all the data sorted and saved and get customer satisfaction and receive feedbacks through reports generation application which would increase the ease of work.
This would help the company to get the desired reports in time and easily which further increase the productivity of any employee.
It will further help the company market to increase as there will be no delays in the work.

## Slide 5: Purpose Statement (Goals)
  Introducing an application which helps to record all the customer data.
  The data should be easy to enter.
  BA and SME along with the manager should have access to the application.
  The application must be able to generate various reports and maintain customer data.
  The application must also include reminders so that it can be set by the user.

## Slide 6: Project Objectives
The objectives of the project must be SMART.
Taking at least 10 solutions into account and utilising the required ones.
Prototyping of the 4 solutions proposed.
Testing the 2 solutions hence shortlisted.
Launching an application which can store and perform actions on, by the end of this accounting year which is 31.03.2025

## Slide 7: Success Criteria
Improve records availability and accessibility of information, collateral forms and documents
Reduce the wait time.
Reduce the response time.
Make data entry easier.
Make the report generation easier.
Help to maintain proper customer data.

## Slide 8: Methods/Approach
Establish a selection committee and a selection process
Define requirement.
Select vendors through demonstrations and reviews.
Select the solution after prioritising the requirements and sorting the requirements.
Training the staff operating the application and the technical team.
Establish support process
Implementation of the new application.

## Slide 9: Resources
People : Human resources will include members in the project who will be directly using the software. Also the people who will be indirectly using the software only for viewing. The technical team is also included.
Time : This project will be implemented by 1st April 2025.
Budget : Software – Rs. 15000/-
Services - Rs. 2000/-
Training to team – Rs. 4000/-
The budget will not exceed Rs. 21000/-

## Slide 10: Risk and dependencies
Risk :
1. The project overruns the budget.
2. There is a scope creep.
3. Team member turnover.
4. Quality issue.
Dependencies:
  1. Waiting for client approval.
  2. Waiting for end-user feedback.
  3. Waiting or manager inputs.
  4. Dependant on the technical person if the application breakdown.

## Slide 11
Project Manager :
Project Sponsor :
Executive Summary :
This document outlines an application to be implemented. The sales executives, co-ordinators and the managers used to maintain data in excel sheets which was very hard to maintain and difficult to generate reports and was time consuming which resulted in the decline of the teams performance.
This application will allow the team members to enter their data, end users data, feedbacks, sales and purchase figures easily in same place and reports generation can also be done quickly and without discrepancies.
This application will help the team to increase their work efficiency by concentrating more in the actual job than just getting stuck in the excel sheets from the upcoming accounting year which is 1st of April 2025.