Assignment 1

- Please make a BRD which can be presented to the client along with complete development and resource plan.

Contents

1. Document Revisions .............................................................................................3

2. Approvals ..............................................................................................................4

3. RASCI Chart for This Document ..........................................................................5

4. Introduction ...........................................................................................................6

4.1. Business Goals ...................................................................................................6

4.2. Business Objectives ...........................................................................................6

4.3. Business Rules ...................................................................................................6

4.4. Background ........................................................................................................6

4.5. Project Objective.................................................................................................7

4.6. Project Scope ......................................................................................................7

4.6.1. In Scope Functionality .....................................................................................7

4.6.2. Out Scope Functionality ..................................................................................8

5. Assumptions ..........................................................................................................9

6. Constraints .............................................................................................................10

7. Risks ......................................................................................................................11

Technological Risks ..................................................................................................11

Skills Risks ................................................................................................................11

Political Risks ............................................................................................................11

Business Risks ...........................................................................................................11

Requirements Risks ...................................................................................................11

Other Risks ................................................................................................................11

8. Business Process Overview ...................................................................................12

8.1. Legacy System (AS-IS) ......................................................................................12

8.2. Proposed Recommendations (TO-BE) ...............................................................12

9. Business Requirements ..........................................................................................13

10. Appendices ...........................................................................................................15

10.1. List of Acronyms ...............................................................................................15

10.2. Glossary of Terms .............................................................................................15

10.3. Related Documents ...........................................................................................15

  - Document Revision

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 19/08/2025 | 0.1 | Initial draft created based on company requirements: inventory management and quickest delivery system. |
| 21/08/2025 | 1.1 | Added detailed specifications for the inventory management module. This includes features for demand forecasting, shelf-life tracking (using a FIFO system), and automated reordering triggers. |
| 27/08/2025 | 1.2 | Incorporated detailed requirements for the quickest delivery modules include integration with a GIS for identifying the nearest warehouse, a route optimization algorithm, and real-time order tracking for customers. Specifications for managing the cold chain during transit were also added. |
| 01/09/2025 | 1.3 | Expanded benefits section highlighting operational efficiency and cost optimization. |
| 06/09/2025 | 1.4 | Finalized version for client review and approval. |

  - Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Rajesh Mehta | Chief Executive Officer (CEO) | [Signed] | 07/09/2025 |
| Business Owner | Ananya Iyer | Head of Operations | [Signed] | 07/09/2025 |
| Business Analyst | Avi | Business Analyst | [Signed] | 07/09/2025 |
| Project Manager | Sandeep Khanna | Senior Project Manager | [Signed] | 07/09/2025 |
| System Architect | Priya Nair | Tech Architect | [Signed] | 07/09/2025 |
| Development Lead | Arjun Malhotra | Software Development Lead | [Signed] | 07/09/2025 |
| Quality Lead | Vivek Reddy | Quality Assurance (QA) Manager | [Signed] | 07/09/2025 |

  - RACI Chart for This Document

Has ultimate signing authority for any changes to the document.

R: Responsible Responsible for creating this document.

A: Accountable Accountable for accuracy of this document

C:  Consulted Provides input.

I:  Informed Must be informed of any changes

| Task | Project Sponsor | Business Owner | Project Manager | System Architect | Development Lead | Quality Lead | Business Analyst |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Draft Requirements | I | C | A | C | I | I | R |
| Design System Architecture | I | C | A | R | C | I | C |
| Develop Software | I | I | A | C | R | C | I |
| Test and Validate Software | I | I | A | C | C | R | I |
| Approve Project Document | A | C | R | C | C | C | C |
| Oversee Implementation | C | A | R | C | C | C | I |

  - Introduction

    - Business Goals

The goal of Creamy Delight Dairy is to create a seamless system for managing our inventory and deliveries. This means building software that provides a live, accurate view of all products—from manufacturing plants to warehouses, enabling effective demand forecasting and minimizing waste from perishable product spoilage, while maintaining ideal inventory stock levels at all times. The products to customers as fast as possible. Deploy an intelligent delivery management system that finds the quickest delivery routes and instantly assigns the orders to the nearest warehouse with available stock, enhancing logistics efficiency. The main aim is to make our customers happy by shortening order processing and delivery times, while ensuring products are delivered fresh and customers consistently receive high-quality products on time.

    - Business Objectives

The objective is to deliver an integrated IT solution for the Creamy Delight Dairy The solution will focus on achieving the following business goals through tailored software functionality:

- Reducing waste from spoilage and optimizing logistics costs, the system will directly impact the company's bottom line by maximize the return on investment (ROI) by lowering operational expenses and increasing sales through better availability of products.

- Provide a cloud-based system for real-time monitoring of inventory across all manufacturing plants and warehouses, minimizing spoilage of perishable goods and optimizing stock levels to prevent overstocking or shortages.

- The software will provide customers with real-time order tracking, enhancing their experience and building loyalty. It will also improve communication with suppliers by providing accurate demand forecasts, leading to more reliable raw material procurement.

    - Business Rules

- The software platform does not filter or restrict users registering for or accessing the inventory and delivery management system.

- The Owner may provide supporting materials (documentation, data, or guides) to assist users in utilizing the system effectively.

- Users agree that the company retains all rights to its intellectual property (IP) and will not use it unlawfully, reproduce, or distribute it without written permission.

- If users subscribe to premium modules or purchase services within the system, they agree to pay the specified charges.

    - Background:

The Creamy Delight Dairy, a leading producer of ice-cream and milk products, operates multiple manufacturing plants and warehouses across the country. As the business expanded, managing inventory across different locations became increasingly complex. The software development project for the ice-cream and milk products Creamy Delight Dairy was initiated in early 2025 following an internal operational review conducted in late 2024. The company was experiencing significant product spoilage, particularly with its perishable ice cream and milk products, due to a lack of real-time inventory visibility across its numerous plants and warehouses. This led to overstocking in some locations and shortages in others, resulting in lost sales and increased operational costs. Furthermore, the manual, fragmented process for order fulfilment was inefficient, causing delays in delivery and a growing number of customer complaints. Recognizing that these issues were hindering growth and damaging the brand's reputation, the management team proposed a project to build a centralized software system. The project was proposed by the Head of Supply Chain (Business Owner) during a strategic planning session in January 2025, emphasizing the need for a digital solution to modernize operations. It was formally initiated in February 2025 after approval from the Chief Operating Officer (Project Sponsor), with the goal of developing an integrated IT system to address these pain points. The expected benefits are a substantial reduction in spoilage, a decrease in operational expenses, and a significant improvement in customer satisfaction through faster, more reliable deliveries. Ultimately, the project is a strategic move to optimize the supply chain and secure a competitive advantage in the market.

    - Project Objective

The primary objective of this project is to develop a comprehensive software solution that enhances operational efficiency for the ice-cream and milk products company by integrating advanced inventory management and logistics optimization capabilities. The Integrated Supply Chain Management System will be designed with the following high-level capabilities:

- Inventory Management: The system will track stock levels of raw materials and finished goods in real-time across all manufacturing plants and warehouses. It will use a First-In, First-Out (FIFO) system to manage perishable goods, minimizing spoilage.

- Logistics Optimization: It will use advanced algorithms to calculate the most efficient delivery routes, taking into account factors like traffic and multiple drop-off points, thereby ensuring the quickest possible delivery.

- Integrated Dashboard and Reporting: A user-friendly interface for stakeholders to monitor operations, generate analytics on waste reduction, delivery performance, and customer metrics, with mobile access for field teams.

- Profitability: By automating inventory tracking and implementing the FIFO method, the system will significantly reduce product spoilage, directly cutting operational costs and increasing profitability.

- Customer Satisfaction: The real-time order tracking and optimized delivery routes will lead to faster and more reliable deliveries, which is crucial for customer satisfaction in the perishable goods industry.

- Competitive Advantage: The enhanced efficiency and superior delivery service will give the company a distinct edge over its competitors in the market.

    - Project Scope:

The project aims to develop an integrated, cloud-based software solution for the ice cream and milk products company to manage inventory across multiple manufacturing plants and warehouses and optimize delivery operations.

      - In Scope Functionality:

The following functionalities will be developed as part of the current project:

- Real-Time Inventory Tracking: A system to monitor current stock levels of all raw materials, finished products (ice cream, milk), and packaging across all manufacturing plants and warehouses.

- Centralized Database: A single, unified database to store all inventory, order, and customer data, accessible to authorized personnel from any location.

- Demand Forecasting: Automated order allocation to the nearest warehouse with available stock, based on proximity and inventory availability.

- Warehouse Assignment: A feature that automatically identifies and assigns an incoming order to the nearest warehouse with available inventory.

- GPS-Enabled Order Tracking: Mobile application for drivers to view routes, scan deliveries, and report issues, with customer-facing tracking and ETA notifications.

      - Out Scope Functionality:

The following functionalities are not included in the current phase of the project:

- Production Planning and Scheduling: The system will not manage the manufacturing process or create production schedules. It will only track inventory after it has been produced.

- Multi-country operations support: The current system limited to domestic operations no international plans for now

- Supplier Relationship Management (SRM): No integration with external vendor/supplier systems for automated procurement.

- Advanced Analytics and AI/ML : The system will not include complex Advanced AI/ML-based demand forecasting (to be considered in future phases).

- Fleet Maintenance and Management: The software will not track vehicle maintenance schedules, fuel consumption, or driver performance metrics.

  - Assumptions

  - All warehouses and manufacturing plants have reliable internet connectivity for real-time inventory updates.

  - The company’s delivery vehicles are equipped with GPS-enabled devices for real-time tracking and integration with mapping APIs (e.g., Google Maps )

  - Historical sales data and seasonal demand patterns are available and sufficient for demand forecasting models.

  - The project assumes that stakeholders and end-users (e.g., warehouse staff, delivery drivers, and managers) will be available and receptive to training on the new software.

  - Regulatory and compliance requirements related to food safety and cold-chain logistics are already being met by the company.

  - Constrains

- The project must be completed within a defined within 6 months’ timeline and budget of ₹500,000, as approved by the Project Sponsor, limiting the scope to core inventory and delivery functionalities.

- Mobile app (if developed) will be limited to Android devices in the current phase.

- The new software must be developed using technologies that are compatible with the company's existing IT infrastructure to minimize future maintenance and integration issues.

- The system must handle high transaction volumes during peak seasons (e.g., summer) without performance degradation, requiring robust scalability.

- Data storage and processing must comply with national data protection regulations.

  - Risks

The following risks that could impact the success or failure of the software development project for inventory management and delivery optimization for the ice-cream and milk products company. Here's a breakdown of potential risks that could affect the project, along with a description, likelihood, potential cost, and a recommended handling strategy for each:

Technological Risks

Risk: The chosen technology stack for the new system is not compatible with our existing ERP and e-commerce platforms, leading to major integration challenges.

Likelihood: Low

Impact: High (costly delays, need for specialized external consultants).

Strategy: Mitigate. We will conduct a thorough proof-of-concept (POC) with our existing systems before any major development begins. This will validate compatibility and identify any potential issues early in the project.

Skills Risks

Risk: Insufficient UX Design Skills in Business Analyst

Likelihood: Low (25% chance, assuming Business Analyst has some UX experience).

Impact: Medium (poor UX could reduce user adoption, requiring rework costing $20K-$40K)

Strategy: Mitigate by providing UX training to the Business Analyst and consulting external UX experts for dashboard design reviews.

Political Risks

Risk: Changes in government regulations on food safety, logistics, or data protection may affect system compliance.

Likelihood: Low

Impact: High (System redesign or additional compliance features required).

Strategy: Transfer – Engage compliance/legal team to track regulation changes and update requirements.

Business Risks

Risk : Project Cancellation Due to Budget Overruns

Likelihood: Low (20% chance, assuming approved budget).

Impact: High (cancellation would result in ₹100K-₹500K sunk costs and lost operational improvements)

Strategy: Avoid by implementing strict budget monitoring and phased development (MVP first) to demonstrate early value.

Requirements Risks

Risk: The requirements for the demand forecasting module were not correctly captured, resulting in a model that provides inaccurate predictions.

Likelihood: Medium

Impact: Medium (wasted development effort, need for rework, potential for overstocking or shortages).

Strategy: Mitigate. We will perform a series of usability and validation workshops with the business owners and stakeholders to ensure the forecasting logic is aligned with their expectations. We will also use agile methodologies to allow for iterative development and frequent feedback.

Other Risks

Risk: Poor internet connectivity at remote warehouses may disrupt real-time inventory updates.

Likelihood: High

Impact: Medium (Data inaccuracies and delays in decision-making).

Strategy: Mitigate – Provide offline data capture with sync capability when network is restored.

  - Business Process Overview

    - Legacy System (AS-IS)

- Demand forecasting is done manually by analyzing historical sales data, often leading to overstocking or stockouts, especially during peak seasons like summer.

- The system is not fully integrated with downstream systems such as CRM, collections, or compliance tools, resulting in silos and inefficiencies.

- The order is manually entered into a spreadsheet or a basic database. A warehouse manager, without real-time visibility of inventory at other locations, will check their local stock. If the product is available, they will manually print a pick list.

- Compliance with food safety regulations (e.g., HACCP) is maintained through manual audits, which are time-consuming and prone to errors.

- The delivery driver updates the status of the order via phone call or text message to a central team.

    - Proposed Recommendations (TO-BE)

- All orders, whether from the e-commerce site or a sales representative, will be automatically routed to the new system and processed instantly.

- Replaces monthly spreadsheet reports with real-time analytics, enabling proactive decisions

- The delivery vehicle's GPS will feed real-time location data back to the system. This allows the customer and the company's internal teams to track the order's progress and estimated time of arrival.

- The warehouse manager receives a digital notification on their system. The pick list is automatically generated and sent to a mobile device used by the warehouse staff, ensuring accuracy.

- Upon delivery, the driver can use their mobile device to get a digital signature or take a photo as proof of delivery. This automatically updates the order status in the system, and a confirmation is sent to the customer.

  - Business Requirements

| Req ID | Requirement | Description | Priority | Reference Material |
| --- | --- | --- | --- | --- |
| BR0001 | Real-time Stock Tracking | The system must provide a real-time dashboard displaying current stock levels of all products in each plant and warehouse. | High | Project Scope (In Scope Functionality) |
| BR0002 | Batch & Expiry Management | The system must generate automated alerts for products nearing expiration or deviating from required storage conditions (e.g., temperature). | High | Use Case: Stock Level Alerts |
| BR0003 | FIFO Inventory Rotation | The system must implement a First-In, First-Out (FIFO) rule for perishable products to ensure older stock is shipped first. | High | Business Goals (Optimized Inventory Control) |
| BR0004 | Demand Forecasting | The system should provide an analytics tool to predict future demand for products based on historical sales data. | Medium | Use Case: Predictive Analytics |
| BR0005 | Automatic Order-to-Warehouse Assignment | The system must assign customer orders to the nearest warehouse with available stock based on proximity and inventory levels. | High | Use Case: Order Assignment |
| BR0006 | Access Control | Warehouse staff, managers, and admins should have role-based system access. | High | Use Case: User Roles |
| BR0007 | Customer ETA Notifications | The system must send delivery ETAs to customers via SMS or app notifications, with real-time tracking capabilities. | Medium | Project Scope (In Scope Functionality) |
| BR0008 | Delivery Confirmation | The system must record and store digital proof of delivery, such as a signature or photo, upon order completion. | Medium | Use Case: Delivery Management |
| BR0008 | Mobile Compatibility | The customer-facing portal and delivery driver interfaces must be fully responsive and optimized for mobile devices. | Medium | Non-Functional Requirement |
| BR0009 | System Performance | The system's architecture should be scalable to handle a 30% increase in daily order volume without a drop in performance. | High | Non-Functional Requirement |
| BR0010 | 24/7 Availability | The system must be available 24 hours a day, 7 days a week, with planned downtime minimized to less than 1% annually. | High | Non-Functional Requirement |
| BR0011 | Data Encryption | All sensitive customer and business data must be encrypted both at rest and in transit. | High | Non-Functional Requirement |
| BR0012 | CRM Integration | Orders must sync with CRM to maintain customer relationship records. | Medium | CRM Docs |
| BR0013 | Data Reporting | The system must generate daily, weekly, and monthly reports on inventory levels, delivery performance, and spoilage rates. | Medium | Use Case: Reporting |
| BR0014 | Multi-location Support | . The system must be able to manage inventory and logistics for an unlimited number of plants and warehouses. | Medium | Use Case: Scalability |
| BR0015 | Food Safety Compliance | The system must maintain audit logs and temperature records to comply with food safety regulations (e.g., HACCP). | High | Assumptions (Regulatory Compliance), HACCP Guidelines |

  - Appendices

1.10.1. List of Acronyms

1.10.2. Glossary of Terms

1.10.3. Related Documents

- Prepare process flow diagram using your imagination.

Assignment 2

- Write an introduction letter to a client introducing yourself as a business analyst in charge of working with the client and his team to start the business understanding process.

Subject: Introduction as Your Business Analyst

Dear Mr. Ganesh,

I hope this letter finds you well.

My name is Avinab, and I am delighted to introduce myself as the Business Analyst assigned to work with you and your team for this project. My role is to collaborate closely with you to understand your business objectives, challenges, and requirements, and to ensure these are accurately captured and translated into actionable solutions.

With a background in business analysis and a passion for driving successful projects, I am excited to collaborate with you to identify your needs, streamline processes, and uncover opportunities for growth. My approach is centered on open communication, thorough discovery, and tailored solutions that reflect your unique business context.

To begin, I would like to schedule a brief kickoff meeting with you and your key stakeholders. During this meeting, we can discuss the project in more detail, clarify our shared goals, and outline the next steps for our collaboration. Please let me know what time works best for your team.

Please feel free to reach out to me directly at avinab.das@xyz.com or +91 8967453245 with any questions or to arrange a convenient time for our first discussion. I am eager to build a strong partnership and contribute to the success of your project.

Thank you for entrusting us with this opportunity. I look forward to working together.

Best regards,
Avinab Ashish Das
Business Analyst
+91 8967453245

- Prepare a brief BRD and SRS for a project- Ticketing system.

Contents

1. Document Revisions .............................................................................................3

2. Approvals ..............................................................................................................4

3. RASCI Chart for This Document ..........................................................................5

4. Introduction ...........................................................................................................6

4.1. Business Goals ...................................................................................................6

4.2. Business Objectives ...........................................................................................6

4.3. Business Rules ...................................................................................................6

4.4. Background ........................................................................................................6

4.5. Project Objective.................................................................................................7

4.6. Project Scope ......................................................................................................7

4.6.1. In Scope Functionality .....................................................................................7

4.6.2. Out Scope Functionality ..................................................................................8

5. Assumptions ..........................................................................................................9

6. Constraints .............................................................................................................10

7. Risks ......................................................................................................................11

Technological Risks ..................................................................................................11

Skills Risks ................................................................................................................11

Political Risks ............................................................................................................11

Business Risks ...........................................................................................................11

Requirements Risks ...................................................................................................11

Other Risks ................................................................................................................11

8. Business Process Overview ...................................................................................12

8.1. Legacy System (AS-IS) ......................................................................................12

8.2. Proposed Recommendations (TO-BE) ...............................................................12

9. Business Requirements ..........................................................................................13

10. Appendices ...........................................................................................................15

10.1. List of Acronyms ...............................................................................................15

10.2. Glossary of Terms .............................................................................................15

10.3. Related Documents ...........................................................................................15

  - Document Revision

| Date | Version Number | Document Changes |
| --- | --- | --- |
| 2025-08-20 | 0.1 | Initial draft created with project objectives, scope, and high-level requirements |
| 2025-08-22 | 0.2 | Added detailed functional requirements and RACI matrix |
| 2025-08-24 | 0.3 | Incorporated feedback from IT and Support teams |
| 2025-08-26 | 0.4 | Updated RTM and workflow |
| 2025-08-28 | 1.0 | Final version approved and signed off by stakeholders |

  - Approvals

| Role | Name | Title | Signature | Date |
| --- | --- | --- | --- | --- |
| Project Sponsor | Ms. Monica | CEO | [Signature] | 28/08/2025 |
| Business Owner | Mr. Pankaj Mr. Chandan Mr. Bhaskar Mr. Jaye | Co-Founder | [Signature] [Signature] [Signature] [Signature] | 28/08/2025 |
| Project Manager | Mr. Hemant | CTO | [Signature] | 28/08/2025 |
| System Architect | Mr. Vaibhav | Senior tech Architect | [Signature] | 28/08/2025 |
| Development Lead | Ms. Anshika | Team lead | [Signature] | 28/08/2025 |
| Quality Lead | Ms. Ishani | Testing lead | [Signature] | 28/08/2025 |
| Business Analyst | Mr. Avinab | Business Analyst | [Signature] | 28/08/2025 |

  - RACI Chart for This Document

Has ultimate signing authority for any changes to the document.

R: Responsible Responsible for creating this document.

A: Accountable Accountable for accuracy of this document

C:  Consulted Provides input.

I:  Informed Must be informed of any changes

| Task/Phase | BA (Me) | Datakosh Management | Inventam Leadership | Devlopment Team | Testing Team | KDK Soln | Client Representative | Security Expert |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Requirements Gathering | R | A | C | C | I | I | C | I |
| Document Drafting (BRD) | R | A | C | C | C | I | C | I |
| SLA and Escalation Policy | R | A | C | I | I | C | I | I |
| Develop Ticketing Feature | I | I | A | R | C | C | C | R |
| Test and QA | I | I | C | C | R | I | C | C |
| UAT coordination | R | I | I | C | R | I | C | I |
| Go-Live & Client Feedback | R | A | I | C | I | I | C | I |

  - Introduction

    - Business Goals

Datakosh Fintech Pvt. Ltd. aims to revolutionize the loan processing system in the Indian banking sector, particularly for small co-operative banks and NBFCs, by offering an AI-powered solution that streamlines verification and risk assessment. The company’s primary business goal is to streamline the loan approval process, reducing processing time and mitigating risks associated with fraudulent documentation, such as fake IT returns, manipulated GST returns, and incorrect business proofs. By leveraging tools like KYC analysis, ITR and GST return verification, bank statement analysis, and legal dispute tracking, Datakosh provides a comprehensive system for accurate borrower evaluation.

Datakosh Solution, the company seeks to enhance the accuracy and reliability of loan applicant verification, thereby reducing NPAs, strengthening compliance with RBI regulations, and restoring public confidence in vulnerable financial institutions. By offering remote access to analytical reports in user-friendly formats like Excel and PDF, Datakosh aims to improve customer service, ease system integration, and enable banks to make informed lending decisions. Ultimately, the company’s goal is to prevent financial distress in co-operative banks and NBFCs, reduce the likelihood of forced mergers or license cancellations, and foster a more resilient and trustworthy banking ecosystem in India.

    - Business Objectives

The business objectives of Datakosh Fintech Pvt. Ltd. are:

- Streamline Loan Processing: Enhance the efficiency of the loan approval process in small co-operative banks and NBFCs by reducing processing time and eliminating unnecessary delays.

- Reduce Fraud and NPAs: Mitigate financial fraud through AI-powered verification of documents such as PAN/Aadhaar, IT Returns, GST Certificates, and Bank Statements to minimize fake documentation and reduce Non-Performing Assets (NPAs).

- Enhance Verification Accuracy: Provide comprehensive tools like KYC Analyzer, ITR Analysis, GSTR Analysis, Bank Statement Analysis, MCA Data Analysis, and Legal Case & Dispute Details to ensure accurate and reliable applicant vetting. Apart from this our new feature is authenticated retrieval of ("Original ITR", "Original GSTR" directly from government-authorized sources, without requiring applicants to share their login credentials. This feature will include UI elements for initiating the request, a mechanism for handling token/OTP verification, and a display of the fetched documents.

- Strengthen Regulatory Compliance: Support banks in adhering to RBI regulations by improving controls and checks, thereby preventing forced mergers, license cancellations, and financial vulnerabilities.

- Improve Public Confidence: Increase trust in the banking system by reducing fraud related risks and enhancing the reliability of loan processes.

- Facilitate User-Friendly Solutions: Deliver analytical reports in accessible formats (Excel and PDF) with remote access, ensuring ease of use, seamless system integration, and improved customer service for financial institutions.

    - Business Rules

- “Access Fee” means the agreed fee payable at a predetermined interval (includes taxes and duties) by you for the limited right to use the Licensed Software on terms and conditions set out in this Agreement.

- “Authorized Device(s)” means a device(s) owned, leased, or otherwise controlled by the Member from which it shall subscribe to or use the Licensed Software for its use as per the terms and conditions set out in this Agreement.

- “Documentation” means explanatory materials in printed, electronic, or online form accompanying the Licensed Software in English and other languages, if available.

- “Licensed Software” means any software which the Member subscribes to on Our Website and avails the right to use the same on payment of Access Fee to DataKosh Fintech Pvt. Ltd. solution.

    - Background

The Datakosh Ticketing System Project was proposed and initiated on August 21, 2025, as a direct follow-up to the ITR/GSTR Original PDF Project, where a key risk was identified: potential instability, structural changes, or prolonged downtime in KDK Solutions’ API, which could disrupt document fetching and lead to delays in loan processing for banking and NBFC clients. To address this, the "Ticketing System" was proposed to provide a structured way to handle and resolve these issues. The expected benefit is to ensure business continuity, improve client satisfaction by providing a clear support channel, and enhance overall operational efficiency by streamlining communication between Datakosh's maintenance team and the KDK support team.

    - Project Objective

The primary objective of the Ticketing System project is to implement a comprehensive solution for managing client support tickets effectively. The system will streamline the process of ticket creation, tracking, resolution, and closure.

- The product will be a system designed to handle support tickets, ensuring seamless communication between clients, the Datakosh support team.

- The system will improve the overall efficiency of client support operations by providing features for monitoring service level agreement (SLA) compliance, advanced reporting capabilities, and integration with a knowledge base for faster problem resolution.

- The project directly aligns with the business objective of mitigating the risk of KDK Solutions API downtime, ensuring business continuity and improving client satisfaction. It addresses the non-functional requirement of providing a reliable support channel for a core functional capability.

- The system will be designed to interact with the KDK support system for escalations when tickets cannot be resolved by the internal Datakosh maintenance team.

    - Project Scope

The project will create a system to streamline ticket creation, tracking, resolution, and closure, with priority-based handling and escalation to KDK Solutions. With a focus on improving communication, SLA compliance, reporting, and knowledge base integration, the scope includes designing, developing, testing, and deploying the system, aligning with business goals to ensure operational efficiency and client satisfaction.

      - In Scope Functionality

- Enable clients to create support tickets via a web portal or email with priority level selection (critical, high, medium).

- Integration with existing internal systems and escalation support with KDK Solutions.

- The system will include features to monitor and report on service level agreement (SLA) compliance.

      - Out Scope Functionality

- Advanced AI-driven personalization features (planned for later phases).

- The project will not include the development of a native mobile application for ticket management.

- Integration with third-party CRM or ERP tools beyond agreed scope.