## Slide 1: Project Title : Ambrosia
Prepared By : Purbhaji Bharkad
Date : 01/03/2021

## Slide 2: Situation/Problem/Opportunity :
Situation : The company currently operates using disconnected systems and manual processes, which leads to inefficiencies, data silos, and lack of real-time visibility into operations.
As the organization grows, these challenges make it difficult to scale operations and maintain competitive advantage.
Problem : The company faces following key challenges –
Data Silos : Different departments use separate systems ( e.g. finance, HR, inventory) which is making cross-functional reporting difficult.
Manual Processes : High dependency on spreadsheets and paper-based workflows increases errors and inefficiencies.
Lack of Real-Time Data : Delayed access to business insights which affects in decision-making.
Integration Issues : Existing systems do not communicate effectively, which leading to duplicate data entry and inconsistencies.
Limited Scalability : Current systems cannot support business growth, multi-location operations.

## Slide 3
Opportunity :
Implementing an ERP systems presents several benefits, including :
Process Automation : Reduces manual efforts and streamlines workflows.
Real – Time Insights : Provides centralized dashboards and analytics for better decision making.
Integrated Systems : Eliminates data silos by connecting Finance, HR, Inventory, etc.
Scalability & Growth : Supports expansion into new markets and business models.
Cost Efficiency : Reduces operational costs by optimizing resource utilization.

## Slide 4
Purpose Statement (Goals) :
The purpose of this project is to increase in operational efficiency through process automation.
To generate accurate sales and raw material purchase reports (weekly, monthly, quarterly, half-yearly, yearly).
To maintain accurate product wastage report.
To improve customer satisfaction by enhancing order processing and inventory management.
Reduction in manual errors and rework due to real-time data validation.

## Slide 5
Project Objectives :
Implement an ERP system to improve operational efficiency.
Integrate all business functions into a single platform.
Enhance reporting and decision - making capabilities.
Maintain all data and reports and keep it safe.

## Slide 6
Success Criteria :
Real–Time Inventory Tracking- Accurate stock levels for raw seafood, processed items, and packaging materials.
Temperature & Storage Monitoring- Systems tracks cold storage conditions and prevents stock spoilage.
Automated Labeling & Packaging- Ensures accurate product labeling with expiry dates, barcodes, and compliance tags.
Seamless Order Management- Orders processed with real-time stock validation.
Faster Invoicing & Payments- Automated billing and integration with financial systems.
On-Time Delivery- Reduced delays in seafood shipment to customers.
Enhanced Reporting & Forecasting- System provides sales forecasts and profitability insights.

## Slide 7
Approach :
Project Planning & Requirements Gathering
Stakeholder Consultation – Engaged with seafood industry experts, Stakeholders, production managers, procurement, sales, and IT teams.
Business Process Analysis – Mapped current workflows in processing, inventory, sales, and logistics.
Define ERP Scope – Required modules are :
1) Login
2) Raw Material Purchase
3) Products
4) Sales
5) Reports ( Sell & Purchase )
6) Logistics
7) Wastage
System Selection & Customization
ERP Vendor Evaluation – Choose an ERP system with seafood-specific capabilities.
Integration Plan – Ensure compatibility with IoT sensors ( which detects changes in environment and collect data ), cold storage tracking,
e-commerce, and financial software.

## Slide 8
Data Migration & System Setup
Data cleansing & Standardization – Ensure accurate historical data for suppliers, customers, inventory, and financials.
ERP System Setup – Configure inventory tracking, quality control workflows, and compliance reporting.
System Development & Testing
Module-wise Implementation – Deploy ERP in phases ( Procurement – Inventory – Processing – Sales – Finance ).
Quality Assurance & Testing – Conduct Unit testing, System testing, Integration testing, and User acceptance testing ( UAT ).
Traceability & Compliance validation – Ensure that system captures batch tracking, storage conditions, and regulatory reporting.
Go-Live & Deployment
Pilot implementation – Launch ERP in an single department for initial validation.
Full-Scale Deployment – Roll out across all seafood operations.
Real-Time system monitoring – Ensure no disruptions in seafood processing and order fulfillment.

## Slide 9
Post-Go-Live Support & Continuous Improvement
Helpdesk & IT support – Provide dedicated support for issue resolution.
System Performance optimization – Adjust workflows based on real-world usage.
Continuous Updates & Enhancements – Upgrade ERP for evolving seafood industry needs.

## Slide 10
Resources
Project Team
Role | Name | Responsibility
Project Sponsor | Apex Frozen Sea food. | Approves budget & key decisions
Project Manager | Mr. Shivanand Bicchewar | Manages project execution
Business Analyst | Mr. Purbhaji Bharkad | Defines business requirements
IT Lead | Mr. Ganesh Jadhav | Manages technical implementation
ERP Vendor |  | Provides software & support
End Users | Testing Dept. | Use and test the ERP system

## Slide 11
Project Timeline & Milestone
Milestone | Description | Due Date | Responsible Party
Project kickoff | Initial meeting and planning | 01/03/2021 | Project Manager
Requirements Gathering | Document business needs | 07/03/2021 | Business Analyst
System Configuration | Set up ERP modules | 20/03/2021 | Implementation Team
Data Migration | Migrate data from old systems | 27/03/2021 | IT Team
Testing & QA | Conduct system testing and user testing | 01/05/2021 | QA Team
User Training | Train end users on the new ERP systems | 07/05/2021 | All stakeholders
Go – Live | Deploy the ERP system for full operations | 20/05/2021 | All stakeholders
Post-go-live Support | Provide assistance after implementation | 25/05/2021 | IT Support

## Slide 12
Budget & Resources
Category | Estimated Cost | Comments
Software License | $xx,xxx | ERP Vendor Fee
Implementation Services | $xx,xxx | External Consultants
Training | $xx,xxx | User Training Sessions
Hardware | $xx,xxx | Servers, Workstations
Contingency | $xx,xxx | Unexpected Costs

## Slide 13
Risk Management
Risk Factor | Impact | Mitigation Strategy
Data Inaccuracy & Migration Issues | Errors in transferring supplier, inventory, or customer data can disrupt operations. | Perform data cleansing and validation before migration. Conduct parallel runs before full deployment.
Resistance to Change | Employees may struggle to adapt to the new ERP system, leading to low adoption. | Conduct early training and change management to ensure smooth transition.
Budget Overruns | Unexpected costs in customization, training, or licensing may exceed budget. | Maintain strict budget tracking, and ensure vendor contract transparency.
System Downtime & Performance Issues | ERP crashes can halt seafood processing, sales, and deliveries. | Ensure that high availability servers, backup systems, and disaster recovery plans.

## Slide 14
To be completed by Appropriate Manager
Project Sponsor : Apex Frozen Sea food PVT. LTD
Project Manager : Mr. Shivanand Bicchewar