## Slide 1: chikankari kurthi world prepared By: Shravani Date:31/12/2024

## Slide 2: Situation
Palak is a business women, she sells the chikankari kurthis at her home. For this business she get the kurthis from Lucknow. Her business become more famous around her area. She has more customers and regular customers. Chikankari is famous for hand embroidery and she runs her business very well. To buy the cloths customers need to visit her store, most of the time there is lack of cloths that they need and also face problems regarding payment transactions. Mostly Telugu people don’t know about the chikankari kurthis for this she need to explain about the cloths to the customers. Due to unavailability of the cloths and payment issues her business become down. She has customers all over India and also have the customers internationally. Due to unavailability delays in delivery she lost more customers
For this situation we are going to develop the chikankari kurthi world online shopping website. By using this website she can upload the product details as well as the availability of the products. She can provide day to day updates of the cloths and newly added kurthis in the website. This website provide online delivery to the customer address so the customer can get their products on time. And also helps her to get the regular customers data
Customers can easily visit the website and search for the kurthis( size, colour, types) and also check the availability of products. And they can make the payment though online. It’s a time saving process for her and her customers.

## Slide 3: Problem
Palak is a business women, she sells the chikankari kurthis at her home. For this business she get the kurthis from Lucknow. Her business become more famous around her area. She has more customers and regular customers. Chikankari is famous for hand embroidery and she runs her business very well. To buy the cloths customers need to visit her store, most of the time there is lack of cloths that they need and also face problems regarding payment transactions. Mostly Telugu people don’t know about the chikankari kurthis for this she need to explain about the cloths to the customers. Due to unavailability of the cloths and payment issues her business become down. She has customers all over India and also have the customers internationally. Due to unavailability delays in delivery she lost more customers

## Slide 4: opportunities
She can expand her business nationally and internationally
We can increase the revenue
We can provide employment to people who are making the chikankari kurthis
We can also develop the rural areas by promoting their art by using social media
We can introduce the art and culture of chikankari kurthis not only kurthis accessories, hand crafted home decor items to the world
We can get the collaborations with different people through out the world

## Slide 5: Purpose/statement(goal)
To create an user friendly chikankari kurthi world(online shopping application) to help palak to expand her business.
And also to provide the details of the products, availability so that she can notify the customers
To help the customers to find their desired chikankari kurthis by using website
Also help them to make payments through online
and also help to deliver the products without delay/on time

## Slide 6: Project objectives
Develop an user friendly website to search and purchase the chikankari kurthis
Implement the filters for size, colour, price and embroidery patterns
Create a secure payment gateway for transactions
Implement a customer reviews and ratings so that they can easily know about the products
Implement AI to suggest the products based on their search and cart
Generate an automated E-mail and SMS to give notifications for offers and also order confirmation, order delivery

## Slide 7: Success criteria
created the online shopping application with in the time and budget
Successfully created the product burn down chart by using Agile JIRA tool
Achieved nearly 90% of customer satisfaction
Timely delivery of each sprint with features as per user stories
Increase in online sales and revenue after the application launch.
Provide options for global customers, including estimated delivery times and costs.
Accurate stock levels displayed, with real-time updates when products are purchased.
Customer should be able to track their orders and get updates by email or SMS

## Slide 8: Methods/Approaches
Initiation and Planning:
Create a product backlog of user stories (e.g., as a customer, I want to filter kurtis by size).
Prioritize user stories based on customer feedback and business value.
Design and Development:
Conduct daily stand-up meetings to track progress.
Deliver iterative features at the end of each sprint (e.g., search functionality, product catalog, cart management).
Testing and Feedback:
Perform continuous testing within each sprint to ensure functionality.
Conduct User Acceptance Testing (UAT) after each sprint.
Deployment:
Release a fully functional MVP for initial customer feedback.
Iterate based on customer reviews to improve and expand features.

## Slide 9: Resources
People: BA, Architect, Developers, Project Manager, Scrum Master, Testers
Budget: 8lakhs
Time: 6months
Other: used JIRA to create the product burn down charts Software is JAVA, HTML
other technology used for this application IS Python

## Slide 10: Risks
High competition in ethnic wear
Competition from other business people who sell the products at low price
Time and budget of the product
The application might not handle large orders at seasons
Product unavailability and delays in delivery
Negative reviews may leads to decrease the sales
Getting signoff from client

## Slide 11: Dependencies
Customer satisfaction
The availability of the chikankari kurthis are mandatory at the vendors and suppliers
Delays in delivery and quality issues could affect the business
The application must be integrated with android and IOS mobiles
software dependencies like R and Python
Feedback and reviews from customers

## Slide 12: To be completed by appropriate manager
Project sponsor Bhanu
Project manager Shyam