1.Document: Definition of Done

Checklist for DOD

Ans checklist for DOD:

1.Produced code for presumed functionalities

Code address to coding standards

Code follows best practices

Code is modular and maintainable

2.Assumptions of User Story met

User Story is well-defined and understood

Assumptions documented and validated

3.Project builds without errors

Build process is automated

Build arti facts are versioned and tagged

4.Unit tests written and passing

Code coverage meets project standards

Test cases cover edge cases and common scenarios

5.Project deployed on the test environment identical to the production platform

Configuration consistency between environments

Data in the test environment is representative of production data

6.Tests on devices/browsers listed in the project assumptions passe

Cross-browser testing performed

Compatibility with different devices and screen sizes ensured

7.Feature ok-ed by UX designer

Design consistency across the application

Usability testing conducted

8.QA performed & issues resolved

Comprehensive testing, including functional, performance, and security testing

All identified issues are documented and addressed

9.Feature is tested against acceptance criteria

Acceptance criteria are clear and met

Any deviations documented and justified

10.Feature ok-ed by Product Owner

Product Owner has reviewed and approved the implemented feature

Any feedback or changes addressed

11.Refactoring completed

Code refactoring adheres to coding standards

Refactoring improves code quality and maintainability

12.Any configuration or build changes documented

Changes to configuration files documented

Build process changes documented and communicated

13.Documentation updated

README files are updated

User documentation is revised

14.Peer Code Review performed

Code reviews are documented

Feedback addressed and acknowledged

Document 2-Product Vision

| Scrum project name |  |  |  |  |
| --- | --- | --- | --- | --- |
| Venue |  |  |  |  |
| Date |  | Start time | End time | Duration |
| Client |  |  |  |  |
| Stake holder list |  |  |  |  |
|  |  | Scrum team |  |  |
| Scrum master |  |  |  |  |
| Scrum developer 1 |  |  |  |  |
| Scrum developer 2 |  |  |  |  |
| Scrum developer 2 |  |  |  |  |
| Scrum developer 3 |  |  |  |  |
| Scrum developer 4 |  |  |  |  |
| Scrum developer 5 |  |  |  |  |

Vision: what is your vision, your overarching goal for creating the product

| Target group Which market segment does the product address? Who are the target users and customers? | Needs What problems does the product solve? Which benefit does it provide? | Product What product it is? What make it desirable and special? Is it feasible to develop the product? | Value How is the product going to benefit the company? What are the business goals? What is the business model? |
| --- | --- | --- | --- |

Ans: project vision document

| Scrum project name | Retail management system |  |  |
| --- | --- | --- | --- |
| Venue | Hyderabad |  |  |
| Date | Start time 24/08/2024 | End time 27/04/2025 | Duration 8 months |
| Client | Palak |  |  |
| Stakeholder list | Project stakeholders Project manager Development team Testing team UI designer | Business stakeholders Project manger Business owner Project sponsor Subject matter expert | 3rd party stakeholders Auditors Vendor Manufacturer Legal team |
| Scrum master | Abhinaya |  |  |
| Scrum developer1 | Sravani |  |  |
| Scrum developer2 | Mokshith |  |  |
| Scrum developer3 | Ayyappa |  |  |
| Scrum developer4 | Bhanu |  |  |
| Scrum developer5 | Akash |  |  |
| UI designer | Kiran |  |  |
| Tester | Chaitanya |  |  |
| Business analyst | Shravani |  |  |

Vision

| Vision: to globalize the retail management system |  |  |  |
| --- | --- | --- | --- |
| Target group To attract more customers to buy products online | Needs Customers can buy products online, make payment to save their time | Product Retail management world target the national and international customers retail management system | Value Avoid the issue of losing customer to increase the customers internationally To create an user friendly product world website to help the business |

Document 3- User Stories

Ans: user stories

| User story no 1 | Task 1 | Priority high |
| --- | --- | --- |
| As a user I want to register with the retail management system world application So that I can create an account |  |  |
| BV 400 | CP 4 |  |
| Acceptance criteria User can enter personal details like name, password and e mail System validates the password User receives a confirmation message upon successful registration |  |  |

| User story no 2 | Task 1 | Priority high |
| --- | --- | --- |
| As a user I want to search for products in RMS So that I can make orders |  |  |
| BV 200 | CV 5 |  |
| Acceptance criteria Customer enter login details Website leads to product list and view the products |  |  |

| User story no 3 | Task 2 | Priority high |
| --- | --- | --- |
| As a customer I want to add my address So that I can get my order to my place |  |  |
| BV 100 | CV 5 |  |
| Acceptance criteria Selects login Enter login details Enter address details |  |  |

| User story no 4 | Task 1 | Priority medium |
| --- | --- | --- |
| As a customer I want to add my number, so that I can get notification and calls regarding orders |  |  |
| BV 50 | CV 3 |  |
| Acceptance criteria Enter login details Go to my account page Add mobile number |  |  |

| User story no 5 | Task 1 | Priority high |
| --- | --- | --- |
| As a customer I want to view price of kurthis So that I can order the kurthis |  |  |
| BV 200 | CV 5 |  |
| Acceptance criteria Display price in menu list of items |  |  |

| User story no 6 | Task 1 | Priority high |
| --- | --- | --- |
| As a customer I want to select payment mode So that I can make payment of my choice |  |  |
| BV 500 | CV 6 |  |
| Acceptance criteria Display payment modes, radio buttons to select payment modes, payments button. Business Rule. Can select only one payment mode |  |  |

| User story no 7 | Task 1 | Priority medium |
| --- | --- | --- |
| As a customer I want to see the filter options So that I can view the kurthis according to my priority |  |  |
| BV 100 | CV 4 |  |
| Acceptance criteria Login to website Select the filters option |  |  |

| User story no 8 | Task 1 | Priority high |
| --- | --- | --- |
| As an owner I want to update about the product availability So that customer can get updates about the product availability |  |  |
| BV 100 | CV 6 |  |
| Acceptance criteria Click on chinkara kurthi world dashboard Add availability of products Click on submit Updated successfully |  |  |

| User story no 9 | Task 1 | Priority high |
| --- | --- | --- |
| As a delivery partner I want to register So that I can view the orders of customers |  |  |
| BV 500 | CV 5 |  |
| Acceptance criteria Enter personal details like name, e mail, password Successfully registered |  |  |

| User story no 10 | Task 1 | Priority medium |
| --- | --- | --- |
| As a customer I want to add my contact number So that I can make calls to the customers regarding delivering items |  |  |
| BV 100 | CV 7 |  |
| Acceptance criteria Enter login details Go to my account page Add contact number |  |  |

| User story no 11 | Task 1 | Priority medium |
| --- | --- | --- |
| As a customer I want to view reviews and ratings of kurthis So that I can choose good kurthis |  |  |
| BV 200 | CV 4 |  |
| Acceptance criteria Enter login details Displays the ratings and reviews of kurthis at menu of item list |  |  |

| User story no 12 | Task 1 | Priority medium |
| --- | --- | --- |
| As a customer I want to search for specific kurthis So that I can order the specific kurthis |  |  |
| BV 50 | CV 6 |  |
| Acceptance criteria App displays relevant kurthis according to search criteria |  |  |

| User story no 13 | Task 1 | Priority high |
| --- | --- | --- |
| As a customer I want to track my orders So that I can view my order status |  |  |
| BV 50 | CV 5 |  |
| Acceptance criteria 1)App shows real time update on the order status 2)Display estimated delivery time |  |  |

| User story no 14 | Task 1 | Priority low |
| --- | --- | --- |
| As a user I want to add my kurthis to wish list So that I can buy the kurthis later |  |  |
| BV 75 | CV 3 |  |
| Acceptance criteria Access my list of items for future order |  |  |

| User story no 15 | Task 1 | Priority medium |
| --- | --- | --- |
| As a owner I want to provide details of kurthis So that customer can know about the kurthis |  |  |
| BV 100 | CV 5 |  |
| Acceptance criteria App displays the details of the kurthis |  |  |

| User story no 16 | Task 1 | Priority medium |
| --- | --- | --- |
| As a delivery partner I want to view customer orders So that I can deliver the kurthis |  |  |
| BV 100 | CV 8 |  |
| Acceptance criteria Website allows the deliver partner to see all the kurthi orders |  |  |

| User story no 17 | Task 1 | Priority medium |
| --- | --- | --- |
| As a customer I want to provide feedback |  |  |
| BV 75 | CV 6 |  |
| Acceptance criteria Go to my orders page And provide ratings Rating done successfully |  |  |

| User story no 18 | Task 2 | Priority medium |
| --- | --- | --- |
| As a customer I want to contact customer care So that I can clarify my doubts |  |  |
| BV 100 | CV 6 |  |
| Acceptance criteria Go to my page Select customer care |  |  |

| User story no 19 | Task 1 | Priority medium |
| --- | --- | --- |
| As a owner I want view the contact suppliers So that I can get to know the supply of kurthis |  |  |
| BV 200 | CV 6 |  |
| Acceptance criteria Palak reach the suppliers to know about the supply of kurthi s |  |  |

| User story no 20 | Task 2 | Priority high |
| --- | --- | --- |
| As a customer I want to view my order history So that I can order again |  |  |
| BV 300 | CV 8 |  |
| Acceptance criteria Can see the details such as order items, total cost and order date |  |  |

| User story no 21 | Task 2 | Priority medium |
| --- | --- | --- |
| As a customer I want to receive notifications So that I can know updates of kurthis |  |  |
| BV 100 | CV 6 |  |
| Acceptance criteria 1)Notifications for order confirmation 2)Notification for dispatch 3)Notification for delivery |  |  |

| User story no 22 | Task 2 | Priority high |
| --- | --- | --- |
| As a website owner I want to view and manage the orders So that I can update vendors and suppliers |  |  |
| BV 100 | CV 7 |  |
| Acceptance criteria Manage orders Notify suppliers about orders |  |  |

| User story no 23 | Task 2 | Priority medium |
| --- | --- | --- |
| As a owner I want to view the feedback of users So that I can clarify their queries |  |  |
| BV 100 | CV 6 |  |
| Acceptance criteria Owners can address feedback Owners can improve their services |  |  |

| User story no 24 | Task 2 | Priority medium |
| --- | --- | --- |
| As a customer I want to apply coupons and promo codes So that I can order at low price |  |  |
| BV 200 | CV 7 |  |
| Acceptance criteria Active promo codes Apply code Successfully applied |  |  |

| User story no 25 | Task 2 | Priority medium |
| --- | --- | --- |
| As a delivery boy I want to view customer feedback So that I can know customer feedback |  |  |
| BV 200 | CV 6 |  |
| Acceptance criteria 1)Access to feedback system 2)Feedback Visibility 3)Feedback sorting and filtering 4)Response Mechanism 5)User Support |  |  |

| User story no 26 | Task 2 | Priority medium |
| --- | --- | --- |
| As an admin I want to know the issues So that I can solve the problems |  |  |
| BV 200 | CV 7 |  |
| Acceptance criteria 1)Display issue section 2)Sorting and filtering of issues list 3)Editing and modifying the issues |  |  |

| User story no 27 | Task 2 | Priority medium |
| --- | --- | --- |
| As a product owner I want to know about delivery boy |  |  |
| BV 100 | CV 7 |  |
| Acceptance criteria ID proof Punctuality and reliability |  |  |

| User story no 28 | Task 2 | Priority low |
| --- | --- | --- |
| As an owner I want to contact delivery contact delivery boy So that I can know about delivery status |  |  |
| BV 75 | CV 6 |  |
| Acceptance criteria 1.Display delivery boy mobile number 2.Display delivery boy name in tracking field 3.Display delivery boy picture |  |  |

| User story no 29 | Task 2 | Priority medium |
| --- | --- | --- |
| As a customer I want to view the order So that I can cancel my order |  |  |
| BV 150 | CV 5 |  |
| Acceptance criteria Order status Method of cancellation Refund policy Timeframe |  |  |

| User story no 30 | Task 2 | Priority high |
| --- | --- | --- |
| As a customer I want to add my bank details So that I can make payment through online |  |  |
| BV 50 | CV 6 |  |
| Acceptance criteria Login to website Go to my account page Add bank details Make payment online |  |  |

| User story no 31 | Task 2 | Priority high |
| --- | --- | --- |
| As a customer I want to add my bank details So that I can get my refund |  |  |
| BV 100 | CV 5 |  |
| Acceptance criteria Login to website Go to my account page Add bank details Get refund |  |  |

| User story no 32 | Task 2 | Priority medium |
| --- | --- | --- |
| As a customer I want to receive e mail or SMS notifications So that I can able to receive the order |  |  |
| BV 100 | CV 3 |  |
| Acceptance criteria Allow users to option for notification during booking Send reminders before the day of delivery |  |  |

| User story no 33 | Task 2 | Priority low |
| --- | --- | --- |
| As a customer I want to order bulk of products at a time So that I can get the delivery same day |  |  |
| BV 50 | CV 6 |  |
| Acceptance criteria Select group booking option |  |  |

| User story no 34 | Task 2 | Priority medium |
| --- | --- | --- |
| As an owner I want to set up and manage discount promotions So that I can attract more customers |  |  |
| BV 100 | CV 5 |  |
| Acceptance criteria Admin interface for creating and managing promotions. Defne promotion periods and conditions |  |  |

| User story no 35 | Task 2 | Priority medium |
| --- | --- | --- |
| As a customer I want to view the alternative products So that I can order products |  |  |
| BV 150 | CV 3 |  |
| Acceptance criteria Display similar products |  |  |

| User story no 36 | Task 2 | Priority high |
| --- | --- | --- |
| As a user I want to have a mobile friendly interface for booking products So that I can book kurthis any where |  |  |
| BV:100 | CV 6 |  |
| Acceptance criteria Responsive design for various devices Easy navigation on mobile screen |  |  |

| User story no 37 | Task 2 | Priority: low |
| --- | --- | --- |
| As a customer I want to have option for booking my friend So that I can buy kurthis for my friends |  |  |
| BV 100 | CV 5 |  |
| Acceptance criteria Booking option for friends during payment session Choose to buy for friends |  |  |

| User story no 38 | Task | Priority medium |
| --- | --- | --- |
| As an admin I want to set and mange preferences such as colour, size and availability So that customer can have personalized options |  |  |
| BV 50 | CV 7 |  |
| Acceptance criteria Admin interface for configuring kurthi preferences Display kurthi options based on preferences during booking |  |  |

| User story no 39 | Task 02 | Priority medium |
| --- | --- | --- |
| As a customer I want to have multi language support option So that I can use the system in my preferred language |  |  |
| BV: 100 | CV 3 |  |
| Acceptance criteria Language selection option in the user profile Translate interface elements based on user’s language preference |  |  |

| User story no 40 | Task 2 | Priority: high |
| --- | --- | --- |
| As a user I want to reset my password So that I can regain access to my account |  |  |
| BV 200 | CV 4 |  |
| Acceptance criteria Provide forgot password link Send password reset email with instructions |  |  |

Document 4: Agile PO Experience

Ans: Agile PO Experience

The Product Owner has a vision of the product keeping the domain/industry experience and the market need.

Following are the responsibilities of PO in a project

Market Analysis -Market analysis isa detailed assessment of your business's target market and the competitive landscape within a specific industry. This analysis lets you project the success you can expect when you introduce your brand and its products to consumers within the market.

Enterprise Analysis -Enterprise Analysis is the identification of business opportunities, development and maintenance of a business architecture, and the determination of optimum project investment. The most significant result that can come from effective enterprise analysis would be a business meeting its strategic goals

Product Vision and Roadmap “Product Vision specifies the What and Why of the product, while Product Strategy elaborates how to realize the vision with a specific approach, and provides a roadmap showing a timeline for executing the strategy.

Managing Product Features

- Market research & user research.

- Idea management.

- Technical specifications.

- Road mapping.

- Prioritization.

- Product development.

- MVP release and customer feedback collection and iterations.

Managing Product Backlog

Review the backlog before the iteration planning meeting to ensure that the prioritization of tasks is correct and that the previous feedback has been implemented.

When the backlog gets larger, you must categorize the backlog items in to short-term/ near-term and long-term.

Delete items that aren’t required and keep the ones that aren’t ready to beo the backlog.

Do not add tasks unless planned.

Make prioritization of the backlog tasks a priority!

Managing Overall Iteration Progress

An iteration manager manages the work done by one team within an iteration, although there might be some coordination with other teams. An iteration manager helps to optimize the efficiency of the team. People on software development teams tend to like to focus on their tasks

Set iteration goals. The culture iteration's goal or a new feature may come from a user request, from the customer, or a priority order/list.

Estimate user stories.

Establish capacity.

Planning steps – internal priority.

From stories to tasks.

From this project I have learned how to handle sprint meetings such as

Sprint planning meeting

Which requirements to be undertaken and can be delivered withing the scrum me framework

Daily scrum meeting

- This usually lasts for less than 10 min where each team member in forms what they did and what they are working on.

Sprint review meeting

- Finished work is shown to the stakeholders, customers and or the users who provide the feedback. Based on the response to the finished work, the product owner will add, remove or adjust prioritises o product backlog items. (Scrum master, Product owner, development team)

Sprint retrospective meeting

- Ensure team gathers in a room and discusses the burndown chart and what went right and what went wrong

Backlog refinement meeting

- During this meeting, the product owner and the Scrum team look at the remaining product backlog items. The product owner may re-prioritize product backlog items. Scrum team members then plan a new sprint based on which item is at the top o the list.

Also, User stories creation and what things will be included in user stories such as

1.User Story

As a [type of user], I want [an action or feature] So that [benefit or value].

For example:

As a website visitor, I want to be able to reset my password, So that I can regain access to my account.

2.Task

List of specific tasks required to complete the user story. These are the individual steps or actions that need to be taken to implement the feature.

For example:

Implement "Forgot Password" button on login page Create a secure password reset mechanism Send confirmation email to the user

3.Priority

Indicates the importance or urgency of the user story in the context of the overall project. Priorities are usually categorized as high, medium, or low.

For example:

High priority: Critical for the next release

Medium priority: Important but can wait for the next iteration

Low priority: Nice to have, can be considered later

4.Acceptance Criteria

A set of conditions or criteria that must be met for the user story to be considered complete. These criteria help ensure that the implemented feature meets the user's expectations.

For example:

User receives a password reset email Clicking the reset link takes the user to a secure page User can successfully set a new password

5.Business Value

Describes the value that the user story brings to the business or end-user. It helps prioritize features based on their impact.

For example:

High business value: Increases user engagement and satisfaction

Medium business value: Adds a useful feature but not critical

Low business value: Nice-to-have, minimal impact on users

6.Complexity Points

An estimation of the complexity or difficulty of implementing the user story. Complexity points are often used in Agile methodologies or capacity planning and sprint commitments

For example:

1-3 points: Low complexity, straightforward implementation5-8 points: Medium complexity, may require some effort13+ points: High complexity, may involve significant challenges

In Scrum, a product owner serves as the liaison between multiple areas of an organization. This person communicates with business stakeholders and collaborates closely with Scrum teams to keep all areas of the business informed on a project's development.

The product owner develops a vision of a product's function and operation, which in turn allows this Scrum team member to define product features and break those features into product backlog items

Document 5: Product and sprint backlog and product and sprint burndown charts Product backlog:

| User story ID | User story | Tasks | priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |

Sprint backlog: Sprint

| User story ID | User story | Tasks | Owner | Status | Estimated effort |
| --- | --- | --- | --- | --- | --- |

Ans: product backlog:

A product backlog is a list of the new features, changes to existing features, bug fixes, infra structure changes, or other activities that a team may deliver in order to achieve a specific outcome.

It should be cheap and fast to add a product backlog item to the product backlog, and it should be equally as easy to remove a product backlog item that does not result in direct progress to achieving the desired outcome or enable progress toward the outcome.

Product backlog items take a variety of formats, with user stories being the most common. The team using the product backlog determines the format they chose to use and looks to the backlog items as reminders of the aspects of a solution they may work on.

| User story ID | User story | Tasks | Priority | BV | CP | Sprint |
| --- | --- | --- | --- | --- | --- | --- |
| USO1 | As a user I want to register So that I can create account | Enter personal details like name, email, password | High | 400 | 4 | 1 |
| USO2 | As a customer I want to search for producrs So that I can make orders | Open website Go to kurthis page Search for kurthis | High | 200 | 5 | 1 |
| US03 | As a customer I want to add my address So that I can receive order at my place | Login to website Go to my account page Add address Address added successfully | High | 100 | 5 | 1 |
| US04 | As a customer I want to add contact number So that I can get calls regarding orders | Login to website Go to my account Add contact details | Medium | 50 | 3 | 2 |
| US05 | As a customer I want to view price So that I can buy | Search for kurthis Price displayed at product menu list | High | 200 | 5 | 1 |
| US06 | As a customer I want to view payment methods So that I can choose payment mode to pay | Login to website Show payment methods Choose payment mode Make payment Payment done successfully | High | 500 | 7 | 2 |
| US07 | As a customer I want to add my bank details So that I can buy and get refund of kurthis | Login to website Go to my account page Add bank details Bank details added successfully | High | 100 | 6 | 3 |
| US08 | As an owner I want to add product details so that customer can get to know about RMS | Login to website Provide details about the kurthis at down of product menu list | Medium | 50 | 6 | 2 |
| US09 | As a delivery partner I want to register So that I can choose products to deliver | Go to website Click on register Enter personal details like mail name and password Registered successfully | High | 500 | 5 | 3 |
| US10 | As a delivery partner I want to contact details So that I can call the customers | Login website Go to my account page Enter contact details Contact details added successfully | Medium | 150 | 7 | 1 |

Product burndown chartSprint backlog:

The Sprint Backlog is composed of the Sprint Goal (why), the set of Product Backlog items selected for the Sprint (what), as well as an actionable plan for delivering the Increment(how).

The Sprint Backlog is a plan by and for the Developers. It is a highly visible, real-time picture of the work that the Developers plan to accomplish during the Sprint in order to achieve the Sprint Goal. Consequently, the Sprint Backlog is updated throughout the Sprint as more is learned. It should have enough detail that they can inspect their progress in the Daily Scrum

| User story ID | User story | Tasks | Owner | Status | Estimated effort |
| --- | --- | --- | --- | --- | --- |
| US01 | As a customer I want to sign up So that I can create new account | Design and implement sign-up page Validate and store user registration information Connect UI and backend for sign-up functionality | Chaitanya | Done | 6 |
| US02 | As a customer I want to login So that I can view my ID | Create a login page UI Implement backend authentication logic Connect UI and backend for login functionality | Bhanu | Done | 7 |
| US03 | As a customer I want to recover my password So that I can regain my account | 1.implement password recovery functionality 2.Design and implement password recovery UI 3.Ensure security measures for password recovery | Ayyappa | Done | 7 |
| USO4 | As a customer I want to view my order history So that I can track my order | Create a booking history page UI Retrieve and display user's booking history Ensure the information is up-to-date and accurate | Kiran | Pending | 6 |
| USO5 | As a customer I want to logout So that I can securely delete my account | Implement logout functionality Design and add logout option in the UI Ensure user session is properly terminated | Sravani | Pending | 6 |
| US06 | As a customer I want to view available kurthis So that I can buy kurthis of my choice | Design a page to display available kurthis Fetch and display kurthis data from the backend | Karthik | Done | 5 |
| US07 | As a user I want to select payment mode So that I can choose payment mode according to my option | Design a page to display payment modes Implement payment gateway | Athul | Pending | 5 |
| US08 | As a customer I want to make payment So that I can confirm my order | implement payment gateway integration. Ensure secure handling of payment information | Akash | Done | 7 |
| US09 | As a customer I want to add bank details So that I can get refund to my account | Develop the user interface for entering and editing bank details. Set up integration with the refund process to retrieve and use the bank details. | Ashwini | Done | 6 |
| US10 | As a customer I want to contact customer support So that I can clarify my doubts | Build the Contact Support Page with all required methods (chat, email, phone, etc.). Integrate backend functionality for Automated responses or acknowledgment. | Rahul | Pending | 8 |

Sprint burndown chart

Document 6: Sprint meetings

Meeting Type 1: Sprint Planning meeting

| Date | 27/12/2024 |
| --- | --- |
| Time | 11.00am to 4.00pm |
| Location | Hyderabad |
| Prepared by | Shravani |
| Attendees | Bhanu (scrum master) Palak (product owner) Bhanu (developer) Sravani (developer) Shravani (BA) Kiran (Tester) Chaitanya (tester) |

Agenda topics:

| Topic | Presenter | Time allotted |
| --- | --- | --- |
| Scopes | Shravani | 11.00 am to 11.30 am |
| Strategy & planning | SM, BA, PO | 11.30 am to 12.00 pm |
| Resource management | Scrum master | 12.00 pm to 1.00 pm |
| Billing & in voices | BA | 2.00 pm o 3.00 pm |
| GD | Product owner | 3.00 pm to 3.30 pm |

| Observers | Testing team, scrum master |
| --- | --- |
| Resources | Time: 6months Budget: 8 lacs People: BA, scrum master, developers, testing team, project manager Others: jira technology used for creating burn down charts |
| Special notes | Clients would be onboarded virtually from legacy tool |

Meeting type 2: sprint review meeting

| Date | 03-01-2025 |
| --- | --- |
| Time | 11.00 am to 4.00pm |
| Location | Hyderabad |
| Prepared by | Shravani |
| Attendees | Bhanu (scrum master) Palak (product owner) Bhanu (developer) Karthik (developer) Kiran (developer) Chaitanya (tester) Sony (tester) |

| Sprint status | Things to demo | Quick updates | What’s Next |
| --- | --- | --- | --- |
| Done | Login screen for RMS searching for products, booking items | All features are enabled | Deploy in live environment |

Meeting type 3: sprint retrospective meeting

| Date | 8-01-2025 |
| --- | --- |
| Time | 11.00 am to 4.00pm |
| Location | Hyderabad |
| Prepared by | Shravani |
| Attendees | Bhanu (scrum master) Palak (product owner) Bhanu (developer) Karthik (developer) Chaitanya (developer) Sony (developer) |

| Agenda | What went well | What didn’t go well | Questions | Reference |
| --- | --- | --- | --- | --- |
| Sprint analysis | All the sprint backlog covered in time sign-off taken from first iteration | Had an issue while approval module code | UAT and unit testing has to complete | SME, PO |

Meeting type: Daily standup meeting

| Question | Name/role | Week “X” (from dd-mm-yyyy to dd-mm-yyyy) |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Mon | Tue | Wed | Thurs | Fri | Sat | Sun |
| What did you do yesterday? | Developer 1 | Have worked in login page | Completed login page | Login page completed | Completed searching page | Search option completed | - | - |
|  | Developer 2 |  |  |  |  |  |  |  |
|  | Developer 3 |  |  |  |  |  |  |  |
| What will you do today | Developer 1 | Have to complete by today | Recoding login has some errors | Code on searching kurthis | Recoding error codes | Booking kurthis option | - | - |
|  | Developer 2 |  |  |  |  |  |  |  |
|  | Developer 3 |  |  |  |  |  |  |  |
| What will you do tomorrow | Developer 1 | Few bugs | Nope | Few bugs | Nope | Few bugs | - | - |
|  | Developer 2 |  |  |  |  |  |  |  |
|  | Developer 3 |  |  |  |  |  |  |  |